3GPP TSG RAN Meeting #110							RP-253210

Baltimore, USA, December 8-11, 2025					        (revision of RP-252905)

# Source:	ZTE Corporation

# Title:	Revised WID: NR base station (BS) RF requirement evolution for FR1 and testing, phase 2

# {"Revised" to be used only for WID already approved at plenary. For Revised WIDs, two versions have to be provided in a zip file: a clean one and one with revision marks showing the differences with the previously plenary-approved WID.}

# Document for:	Approval

Agenda Item:	9.3.4.2

3GPP™ Work Item Description.

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: NR base station (BS) RF requirement evolution for FR1 and testing, phase 2

{Free text. It has to be the same as in the "Title:" section above. Studies have to start by "Study on"}

Acronym: NR_BS_RF_req_evo_Ph2

Core part:

Unique identifier:	1090066

{A number to be provided by MCC at the plenary}

NOTE:	For new WIs/SIs leave the Unique identifier empty and make a proposal for an Acronym.

For a revised WI/SI: Take Unique identifier and acronym as shown in 3GPP workplan.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

Potential target Release:	Rel-20

NOTE: In case of contradiction with the target dates of clause 5, clause 5 determines the target release.

1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X |  |  |
| No | X | X |  | X | X |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

{The full structure of all existing Work Items is shown in the 3GPP Work Plan in https://ftp.3gpp.org/Information/WORK_PLAN}

This description is either a …

|  | Study Item |
| --- | --- |

or a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
|  | Stage 2 |
| X | Stage 3 |
|  | Other (e.g. testing) |

2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one 	WID. Therefore the table above should include the feature WI data (In case the feature covers Core and Perf. 	part, please list under Working Group the leading WG of the Core part).

2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |
|  |  |  | {optional free text} |

NOTE:	Also related or dependent WIs/SIs in other TSGs shall be indicated here.

Dependency on non-3GPP (draft) specification:

3	Justification

The work item concentrates on 2 work areas for BS RF requirement evolution. They are

- Co-location requirements enhancement:

- SBFD BS to SBFD BS adjacent channel coexistence

Justification for topic 1:  Enhancement of co-location requirements

The upper bands in NR FR1 are becoming more important. A number of issues for BS type 1-O requirements were discussed in the previous releases. To make BS type 1-O more relevant for AAS BS operating in the upper bands of FR1, RAN4 need to investigate and enhance the co-location requirements.

Justification for topic 2:  SBFD BS to SBFD BS adjacent channel co-existence

SBFD (Subband Full Duplex) is anevolution technique of TDD in the 5G-A. In Rel-19 TDD BS to SBFD BS co-existence study was conducted. And it was agreed that RAN4 do not introduce the specific requirements for SBFD BS to SBFD BS co-existence for FR1 WA or MR BS in Rel-19 and SBFD BS to SBFD BS co-existence case can be considered for Rel-20.

Compared to TDD BS to SBFD BS co-existence case, ACIR in SBFD BS to SBFD BS co-existence case could be improved and better co-existence performance might be achieved, because of the nature of SBFD design where the SBFD downlink of operator B can be adopted as guard band for filter implementation to protect the SBFD uplink of adjacent operator A.

Therefore, in Rel-20 it is proposed to specify BS TX and RX RF requirement for SBFD-capable BS for the scenario of SBFD BS to SBFD BS adjacent channel coexistence.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

Enhancement of co-location requirements

- Enhancement of co-location requirements for BS type 1-O for upper frequencies of FR1 targeting above 3.3GHz

  - Evaluate impact of Rel-19 BS-to-BS isolation findings captured in TR 37.941 (clause 6.4.4) on OTA co-location requirements.

    - Consider impact on the following OTA co-location requirements:

      - Transmitter OFF power requirement

      - Transmitter co-location spurious emission requirement

      - Transmitter intermodulation requirement

      - Co-location OOBB requirement

  - Enhance OTA co-location requirements

    - Improve the core requirements with reasonable expected BS-to-BS isolation for the upper FR1 frequencies. Two options will be considered

      - Option 1: Investigate and improve CLRA concept

      - Option 2: Investigate possibility to define requirements using the existing OTA metrics (such as TRP, EIRP, EIS), if any

SBFD BS to SBFD BS adjacent channel co-existence

- SBFD BS to SBFD BS adjacent channel coexistence

  - Focus on FR1 WA.

  - Consider both scenarios including SBFD capable BS being co-located and non-collocated.

  - Focus on bands: n104, n79, n41.

  - Specify necessary (and if feasible) BS TX and RX RF requirement for SBFD-capable BS for the scenarios of SBFD BS to SBFD BS adjacent channel coexistence. The BS RF requirements include

    - TX unwanted emission

    - RX in-band blocking

  - Note 1: whether to comply with requirements is declared by BS.

  - Note 2: The existing TDD requirements apply for non-SBFD BSs

4.2	Objective of Performance part WI

Enhancement of co-location requirements

- Define the conformance testing requirement of co-location requirements according to the core requirements.

SBFD BS to SBFD BS adjacent channel co-existence

- Specify the conformance testing of core RF requirements for SBFD BS to SBFD BS coexistence.

4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed, then leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| 38.748 | TR | NR; SBFD(Subband Full Duplex) BS to SBFD BS adjacent channel co-existence | RAN#114 | RAN115 | Rapporteur: Zhou, Wubin, ZTE Corporation, zhou.wubin@ZTE.COM.CN |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 38.104 | NR; Base Station (BS) radio transmission and reception To capture the following requirements: - Improvement of Co-location requirement; - Define SBFD coexisting with SBFD BS requirements; | RAN#115 | Core part |
| TS 37.105 | Active Antenna System (AAS) Base Station (BS) transmission and reception To capture the following requirements: - Improvement of Co-location requirement; | RAN#115 | Core part |
| TS 38.174 | NR; Integrated Access and Backhaul (IAB) radio transmission and reception To capture the following requirements: - Improvement of Co-location requirement; | RAN#115 | Core Part |
| TS 38.141-1 | NR; Base Station (BS) conformance testing Part 1: Conducted conformance testing To capture the following requirements: - Define SBFD coexisting with SBFD BS requirements | RAN#117 | Per part |
| TS 38.141-2 | NR; Base Station (BS) conformance testing Part 2: Radiated conformance testing To capture the following requirements: - Improvement of Co-location requirement; - Define SBFD coexisting with SBFD BS requirements; | RAN#117 | Perf part |
| TS 37.145-2 | Active Antenna System (AAS) Base Station (BS) conformance testing, Part 2: radiated conformance testing To capture the following requirements: - Define SBFD coexisting with SBFD BS requirements | RAN#117 | Perf part |
| TS 38.176-2 | NR; Integrated Access and Backhaul (IAB) conformance testing; Part 2: Radiated conformance testing To capture the following requirements: - Define SBFD coexisting with SBFD BS requirements | RAN#117 | Perf part |
| TR 37.941 | Radio Frequency (RF) conformance testing background for radiated Base Station (BS) requirements To capture the following requirements: - Improvement of Co-location requirement; | RAN#117 | Perf part |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

6	Work item Rapporteur(s)

Zhou, Wubin, ZTE Corporation, zhou.wubin@ZTE.COM.CN

7	Work item leadership

RAN4

8	Aspects that involve other WGs

For a Stage 2 WID requiring Stage 3 to be done by another group: on a best-effort basis, indicate which potential WG is expected to specify the Stage 3: possible values: {"Not applicable", " unknown", "CT WGs", etc.}

NOTE:	For RAN WIs: Section 8 applies only toWGs outside of TSG RAN because all RAN WG aspects have to be covered in section 4.

9	Supporting Individual Members

{At least 4 supporting Individual Members are needed. There is an expectation that these companies will provide resources to progress the work. Note that having 4 supporting companies is a necessary but not sufficient condition: the usual TSG approval process by consensus is needed for the WID approval.}

Supporting IM name

CATT

Ericsson

HiSilicon

Huawei

Intel

Nokia

Qualcomm

Samsung

ZTE