3GPP TSG RAN meeting #110	RP-253365

Baltimore, US, 08 – 11 November 2025

## Status Report to TSG

Agenda item:			9.3.2.3

| WI / SI Name | XR (eXtended Reality) for NR Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_XR_Ph3 |  |  |  |  |
| Unique ID | 1020098 |  |  |  |  |
| TSG TDoc of latest approved WI/SI description (if any) | RP-250107 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 2025/09 | Performance part: 2026/03 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 60% | Testing part: N/A |  |

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Benoist Sébire |
|  | Company | Nokia |
|  | Email | benoist.sebire@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

WI complete in RAN1, no issues raised.

## 2.2	RAN2

WI complete in RAN2, only a few corrections agreed and discussed.

## 2.3	RAN3

WI complete in RAN3, only a few corrections agreed and discussed.

## 2.4	RAN4

#### 2.4.1	Discussions and Agreements

#### 2.4.1.2	RAN4#116 bis

Full list of agreements at R4-2514869

There was no discussion for RRM core requirements.

For RRM performance requirements, the main agreements include decision on

-	Scenarios for defining the test cases

-	Type of gaps

-	Test target

-	List of test cases

The following Draft CRs are endorsed:

-	R4-2514851, Draft CR on R19 XR, ZTE Corporation, Sanechips

-	R4-2514852, draftCR38133 Measurement requirements with XR, Ericsson

And are combined in the Draft Big CR:

-	R4-2514877, Draft big CR on core maintenance for NR_XR_Ph3_RRM, Nokia

#### 2.4.1.2	RAN4#117

Full list of agreements at R4-2522838.

For RRM core requirements, the main agreements include decision on

-	Update measurement delay formulas for LTM in FR2-1.

For RRM performance requirements, the main agreements include decision on

-	Agreement to include 1 test case for accuracy requirements in FR1

-	DCI-related aspects

-	Measurement gap cancellation model

-	Guidelines on how to capture test cases in specification

The following CRs are agreed:

-	R4-2521250, CR 38.133 Big CR on core maintenance for NR_XR_Ph3_RRM, Nokia

-	R4-2522839, CR 38.133 Maintenance of XR core requirements, Nokia

-	R4-2522768, draftCR 38.133 Measurement requirements with XR, Ericsson

#### 2.4.2	Main Open issues

No open issue for RRM core requirements.

For RRM core, it is still open:

-	The cancellation ratio on test cases;

-	The draft CRs capturing test cases.