3GPP TSG RAN meeting #110 								   RP-253367

Baltimore, USA, December 8-11, 2025

Status Report to TSG

Agenda item:	9.3.3.1

| WI / SI Name | Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR Phase 5 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_SON_MDT_Ph5-Core |  |  |  |  |
| Unique ID | 1081092 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234038 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2027 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 20% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG3 |
| --- | --- | --- |
| Rapporteur | Name | Xufei Dong |
|  | Company | China Unicom |
|  | Email | dongxf37@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3#129bis(Oct 2025)

- MRO enhancements for inter-CU LTM

- At least Rel-19 MRO use-cases for intra-CU LTM need to be supported for MRO for inter-CU LTM, i.e.:

- BFR shortly after successful LTM cell switch, failure due to wrong beam and outdated TA;

- LTM connection failure: too late and too early LTM cell switch, LTM cell switch to wrong cell;

- Near failure case: SHR successful HO

- Successful case: ping/pong

- Rel-19 MRO solutions for intra-CU LTM are taken as baseline for Rel-20 MRO, if applicable.

- For inter-CU LTM, the definition of connection failure cases in 38.300 are taken as base line.

- For inter-CU LTM, the detection mechanism of connection failure cases in 38.300 are taken as base line.

- For the connection failure cases:

- -After receiving a failure indication, the last serving gNB/gNB-CU performs initial analysis.

- MRO for intra-CU CLTM

- At least Rel-19 MRO use-cases for intra-CU LTM need to be supported for MRO for Intra-CU conditional LTM, i.e.:

- BFR shortly after successful C-LTM cell switch execution, failure due to wrong beam and outdated TA;

- LTM connection failure: too late and too early C-LTM cell switch execution, C-LTM cell switch execution to wrong cell;

- Near failure case: SHR successful HO

- Successful case: ping/pong

- Rel-19 MRO solutions for intra-CU LTM are taken as baseline for Rel-20 MRO for intra-CU C-LTM, if applicable.

- For intra-CU C-LTM, the definition of connection failure cases for CHO defined in 38.300 are taken as base line.

- For intra-CU C-LTM, the detection mechanism of connection failure cases in 38.300 are taken as base line.

- For the connection failure cases, the last serving gNB-CU performs initial analysis.

RAN3#130(Nov 2025)

- MRO enhancements for inter-CU LTM

- The target gNB shall indicate the recovery beam info and Source gNB UE XnAP ID to source gNB via XnAP ACCESS AND MOBILITY INDICATION message.

- The target gNB indicates the re-established/recovery beam and Source gNB UE XnAP ID to source gNB.

- Target gNB sends the TA value used at successful RACH-based access to source gNB.

- The existing forwarding mechanism for inter-CU LTM connection failure cases is taken as base line for subsequent LTM.

- Re-use the Failure Indication message over Xn to forward the RLF report from the CU managing the re-establishment cell (or the cell where the network retrieves the RLF report) to CU managing the last serving cell.

- Re-use the Handover Report message over Xn to forward the RLF report from the CU managing the last serving cell to the CU managing the source cell.

- Include an LTM cell switch indicator in the legacy NGAP Visited Cells IE.

- MRO for intra-CU CLTM

- Failure causes that should be optimized for intra-CU CLTM,

- 1.	Inappropriate CLTM execution conditions (L3 or L1)

- 2.	Inappropriate CLTM candidate cell list configured by CU

- 3.	Inappropriate configuration on CLTM TAT

- Remove FFS whether both L1 and L3 apply to beam related selection optimization.

- CLTM type: It indicates the last executed handover type is CLTM before the last detected connection failure.

- CU sends Last Visited LTM Cell list to the DU in UE CONTEXT MODIFCATION REQUEST message.

2.3.2	Remaining Open issues

- FFS whether both L1 and L3 apply to beam related selection optimization.

- Additional information required from UE

- Impact of L1 or L3-triggered LTM?

- FFS on the content of the recovery beam info.

- The beam ID format is FFS.

- ACCESS AND MOBILITY INDICATION or FAILURE INDICATION?

- FFS if any enhancement is needed.

- Include an HO type (e.g. L3 HO, LTM, …) to Handover Report? Or use existing info in RLF Report to guess the HO? Or add an explicit HO type in the RLF Report?

- FFS if this indicator needs to differentiate L1 and L3-triggered LTM.

- Whether cell not accepted by DU should be optimized is FFS

- UE-based solution is used for outdated TA for intra-CU CLTM.

- Current network-based solution for BFR shortly after successful CLTM cell switch is also applied to intra-CU CLTM?

- UE-based solution is used for wrong beam selection for intra-CU CLTM?

- The last execution condition which was met: L1, L3 or neither.

- The first execution condition which was met: L1 or L3.

- The execution conditions which were met, which condition trigger the CLTM handover, apply to both L1 and L3

- Cell ID for which the execution is performed.

- Cell list for which the execution conditions are fulfilled.

- CLTM Time alignment timer remaining time.

- Time elapsed from CLTM cell switch execution to failure.

- Time from adding execution condition (upon receiving RRCReconfiguration message) to failure.

- Time when the execution was performed.

- CLTM RACH-less access failure indication: It indicates whether a RACH-less access failure happens before the successful RACH-based access to the same target cell.

- The SSB index of the beam used in CLTM re-establishment or CLTM recovery

- The difference between TA value used in the failed CLTM and the TA value received in RAR (or msgB) at CLTM re-establishment

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN3#129bis

- R3-256600	(TP for SON BL CR for TS 38.300) MRO Enhancements for Conditional Intra-CU LTM	Nokia

- R3-256601	MRO Enhancements for Inter-CU LTM	Nokia

- R3-256608	MRO enhancements for Inter-CU LTM	Qualcomm Korea

- R3-256611	MRO enhancements for Intra-CU conditional LTM	Qualcomm Korea

- R3-256656	Discussion on SON enhancement for inter-CU LTM	CATT

- R3-256657	Discussion on SON enhancement for conditional intra-CU LTM	CATT

- R3-256666	Discussion on MRO enhancement on inter-CU LTM	Samsung

- R3-256667	(TP for SON BLCR to TS 38.401 and TS 38.300) Discussion on MRO enhancement on intra-CU conditional LTM	Samsung

- R3-256755	Initial consideration on MRO for inter CU LTM	ZTE Corporation

- R3-256756	Initial consideration on MRO for CLTM	ZTE Corporation

- R3-256774	Workplan for Rel-20 SON_MDT Enhancement	China Unicom

- R3-256775	Discussion on MRO Enhancements for inter-CU LTM	China Unicom

- R3-256776	Discussion on MRO Enhancements for C-LTM	China Unicom

- R3-256782	MRO for inter-CU LTM	NEC

- R3-256783	MRO for Intra-CU conditional LTM	NEC

- R3-256910	Discussion on MRO for inter-CU LTM	Lenovo

- R3-256911	(TP for TS38.300) Discussion on MRO for intra-CU CLTM	Lenovo

- R3-256966	(TP for BLCR for 38.413) Inter-CU LTM	Huawei

- R3-256967	Intra-CU conditional LTM	Huawei

- R3-257115	MRO for inter-gNB LTM	Ericsson

- R3-257116	MRO for Conditional LTM	Ericsson

- R3-257203	Workplan for Rel-20 SON_MDT Enhancement	China Unicom

RAN3#130

- R3-258158	MRO enhancements for Inter-CU LTM	Qualcomm Incorporated

- R3-258159	MRO enhancements for Intra-CU CLTM	Qualcomm Incorporated

- R3-258198	MRO Enhancements for Inter-CU LTM	Nokia

- R3-258209	(TP for SON BL CR for TS 38.300) MRO Enhancements for Conditional Intra-CU LTM	Nokia

- R3-258246	MRO for Intra-CU conditional LTM	NEC

- R3-258256	MRO for inter-CU LTM	NEC

- R3-258367	Discussion on MRO for inter-CU LTM	Lenovo

- R3-258368	(TP for TS38.300) Discussion on MRO for intra-CU CLTM	Lenovo

- R3-258462	(TP for BLCR for 38.413) Inter-CU LTM	Huawei

- R3-258463	Intra-CU conditional LTM	Huawei

- R3-258517	MRO for inter-gNB LTM	Ericsson

- R3-258518	MRO for Conditional LTM	Ericsson

- R3-258578	Workplan for Rel-20 SON_MDT Enhancement	China Unicom

- R3-258579	Discussion on MRO enhancements for inter-CU LTM	China Unicom

- R3-258580	Discussion on MRO enhancements for C-LTM	China Unicom

- R3-258597	Discussion on MRO enhancement on inter-CU LTM	Samsung

- R3-258598	(TP for SON BLCR to TS 38.401 and TS 38.300) Discussion on MRO enhancement on intra-CU conditional LTM	Samsung

- R3-258618	Discussion on MRO enhancements for inter-CU LTM	CMCC

- R3-258648	Discussion on SON enhancement for inter-CU LTM	CATT

- R3-258649	(TP for 38.300) Discussion on SON enhancement for conditional intra-CU LTM	CATT

- R3-258679	Consideration on MRO for inter CU LTM	ZTE Corporation

- R3-258680	Consideration on MRO for CLTM	ZTE Corporation

- R3-258730	SoD of MRO for inter-CU LTM	Ericsson

- R3-258731	SoD of MRO for CLTM	Samsung

- R3-258758	(TP for TS38.300) Discussion on MRO for intra-CU CLTM	Lenovo

- R3-258803	(TP for BLCR for 38.413) Inter-CU LTM	Huawei

- R3-258806	(TP for TS38.300) Discussion on MRO for intra-CU CLTM	Lenovo, Samsung, CATT

- R3-258863	(TP for BLCR for 38.413) Inter-CU LTM	Huawei