3GPP TSG RAN meeting #110										RP-253424

Baltimore, USA, December 8-11, 2025

## Status Report to TSG

Agenda item:			13.3.1

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251482 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: June 2026 (+6 months) |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying Gu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | guchunying@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

30 CRs were agreed during RAN5#109 meeting. No new test cases were introduced.

5 discussion paper regarding test frequencies are handled.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2.

#### 2.5.2	Remaining Open issues

See the work plan for details [1]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General paper

- R5-256389	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-255986	Handling of test frequency tables for CA_n48B and CA_n77C	Ericsson	38.508-1

- R5-255987	Handling of test frequency tables containing too many BW combinations	Ericsson	38.508-1

- R5-255988	Test Frequency Calculation Tool, updates and way forward	Ericsson

- R5-256383	Trial of test frequency calculation tool	Huawei, HiSilicon

- R5-256533	Inputs to the Test Frequency Calculation Tool	Apple Inc

TS 38.508-1 CR

- R5-256936	Test frequencies for CA_n5A-n29A and CA_n5A-n25A-n77(2A)	Nokia	38.508-1

- R5-256937	Test frequencies for CA_n25A-n66A-n71A-n77A	Nokia	38.508-1

- R5-256964	Addition of many 3 band NR CA combination to inter-band configurations table 	WE Certification Oy, AT&T, FirstNet	38.508-1

- R5-256928	Update of frequencies for CA_n48B	Ericsson	38.508-1

- R5-256927	Update of the description of reducing CA BW combinations in tables	Ericsson	38.508-1

TS 38.508-2 CR

- R5-255596	ICS for CA_n5A-n29A and CA_n5A-n25A-n77(2A)	Nokia	38.508-2

- R5-255603	ICS for CA_n25A-n66A-n71A-n77A	Nokia	38.508-2

- R5-255840	Addition of applicability statement for several 3 band NR CA combos	WE Certification Oy, AT&T, FirstNet	38.508-2

- R5-256004	Updates for additional Rel-17 band configurations and additional combination capabilities	Verizon	38.508-2

- R5-256367	Adding PICS for R17 CA configurations	Huawei, HiSilicon	38.508-2

TS 38.521-1 CR

- R5-256814	Transmitter requirements for CA_n5A-n25A-n77(2A)	Nokia	38.521-1

- R5-255604	Transmitter requirements for CA_n25A-n66A-n71A-n77A	Nokia	38.521-1

- R5-256818	Addition of configured output power requirements for several 3 band NR CA combos	WE Certification Oy, AT&T, FirstNet	38.521-1

- R5-256330	Addition of delta TIB for inter-band CA_n1-n3-n5-n78	ZTE Corporation	38.521-1

- R5-256368	Updating Tx test cases to add R17 CA configurations	Huawei, HiSilicon	38.521-1

- R5-256815	Receiver requirements for CA_n5A-n29A and CA_n5A-n25A-n77(2A)	Nokia	38.521-1

- R5-255605	Receiver requirements for CA_n25A-n66A-n71A-n77A	Nokia	38.521-1

- R5-256965	Addition of Rx requirements for several 3 band NR CA combos	WE Certification Oy, AT&T, FirstNet	38.521-1

- R5-256825	Cleanup of Reference sensitivity for 3DL CA	Anritsu	38.521-1

- R5-256331	Addition of delta RIB for inte-band CA_n1-n3-n5-n78	ZTE Corporation	38.521-1

- R5-256966	Updating Rx test cases to add R17 CA configurations	Huawei, HiSilicon	38.521-1

- R5-256826	General updates of TS 38.521-1 clause 5 for R17 CA configurations	China Unicom, Nokia, Keysight, NTT DOCOMO INC., WE Certification Oy, AT&T, FirstNet, Huawei, HiSilicon	38.521-1

TS 38.521-3 CRs:

- R5-256341	Update spurious emission band co-existence for inter-band R17 configurations DC_2_n77 and DC_5_n77	ZTE Corporation	38.521-3

TS 38.905 CRs:

- R5-255592	A-MPR test point analysis for CA_n5A-n77A	Nokia	38.905

- R5-255593	Referense sensitivity test point analysis for 2 and 3 band CA configurations	Nokia	38.905

- R5-255594	UE co-existence spurious emission test point analysis for CA_n5A-n25A and CA_n5A-n77A	Nokia	38.905

- R5-255600	Referense sensitivity test point analysis for CA_n25A-n66A-n71A-n77A	Nokia	38.905

- R5-255601	UE co-existence spurious emission test point analysis for CA_n25A-n71A	Nokia	38.905

- R5-256342	Update spurious emission TP analysis for inter-band R17 configurations DC_2_n77 and DC_5_n77	ZTE Corporation	38.905

- R5-256370	Adding TP analysis for R17 CA configuration	Huawei, HiSilicon	38.905