3GPP TSG RAN Meeting #110									RP-253438

Baltimore, USA, December 8-11, 2025

## Status Report to TSG

Agenda item:			9.5.4.3

| WI / SI Name | NR Radio Resource Management (RRM) Phase 5 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RRM_Ph5 |  |  |  |  |
| Unique ID | 1031079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252494 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall:100% RAN4: 100% | Performance Part: 80% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Jie Cui |
|  | Company | Apple |
|  | Email | jie_cui@apple.com |
| Rapporteur | Name | Aijun Cao |
|  | Company | CATT |
|  | Email | ajcao@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#116is meeting

The following tdocs have been approved in RAN4#116bis meeting for performance part:

| Tdoc number | Title | Source |
| --- | --- | --- |
| R4-2514800 | WF on NR_RRM_Ph5_Part1 | Ericsson |
| R4-2514799 | Ad-hoc minutes for NR_RRM_Ph5 | Ericsson |
| R4-2514801 | WF on NR_RRM_Ph5_Part2 | CATT |

RRM performance requirements of FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC

Issue 2-1-1: Cell configurations in TCs for CSSF solution 1

<Agreement>:

- Apply the below test configurations without change from the agreed TCs as listed in Annex:

      - CA mode: FR1 PCC+ 2 FR2 intra-band SCCs, network configures MOs on both FR2 SCCs and indicates to measure one FR2 SCC

      - EN-DC: LTE PCC + FR2 PSCC + 1 FR2 intra-band SCCs, network configures MOs on both FR2 SCCs and UE by-default to measure one FR2 PSCC

Issue 2-1-2: Network indication in TCs for CSSF solution 1

<Agreement>:

- Keep the test configurations unchanged as listed below.

TC list for CSSF optimization:

TC list for CSSF optimization solution 1 - Agreement TC index; Scenario; CA/DC Operation mode; Configurations and scopes; Company. 1; Aspect 1: SSB based Intra-frequency measurement without MG; 1 TC per operation mode: FR1+FR2 CA and EN-DC, UE is only required to pass one of them; - Non-DRX, - Without SSB time index detection - CA mode: FR1 PCC+ 2 FR2 intra-band SCCs, network configures MOs on both FR2 SCCs and indicates to measure one FR2 SCC - EN-DC: LTE PCC + FR2 PSCC + 1 FR2 intra-band SCCs, network configures MOs on both FR2 SCCs and UE by-default to measure one FR2 PSCC; Nokia. 2; Aspect 2: SSB based Inter-frequency measurement without MG; 1 TC per operation mode: FR1+FR2 CA and EN-DC, UE is only required to pass one of them; - Non-DRX, - Without SSB time index detection - CA mode: FR1 PCC+ 2 FR2 intra-band SCCs, network configures MOs on both FR2 SCCs and indicates to measure one FR2 SCC - EN-DC: LTE PCC + FR2 PSCC + 1 FR2 intra-band SCCs, network configures MOs on both FR2 SCCs and UE by-default to measure one FR2 PSCC; Ericsson. 3; Aspect 3: Inter-RAT SSB measurement without MG; 1 TC per operation mode: FR1+FR2 CA and EN-DC, UE is only required to pass one of them; - Non-DRX, - Without SSB time index detection - CA mode: FR1 PCC+ 2 FR2 intra-band SCCs, network configures MOs on both FR2 SCCs and indicates to measure one FR2 SCC - EN-DC: LTE PCC + FR2 PSCC + 1 FR2 intra-band SCCs, network configures MOs on both FR2 SCCs and UE by-default to measure one FR2 PSCC; ZTE. Note: network indication is up to the other RAN2/4 core part discussion. In case network indication for a specific SCC measurement is replaced by other new solution (e.g., SCC selected by UE implementation), use the new solution for CA mode test.

TC list for CSSF optimization solution 3 Agreement on Monday: TC index; Aspects; CA/DC mode; Detailed configurations and scopes; Company. 1; Aspect 1: SSB based Intra-frequency measurement without MG; 1 TC per operation mode: (1)FR1 only CA: inter-band FR1 CA with 3CCs on 3bands; (2)FR1 only EN-DC: LTE PCC + FR1 PSCC + inter-band FR1 SCC + inter-band FR1 SCC; (3)FR1+FR2 CA: FR1 PCC + FR1 inter-band SCC + FR2 SCC. UE is only required to pass one of them.; Without DRX and without SSB index reporting; Ericsson. 2; Aspect 2: SSB based Inter-frequency measurement without MG; 1 TC per operation mode: (1)FR1 only CA: inter-band FR1 CA with 3CCs on 3bands; (2)FR1 only EN-DC: LTE PCC + FR1 PSCC + inter-band FR1 SCC + inter-band FR1 SCC; (3)FR1+FR2 CA: FR1 PCC + FR1 inter-band SCC + FR2 SCC. UE is only required to pass one of them.; Without DRX and without SSB index reporting; OPPO.

Issue 2-1-3: Cell configurations in TCs for CSSF solution 3

<Way Forward>:

- Continue discussions on the test case when one inter-RAT E-UTRAN Cell configured and consider the impact to core requirements.

RRM performance requirements for FR2-1 L3 measurement delay by optimizing Rx BSF

Issue 1-1-1: Whether to test FBS quitting

Further discuss this issue based on the options in the topic summary R4-2513511.

Issue 1-1-2: Design of TCs for FBS

Further discuss this issue based on the options in the topic summary R4-2513511.

For information:

  - Test cases for FBS are defined by referring to the framework of legacy TCs for SSB based L3 measurements, i.e., Event A3 triggered measurement report used.

RRM performance requirements of Fast SCell activation for UE supporting Rel-18 EMR

Issue 2-1-1: Scope of test cases

Agreements:

Define test cases for:

- Direct SCell activation at SCell addition for FR2

- Configuration 3: UE supports idleInactiveNR-MeasReport-r16, and neither measIdleValidityDuration-r18 nor measReselectionValidityDuration-r18 is configured and measIdleDuration-r16 has not expired at the moment of initiation of RRC state transition to CONNECTED mode

Issue 2-1-2: Applicability rules and number of test cases

Agreements:

- Further discussion applicability rules, taking the table containing TCs for EMR based SCell activation as reference.

| TC No. (CR No.) | Scenario |
| --- | --- |
| 1 | Normal SCell activation + FR1 + Configuration 1 |
|  | Normal SCell activation + FR1 + Configuration 2 |
|  | Normal SCell activation + FR1 + Configuration 3 |
| 2 | Normal SCell activation + FR2 + Configuration 1 |
|  | Normal SCell activation + FR2 + Configuration 2 |
|  | Normal SCell activation + FR2 + Configuration 3 |
| 3 | Direct SCell activation at SCell addition + FR1 + Configuration 1 |
|  | Direct SCell activation at SCell addition + FR1 + Configuration 2 |
|  | Direct SCell activation at SCell addition + FR1 + Configuration 3 |
| 4 | Direct SCell activation at SCell addition + FR2 + Configuration 1 |
|  | Direct SCell activation at SCell addition + FR2 + Configuration 2 |
|  | Direct SCell activation at SCell addition + FR2 + Configuration 3 |
| 5 | PUCCH SCell activation + FR1 + Configuration 1 |
|  | PUCCH SCell activation + FR1 + Configuration 2 |
|  | PUCCH SCell activation + FR1 + Configuration 3 |
| 6 | PUCCH SCell activation + FR2 + Configuration 1 |
|  | PUCCH SCell activation + FR2 + Configuration 2 |
|  | PUCCH SCell activation + FR2 + Configuration 3 |

Way forward:

  - Discuss the following applicability rules as a starting point:

    - Agree the following testing applicability rules:

      - Rule 1: for UE supporting Direct SCell activation at SCell addition or PUCCH SCell activation, eEMR-based fast SCell activation for normal SCell activation can be skipped.

      - Rule 2: for UE supporting both Direct SCell activation at SCell addition and PUCCH SCell activation, eEMR-based fast SCell activation for Direct SCell activation at SCell addition can be skipped.

      - Rule 3: for UE which can pass R19 test case for fast SCell activation based on R18 early measurement report, corresponding R18 test case with valid report can be skipped.

  - Other applicability rules are not precluded.

  - Note: Any agreed testing applicability rules will be captured in clause A.3.X in 38.133.

Issue 2-1-3: Whether to consider DRX configuration in test cases

Agreements:

- No DRX is configured in all TCs for EMR based fast SCell activation.

Issue 2-1-4: Test case design

Polish the test procedures in the next meeting based on the CRs that will be submitted to next meeting.

Note: Necessary issues can be raised in contributions for discussion.

For information:

  - When drafting TC CRs for EMR based fast SCell activation,

    - Refer to the legacy test cases for Rel-18 eEMR measurement with valid result reporting, i.e., A.6.6.9/A.7.6.23, and SCell activation, i.e., A.6.5.3/A.7.5.3, and

    - Refer to the test procedure provided in the topic summary R4-2513511.

Issue 2-1-5: Report mechanism of EMR results in the test cases

Further discuss this issue based on the options in the topic summary R4-2513511.

RAN4#117 meeting

The following tdocs have been approved in RAN4#117 meeting for performance part:

| Tdoc number | Title | Source |
| --- | --- | --- |
| R4-2522633 | WF on NR_RRM_Ph5_Part1 | Ericsson |
| R4-2522634 | Ad-hoc minutes for NR_RRM_Ph5 | Ericsson |
| R4-2522635 | WF on NR_RRM_Ph5_Part2 | CATT |

Performance requirements of CSSF solution

Issue 2-1-1: Inter-MO configuration applicability for CSSF solution 3

<Wayforward>:

- Update E/// TC: Intra-frequency in the next meeting, taking below consideration into account:

- Sub-test1: If UE supports inter-RAT, UE shall pass intra-frequency with inter-RAT configuration. (1PCC+1SCC+Inter-RAT CC)

- Sub-test2: If UE doesn’t support inter-RAT, UE shall pass intra-frequency without Inter-RAT configuration. (1PCC+2SCC)

- FFS the test applicability rule with respect to sub-test 1or sub-test 2.

RRM performance requirements for FR2-1 L3 measurement delay by optimizing Rx BSF

Issue 1-1-1: Whether to test FBS quitting

Agreement:

    - Do not test FBS quitting in the test.

Issue 1-1-2: Whether to test FBS re-evaluation

Agreement:

    - Do not test FBS re-evaluation.

Issue 1-1-3: Details of test cases

Agreement:

    - A short value that can cover the measurement with FBS and the first reporting is used, e.g., 1 s or 0.5 s.

RRM performance requirements of Fast SCell activation for UE supporting Rel-18 EMR

Issue 2-1-1: Applicability rules for test cases

Agreement:

    - Rule 1: for UE supporting eEMR-based Direct SCell activation at SCell addition or eEMR-based PUCCH SCell activation, eEMR-based fast SCell activation for normal SCell activation can be skipped.

    - Rule 2: for UE supporting both eEMR-based Direct SCell activation at SCell addition and eEMR-based PUCCH SCell activation, eEMR-based PUCCH SCell activation can be skipped.

    - Rule 3: for UE which can pass R19 test case for fast SCell activation based on R18 early measurement report, corresponding R18 test case with valid report can be skipped.

Issue 2-1-2: Report scheme for test cases

Agreement:

    - No need to verify the legacy report mechanism in the test case.

Issue 2-1-3: Time length of test cases

Checking test case CRs directly. Issue closed without agreement needed.

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#116bis meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2513090 | DraftCR on test cases for Multi-Rx based handover | OPPO |
| R4-2513091 | Discussion on performance requirements for fast SCell activation for UE supporting Rel-18 EMR | OPPO |
| R4-2513103 | Draft CR on TC of inter-frequency measurement without MG with CSSF solution 3 | OPPO |
| R4-2513216 | Discussion on performance requirements of fase SCell activation for UE supporting R18 EMR | CATT |
| R4-2513363 | Discussion on RRM performance requirements for FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | China Telecom |
| R4-2513364 | Discussion on RRM performance requirements for FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC | China Telecom |
| R4-2513365 | Discussion on RRM performance requirements of Fast SCell activation for UE supporting Rel-18 EMR | China Telecom |
| R4-2513468 | Discussion on performance part of optimizing Rx beam sweeping factor | Huawei, HiSilicon |
| R4-2513469 | Discussion on performance part of optimizing CSSF outside gap in CA/DC | Huawei, HiSilicon |
| R4-2513470 | Discussion on performance for Fast SCell activation for UE supporting Rel-18 EMR | Huawei, HiSilicon |
| R4-2513477 | Draft CR on Inter-RAT SSB measurement without MG test of 3-searcher solution for Rel-19 | Huawei, HiSilicon |
| R4-2513479 | DraftCR on TC for Intra-frequency measurement with MG | Huawei, HiSilicon |
| R4-2513510 | Topic summary for [116bis][204] NR_RRM_Ph5_Part1 | Moderator (Ericsson) |
| R4-2513511 | Topic summary for [116bis][205] NR_RRM_Ph5_Part2 | Moderator (CATT) |
| R4-2513624 | Discussion of RRM performance requirements of Fast SCell activation for UE supporting Rel-18 EMR | Apple |
| R4-2513652 | Discussion on RRM performance requirements for fast SCell activation for UE supporting Rel-18 EMR | CMCC |
| R4-2513653 | Discussion on RRM performance requirements of FR2-1 SSB based L3 measurement delay reduction by optimizing Rx beam sweeping factor | CMCC |
| R4-2513671 | DraftCR on TC on Rx BSF optimization for SSB based Intra-frequency measurement without MG (TC#1) | CMCC |
| R4-2513713 | Performance requirements for CSSF optimization solutions | Nokia, Nokia Shanghai Bell |
| R4-2513714 | draftCR on test case for intra-frequency measurement with CSSF solution 1 | Nokia, Nokia Shanghai Bell |
| R4-2513729 | Discussion on RRM performance requirements for FR2-1 L3 measurement delay reduction | LG Electronics Inc. |
| R4-2513900 | Discussion on RRM performance requirements of Fast SCell activation for UE supporting Rel-18 EMR | ZTE Corporation, Sanechips |
| R4-2513910 | Discussion on RRM performance requirements of Fast SCell activation for UE supporting Rel-18 EMR | vivo |
| R4-2514043 | Draft CR on Test case of Inter-RAT measurement without MG of R19 CSSF enh | ZTE Corporation, Sanechips |
| R4-2514053 | Discussion on FBS testing | Nokia |
| R4-2514066 | Discussion on performance requirements of FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC | Ericsson |
| R4-2514067 | Discussion on performance requirements of FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | Ericsson |
| R4-2514068 | (NR_RRM_Ph5-Perf) Draft CR on SSB based Inter-frequency measurement without MG with CSSF optimization solution 1 | Ericsson |
| R4-2514069 | (NR_RRM_Ph5-Perf) Draft CR on SSB based Intra-frequency measurement without MG with CSSF solution 3 | Ericsson |
| R4-2514188 | Discusion on performance for fast Scell activaiton for UE support Rel/18 EMR | Ericsson |
| R4-2514323 | Fast SCell activation based on Rel-18 eEMR | Qualcomm Incorporated |
| R4-2514327 | DraftCR: Test cases requirements for RRC re-establishment and release with redirection | Intel Corporation, Apple |
| R4-2514378 | Discussion on RRM performance requirements of Fast SCell activation for UE supporting Rel-18 EMR | Nokia |
| R4-2514402 | Discussion on perf part for FR2-1 SSB based L3 measurement delay reduction by optimizing BSF | MediaTek inc. |
| R4-2514403 | Discussion on perf part for FR2-1 SSB based L3 measurement delay reduction by optimizing CSSF | MediaTek inc. |

RAN4#117 meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2520140 | DraftCR Test cases requirements with FBS for RRC re-establishment and RRC connection release with redirection to NR | CATT |
| R4-2520141 | Discussion on performance requirements of FR2-1 L3 measurement delay reduction by reducing Rx BSF | CATT |
| R4-2520142 | DraftCR Test case for EMR based fast normal SCell activation in FR1 | CATT |
| R4-2520143 | Discussion on performance requirements of fast SCell activation for UE supporting R18 EMR | CATT |
| R4-2520463 | DraftCR on TC on Rx BSF optimization for SSB based Intra-frequency measurement without MG (TC#1) | CMCC |
| R4-2520800 | Discussion on RRM performance requirements for FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | China Telecom |
| R4-2520801 | Discussion on RRM performance requirements of Fast SCell activation for UE supporting Rel-18 EMR | China Telecom |
| R4-2520809 | Performance requirements for CSSF optimization solutions | Nokia, Nokia Shanghai Bell |
| R4-2520810 | draftCR on test case for intra-frequency measurement with CSSF solution 1 | Nokia, Nokia Shanghai Bell |
| R4-2520831 | Topic summary for [117][206] NR_RRM_Ph5_Part1 | Moderator (Ericsson) |
| R4-2520832 | Topic summary for [117][207] NR_RRM_Ph5_Part2 | Moderator (CATT) |
| R4-2520943 | Discussion on performance part of optimising Rx beam sweeping factor | Huawei, HiSilicon |
| R4-2520944 | Discussion on performance part of optimising CSSF outside gap in CA/DC | Huawei, HiSilicon |
| R4-2520945 | Discussion on performance part of Fast SCell activation for UE supporting Rel-19 EMR | Huawei, HiSilicon |
| R4-2520953 | Draft CR on Inter-RAT SSB measurement without MG test of 3-searcher solution for Rel-19 | Huawei, HiSilicon |
| R4-2520955 | DraftCR on TC for Intra-frequency measurement with MG | Huawei, HiSilicon |
| R4-2520956 | DraftCR on TC for EMR based PUCCH SCell Activation in FR2 | Huawei, HiSilicon |
| R4-2521144 | Discussion on RRM performance requirements of Fast SCell activation for UE supporting Rel-18 EMR | ZTE Corporation, Sanechips |
| R4-2521172 | Test case for EMR based direct SCell activation in FR1 | ZTE Corporation, Sanechips |
| R4-2521221 | Discussion on performance requirements of FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC | Ericsson |
| R4-2521326 | Draft CR on TC of inter-frequency measurement without MG with CSSF solution 3 | OPPO |
| R4-2521344 | DraftCR on test case for EMR based normal SCell activation in FR2 | OPPO |
| R4-2521686 | Draft CR on measurement delay reduction TC for SSB based Inter-frequency measurement with MG | Samsung |
| R4-2521799 | Discussion on RRM performance requirements of Fast SCell activation for UE supporting Rel-18 EMR | Nokia |
| R4-2521800 | DraftCR Test case for direct SCell activation with EMR in FR2 | Nokia |
| R4-2521870 | Draft CR on test case for PUCCH scell activation for UE supporting Rel-18 EMR | Ericsson |
| R4-2521871 | Discussion on RRM performance requirement for fast scell activation for UE supporting Rel-18 EMR | Ericsson |
| R4-2522123 | Discussion on perf part for FR2-1 SSB based L3 measurement delay reduction by optimizing BSF | MediaTek inc. |
| R4-2522633 | WF on NR_RRM_Ph5_Part1 | Ericsson |
| R4-2522634 | Ad-hoc minutes for NR_RRM_Ph5 | Ericsson |
| R4-2522635 | WF on NR_RRM_Ph5_Part2 | CATT |
| R4-2522822 | Test case for EMR based direct SCell activation in FR1 | ZTE Corporation, Sanechips |
| R4-2522823 | Draft CR on test case for PUCCH scell activation for UE supporting Rel-18 EMR | Ericsson |
| R4-2522824 | Draft CR on measurement delay reduction TC for SSB based Inter-frequency measurement with MG | Samsung |

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template