3GPP TSG RAN Meeting #110　   　　                                                                           RP-253494

Baltimore, USA, December 8-11, 2025

Status Report to TSG

Agenda item:			9.5.4.4

| WI / SI Name | # Support of intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NonCol_intraB_ENDC_NR_CA_Ph2 |  |  |  |  |
| Unique ID | 1030082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242083 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2025 | Performance part: 03/2026 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 60% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colours below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Yasuki Suzuki |
|  | Company | KDDI |
|  | Email | ui-suzuki@kddi.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#116bis

RRM performance requirements

- WF on NonCol_intraB_ENDC_NR_CA_Ph2_RRM [1].

< Issue 2-2: Test case for interruptions during measurements on deactivated NR SCC in FR1>

- Test the interruptions during measurements on deactivated NR SCC in FR1

  - Option 1: A.6.5.2.1.2 is to be revised to cover type 4 UE.

  - Option 2: define a new test case

- Not define other RRM test cases for this WI.

PDSCH demodulation performance requirements

- Ad-hoc minutes for NonCol_intraB_ENDC_NR_CA_Ph2_demod [2].

- WF on NonCol_intraB_ENDC_NR_CA_Ph2_demod [3].

< Issue 2-2-2: MCS/rank >

- Down-select the MCS for the stronger CC based on the simulation results

  - For weaker CC:

    - Rank 2 + QPSK 0.3 (MCS4 in MCS index table 1)

  - For stronger CC:

    - Option 1: Rank 4 + 256QAM 0.69 (MCS21 in MCS index table 2)

    - Option 2: Rank 4 + 256QAM 0.74 (MCS22 in MCS index table 2)

    - Other options are not precluded.

< Issue 2-2-3: Channel model and antenna configuration >

- Use the static channel model specified in TS 38.101-4 B.1.1.

  - 2x4 for CC with rank 2, 4x4 for CC with rank 4.

- Approve Work plan for demodulation performance part of WI intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s) [4]

RAN4#117

RRM performance requirements

- CR is endorsed [5].

PDSCH demodulation performance requirements

- WF on NonCol_intraB_ENDC_NR_CA_Ph2_demod [6].

- LS on frequency separation for Type 4b UE NR-CA PDSCH demodulation requirements [7].

< Issue 2-2-1: Final requirements >

- For weaker cell: MCS [4] in MCS table 1

- For stronger cell: MCS [21] in MCS table 2

< Issue 2-2-3: Antenna configuration >

- Define the applicability rule for antenna connection as following:

  - For Minimum requirements for non-collocated scenarios for intra-band non-contiguous NR-CA for type 4b UE in Clause xxxx, 4 out of 8Rx should be connected with one data source from system simulator and the other 4 out of 8Rx should be connected with another data source from system simulator, depending on UE’s declaration and AP configuration.

< Issue 2-2-1: LS to RAN5 on frequency separation for Type 4b UE NR-CA PDSCH demodulation requirements >

- RAN4 has agreed to define NR-CA PDSCH demodulation requirements for Type4b UEs in the context of the Rel-19 WI on supporting intra-band non-colocated EN-DC/NR-CA deployment. PDSCH demodulation requirements are specified in TS 38.101-4 for UE indicating ‘intraBandNR-CA-non-collocated-r19’ and providing ‘nonCollocatedTypeNR-CA-v1900’ with value ‘type4’.

- It was previously agreed [1] that RF conformance tests for Type 4b UEs supporting intra-band non-colocated NR-CA should introduce the following test condition in RAN5:

  - Center of BWanother relative to edge of BWwanted is assumed to be at least 80MHz+BWanother/2 away from the edge of the wanted CC in R19.

- The same agreement should be applied to NR-CA PDSCH demodulation requirement.

2.4.2	Remaining Open issues

RRM performance requirements

- None.

PDSCH demodulation performance requirements

- Draft CR, formal CR

RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2514790 WF on NonCol_intraB_ENDC_NR_CA_Ph2_RRM

- R4-2514792 Ad-hoc minutes for NonCol_intraB_ENDC_NR_CA_Ph2_demod

- R4-2514791 WF on NonCol_intraB_ENDC_NR_CA_Ph2_demod

- R4-2513699	Work plan for demodulation performance part of WI intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s)

- R4-2520923	Test case for supporting intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s)

- R4-2522656 WF on NonCol_intraB_ENDC_NR_CA_Ph2_demod

- R4-2522058 LS on frequency separation for Type 4b UE NR-CA PDSCH demodulation requirements