TSG RAN meeting #61							                      RP-131349

Porto, Portugal, September 3 - 6, 2013

# Source:	Alcatel-Lucent, Alcatel-Lucent Shanghai Bell, Nokia Siemens Networks

# Title:	New SI proposal: Group Communication for LTE

# Document for:	Approval

Agenda Item:	13.1.2

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

# Title * : Group Communication for LTE

## Acronym * : FS_LTE_GC

## Unique identifier *

## 1	3GPP Work Area *

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification *

This work item is a … *

| x | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) * |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1		Stage 1

| Source of external requirements (if any) * |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2		Stage 2  *

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

#### 2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

#### 2.3.4		Test spec *

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5		Other *

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4		Work task *

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification *

Group Communication is a key functionality of Land Mobile Radio/Private Mobile Radio and public safety systems. Such functionality exists for voice calls in existing systems such as Tetra, P25 and GSM-R. In the latter, this functionality was specified as Voice Group Call Service Stage 2 (VGCS-TS 43.068). To position LTE as technology for critical communications such as public safety, group communication will be needed.

The Stage-1 work on Group Communication System Enablers for LTE (GCSE_LTE, new TS 22.468) has been completed, with the final version of the specification (S1-133306) sent for 1-step approval at SA#60. The relevant Stage-2 work in SA2 (SP-130158) has also been agreed and the work is ongoing to study a solution at the system level in new R 23.768.

As the next step, it is important to identify and specify any improvements needed in the RAN level specifications to meet the service requirements specified therein.

## 4	 Objective *

The study item should evaluate the ability of LTE to meet the public safety requirements agreed in SA groups for Group communication:

  - Evaluate the resource efficiency of LTE air-interface when distributing the same content using unicast, to many public-safety -capable UEs taking into account the expected public safety use cases (including voice and multimedia communication);

  - Evaluate ability of eMBMS or other mechanisms to provide  efficient group communication for public safety application, and evaluate whether additional functionality might be needed, focussing on solutions that can be specified in Rel12 timeframe.

  - Evaluate the resource efficiency of LTE air-interface for PTT application for public safety use cases considering also dense urban deployments

  - After the evaluation is complete, in case any short-comings are discovered, identify minimum changes needed to meet the requirements

  - Provide feedback to SA1and SA2 on findings and any further questions based on the analysis in RAN

The following aspects of the group communication requirements generated in SA1 and SA2 should be considered in the evaluation:

  - Impact of user mobility to group communication performance;

  - Geographical scope of GCSE Groups handling and session continuity between RAN nodes (e.g, intra-RAT HO);

  - High level of availability of the radio connection for the public-safety -capable UE for group communication;

  - Scalability of group communication solution;

  - Need to support various media, as well as voice;

  - Performance, such as Group Communication end-to-end setup time, service joining/acquisition time, and end to end delay for media transport.

RAN time budget proposal (not applicable for WIs/SIs under RAN5 leadership):

NOTE:	Once the WI/SI is approved, this information will no longer be updated in the WI/SI description but in the status 	report. The rapporteur has to extend the table below until the target date of the WI/SI.
	Do NOT subdivide #TU fields (1 TU ~ 2h) of the table into different values for different objectives. You can explain 	this under additional comments below the table (if needed).

| Q4/2013 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAN | R1L | R1U | R2L | R2U | R2J | R3 | R4 | R1L | R1U | R2L | R2U | R2J | R3 | R4 |
| 61 | 74bis | 74bis | 83bis |  |  | 81bis | 68bis | 75 | 75 | 84 |  |  | 82 | 69 |
|  | - | - | 2TU | - | - | - | - | - | - | 2TU | - | - | - | - |

| Q1/2014 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RAN | R1L | R1U | R2L | R2U | R2J | R3 | R4 |
| 62 | 76 | 76 | 85 |  |  | 83 | 70 |
|  | - | - | - | - | - | - | - |

| Q2/2014 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAN | R1L | R1U | R2L | R2U | R2J | R3 | R4 | R1L | R1U | R2L | R2U | R2J | R3 | R4 |
| 63 | 76bis | 76bis | 85bis |  |  | 83bis | 70bis | 77 | 77 | 86 |  |  | 84 | 71 |
|  | - | - | - | - | - | - | - | - | - | - | - | - | - | - |

L: LTE, U: UMTS, J: Joint

additional comments to the time budget proposal:

## 5	Service Aspects

None

## 6	MMI-Aspects

None

## 7	Charging Aspects

None

## 8	Security Aspects

To be considered based on solutions under consideration.

## Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X |  |  |  | X |
| Don’t know |  | X | X | X |  |

## Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title |  | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# |  | Approved at plenary# |  | Comments |
| 36.8xx | Study on Evolved Universal Terrestrial Radio Access (E-UTRA); Group communication |  | RAN WG2 |  | RAN#62 |  | RAN#62 |  |  |
| Affected existing specifications * [None in the case of Study Items] |  |  |  |  |  |  |  |  |  |
| Spec No. | CR | Subject |  |  |  | Approved at plenary# |  | Comments |  |

## 11		Work item rapporteur(s) *

Chandrika Worrall, Alcatel-Lucent

## 12		Work item leadership *

RAN WG2

Secondary responsible:  RAN WG3

## 13		Supporting Individual Members *

Supporting IM name

Alcatel-Lucent

Alcatel-Lucent Shanghai Bell

AT&T

LightSqaured

SouthernLINC

Qualcomm Incorporated

US Department of Commerce

Telefonica

General Dynamics Broadband UK

Nokia Siemens Networks

Ericsson

ST-Ericsson

IAESI

UK Home Office

Elektrobit

Research in Motion

T-Mobile US

Orange

Vodafone Group

Motorola Solutions

ITRI

Pantech

Dish

CMCC

USCellular

Harris

Huawei

HiSilicon

ZTE

NEC

form change history:

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"