3GPP TSG RAN#62                                                                                       RP-132086

Busan, Korea, 3rd– 6th, December, 2013

# Source:	CMCC, China Unicom, Huawei

# Title:	New SID: Study on Multi-RAT joint coordination

# Document for:	Approval

Agenda Item:	13.1.3

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

Title: Study on Multi-RAT joint coordination

Acronym * : FS_MultiRAT_JC

Unique identifier * 6200xy

1	3GPP Work Area *

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

2	Classification of SI and linked work items

2.0	Primary classification *

This work item is a … *

| x | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block: |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

3	Justification *

The coexistence of Multiple RATs introduces many operational coordination problems for network operators. The co-existence of various RATs (i.e. LTE/UMTS/GSM/CDMA/WLAN) is an obvious reality and it will remain relevant in the future. This raises important issues for operators in terms of coordination across the RATs to achieve better user experience (QoE), efficient resource usage, higher network capacity and easier maintenance, especially in a multi-vendor environment.

For an operator with multi-RAT networks, frequent updated information from all RATs (radio resource management, mobility and traffic load) is required in order to enable efficient coordination by the network. It will be beneficial to consider a general Multi-RATs coordination from RAN perspective to meet the following requirements:

- Service aware UE steering between different RATs to provide consistent user experience and user satisfaction, e.g. by connecting to Multi-RATs (e.g. WiFi and LTE).

- Traffic steering between WAN and WLAN (e.g. LTE and WiFi)

- Multi RAT joint radio resource coordination for an operator, especially between LTE and GSM, to provide an operator a smooth transition from GSM to LTE, while still keeping basic GSM coverage for e.g. voice or GSM M2M services. Similar migration and spectrum sharing scenarios may also exist for UMTS/CDMA and LTE

- Reducing core network impact caused by addition of a new RAT due to inter-RAT communication

The aim of this study is to explore means for enhancing multi-RAT operations in a holistic framework to improve inter-RAT coordination, in order to:

- Improve the radio resource usage efficiency and the spectral efficiency by joint radio resource coordination;

- Guarantee the QoE across RATs;

- Improve the network capacity by steering traffic/UEs to the appropriate RAT.

4	Objective *

The objective of this study item is to identify the general scenarios and requirements for Multi-RAT coordination; and based on the output, candidate solutions could be studied. Thus, the following objectives should be part of this study item:

- Identify the potential scenarios and use cases where Multi-RAT coordination would be useful; including LTE, UMTS, GSM, CDMA and WLAN.

- Identify and evaluate potential benefits and functionalities for joint operation among different RATs, including:

  - Steering of UEs among different RATs, taking into account service type, user experience, processing capacity, backhaul constraints and/or traffic load, and consequent mobility enhancement;

  - Efficient multi RAT joint radio resource coordination to improve load balancing and for an operator to enable, e.g. spectrum re-farming.

- Investigate the potential enhancements of RAN interfaces and procedures to support the joint operation among different RATs as described above, taking into account the following:

  - Reuse existing RAN interfaces and procedures as much as possible;

  - No impact on UE operation and air interfaces.

  - Possibility to support different architectures/implementations.

The output of this SI should be aligned with the existing specifications of other SI/WIs.

RAN time budget proposal (not applicable for WIs/SIs under RAN5 leadership):

NOTE:	Once the WI/SI is approved, this information will no longer be updated in the WI/SI description but in the status 	report. The rapporteur has to extend the table below until the target date of the WI/SI.
	Do NOT subdivide #TU fields (1 TU ~ 2h) of the table into different values for different objectives. You can explain 	this under additional comments below the table (if needed).

| Q1/2014 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RAN | R1L | R1U | R2L | R2U | R2J | R3 | R4 |
| 62 | 76 | 76 | 85 |  |  | 83 | 70 |
|  |  |  |  |  |  | 1.5 |  |

| Q2/2014 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAN | R1L | R1U | R2L | R2U | R2J | R3 | R4 | R1L | R1U | R2L | R2U | R2J | R3 | R4 |
| 63 | 76bis | 76bis | 85bis |  |  | 83bis | 70bis | 77 | 77 | 86 |  |  | 84 | 71 |
|  |  |  |  |  |  | 1.5 |  |  |  |  |  |  | 1.5 |  |

| Q3/2014 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RAN | R1L | R1U | R2L | R2U | R2J | R3 | R4 |
| 64 | 78 | 78 | 87 |  |  | 85 | 72 |
|  |  |  |  |  |  | 1.5 |  |

| Q4/2014 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAN | R1L | R1U | R2L | R2U | R2J | R3 | R4 | R1L | R1U | R2L | R2U | R2J | R3 | R4 |
| 65 | 78bis | 78bis | 87bis |  |  | 85bis | 72bis | 79 | 79 | 88 |  |  | 86 | 73 |
|  |  |  |  |  |  | 1.5 |  |  |  |  |  |  | 1.5 |  |

L: LTE, U: UMTS, J: Joint

5	Service Aspects

None

6	MMI-Aspects

None

7	Charging Aspects

None

8	Security Aspects

None

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | x | x |  |
| No | X | x |  |  | x |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title |  | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# |  | Approved at plenary# |  | Comments |
| TR 37.8xx | Study on Multi-RAT joint coordination |  | RAN3 |  | RAN#65 Sep. 2014 |  | RAN#66 Dec. 2014 |  |  |
| Affected existing specifications * [None in the case of Study Items] |  |  |  |  |  |  |  |  |  |
| Spec No. | CR | Subject |  |  |  | Approved at plenary# |  | Comments |  |

11		Work item rapporteur(s) *

Kimba Dit Adamou, Boubacar, CMCC

jinba@chinamobile.com

12		Work item leadership *

Primary WG: RAN WG3

13		Supporting Individual Members *

Supporting IM name

CMCC

Huawei

HiSilicon

ITRI

ZTE

NEC

TELUS

HTC

Acer

CHTTL

CATT

Coolpad

LightSquared

Ericsson

Potevio

China Unicom

Alcatel-Lucent

Alcatel-Lucent Shanghai Bell

Telefonica

China Telecom

USCC

NSN

Qualcomm

Intel

form change history:

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"