3GPP TSG-RAN Meeting #62 	 RP- 132087

# Busan, South Korea, 3-6 December 2013 	revision of RP-132038

# Source:	China Unicom, NSN

# Title:	New WID: Scalable Bandwidth UMTS by Filtering - Core

# Document for:	Approval

Agenda Item:	13.1.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

# Title * : Scalable Bandwidth UMTS by Filtering - Core

## Acronym * : UTRA_SCAL_FILT-core

## Unique identifier *

## 1	3GPP Work Area *

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) * |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
| X | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1		Stage 1

| Source of external requirements (if any) * |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2		Stage 2  *

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

#### 2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

#### 2.3.4		Test spec *

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5		Other *

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4		Work task *

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
|  | Scalable Bandwidth UMTS by Filtering |  |

## 3	Justification *

See feature part.

## 4	Objective *

The objectives of this work item are:

Phase1 (to be completed by RAN1#76-bis and RAN4#70-bis)

- Evaluate mechanisms that enable the Scalable Bandwidth UMTS by Filtering based on narrow-band filter over 3.84 Mcps BB signal, including possible optimizations to mitigate ISI and other expected performance degradations associated with filtering.

- A possible processing modification to the WCDMA waveform, such as setting every second chip to zero to mitigate ISI may be considered.

Phase2 (to be completed by RAN#64)

- Define Scalable UMTS configurations to fulfill the following scenarios and requirements:

| Mode of Operation | (Scaled) Bandwidth | Requirements | Bands |
| --- | --- | --- | --- |
| Standalone | 2.5MHz | Can support data and voice | Band VIII (900 MHz); Band I (2.1 GHz) |
|  | 1.25MHz | Data only | Band VIII (900 MHz); Band I (2.1 GHz) |
| Multi-carrier (Adjacent) | 5 MHz + 2.5 MHz 5MHz + 1.25 MHz |  | Band VIII (900 MHz); Band I (2.1 GHz) |

Note: other bands may be considered /added later, based on commercial interest.

- Define the necessary Access Stratum protocol changes (Layer 1/2/3), as identified during the study item, including the proper signalling (over the air and within UTRAN) to indicate, configure or manage scalable UMTS operation.

- Define the RF requirements and evaluate potential core/performance requirements changes in the relevant specifications.

- RAN5 testing aspects will be considered later

RAN time budget proposal (not applicable for WIs/SIs under RAN5 leadership):

NOTE:	Once the WI/SI is approved, this information will no longer be updated in the WI/SI description (i.e. the tables 	reflect the status of the initial approval). But changes can be proposed in the status report of the WI/SI.
	For a not yet approved WI/SI the rapporteur has to fill out the tables below up to the target date of the WI/SI.
	Do NOT subdivide #TU fields (1 TU ~ 2h) of the table into different values for different objectives. You can explain 	this under additional comments below the table (if needed).

| Q1/2014 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RAN | R1L | R1U | R2L | R2U | R2J | R3 | R4 |
| 62 | 76 | 76 | 85 |  |  | 83 | 70 |
|  |  | 1.5TU |  |  |  |  | 1TU |

| Q2/2014 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAN | R1L | R1U | R2L | R2U | R2J | R3 | R4 | R1L | R1U | R2L | R2U | R2J | R3 | R4 |
| 63 | 76bis | 76bis | 85bis |  |  | 83bis | 70bis | 77 | 77 | 86 |  |  | 84 | 71 |
|  |  | 2TU |  |  |  |  | 1TU |  | 2TU |  | 1TU |  | 1TU | 2TU |

L: LTE, U: UMTS, J: Joint

additional comments to the time budget proposal:

## 5	Service Aspects

## 6	MMI-Aspects

## 7	Charging Aspects

## 8	Security Aspects

## 9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X | X |
| Don't know |  |  |  |  |  |

## 10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title |  | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# |  | Approved at plenary# |  | Comments |
| Affected existing specifications * [None in the case of Study Items] |  |  |  |  |  |  |  |  |  |
| Spec No. | CR | Subject |  |  |  | Approved at plenary# |  | Comments |  |
| 25.201 |  | Physical layer – General description |  |  |  | RAN#63 (June 2014) |  | May not require changes |  |
| 25.211 |  | Physical channels and mapping of transport channels onto physical channels (FDD) |  |  |  | RAN#63 (June 2014) |  | May not require changes |  |
| 25.212 |  | Multiplexing and channel coding (FDD) |  |  |  | RAN#63 (June 2014) |  | May not require changes |  |
| 25.213 |  | Spreading and modulation (FDD) |  |  |  | RAN#63 (June 2014) |  |  |  |
| 25.214 |  | Physical layer procedures (FDD) |  |  |  | RAN#63 (June 2014) |  | May not require changes |  |
| 25.304 |  | User Equipment (UE) procedures in idle mode and procedures for cell reselection in connected mode |  |  |  | RAN#63 (June 2014) |  | May not require changes |  |
| 25.306 |  | UE Radio Access capabilities |  |  |  | RAN#63 (June 2014) |  |  |  |
| 25.308 |  | High Speed Downlink Packet Access (HSDPA); Overall description; Stage 2 |  |  |  | RAN#63 (June 2014) |  | May not require changes |  |
| 25.319 |  | Enhanced uplink; Overall description; Stage 2 |  |  |  | RAN#63 (June 2014) |  | May not require changes |  |
| 25.331 |  | Radio Resource Control (RRC); Protocol Specification |  |  |  | RAN#63 (June 2014) |  |  |  |
| 25.423 |  | UTRAN Iur interface Radio Network Subsystem Application Part (RNSAP) signalling |  |  |  | RAN#63 (June 2014) |  |  |  |
| 25.433 |  | UTRAN Iub interface Node B Application Part (NBAP) signalling |  |  |  | RAN#63 (June 2014) |  |  |  |

## 11		Work item rapporteur(s) *

China Unicom,  Xiao Han <hanxiao91@chinaunicom.cn>, Hao Chen <chenhao49@chinaunicom.cn>

## 12		Work item leadership *

´		3GPP WG RAN1

## 13		Supporting Individual Members *

Supporting IM name

China Unicom

NSN

Nokia

Qualcomm Inc.

SFR

Telefonica

Qatar Telecom (QTEL)

ZTE

Intel

form change history:

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"