## Slide 1: Way forward on RAN1-led WI/SIs for Rel-13
Ericsson, Alcatel-Lucent, Samsung, Verizon, InterDigital, Sierra Wireless, Huawei, Sony, Deutsche Telekom, Qualcomm, Microsoft, Nokia Networks, Nokia Corporation, Sequans, Intel, Fujitsu, KDDI, ITRI,
3GPP TSG RAN Meeting #65
Edinburgh, Scotland, 9th – 12th September 2014
RP-141630

## Slide 2: Proposal
Start the following Rel-13 items at RAN#65
Licensed Assisted Access
Further MTC enhancements
Enhanced-Beamforming/FD-MIMO
with the time budget listed on the next slides
Notes: Indoor positioning SI was approved at RAN#64

## Slide 3: RAN1 time budget
old | Q4/14 |  | Q1 | Q2/15 |  | Q3 | Q4/15 |  | Sum
LAA | 4 | 4 | 4 | 4 | 4 |  |  |  | 20
MIMO | 3 | 4 | 5 |  |  |  |  |  | 12
MTC | 3 | 3 | 3 | 3 | 3 | 1.5 |  |  | 16.5
Sum | 10 | 11 | 12 | 7 | 7 | 1.5 |  |  | 
 | Q4/14 |  | Q1 | Q2/15 |  | Q3 | Q4/15 |  | Sum
LAA | 4 | 4 | 4 | 4 | 4 |  |  |  | 20
MIMO | 2 | 3 | 4 | 4 | 4 |  |  |  | 17 (+5)
MTC | 2 | 3.5 | 3 | 3 | 3 | 3 | 0 | 0 | 17.5 (+1)
Sum | 8 | 10.5 | 11 | 11 | 11 | 3 |  |  | 
Notes: RAN1 TUs as reported by Chairman with
- the change of the D2D allocation from 7 / 7 to 8 / 6 (on request of rapporteur)
- Indoor positioning as requested in the updated SID: 1 - 1 - 2 - 2 - 1 - 1
- Dual Connectivity as requested: 2 - 1.5

## Slide 4: RAN2 time budget
 | Q4/14 |  | Q1 | Q2/15 |  | Q3 | Q4/15 |  | Sum
LAA | 0 | 0 | 1 | 2 | 2 |  |  |  | 5
MIMO | - | - | - |  |  |  |  |  | 0
MTC | 0 | 0 | 1 | 2 | 2 | 2 |  |  | 7
Sum | 0 | 0 | 2 | 4 | 4 | 2 |  |  | 
 | Q4/14 |  | Q1 | Q2/15 |  | Q3 | Q4/15 |  | Sum
LAA | 0 | 0 | 1 | 2 | 2 |  |  |  | 5
MIMO | - | - | - |  |  |  |  |  | 0
MTC | 0 | 0 | 1 | 1.5 | 1.5 | 1.5 | 2 | 2 | 9.5 (+2.5)
Sum | 0 | 0 | 2 | 3.5 | 3.5 | 1.5 | 2 | 2 | 

## Slide 5: RAN4 time budget (RF/RD Core)
 | Q4/14 |  | Q1 | Q2/15 |  | Q3 | Q4/15 |  | Sum
LAA | 0 | 0 | 0.5/0 | 0.5/0 | 0.5/0 |  |  |  | 1.5/0
MIMO | - | - | - |  |  |  |  |  | -/-
MTC | 0 | 0 | 1/1 | 1/1 | 1/1 | 1/1 |  |  | 4/4
Sum | 0 | 0 | 1.5/1 | 1.5/1 | 1.5/1 | 1/1 |  |  | 
 | Q4/14 |  | Q1 | Q2/15 |  | Q3 | Q4/15 |  | Sum
LAA | 0 | 0 | 0.5/0 | 0.5/0 | 0.5/0 |  |  |  | 1.5/0
MIMO | - | - | - | - | - |  |  |  | -/-
MTC | 0 | 0 | 0.5/0.5 | 0.5/0.5 | 1/1 | 1/1 | 0.5/0.5 | 0.5/0.5 | 4/4
Sum | 0 | 0 | 1/0.5 | 1/0.5 | 1.5/1 | 1/1 | 0.5/0.5 | 0.5/0.5 | 

## Slide 6: Annex: Resulting time budget (RAN1)
 | Oct-14 | Nov-14 | Feb-15 | Apr-15 | May-15 | Aug-15 | Oct-15 | Nov-15
D2D (R12 exc.) | 8 | 6 |  |  |  |  |  | 
Dual Conn. (R12 exc.) | 2 | 1.5 |  |  |  |  |  | 
Indoor Positioning | 1 | 1 | 2 | 2 | 1 | 1 |  | 
LAA | 4 | 4 | 4 | 4 | 4 |  |  | 
eMTC | 2 | 3.5 | 3 | 3 | 3 | 3 |  | 
3D BF | 2 | 3 | 4 | 4 | 4 |  |  | 
TEI 12 & maintenance | 7 | 7 |  |  |  |  |  | 
TOTAL (26) | 26 | 26 | 13 | 13 | 12 | 4 | 0 | 0