## Slide 1
3GPP TSG RAN#66
RP-142268: Way Forward in Cellular – WLAN Interworking

## Slide 2: Proposed way forward
RAN Plenary shall support a Study/Work Item on cellular – WLAN interworking in Release 13 based on the framework and scope identified in the following Section

## Slide 3: SI Framework
Identify Scenarios, Use Cases and Requirements (RAN2 – February Meeting). These shall include:
  Improved mobility for RAN deployed WLAN while minimizing the core network signaling;
  Improved control for both RAN deployed WLAN as well as WLAN deployments using S2x based interfaces
  Improved overall UE throughput per access class by using both cellular and WLAN access
Identify potential solutions using as a starting point Rel. 12 WI and the approved SA2 work in Rel. 13 as well as SCE DuCo (RAN2 – April Meeting)
Evaluation and solution(s) selection based on scenarios, use cases and requirements identified in Step 1 as well as architectural impacts on both terminal and network (RAN2 - May meeting)
Normative work to start both in RAN2/RAN3 groups from August Meeting with goal to finalize during the joint meeting in November.
Interactions with SA2/SA3/CT1 and IEEE shall be anticipated.

## Slide 4: Rapporteurs
Broadcom Corporation would like to invite and would appreciate the collaboration of our Qualcomm colleagues in putting together as rapporteur a SI/WI under the skeleton provided above. We believe that together we may be able to bring this SI/WI to a successful completion by RAN#70.

## Slide 5: What would be different if broadcom is a co- raporteur
As soon as the SI is approved we are going to create a survey for both operators and handset vendors to identify the requirements for this SI. The results of this survey are going to be shared two weeks in advance with all the survey participants and with the RAN2 delegates one week before the February meeting.
We are aware of the fact that the RAN2 time budget is very limited and we may have a complex item on hand. In order to better streamline the debates one or two conference calls are going to be organized before each WG meeting, allowing the companies to share their positions and establish consensus.
Deterministic and Transparent Work in which proposed solutions are going to be properly captured in the TR and evaluated based on the identified requirements.

## Slide 6: Thank You!