3GPP TSG RAN Meeting #70	RP-151680

# Sitges, Spain, Dec. 7 - 11, 2015	revision of RP-yynnnn

# Source:	Alcatel-Lucent

# Title:	New Work Item proposal: Multi-Band Base Station testing with three or more bands

# Document for:	Approval

Agenda Item:	14.1.4

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title:	Multi-Band Base Station testing with three or more bands

## Acronym:

## Unique identifier:

NOTE:	If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI. Please tick (X) the applicable box(es) in the table below:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

## 1	3GPP Work Area

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

NOTE:	Core, Performance and Testing parts of RAN WIs are usually Building Blocks.
If you are in doubt, please contact MCC.

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 550015 | RF Requirements for Multi-Band and Multi-Standard Radio (MB-MSR) Base Station | 37.104, 37.141, 36.104, 36.141, 25.104, 25.141 |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
| X | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |
| 37.104, 36.104, 25.104 | All | Core part: RF Requirements for Multi-Band and Multi-Standard Radio (MB-MSR) Base Station |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 550215 | Perf. part: RF Requirements for Multi-Band and Multi-Standard Radio (MB-MSR) Base Station | 37.141, 36.141, 25.141 |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

Numerous WI proposals to support the LTE Advanced 3, 4 or 5 Band Carrier Aggregation (3DL/1UL or 4DL/1UL or 5DL/1UL) have been approved in RAN. One of the objectives of these WIs is to specify the band-combination specific RF requirements for the corresponding 3, 4 or 5 band carrier aggregation (CA) scenarios.

On the other hand, new operating bands continue to be added in the RAN4 specifications, and the transmit/receive frequency ranges of some of those are sufficiently close such that implementation of a common radio supporting simultaneous transmission / reception of three or more bands become a feasible option. Example includes Bands (8+20+28) in Europe. The advantages of this implementation option may include dynamic power sharing between different bands and hence allow operators more flexibility in the network deployment, reduced installation complexity for different bands at the same site, and reduced insertion loss for multi-band antenna sharing since no combiner is needed.

Currently, for BS capable of multi-band operation, the core and test requirements in the RAN4 specifications are agnostic to the number of operating bands supported by the BS, except some subclauses in the test specifications are restricted to dual-band testing. The BS testing for multi-band BS capable of operation in three or more bands has been discussed in RAN4 under TEI for nearly 2 years, namely from RAN4#70Bis to RAN4#76Bis. It was concluded that a work item was needed to conduct this work in a structured manner.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

Identify the necessary changes, if any, to the existing multi-band BS requirements for BS capable of operation in three or more bands.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

To specify multi-band BS testing with three or more bands in the RAN4 specifications, using the existing multi-band BS testing with two bands as a base. The work will focus on the following steps:

1.	Identify additional band combinations beside Band (8+20+28).

2.	Specify multi-band BS testing for all the identified band combinations. In particular, to decide:

1.	The RF bandwidth position of the middle band(s) within the frequency range(s) supported by the BS in the middle band(s).

2.	The multi-band combinations to be tested out of the supported ones for BS that supports multiple multi-band combinations.

3.	Other aspects of multi-band BS testing that are necessary to complete the specification.

3.	In case a generic testing approach cannot be applied to all the identified band combinations, an initial focus shall be on the completion of testing for Band (8+20+28), and the WI is completed when the specification works on Band (8+20+28) testing are completed.

### 4.3	RAN time budget proposal

NOTE:	For WIs/SIs under RAN WG5 leadership this section is not filled out. Otherwise:
For a not yet approved WI/SI the rapporteur has to fill out the last row of the table(s) below up to the target date of the WI/SI (if necessary add further tables): Indicate the number of time units (1 TU ~ 2h), i.e. one value for each session/field. If no time unit is needed, leave the field empty.
For WI/SI already approved in the past, the tables below will no longer be updated in the WI/SI description (i.e. the tables reflect the status of the initial approval). But changes can be proposed in the status report of the WI/SI.

| RAN #70 Q1/2016 RAN #71 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 84 | 84 | 93 | 93 | 93 | 91 | 78 | 78 | 78 | 78 |
|  |  |  |  |  |  | 0.125 |  | 0.125 |  |

| RAN #71 Q2/2016 RAN #72 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 84bis | 84bis | 93bis | 93bis | 93bis | 91bis | 78bis | 78bis | 78bis | 78bis | 85 | 85 | 94 | 94 | 94 | 92 | 79 | 79 | 79 | 79 |
|  |  |  |  |  |  | 0.125 |  | 0.125 |  |  |  |  |  |  |  | 0.125 |  | 0.125 |  |

| RAN #72 Q3/2016 RAN #73 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86 | 86 | 95 | 95 | 95 | 93 | 80 | 80 | 80 | 80 |
|  |  |  |  |  |  | 0.125 |  | 0.125 |  |

| RAN #73 Q4/2016 RAN #74 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86bis | 86bis | 95bis | 95bis | 95bis | 93bis | 80bis | 80bis | 80bis | 80bis | 87 | 87 | 96 | 96 | 96 | 94 | 81 | 81 | 81 | 81 |

| RAN #74 Q1/2017 RAN #75 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 88 | 88 | 97 | 97 | 89 | 95 | 82 | 82 | 82 | 82 |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

NOTE:	In case further explanation of the time budget proposal is needed, then please explain this below.

additional comments to the time budget proposal:

## 5	Service Aspects

## 6	MMI-Aspects

## 7	Charging Aspects

## 8	Security Aspects

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X |  |  |
| No | X | X |  | X | X |
| Don't know |  |  |  |  |  |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |
| TR 37.8xx | E-UTRA, UTRA and GSM/EDGE; Multi-Band Base Station testing with three or more bands | RAN4 |  | RAN#72 (June 16) | RAN#73 (September 16) | Core and Perf.. part |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
By default a new specs can only be new for one of both parts.

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| 37.104 |  | E-UTRA, UTRA and GSM/EDGE; Multi-Standard Radio (MSR) Base Station (BS) radio transmission and reception | RAN#73 (September 16) | Core part |
| 36.104 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Base Station (BS) radio transmission and reception | RAN#73 (September 16) | Core part |
| 25.104 |  | BTS Radio transmission and reception (FDD) | RAN#73 (September 16) | Core part |
| 37.141 |  | E-UTRA, UTRA and GSM/EDGE; BS conformance testing | RAN#73 (September 16) | Perf. part |
| 36.141 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); BS conformance testing | RAN#73 (September 16) | Perf. part |
| 25.141 |  | BS conformance testing (FDD) | RAN#73 (September 16) | Perf. part |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 11	Work item rapporteur(s)

Man Hung, Ng

Company:	Alcatel-Lucent

Email:	man-hung.ng@alcatel-lucent.com

## 12	Work item leadership

RAN WG4

NOTE:	If this is a RAN WID including Core and Perf. part, then this WG specifies the WG leading the Core part.
RAN WG4 is by default leading the Perf. part.

## 13	Supporting Individual Members

Supporting IM name

Alcatel-Lucent

Ericsson

Huawei

Nokia Networks

ZTE

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"