3GPP TSG RAN meeting #71										RP-160061

Goteborg, Sweden, 7 - 10 March 2015

## Status Report to TSG

Agenda item:			10.3.22

| Work Item Name | New AWS 3/4 band for LTE |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. Part: | Yes | Testing part: | No |
| Study Item Name |  |  |  |  |  |  |
| Acronym | LTE_AWS_3_4 |  |  |  |  |  |
| Unique ID | 700077 |  |  |  |  |  |

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Edgar FERNANDES, John KIM |
|  | Company | DISH Network |
|  | Email | edgar.fernandes@dish.com, JohnY.Kim@dish.com |

## 1	Work plan related evaluation

### 1.1	History

| TSG meeting # | TSG Tdoc number of status report | TSG Tdoc of WI/SI description sheet as approved by TSG (if any) | overall level of completion as decided by TSG for the SI / Core part / Testing part | completion date as decided by TSG for the SI / Core part / Testing part | Overall level of completion as decided by TSG for the Perf. Part | Completion date as decided by TSG for the Perf. Part |
| --- | --- | --- | --- | --- | --- | --- |
| 70 | WI/SI started | RP-151731 | 0% | Sept 2016 | 0% | Sept 2016 |
| 71 |  |  |  |  |  |  |
| 72 |  |  |  |  |  |  |
| 73 |  |  |  |  |  |  |

NOTE:	The table covers all TSG meetings from the start of the WI/SI but not the current RAN meeting.
Please indicate the RAN Tdoc numbers for the WI/SI description sheets in the 3rd column above as link to the 3GPP server, i.e. ftp://ftp.3gpp.org/tsg_ran/TSG_RAN/TSGR_xx/Docs/RP-xxnnnn.zip
e.g.: RP-152300

### 1.2	Status at this TSG meeting

NOTE:	This status reflects the conclusion of the leading WG (e.g. achieved by email). In case there was no consensus a corresponding range has to be provided and reason for missing consensus has to be mentioned. If this status report covers Core and Perf. Part, then the rapporteur may have to contact 2 WGs (one for the Core and RAN4 for the Perf. part).

#### 1.2.1	Estimated level of completion of the work/study item

Overall (mandatory to be provided):		Core part:			60 %

RAN4 Perf. Part:		0 %

RAN5 Testing part:		XXX %

SI:				XXX %

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

Per WG (mandatory to be provided) for Core part or SI:	RAN WG1:		XXX%

RAN WG2:		XXX%

RAN WG3:		0 %

RAN WG4:		60%

RAN WG5:		XXX%

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

Additional comments:

#### 1.2.2	Estimated completion date of the work/study item

This SI is planned to be 100% complete in:				<e.g. Dec. 2015>	which is:	RAN #XX

The Core part WI is planned to be 100% complete in:			Sept 2016 		which is:	RAN #73

The Performance part WI is planned to be 100% complete in:	Sept 2016		which is:	RAN #73

The Testing part WI is planned to be 100% complete in:		<e.g. Dec. 2015>	which is:	RAN #XX

NOTE:	Please leave the XX for lines that are not applicable for this status report.

Additional comments:

#### 1.2.3	Future time budget situation (not applicable to RAN5 WIs/SIs)

| Any time units modified in this section compared to RP-152300 endorsed by RAN #70 | NO |
| --- | --- |

NOTE:	The last row of the table(s) below have to be filled out (without revision marks) to reflect the status of time units (1 time unit ~ 2h) per session as endorsed by the previous RAN meeting: RP-152300
up to the target date of the WI/SI (if necessary add further tables below).
Then it has to be decided whether any modification is needed and a corresponding Yes or No has to be indicated in the table above.
If any modification is needed, then the table(s) below has to be modified with revision marks and a motivation/explanation of the changes has to be provided below the table(s).
If no time unit is needed for a session, then leave the field empty.
In general: The time units have to be indicated up to the target date of the WI/SI (if necessary add further tables).

| RAN #70 Q1/2016 RAN #71 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 84 | 84 | 93 | 93 | 89 | 91 | 78 | 78 | 78 | 78 |
|  |  |  |  |  |  | 0.125 |  |  |  |

| RAN #71 Q2/2016 RAN #72 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 84bis | 84bis | 93bis | 93bis | 89bis | 91bis | 78bis | 78bis | 78bis | 78bis | 85 | 85 | 94 | 94 | 90 | 92 | 79 | 79 | 79 | 79 |
|  |  |  |  |  |  | 0.125 |  |  |  |  |  |  |  |  |  | 0.125 |  | 0.125 |  |

| RAN #72 Q3/2016 RAN #73 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86 | 86 | 95 | 95 | 91 | 93 | 80 | 80 | 80 | 80 |
|  |  |  |  |  |  | 0.125 |  | 0.125 |  |

| RAN #73 Q4/2016 RAN #74 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86bis | 86bis | 95bis | 95bis | 91bis | 93bis | 80bis | 80bis | 80bis | 80bis | 87 | 87 | 96 | 96 | 92 | 94 | 81 | 81 | 81 | 81 |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

Motivation/explanation:

## 2.	Technical status related evaluation

### 2.1	Detailed progress report since last TSG meeting (for all involved WGs)

NOTE:	A good progress report lists what was done for each open issue in all affected WGs.

#### 2.1.1	Progress of the SI or Core part WI or Testing part WI

RAN4 #78: Malta, Malta 15– 19  February, 2015

17 contributions on the New AWS 3/4 band for LTE were presented and discussed. The following was the key agreements;

- Some aspects of the following;

  - Frequency band and regulatory requirements

  - Operating band and channel arrangements

  - Study of E-UTRA UE/BS specific issues

  - Channel numbering

- Band number provisionally allocated in brackets [70]

- The technical report was updated to TR36.749v0.1.0

#### 2.1.2	Progress of the Performance part WI

No progress has been made for the performance part.

### 2.2	List of completed elements (compare with open issues of last TSG)

#### 2.2.1	Completed elements of the SI or Core part WI or Testing part WI

- Frequency band and channel arrangements

- TX-RX spacing to account for the two duplex spacing needed

- UE and BS co-existence requirement for adjacent 3GPP band

- Technical report was started and  updated  to 36.749v0.1.0 based on the agreed proposals

#### 2.2.2	Completed elements of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

- No progress has been made in the performance part.

### 2.3	List of open issues

NOTE:	Usually, at the beginning of a WI/SI the list of open issues is copied from the objectives of the WID/SID into this open issues list. Once an open issue is completed it is moved up to section 2.2.
When a WI/SI is 100% complete the list under 2.3 is empty. Otherwise please justify why an open issue is not essential for the WI/SI.

#### 2.3.1	Open issues of the SI or Core part WI or Testing part WI

- UE and BS RF requirements

- CR(s) for the affected existing specifications

#### 2.3.2	Open issues of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

## 3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #78: Malta, Malta (presented under the agenda item (New AWS-3/4 Band for LTE [LTE_AWS_3_4)

| TDoc # | Title | Source |
| --- | --- | --- |
| R4-160082 | TR 36.749v0.0.0; AWS3/4 band for LTE | Dish Network |
| R4-160083 | TP for TR36.749v.0.0.0 Section 5 (Frequency band arrangements and regulatory background) | Dish Network |
| R4-160086 | TP for TR36.749v.0.0.0 Section 7 (General issues) | Dish Network |
| R4-160087 | TP for TR36.749v.0.0.0 Section 8.1.1 (Filter data) | Dish Network |
| R4-160088 | TP for TR36.749v.0.0.0 Section 8.1.2 (UE TX requirement) | Dish Network |
| R4-160089 | TP for TR36.749v.0.0.0 Section 8.1.2.3 (Co-existence with other 3GPP bands) | Dish Network |
| R4-160090 | TP for TR36.749v.0.0.0 Section 8.1.3.1 (UE RFSENS) | Dish Network |
| R4-160091 | TP for TR36.749v.0.0.0 Section 8.1.3.1 (UE RX Requirements for operating bands with an unpaired spectrum) | Dish Network |
| R4-160092 | TP for TR36.749v.0.0.0 Section 8.2.1/2/3 (BS spurious emission) | Dish Network |
| R4-160093 | TP for TR36.749v.0.0.0 Section 8.2.4/5 (BS blocking) | Dish Network |
| R4-160094 | TP for TR36.749v.0.0.0 Section 10 (Channel numbering for E-UTRA, MSR) | Dish Network |
| R4-161344 | TP for TR36.749v.0.0.0 Section 7 (General issues) | Dish Network |
| R4-161345 | TP for TR36.749v.0.0.0 Section 8.1.2.3 (Co-existence with other 3GPP bands) | Dish Network |
| R4-161346 | TP for TR36.749v.0.0.0 Section 8.1.3.1 (UE RFSENS) | Dish Network |
| R4-161347 | TP for TR36.749v.0.0.0 Section 8.2.1/2/3 (BS spurious emission) | Dish Network |
| R4-161348 | TP for TR36.749v.0.0.0 Section 10 (Channel numbering for E-UTRA, MSR) | Dish Network |
| R4-161470 | TR 36.749v0.1.0; AWS3/4 band for LTE | Dish Network |

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template