## Slide 1
3GPP TSG RAN #71 RP-160010
Gothenburg, Sweden, 7 – 10 March, 2016
3GPP RAN WG4 Chairman
Xutao Zhou
Status Report RAN WG4 to TSG-RAN #71

## Slide 2: Meetings
Meetings held since the last plenary
RAN4 officials
  Chair: Xutao Zhou, Samsung Electronics Co. Ltd/ TTA
  Vice Chair: Xizeng Dai, Huawei Technologies / CCSA
  Vice Chair: Hiromasa Umeda, NTT DOCOMO, INC. / ARIB
  Secretary: Issam Toufik, 3GPP support / ETSI
RAN4 MIMO OTA AH | 18 – 19 Jan 2016 | Budapest, HU | Intel
RAN4 NB-IoT AH | 20 – 22 Jan 2016 | Budapest, HU | GSMA
RAN4 #78 | 15 – 19 Feb 2016 | Malta, MT | EF3
RAN #71 | 7 – 10 Mar2016 | Göteborg, Sweden | EF3

## Slide 3: 2016 Statistics
Meeting | Date | Delegates registered/attendees | Documents
RAN4 NB-IoT AH | 20 – 22 Jan 2016 | 19/19 | 19 (18 submitted)
RAN4 MIMO OTA AH | 18 – 19 Jan 2016 | 78/45 | 156 (149 submitted)
RAN4 #78 | 15 – 19 Feb 2016 | 240/159 | 1500 (1398 submitted)
Chart: 
| MIMO-OTA AH | NB-IoT AH | #78 | #78bis | #79 | #80 | #80bis | #81
RAN4 Delegates 2016 | 19 | 35 | 159
Chart: 
| MIMO-OTA AH | NB-IoT AH | #78 | #78bis | #79 | #80 | #80bis | #81
RAN4 Submitted Contributions 2016 | 19 | 156 | 1500

## Slide 4: Work Load Analysis
 | # of WI/SI | # of Tdocs total | % Workload
Maintenance of Earlier Releases up to Rel-12 |  | 154 | 10.3%
TEI 13 |  | 179 | 11.9%
Rel-13 WI/SIs Not Led by RAN4 | 13 | 390 | 26%
Rel-13 Band-specific WI/SIs Led by RAN4 | 13 | 99 | 6.6%
Rel-13 Non-Band-specific WI/SIs Led by RAN4 | 7 | 347 | 23.1%
Rel-14 WI/SIs Not Led by RAN4 | 2 | 18 | 1.2%
Rel-14 Band-specific WI/SIs Led by RAN4 | 11 | 187 | 12.5%
Rel-14 Non-Band-specific WI/SIs Led by RAN4 | 2 | 53 | 3.5%
Others (agenda, LS, withdrawn, work plan etc.) |  | 73 | 4.9%
TOTAL |  | 1500 | 100%

## Slide 5: Executive Summary
501 approved contributions, 33%
Finalization of earlier releases => 10% of contributions
  Decrease from last meeting, 20% => 10%
Rel-13 RAN4 Spectrum related Work and Study Items (6.6% of contributions)
  Largely decrease from last meeting 22%=>6.6%
Rel-14 RAN4 Spectrum related Work and Study Items (12.5% of contributions)
  Basket CA approach helps the progress
Other Rel-13&14 Work Items (53.8% of contributions)
  Increase from last meeting, 49% => 53.8%
  Work Items lead by other WGs (27.2 %)
  Work Items lead by RAN4 (26.6 %)
Other documents (4.9 % of contributions)

## Slide 6: Spectrum related WI/SI status Rel-13
Name (revised finish dates by red font, completed WIs by green highlights) | Start_Date | Finish_Date | Status Report or WID | Completion
Rel-13 WI (bands and HSPA) | Red = new | Performance WI | Core / Performance | Core/Perf
700MHz E-UTRA FDD Band for Arab Region | 06/2015 | 03/2016 | RP-151715 | 100/100 %
HSPA Dual-Band UL carrier aggregation (Performance) | 12/2014 | 03/2016 | RP-151844 | 100/100 %
Rel-13 WI (Inter-band CA for 3DL) |  |  |  | 
LTE Advanced 3 Band Carrier Aggregation (3DL/1UL) for Band 1, Band 8 and Band 28 | 12/2014 | 03/2016 | RP-151640 | 40/40 %
LTE Advanced 3 Band Carrier Aggregation (3DL/1UL) for Band 2, Band 4 and Band 7 | 03/2015 | 03/2016 | RP-151640 | 100/100 %
LTE Advanced 3 Band Carrier Aggregation (3DL/1UL) for Band 2, Band 7 and Band 12 | 03/2015 | 03/2016 | RP-151640 | 100/100 %
LTE Advanced 3 Band Carrier Aggregation (3DL/1UL) for Band 3, Band 8 and Band 28 | 12/2014 | 03/2016 | RP-151640 | 40/40 %
LTE Advanced 3 Band Carrier Aggregation (3DL/1UL) for Band 8, Band 42 and Band 42 | 12/2014 | 03/2016 | RP-151640 | 100/100 %
Rel-13 WI (Inter-band CA for 4DL) |  |  |  | 
LTE Advanced 4 Band Carrier Aggregation (4DL/1UL) of Band 2, Band 4, Band 7 and Band 12 | 06/2015 | 03/2016 | RP-151640 | 100/100 %
LTE Advanced 4 Band Carrier Aggregation (4DL/1UL) of Band 4, Band 4, Band 5 and Band 30 | 06/2015 | 03/2016 | RP-151640 | 100/100 %
LTE Advanced 4 Band Carrier Aggregation (4DL/1UL) of Band 4, Band 4, Band 12 and Band 30 | 06/2015 | 03/2016 | RP-151640 | 100/100 %
LTE Advanced 4 Band Carrier Aggregation (4DL/1UL) of Band 4, Band 4, Band 29 and Band 30 | 06/2015 | 03/2016 | RP-151640 | 100/100 %
Rel-13 WI (Inter-band CA for 5DL) |  |  |  | 
LTE Advanced 5 Band Carrier Aggregation (5DL/1UL) of Band 1, Band 3, Band 7, Band 7 and Band 28 | 09/2015 | 03/2016 | RP-151640 | 100/100 %
LTE Advanced 5 Band Carrier Aggregation (5DL/1UL) of Band 3, Band 3, Band 7, Band 7 and Band 28 | 09/2015 | 03/2016 | RP-151640 | 100/100 %

## Slide 7: Non-spectrum related WI/SI status RAN4 led items Rel-13
Name (revised finish dates by red font, completed WIs by green highlights) | Start_Date | Finish_Date | Status Report | Completion
Rel-13 WI | Red = new | Performance WI | Core / Performance | Core/Perf
LTE UE TRP and TRS and UTRA Hand Phantom related UE TRP and TRS Requirements | 12/2012 | 06/2016 | RP-151913 | 55/- %
Base Station (BS) RF requirements for Active Antenna System (AAS) | 06/2014 | 06/2016 | RP-151809 | 100/35 %
Radiated requirements for the verification of multi-antenna reception performance of UEs | 12/2014 | 03/2016 | RP-152216 | 100/- %
CRS Interference Mitigation for LTE Homogenous Deployments | 12/2014 | 03/2016 | RP-151718 | -/100 %
Performance requirements of MMSE-IRC receiver for LTE BS | 12/2014 | 06/2016 | RP-151741 | -/80 %
LTE DL 4 Rx antenna ports (Performance) | 03/2015 | 06/2016 | RP-151768 | 100/75 %
Interference mitigation for downlink control channels of LTE | 06/2015 | 06/2016 | RP-151874 | -/70 %

## Slide 8: Spectrum related WI/SI status Rel-14
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report or WID | Completion
Rel-14 WI (Band) | Red = new | Performance WI | Core / Performance | Core/Perf
New AWS-3/4 Band for LTE | 12/2015 | 09/2016 | RP-151731 | 60/0 %
Rel-14 WI (2DL CA) |  |  |  | 
LTE FDD 2.6GHz Supplemental DL band and LTE Carrier Aggregation with Band 3 | 12/2015 | 09/2016 | RP-152253 | 40/0 %
Rel-14 Basket CA WI |  |  |  | 
LTE Advanced Intra-band CA including contiguous and non-contiguous spectrum | 12/2015 | 03/2017 | RP-152250 | 60/0 %
LTE Advanced inter-band CA Rel-14 for 2DL/1UL | 12/2015 | 03/2017 | RP-152196 | 20/0 %
LTE Advanced inter-band CA Rel-14 for 3DL/1UL | 12/2015 | 03/2017 | RP-152278 | 15/0 %
LTE Advanced inter-band CA Rel-14 for 4DL/1UL | 12/2015 | 03/2017 | RP-152249 | 30/0 %
LTE Advanced inter-band CA Rel-14 for 5DL/1UL | 12/2015 | 03/2017 | RP-151671 | 5/0 %
LTE Advanced inter-band CA Rel-14 for 2DL/2UL | 12/2015 | 03/2017 | RP-152237 | 20/0 %
LTE Advanced inter-band CA Rel-14 for xDL/2UL with x=3,4,5 | 12/2015 | 03/2017 | RP-152246 | 10/0 %
LTE Advanced inter-band CA Rel-14 for 3DL/3UL | 12/2015 | 03/2017 | RP-152241 | 1/0 %
Rel-14 SI |  |  |  | 
Study on- New Band 41 UE power class supporting +26 dBm | 06/2015 | 12/2016 | RP-152248 | 40 %

## Slide 9: Non-spectrum related WI/SI status RAN4 led items Rel-14
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion
Rel-14 WI | Red = new | Performance WI | Core / Performance | Core/Perf
Performance enhancements for high speed scenario in LTE | 12/2015 | 06/2017 | RP-152263 | 5/0 %
Multi-Band Base Station testing with three or more bands | 12/2015 | 09/2016 | RP-152205 | 50/5 %

## Slide 10: Status of other WG led WI/SIs impacting RAN4
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion
Rel-13 WI | Red = new | Perf. WI | Or WID | Core/Perf
Further LTE Physical Layer Enhancements for MTC | 09/2014 | 09/2016 | RP-152259 | 100/25 %
LTE CA Enhancement Beyond 5 Carriers (Performance) | 12/2014 | 06/2016 | RP-151938 | 100/33 %
Enhanced LTE D2D Proximity Services | 12/2014 | 09/2016 | RP-151952 | 100/10 %
Multicarrier Load Distribution of UEs in LTE(Performance) | 03/2015 | 06/2016 | RP-151676 | 100/75 %
Dual Connectivity Enhancements(Performance) | 03/2015 | 06/2016 | RP-151738 | 100/50 %
Licensed-Assisted Access to Unlicensed Spectrum (Performance) | 06/2015 | 06/2016 | RP-152233 | 100/33 %
LTE-WLAN Radio Level Integration and Interworking Enhancement | 03/2015 | 03/2016 | RP-151962 | 100/100 %
RAN enhancements for extended DRX in LTE | 03/2015 | 03/2016 | RP-151950 | 100/0 %
Power saving enhancements for UMTS (Performance) | 06/2015 | 03/2016 | RP-151997 | 100/100 %
Indoor Positioning enhancements for UTRA and LTE(Performance) | 09/2015 | 06/2016 | RP-151831 | 100/20 %
Narrow Band IOT (NB-IOT) | 09/2015 | 09/2016 | RP-151931 | 75/0 %
Downlink TPC enhancements for UMTS(Performance) | 06/2015 | 03/2016 | RP-151802 | 100/100 %
Elevation Beamforming/Full-Dimension (FD) MIMO for LTE(Performance) | 06/2015 | 06/2016 | RP-151845 | 100/35 %
Rel-14 WI |  |  |  | 
Enhanced LAA for LTE | 12/2015 | 03/2017 | RP-152272 | 20/0 %
Support V2V services based on LTE sidelink | 12/2015 | 03/2017 | RP-152293 | 15/0 %

## Slide 11: Rel-13 Work Items HSPA & LTE

## Slide 12: LTE UE TRP and TRS & UTRA Hand Phantom related UE TRP and TRS
6 contributions, 1 approved
  General, 3 contributions, 1 approved
    TP for TS37.114 tablet TRP/TRS minimum requirement for UTRA FDD in data transfer position approved
  Hand phantom for smart phones, 2 contributions, 0 approved
  Lap-top ground plane phantom for LME devices, no contributions
  Free space for LEE devices, 1 contributions, 0 approved

## Slide 13: BS RF requirements for Active Antenna Array System (AAS)
127 contributions, 32 approved
  General, 7 contributions, 4 approved
    Evening AH minutes (R4-160954)
    TR 37.842 version 1.9.0 (R4-161136)
    TS 37.105 v0.2.0 (R4-161119)
    TS 37.105 v0.3.0 (R4-161308)
  Core requirements, 45 contributions, 17 approved
    Multi band TX and RX TAB connectors (R4-161495)
    EIRP accuracy (R4-160932)
    EMC (R4-161123)
    TS clean up, 8 approved (R4-160699, -0933, -0935, -1358, -1360, -1362, -1363, -1364)
    TR clean up, 6 approved (R4-160696, -0946, -1365, -1366, -1368, -1369)
  Performance requirements, 15 contributions, 2 approved
    TP to TR (R4-161235)
    TP to TS (R4-161236)
  Conformance requirements, 49 contributions, 6 approved
    TP to TR (R4-161117, -1118, -1370)
    TP to TS (R4-161371, -1372, -1373
  Manufacturer declaration, 11 contributions, 3 approved
    WF on manufacturer declared beams (R4-161374)
    TP to TR (R4-161375, -1376)

## Slide 14: LTE MIMO OTA
MIMO-OTA ad-hoc, 19 contributions, 1 approved
  Ad-hoc meeting minutes (R4-160006)
  Way Forward on ADTF analysis (R4-160146)
34 contributions, 4 approved, 7 agreed
  General, 14 contributions, 4 approved, 3 agreed
    WF on MIMO OTA (R4-161492)
    Evening ad-hoc notes (R4-160149)
    MIMO OTA offline teleconference notes s (R4-160147, -0148)
    CR to 37.977 (R4-160639, -1484, -1056)
  Scope, no contributions
  Harmonization, 12 contributions, 1 agreed
    CR on harmonization outcome (R4-161493)
  Measurement uncertainty, 5 contributions, 3 agreed
    CR to 37.977 (R4-160732, -0785, -1054)
  Test case definitions, 1 contributions, 0 approved/agreed
  Performance requirements and test tolerances, 2 contributions, 0 approved/agreed

## Slide 15: Interference Mitigation for DL control channels of LTE
28 contributions, 4 approved
  General, 7 contributions, 2 approved
    WF on reference receiver (R4-161170)
    LS on CRS-Assistance signalling for the DL control channel IM (R4-161198)
  Reference IM receiver structure, 5 contributions, 0 approved
  UE demodulation requirements, 16 contributions, 2 approved
    Way forward on interference modelling for control channel IM (R4-161171)
    Way forward on the test cases and simulation assumptions (R4-161172)

## Slide 16: CRS Interference Mitigation for LTE Homogeneous Deployments
24 contributions, 1 approved, 5 agreed
  General, 2 contributions, 0 approved/agreed
  Robustness test, 2 contributions, 1 agreed
    Introduce Robustness test for CRS-IM capable UE (R4-160371)
  UE demodulation requirement, 20 contributions, 1 approved, 4 agreed
    Way forward on non-TM10 CRS-IM gain test (R4-161420)
    CR to 36.101 (R4-161193, -1194, -1195, -1419)

## Slide 17: MMSE-IRC receiver for LTE BS
36 contributions, 8 approved, 5 endorsed
  General, 4 contributions, 3 approved
    Ad hoc minutes for MMSE-IRC for LTE BS (R4-161166)
    TR 36.884 V0.3.0: Performance requirements of MMSE-IRC receiver for LTE BS (R4-161096)
    WF on BS IRC applicability (R4-161256)
  Performance evaluation for asynch NWs, 12 contributions, 3 approved
    WF on BS MMSE-IRC receiver in asynchronous network (R4-161169)
    Way forward on test parameters for asynchronous networks (R4-161179)
    Template to collect the simulation results for asynchrounous test cases (R4-161180)
  BS demodulation for synch NWs, 15 contributions, 2 approved, , 4 Endorsed
    TP: Clarifications on the link level evaluation parameters (R4-160011)
    TP: summary of phase-II simulation results (R4-161173)
    CR to 36.104 (R4-161174, -1175, -1176, -1177)
  BS demodulation performance (36.141), 5 contributions, 1 Endorsed

## Slide 18: Further LTE Physical Layer Enhancements for MTC
NB-IoT ad-hoc, 63 contributions, 12 endorsed
  Ad-hoc meeting Reports (R4-160003)
78 contributions, 14 approved, 12 agreed
  Resubmitted Tdocs from ad-hoc meetings, 12 contributions, 2 approved, 6 agreed
  General, 2 contributions, 1 approved
    WF on eMTC RF requirements (R4-161381)
  UE RF requirements, 16 contributions, 1 approved, 2 agreed
    WF eMTC MPR (R4-161379)
    CR to 36.101 UE Rx requirements for Rel-13 MTC (R4-161378)
    CR to 36.101 UE Tx requirements for Rel-13 MTC (R4-161496)
  RRM requirements, 19 contributions, 2 approved, 3 agreed
    Way forward on eMTC positioning (R4-161434)
    CR to 36.133 (R4-161206, -1207, -1210)
  RRM performance, 6 contributions, 1 approved
    Way forward on test case list for eMTC RRM (R4-161211)
  UE performance, 9 contributions, 2 approved
    Work plan for WI on Rel-13 eMTC UE performance requirements (R4-160346)
    Simulation assumptions for UE demodulation performance requirements (R4-161216)
    Way forward on eMTC UE demodulation performance requirements (R4-161212)
  BS performance, 13 contributions, 6 approved
    Work plan for WI on Rel-13 eMTC BS performance requirements (R4-160350)
    Way forward on eMTC BS demodulation performance requirements (R4-161215)
    Simulation assumptions for M-PUSCH (R4-161217)
    Cat-M PRACH Simulation Assumptions (R4-161227)
    Cat-M PUCCH Simulation Assumptions (R4-161228)

## Slide 19: LTE DL 4RX antenna ports
92 contributions, 2 approved, 5 agreed
  General, 4 contributions, 2 approved
    Ad hoc minutes for 4Rx (R4-161238)
    Way forward on Tx EVM and UE demodulation requirements for 4 layer MIMO (R4-161196)
  Applicability and antenna connections, 14 contributions, 0 approved
  UE demodulation requirements, 53 contributions, 5 agreed
    CR to 36.101 correlation model (R4-160807)
    CR to 36.101 PDSCH (R4-160769, -1202, -1203)
    CR to 36.101 PDCCH (R4-160811)
  UE CSI requirements, 12 contributions, 0 approved
  UE release independence, 9 contributions, 0 approved/agreed

## Slide 20: LTE Dual Connectivity Enhancements
19 contributions, 2 approved, 3 agreed, 1 endorsed
  General, 1 contributions, 1 approved
    Work Plan for performance part of Dual Connectivity enhancement WI (R4-160411)
  UE RRM performance, 15 contributions, 1 approved, 2 agreed, 1 endorsed
    Way forward on RRM test case list for Dual Connectivity enhancement (R4-161191)
    CR to 36.133 endorsed(R4-160851)
    CR to 36.133 agreed (R4-160853, -1189)
  UE demodulation, 3 contributions, 1 agreed
    CR to 36.101 (R4-161192)

## Slide 21: LTE-WLAN Radio Level Integration and Interworking Enhancements
5 contributions, 1 agreed
  CR on RSSI measurement report mapping (R4-161183)

## Slide 22: MC Load Distribution of UEs in LTE
  24 contributions, 1 approved, 1 agreed
  Way forward on tests for new RS-SINR definition (R4-161437)
  Correction to RS-SINR measurement accuracy requirements (R4-160100)

## Slide 23: LAA to Unlicensed Spectrum
38 contributions, 3 approved, 1 agreed
  BS RF performance, 6 contributions, 0 approved/agreed
  Co-existence testing, 4 contributions, 1 approved
    WF on coexistence tests for LAA (R4-151465)
  RRM performance, 15 contributions, 1 approved, 1 agreed
    Ad-hoc minutes for LAA RRM (R4-161199)
    Corrections in measurement accuracy requirements for LAA (R4-161244)
  UE demodualtion/CSI, 9 contributions, 1 approved
    Way forward on demodulation performance and CSI requirements for LAA (R4-161182)
  Other specification, 4 contributions, 0 approved

## Slide 24: LTE CA Enhancements Beyond 5 Carriers
15 contributions, 2 approved
  General, 4 contributions, 1 approved
    WF on BS demod performance for new PUCCH formats (R4-161221)
  RRM performance, 5 contributions, 0 approved
  UE demodulation, 3 contributions, 1 approved
    Way forward on UE demodulation performance requirements for B5C (R4-161222)
  Other specifications, 3 contributions, 0 approved

## Slide 25: HSPA Dual-Band UL CA
1 contributions, 1 approved
  DB-DC-HSUPA performance requirements for DB-DC-HSUPA (R4-160344)

## Slide 26: LTE Inter-Band CA for 3DL
27 contributions, 11 approved, 8 agreed
  8 big CRs agreed
      36.101 (R4-160487)
      36.307 (R4-160488…-0491)
      36.104 and 36.141 (R4-161101, -1102)
  Band specific issues, 19 Contributions, 11 approved, 1 agreed
    11 TPs approved (R4-160199, R4-160200, R4-160339, R4-160340, R4-160355, R4-160599, R4-161120, R4-161260, R4-161261, R4-161263, R4-161473)
    1 CR to 36.101 Revision of channel bandwidths for CA_B3_B41_B42 in 36.101 R13 (R4-160603)

## Slide 27: LTE Inter-Band CA for 4DL
19 contributions, 7 approved, 6 agreed
  6 Big CRs agreed
    36.101 (R4-160194)
    36.307 (R4-160195, -0196, -0197)
    36.104/36.141 (R4-161103, -1104)
  Band specific issues, 8 contribution, 6 approved
    6 TP approved (R4-161264, R4-161265, R4-160502, R4-160503, R4-160505, R4-160969)
  RRM performance, 5 contributions, 1 approved
    Work plan on 4DL/5DL test cases (R4-161223)

## Slide 28: LTE Inter-Band CA for 5DL
16 contributions, 5 approved, 7 agreed
  7 Big CRs agreed
    36.101 (R4-160386)
    36.307 (R4-160387, -388, -389, -390)
    36.104/36.141 (R4-161099, R4-161100)
  Band specific issues, 7 contribution, 5 approved
    TPs approved (R4-160486, R4-161460, R4-161469, R4-161468, R4-160961)
  RRM performance, 2 contributions, 1 approved
    List of RRM Test Cases for 5 DL CA (R4-160961)

## Slide 29: MSD for CA and antenna coupling
3 contributions, 0 approved

## Slide 30: RAN Enhancements for extended DRX in LTE
17 contributions, 2 agreed
  General, 1 Contributions, 0 approved
  RRM requirements, 16 contributions, 2 agreed
    Measurement requirements in RRC IDLE state (R4-161443)
    Measurement requirements in RRC CONNECTED state (R4-161225)

## Slide 31: Power saving enhancements for UMTS
5 contributions, 2 agreed
  General, 0 contributions, 0 approved
  RRM requirements, 4 contributions, 2 approved
    Test cases for eDRX (R4-161230)
    Correction of UTRA eDRX core requirements (R4-161414)

## Slide 32: Indoor Positioning enhancement for UTRA and LTE
2 contributions, 1 agreed
  WF on MBS performance (R4-161237)

## Slide 33: Narrow Band IoT (treated in parallel session)
NB-IoT ad-hoc, 91 contributions, 14 endorsed
  Ad-hoc meeting Reports (R4-160003)
130 contributions, 36 approved
  Resubmission Tdoc from ad-hoc, 17 contributions, 14 approved
  General, 9 Contributions, 2 approved
    NB-IoT AH meeting report for coexistence, UE/BS RF (R4-161286)
    RAN4 TR 36.802 V 0.1.0 for NB-IoT(R4-161122)
  Co-existence studies, 31 contributions, 3 approved
    Way forward on simulation for in-band and guard-band (R4-161283)
    WF on Coexistence Standalone (R4-161295)
    WF on NB-IoT power tolerance accuracy requirements (R4-161296)
  UE RF requirements, 28 contributions, 7 approved
    NB-IoT SEM simulation assumption (R4-161277)
    WF for NB-IoT minimum and OFF power (R4-161290)
    TP to TR (R4-160679, -0683, -1269, -1274,-1287)
  BS RF requirements, 24 contributions, 7 approved
    WF on BS RF evening AH meeting report (R4-161275)
    WF on BS receiver requirements for NB-IoT (R4-161275)
    MSR RF requirement for NB-IoT (R4-161276)
    Way forward on BS unwanted emission requirement for NB-IoT (R4-161289)
    TP to TR (R4-160606, -607, -1297)
  RRM requirements, 23 contributions, 3 approved
    Way forward on further work on NB-IoT (R4-160982)
    Simulation assumption for RRM measurements for NB-IoT (R4-161293)
    Way forward capturing the proposals on further studies in RAN4 for NB-IOT (R4-161294)

## Slide 34: DL TPC enhancements for UMTS
2 contributions, 1 approved
  Introduction of TPC decoding requirement due to TPC algorithm 3 (R4-161249)

## Slide 35: Elevation Beamforming / Full-Dimension (FD) MIMO for LTE
23 contributions, 3 approved
  General, 2 Contributions, 1 approved
    Evening ad-hoc meeting minutes (R4-161418)
  Channel Model, 6 contributions, 1 approved
    Way forward on channel mode for EB/FD-MIMO (R4-161224)
  UE demodulation/CSI requirements, 15 contributions, 1 approved
    WF for UE performance requirements FD-MIMO (R4-161422)

## Slide 36: TEI-13 (1/2)
179 contributions, 7 approved, 34 agreed, 1 endorsed
  4Rx, 15 contributions, 1 agreed
    Corrections to UE RF receiver requirements for 4RX AP and support of CA (R4-161463)
  DuCo enhancement, 8 contributions, 2 agreed
    Removing DC_5-17 from 36.101 Rel-13 (R4-160670)
    Clarification on SSTD measurement requirements (R4-161188)
  LTE-WLAN, 9 contributions, 1 approved, 1 agreed
    LS on IEE 802.11 RSSI Report Mapping (R4-161185)
    IEE 802.11 RSSI Report Mapping Requirements (R4-161184)
  MC load, 9 contributions, 1 agreed
    Reporting criteria for RS-SINR (R4-161436)
  LAA, 98 contributions, 3 approved, 12 agreed, 1 endorsed
    WF for handling of CA combinations for LAA (R4-161349)
    Co-existence analysis for 2DL CA Combinations with LAA (R4-160498)
    MSD requirements for CA_1A-46A and CA_3A-46A (R4-161350)
    CRs
      36.124 (R4-160657)
      36.101 (R4-161352, -1500)
      36.104 (R4-160879)
      36.113/37.113 (R4-160654, -0655)
      25.104/25.105 (R4-161353, -1354)
      36.133 (R4-161245, R4-161247, R4-161433, R4-161441)
      25.461 endorsed (R4-161245)

## Slide 37: TEI-13 (2/2)
  CA Enhancement B5C, 2 contributions, 2 agreed
    Clarification on timing of interruption for PUCCH SCell activation/deactivation (R4-160419)
    Activation and deactivation delay requirements for PUCCH SCell with four downlink Scells (R4-160509)
  EBF/FD-MIMO, 9 contributions, 0 approved/agreed
  Spectrum related WIs, 9 contributions, 2 approved, 4 agreed
    TR (R4-160450, -1097)
    CRs to 36.101 (R4-160198, -0391, -1086, -1087)
  Others, 22 contributions, 1 approved, 10 agreed
    LS reply on capability to distinguish UE between with or without HTF (R4-161343)
    NS_05 modification for PHS protection in Japan (R4-160215)
    Corrections on BCS and EARFCN tables (R4-160246)
    Correction to spurious emissions note (R4-160717)
    Modification for interruptions with Carrier Aggregation (R4-160311)
    Band grouping in TS 25.133 (R4-160534)
    Correction on SCE requirements and test cases (R4-160865 -0866)
    Interruptions on RSTD in CA (-0997)
    CR for IncMon requirements alignment 36.133 (R4-161072)
    Correction to UL 64 QAM measurement channels in TS 36.101 (R4-161439)

## Slide 38: Rel-13 Work&Study Items New frequency bands

## Slide 39: Spectrum Work Items 700 MHz LTE FDD Band for Arabic Region
  33 contributions, 1 approved, 15 agreed, 1 endorsed
    TR 36.893 v.0.3.0 (R4-160291)
    CRs of introduction of Band 68 ( R4-160274, R4-160275, R4-160278, R4-160279, R4-160280, R4-160282, R4-160283, R4-160289, R4-160290, R4-161332, R4-161475, R4-161476, R4-161477, R4-161478, R4-161482)
    Endorsed CR to 25.461 (R4-160277)

## Slide 40: Rel-14 Specturm related WI/SI

## Slide 41: LTE Intra-Band CA including contiguous and non-contiguous
9 contributions, 3 approved, 1 Endorsed
  1 Big CRs endorsed
    36.101 (R4-161147)
  Band specific issues, 7 contribution, 3 approved
    TPs approved (R4-160452, -495, -1091)
Detailed Progress of each CA combination
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_8B_1UL_BCS0 | Rel-10 | Pan, Qun, CMCC |  |  | 
CA_3DL_ 66D_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | None | No | No
CA_3DL_ 66A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | None | No | No

## Slide 42: LTE Inter-band CA for 2DL/1UL
23 contributions, 12 approved, 3 Endorsed
  3 Big CRs endorsed
    36.101 (R4-161487)
    36.104 (R4-161026)
    36.141 (R4-161027)
  Band specific issues, 20 contribution, 12 approved
    TPs approved (R4-160124, R4-160248, R4-160249, R4-160250, R4-160304, R4-160305, R4-160507, R4-160597, R4-161088, R4-161383, R4-161384, R4-161385)
Detailed progress of each CA combinations (see next slides)

## Slide 43: LTE Inter-band CA for 2DL/1UL
Detailed progress of each CA combinations
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_5A-66A _1UL_BCS0 | REL-10 | Zheng Zhao, Verizon | None | No | No
CA_2DL_13A-66A _1UL_BCS0 | REL-10 | Zheng Zhao, Verizon | None | No | No
CA_2DL_2A-66A _1UL_BCS0 | REL-10 | Nelson Ueng, T-Mobile USA | None | No | No
CA_2DL_2A-66A _1UL_BCS1 | REL-10 | Nelson Ueng, T-Mobile USA | None | No | No
CA_2DL_2A-66A _1UL_BCS2 | REL-10 | Nelson Ueng, T-Mobile USA | None | No | No
CA_2DL_12A-66A _1UL_BCS0 | REL-10 | Nelson Ueng, T-Mobile USA | None | No | No
CA_2DL_12A-66A _1UL_BCS1 | REL-10 | Nelson Ueng, T-Mobile USA | None | No | No
CA_2DL_12A-66A _1UL_BCS2 | REL-10 | Nelson Ueng, T-Mobile USA | None | No | No
CA_2DL_12A-66A _1UL_BCS3 | REL-10 | Nelson Ueng, T-Mobile USA | None | No | No
CA_2DL_12A-66A _1UL_BCS4 | REL-10 | Nelson Ueng, T-Mobile USA | None | No | No
CA_2DL_12A-66A _1UL_BCS5 | REL-10 | Nelson Ueng, T-Mobile USA | None | No | No
CA_2DL_7A-32A_1UL_BCS0 | REL-10 | Paolo Goria, Telecom Italia | None | No | No
CA_2DL_11A-42A_1UL_BCS0 | REL-12 | Kenichi Kihara, SoftBank Corp.. | None | no | no
CA_2DL_11A-41A_1UL_BCS0 | REL-12 | Kenichi Kihara, SoftBank Corp.. | None | no | no
CA_2DL_11A-28A_1UL_BCS0 | REL-10 | Kenichi Kihara, SoftBank Corp.. | None | no | no
CA_2DL_1A-38A_1UL_BCS0 | REL-10 | Liubo, Huawei Luis Anaya, Vodafone Group | None | No | No
CA_2DL_29A-66A_1UL_BCS0 | REL-10 | John Kim, Dish | None | No | No
CA_2DL_21A-28A_1UL_BCS0 | REL-10 | Kei Ando, NTT DOCOMO | None | No | No
CA_2DL_8A-39A_1UL_BCS0 | REL-10 | Yankun Li, CATT | None | no | no
CA_2DL_7A-66A_1UL_BCS0 | REL-10 | Paul (Pavlo) Nebesny, Rogers Communications | None | No | No
CA_2DL_20A-28A_1UL_BCS0 | REL-10 | Ralf Schuh, TeliaSonera |  | no | no
CA_2DL_3A_32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | None | No | No

## Slide 44: LTE Inter-band CA for 3DL/1UL
44 contributions, 25 approved, 3 Endorsed
  3 Big CRs endorsed
    36.101 (R4-160189)
    36.104 (R4-160190)
    36.141 (R4-160191)
  Band specific issues, 20 contribution, 12 approved
    TPs approved (R4-160031, R4-160032, R4-160188, R4-160254, R4-160255, R4-160256, R4-160329, R4-160332, R4-160447, R4-160552, R4-160587, R4-160589, R4-160590, R4-160591, R4-160592, R4-160593, R4-160595, R4-160596, R4-161090, R4-161386, R4-161388, R4-161389, R4-161390, R4-161479, R4-161480)
Detailed Progress for each CA combination (see next slides)

## Slide 45: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_2A-5B_1UL_BCS0 | Rel-10 | Marc GRANT, AT&T | None | no | no
CA_3DL_4A-5B_1UL_BCS0 | Rel-10 | Marc GRANT, AT&T | None | no | no
CA_3DL_5B-30A_1UL_BCS0 | Rel-10 | Marc GRANT, AT&T | None | no | no
CA_3DL_2A-2A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | None | no | no
CA_3DL_2A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon Nelson Ueng, T-Mobile USA | None | no | no
CA_3DL_2A-66B_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | None | no | no
CA_3DL_2A-66C_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon Nelson Ueng, T-Mobile USA | None | no | no
CA_3DL_5A-5A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | None | no | no
CA_3DL_5B-66A_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | None | no | no
CA_3DL_5A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | None | no | no
CA_3DL_5A-66B_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | None | no | no
CA_3DL_5A-66C_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | None | no | no
CA_3DL_13A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | None | no | no
CA_3DL_13A-66B_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | None | no | no
CA_3DL_13A-66C_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | None | no | no
CA_3DL_2A-5A-66A_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | None | no | no
CA_3DL_2A-13A-66A_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | None | no | no
CA_3DL_12A-66C_1UL_BCS0 | Rel-10 | Nelson Ueng, T-Mobile USA | None | no | no
CA_3DL_12A-66A-66A_1UL_BCS0 | Rel-11 | Nelson Ueng, T-Mobile USA | None | no | no
CA_3DL_2A-12A-66A_1UL_BCS0 | Rel-10 | Nelson Ueng, T-Mobile USA | None | no | no
CA_3DL_2A-12A-66A_1UL_BCS1 | Rel-10 | Nelson Ueng, T-Mobile USA | None | no | no
CA_3DL_3A-7A-40A_1UL_BCS0 | Rel-12 | Ye Liu, Huawei | None | no | no
CA_3DL_3C-20A_1UL_BCS0 | Rel-10 | Bo Liu, Huawei; Luis Anaya, Vodafone | None | no | no
CA_3DL_3A-3A-20A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei; Luis Anaya, Vodafone | None | no | no
CA_3DL_1A-3A-38A_1UL_BCS0 | Rel-12 | Bo Liu, Huawei; Luis Anaya, Vodafone | None | no | no
CA_3DL_1A-7A-40A_1UL_BCS0 | Rel-12 | Bo Liu, Huawei | None | no | no
CA_3DL_3A-7A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | None | no | no
CA_3DL_7A-20A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | None | no | no
CA_3DL_3C-41A_1UL_BCS0 | Rel-12 | Yuqiang Zhang, ZTE | None | no | no
CA_3DL_1A-3A-41A_1UL_BCS0 | Rel-12 | Dong Zhao, China Telecom | None | no | no
CA_3DL_8B-41A_1UL_BCS0 | Rel-12 | Qun Pan, CMCC | None | no | no
CA_3DL_11A-41C_1UL_BCS0 | Rel-12 | Kenichi Kihara, SoftBank Corp. | None | no | no
CA_3DL_11A-42C_1UL_BCS0 | Rel-12 | Kenichi Kihara, SoftBank Corp. | None | no | no
CA_3DL_8A-39C_1UL_BCS0 | Rel-12 | Yuexia Song, CATT | None | no | no
CA_3DL_8B-39A_1UL_BCS0 | Rel-12 | Yuexia Song, CATT | None | no | no
CA_3DL_1A-41A-42A_1UL_BCS0 | Rel-12 | Masaaki Obara, KDDI | None | no | no
CA_3DL_5A-7C_1UL_BCS0 | Rel-10 | Jaehyun Chang, LG Uplus | None | no | no
CA_3DL_2A-7A-66A_1UL_BCS0 | Rel-10 | Paul (Pavlo) Nebesny, Rogers Communications | None | no | no

## Slide 46: LTE Inter-band CA for 4DL/1UL
33 contributions, 19 approved
  No Big CRs endorsed
  Band specific issues, 33 contribution, 19 approved
    TPs approved (R4-160066, R4-160204, R4-160252, R4-160335, R4-160451, R4-160494, R4-160548, R4-160550, R4-160575, R4-160576, R4-160582, R4-160583, R4-160584, R4-160585, R4-160586, R4-161393, R4-161394, R4-161395, R4-161481)
Detailed Progress of each CA combination (see next slides)

## Slide 47: LTE Inter-band CA for 4DL/1UL
Detailed Progress of each CA combination
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_1A-3A-7A-40A_1UL_BCS0 | Rel-12 | Bo Liu, Huawei | None | No | No
CA_4DL_1A-5A-7C_1UL_BCS0 | Rel-11 | Jaehyun Chang, LG Uplus | None | No | No
CA_4DL_1A-41A-42C_1UL_BCS0 | Rel-12 | Masaaki Obara, KDDI | None | No | No
CA_4DL_1A-41C-42A_1UL_BCS0 | Rel-12 | Masaaki Obara, KDDI | None | No | No
CA_4DL_2A-4A-5B_1UL_BCS0 | Rel-11 | Marc Grant, AT&T |  |  | 
CA_4DL_2A-4A-12B_1UL_BCS0 | Rel-11 | Sebastian Thalanany, U.S. Cellular | None | No | No
CA_4DL_2A-5B-30A_1UL_BCS0 | Rel-11 | Marc Grant, AT&T |  |  | 
CA_4DL_2C-5B_1UL_BCS0 | Rel-11 | Marc Grant, AT&T |  |  | 
CA_4DL_3A-7A-20A-32A_1UL_BCS0 | Rel-11 | Paolo Goria, Telecom Italia / Luis Anaya, Vodafone | None | No | No
CA_4DL_3A-7A-40C_1UL_BCS0 | Rel-12 | Bo Liu, Huawei | None | No | No
CA_4DL_3C-41C_1UL_BCS0 | Rel-12 | Zhang, Yuqiang, ZTE | None | No | No
CA_4DL_3A-41D_1UL_BCS0 | Rel-12 | Zhang, Yuqiang, ZTE | None | No | No
CA_4DL_3A-41A-42C_1UL_BCS0 | Rel-12 | Kenichi Kihara, Softbank | None | No | No
CA_4DL_3A-41C-42A_1UL_BCS0 | Rel-12 | Kenichi Kihara, Softbank | None | No | No
CA_4DL_4A-4A-5B_1UL_BCS0 | Rel-11 | Marc Grant, AT&T |  |  | 
CA_4DL_4A-4A-12B_1UL_BCS0 | Rel-11 | Sebastian Thalanany, U.S. Cellular | None | No | No
CA_4DL_4A-5A-12B_1UL_BCS0 | Rel-11 | Sebastian Thalanany, U.S. Cellular | None | No | No
CA_4DL_4A-5B-30A_1UL_BCS0 | Rel-11 | Marc Grant, AT&T |  |  | 
CA_4DL_8B-39C_1UL_BCS0 | Rel-12 | Yuexia Song, CATT | None | No | No
CA_4DL_8A-41D_1UL_BCS0 | Rel-12 | Pan, Qun, CMCC | None | No | No
CA_4DL_8B-41C_1UL_BCS0 | Rel-12 | Pan, Qun, CMCC | None | No | No
CA_4DL_41A-42D_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | None | No | No
CA_4DL_41D-42A_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | None | No | No

## Slide 48: LTE Inter-band CA for 5DL/1UL
12 contributions, 8 approved
  No Big CRs endorsed
  Band specific issues, 12 contribution, 8 approved
    TPs approved (R4-160483, R4-160543, R4-160544, R4-160546, R4-160577, R4-160578, R4-161106, R4-161397)
Detailed progress of each CA combinations
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_5DL_1A-41C-42C_1UL_1A_BCS0 | 12 | Masaaki Obara, KDDI |  | no | no
CA_5DL_1A-41C-42C_1UL_42A_BCS0 | 12 | Masaaki Obara, KDDI |  | no | no
CA_5DL_2A_4A_5B _30A_1UL_BCS0 | 12 | Marc Grant, AT&T |  | no | no
CA_5DL_2C_5B_30A_1UL_BCS0 | 12 | Marc Grant, AT&T |  | no | no
CA_5DL_3C-41D_1UL_BCS0 | 12 | Zhang, Yuqiang; ZTE |  | no | no
CA_5DL_3A-41C-42C_1UL_BCS0 | 12 | Kenichi Kihara, Softbank | None | no | no
CA_5DL_4A-4A_5B_ 30A_1UL_BCS0 | 12 | Marc Grant, AT&T |  | no | no
CA_5DL_8B-41D_1UL_BCS0 | 12 | Pan, Qun; CMCC | 36.714-05-01: R4-161397 R4-160546 | no | no
CA_5DL_39C-41D_1UL_BCS0 | 12 | Pan, Qun; CMCC | 36.714-05-01: R4-160543 R4-160544 | no | no
CA_5DL_41C-42D_1UL_BCS0 | 12 | Liehai Liu, Huawei | TR 36.714-05-01: R4-160577, R4-160578 | no | no
CA_5DL_41D-42C_1UL_BCS0 | 12 | Liehai Liu, Huawei | TR 36.714-05-01: R4-160577, R4-160578 | no | no

## Slide 49: LTE Inter-band CA for 2DL/2UL
14 contributions, 7 approved, 1 Endorsed
  1 Big CRs endorsed
    36.101 (R4-160602)
  Band specific issues, 13 contribution, 7 approved
    TPs approved (R4-160125, R4-160126, R4-160448, R4-160553, R4-160554, R4-160600, R4-161399)
Detailed progress of each CA combinations
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_3A-41A_2UL_3A-41A_BCS0 | REL-12 | Zhang Yuqiang, ZTE | None | No | No
CA_2DL_8A-41A_2UL_8A-41A_BCS0 | REL-12 | Pan Qun, CMCC | None | No | No
CA_2DL_3A-42A_2UL_3A-42A_BCS0 | REL-12 | Kei Ando, NTT DOCOMO | None | No | No
CA_2DL_19A-42A_2UL_19A-42A_BCS0 | REL-12 | Kei Ando, NTT DOCOMO | None | No | No
CA_2DL_21A-42A_2UL_21A-42A_BCS0 | REL-12 | Kei Ando, NTT DOCOMO | None | No | No

## Slide 50: LTE Inter-band CA for xDL/2UL with x=3,4,5
4 contributions, 3 approved
  No Big CRs endorsed
  Band specific issues, 4 contribution, 3 approved
    TPs approved (R4-160524, R4-160557, R4-161111)
Detailed progress of each CA combinations
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_2A-12A-30A_2UL_2A-12A_BCS0 | REL-11 | Marc Grant, AT&T | None | No | No
CA_3DL_2A-12B_2UL_2A-12A_BCS0 | REL-11 | Marc Grant, AT&T | None | No | No
CA_3DL_4A-12A-30A_2UL_4A-12A_BCS0 | REL-11 | Marc Grant, AT&T | None | No | No
CA_3DL_4A-12B_2UL_4A-12A_BCS0 | REL-11 | Marc Grant, AT&T | None | No | No
CA_4DL_1A-3A-8A-40A_2UL_1A-3A_BCS0 | REL-12 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-8A-40A_2UL_1A-8A_BCS0 | REL-12 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-8A-40A_2UL_3A-8A_BCS0 | REL-12 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-5A-40A_2UL_1A-3A_BCS0 | REL-12 | Joonyoung Shin, SKT | None | No | No
CA_4DL_1A-3A-5A-40A_2UL_1A-5A_BCS0 | REL-12 | Joonyoung Shin, SKT | None | No | No
CA_4DL_1A-3A-5A-40A_2UL_3A-5A_BCS0 | REL-12 | Joonyoung Shin, SKT | None | No | No
CA_4DL_1A-3A-7A-8A_2UL_1A-3A_BCS0 | REL-11 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-7A-8A_2UL_1A-7A_BCS0 | REL-11 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-7A-8A_2UL_1A-8A_BCS0 | REL-11 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-7A-8A_2UL_3A-7A_BCS0 | REL-11 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-7A-8A_2UL_3A-8A_BCS0 | REL-11 | Ilwhan Kim, KT | None | No | No
CA_4DL_3A-7C-28A_2UL_CA_3A-7A_BCS0 | REL-11 | Jeremy Chu, TELSTRA | None | No | No
CA_4DL_3A-7C-28A_2UL_CA_7C_BCS0 | REL-11 | Jeremy Chu, TELSTRA | None | No | No
CA_4DL_3A-7C-28A_2UL_CA_7A-28A_BCS0 | REL-11 | Jeremy Chu, TELSTRA | None | No | No

## Slide 51: LTE Inter-band CA for 3DL/3UL
3 contributions, 1 approved
  No Big CRs endorsed
  Band specific issues, 3 contribution, 1 approved
    TPs approved (R4-161098)
Detailed progress of each CA combinations
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no

## Slide 52: New AWS-3/4 for LTE
  19 contributions, 12 approved
    2 TR approved
      TR 36.749v0.0.0; AWS3/4 band for LTE (R4-160082)
      TR 36.749v0.1.0; AWS3/4 band for LTE (R4-161470) by capturing the approved TPs
    10 TP approved (R4-160083, R4-160087, R4-160088, R4-160091, R4-160093, R4-161344, R4-161345, R4-161346, R4-161347, R4-161348)

## Slide 53: LTE FDD 2.6GHz SDL and LTE CA 2DL/1UL with Band 3
  8 contributions, 5 approved
    General, 5 contributions, 3 approved
      Work plan (R4-160244)
      TR 36.858 V0.0.0 (R4-160925)
      TP for TR Regulatory requirements (R4-160924)
    2 TP approved (R4-161094, R4-161095)

## Slide 54: Spectrum Study Items HPUE for Band 41
  18 contributions, 2 approved
    General, 1 contributions, 1 approved
      TR 36.866v 0.3.0 (R4-160464)
    Impact on licensed bands, 5 contributions, 0 approved
    Impact to TDD/FDD CA combinatio, no contributions
    Impact on core RF requirements for TDD B41, 9 contributions, 1 approved
      Band 41 HPUE Way Forward(R4-161488)
    New PA models, no contributions
    Impact on BS blocking, no contributions

## Slide 55: Rel-14 Work&Study Items LTE &HSPA

## Slide 56: Multi-Band CS testing with three or more bands
  8 contributions, 3 approved
    General, 4 contributions, 3 approved
      Work plan (R4-160258)
      TR 37.871 skeleton (R4-160473)
      TP for TR 37.871: Band combinations for feasible implementation of multi-band BS capable of operation in three or more bands (R4-161377)
    BS RF, 4 contributions, 0 approved

## Slide 57: Performance enhancements for high speed scenario
  45 contributions, 5 approved
    General, 4 contributions, 1 approved
      Work plan (R4-160420)
    RRM requirements, 15 contributions, 0 approved
    UE demodulation, 12 contributions, 1 approved
      WF on UE performance requirement under SFN (R4-161252)
    UE CSI reporting, no contributions
    BS demodulation, 14 contributions, 3 approved
      Way forward on PRACH performance enhancement (R4-161253)
      Draft LS on A New PRACH Cyclic Shift Restriction Set (R4-161254)
      Simulation assumptions for BS demodulation performance of TU600 (R4-161255)

## Slide 58: Support for V2V services based on LTE sidelink
  18 contributions, 4 approved
    General, 14 contributions, 4 approved
      Work plan for V2V Service (R$-161159)
      Operating bands plan for V2V Service (R4-161407)
      WF on V2V Coexistence scenarios (R4-161498)
      WF on V2V Coexistence simulation parameters (R4-161499)
    UE RF requirements, 1 contributions, 0 approved
    RRM requirements, 3 contributions, 0 approved

## Slide 59: RAN WG4 Work plan

## Slide 60: Changes and new WI/SI proposals
  CA basket WIs revisions endorsed by RAN4 (7 pcs)
    Intra-band CA (R4-161306)
    2DL/1UL inter-band CA (R4-161489)
    3DL/1UL inter-band CA (R4-161304)
    4DL/1UL inter-band CA (R4-161305)
    5DL/1UL inter-band CA (R4-161105)
    2DL/2UL inter-band CA (R4-160601)
    xDL/2UL inter-band CA (R4-161307)
    3DL/3UL inter-band CA - No updated
Other new Work Item proposals (4 pcs)
  RF session (0 pcs)
  RRM/demodulation session (4 pcs)
    Measurement gap enhancement
    IncMon Enhancement
    4Rx with CA
    Further indoor positioning enhancement for UTRA and LTE

## Slide 61: RAN4 capacity assesment for the 2nd quarter of 2016
Progress well in 1Q/2015
Rel-13 spectrum WI/SIs
  11 WI/SI completed
  2 WI shift to Rel-14
Rel-13 WIs other than spectrum
  14 WI/SI ongoing
  6 WI/SI completed
Rel-14 spectrum WI/SI
  All 11 WI/SI ongoing
Rel-14 WI other than spectrum
  All 4 WI/SI ongoing
There is No room to start some new topics in RAN#71

## Slide 62: RAN WG4 Schedule 2016
Meeting | Date | Location | Host
RAN#70 | 7 – 10 December 2015 | Sitges, Spain | EF3
RAN4-MIMO-OTA AH | 18 – 19 January 2016 | Budapest, Hungary | Intel
RAN4-NB-IOT AH | 20 – 22 January 2016 | Budapest, Hungary | GSMA
RAN4#78 | 15 – 19 February 2016 | Malta | EF3
RAN#71 | 7 – 10 March 2016 | Göteborg, Sweden | EF3
RAN4#78bis | 11 – 15 April 2016 | San Jose del Cabo, Mexico | NAF3
RAN4#79 | 23 – 27 May 2016 | Nanjing, China | tbd
RAN#72 | 13– 16 June 2016 | Busan, South Korean | tbd
RAN4#80 | 22 – 26 August 2016 | Göteborg, Sweden | EF3
RAN#73 | 19 – 22 September 2016 | US (tbd) | NAF3
RAN4#80bis | 10 – 14 October 2016 | Ljubljana, Slovenia | EF3
RAN4#81 | 14 – 18 November 2016 | US, tbd | NAF3
RAN#74 | 5 – 8 December 2016 | Vienna, Austria | EF3

## Slide 63: Concluding remarks
Currently 50 Rel-12&13 WI/SI impacting RAN4
  35 RAN4 led items
  15 items led by other WG
18 WI/SIs core/perf parts proposed to be completed (11 spectrum)
4 new WI/SIs proposed to RAN4
7 CA basket WI proposed to be updated
2Q 2016 main goal is to focus on finalizing remaining Rel-13 work performance part
Thanks to:
  Vice chairmen Xizeng Dai and Hiromasa Umeda for preparation and session chairing
  Issam Toufik for efficient secretary support
  Evening AH chairs:
    Richard Kybett, Andrey Chervyakov , Shan Yang, Anatoliy Ioffe , Steven Chen, Chris Callender, Gene Fong, Petri Vasenkari , Hao Jiang
  Delegates for enthusiastic contributions
  EF3 and Intel for meeting hosting