3GPP TSG RAN Meeting #72							RP-161184

# Busan, South Korea, June 13 - 16, 2016

# Source:	LG Electronics, Huawei, CATT

# Title:	New WI proposal: LTE-based V2X Services

# Document for:	Approval

Agenda Item:	10.1.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

Title:	LTE-based V2X Services

Acronym: LTE_V2X

Unique identifier:

NOTE:	If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI. Please tick (X) the applicable box(es) in the table below:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

1	3GPP Work Area

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
| X | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

NOTE:	Core, Performance and Testing parts of RAN WIs are usually Building Blocks.
If you are in doubt, please contact MCC.

2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 680058 | Feasibility Study on LTE-based V2X Services | RAN study item |
| 690035 | LTE support for V2X services | SA1 work item |
| 700050 | Study on Stage 2 of LTE support for V2X services | SA2 study item |
| 700061 | Support for V2V services based on LTE sidelink | RAN work item |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

3	Justification

The pace of LTE network deployment is accelerating all over the world, which enables more and more advanced services and Internet applications making use of the inherent benefits of LTE, such as higher data rate, lower latency and enhanced coverage. Widely deployed LTE-based network provides the opportunity for the vehicle industry to realize the concept of ‘connected cars’. By providing a vehicle with an access to the LTE network a vehicle can be connected to the Internet and other vehicles so that a broad range of existing or new services can be envisaged. Vehicle manufacturers and cellular network operators show strong interests in vehicle wireless communications for proximity safety services as well as commercial applications.

LTE-based V2X study is urgently desired from market requirement, and the market for V2V communication in particular is time sensitive. There are many research projects and field tests of connected vehicles  in some countries or regions, such as US/Europe/Japan/korea. In China, CCSA has finished the feasible study for vehicle safety application based on TD-LTE in 2014 and began the series of industrial standard of  communication based on LTE for vehicle application. Further, in March 2015, the frequency study of  V2X  also started in CCSA and some vehicular industrial alliances in china. Based on the study, National Regulatory Authority in China will allocate the frequency of connected vehicles.

In order to respond to this situation, RAN approved the feasibility study on LTE-based V2X services to evaluate new functionalities needed to operate LTE-based V2X (V2V, V2I/N, and V2P), and to investigate potential enhancements for vehicular services. The study was completed in RAN#72.

In the study, the RAN WGs concluded that it is feasible to support transport for V2V, V2I/N and V2P services over Uu. The RAN WGs identified solutions to improve the latency, capacity, and reliability performance of LTE Uu interface and observed that UL enhancements to the SPS protocol and DL enhancement to multicast/broadcast are beneficial from performance perspective. In addition, the RAN WGs concluded that it is feasible to support V2I and V2P servicesover PC5. It is concluded that V2P services where P-UE sends V2X messages but not receives V2X messages is substantially more power efficient than V2P services where P-UE receives V2X messages from V-UEs. The RAN WGs identified that some changes to the PC5 interface would be beneficial in terms of power consumption and UE complexity in case of P2V transmissions.

A new work item on architecture enhancements for LTE support of V2X services was approved in SA2 in S2-163204. In this work item, architecture enhancement to support V2X services using both PC5 and Uu will be covered.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

The objectives of this work are to specify enhancements to both Uu transport and PC5 transport in E-UTRAN to support LTE-based V2X (V2V, V2I/N, and V2P) based on the outcome of the related study.

The detailed objectives are as follows:

- To specify enhancements to both SC-PTM and MBSFN transmissions for support of V2X services, at least including:

  - Multi-cell transmission using a single CP shorter than extended CP, with normal CP as the baseline, with necessary additional study [RAN1, RAN4]

  - HARQ/CSI feedback and retransmissions for SC-PTM, with necessary additional study [RAN1, RAN2]

  - HARQ/CSI feedback and retransmissions for MBSFN, with necessary additional study [RAN1, RAN2, RAN3]

  - DL transmission in small areas based on geographical information, with necessary coordination with SA2 [RAN3]

  - Signaling enhancements for control plane latency reduction based on the potential solutions identified in TR 36.885 [RAN2, RAN3]

- To specify enhancements to UL SPS transmissions for support of V2X services including:

  - Multiple SPS configurations [RAN2, RAN1]

  - Reporting of UE assistance information for SPS transmissions [RAN2]

- To specify enhancements for support of V2P service:

  - Random resource selection for P-UEs potentially on the PC5 resource pool shared with V-UE transmissions, with additional study on sensing operation during a limited time for P-UEs [RAN1, RAN2]

  - Authorization for pedestrian UEs, if necessary [RAN3, RAN2]

- To specify solution(s) enabling long-term basis co-channel coexistence between DSRC and LTE PC5 for V2V, pending on RAN decision.

- To specify other enhancements to PC5/Uu for V2X on the following aspects:

  - Support of UE maximum transmission power up to 33 dBm for PC5 in 5855 MHz ~ 5925 MHz [RAN4]

  - Support of QoS depending on the outcome of SA2 work [RAN2, RAN3]

  - Support of inter-PLMN for both PC5 and Uu [RAN2, RAN3, RAN1]

This work should take into account the functionalities that are to be specified in the related work on sidelink V2V. This work will also incorporate the aspects that cannot be completed on time in V2V WI, if any.

4.2	Objective of Performance part WI

Specify the necessary UE performance requirements to LTE-based V2X [RAN4]

4.3	RAN time budget proposal

| RAN #72 |  |  |  | Q3/2016 |  |  |  |  |  |  | RAN #73 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U |  | R2J | R3 |  | R4RF Core | R4RD Core | R4RF Perf |  | R4RD Perf |
| 86 | 86 | 95 | 95 |  | 95 | 93 |  | 80 | 80 | 80 |  | 80 |
| 1 |  | 2 |  |  |  | 1.5 |  | 0.5 |  |  |  |  |

| RAN #73 Q4/2016 RAN #74 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 86bis | 86bis | 95bis | 95bis | 95bis | 93bis | 80bis | 80bis | 80bis | 80bis | 87 | 87 | 96 | 96 | 96 | 94 | 81 | 81 | 81 | 81 |
| 4 |  | 3 |  |  | 1.5 | 1.5 | 1 |  |  | 4 |  | 3 |  |  | 1.5 | 1.5 | 1 |  |  |

| RAN #74 |  |  |  | Q1/2017 |  |  |  |  |  |  | RAN #75 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U |  | R2J | R3 |  | R4RF Core | R4RD Core | R4RF Perf |  | R4RD Perf |
| 88 | 88 | 97 | 97 |  | 97 | 95 |  | 82 | 82 | 82 |  | 82 |
| 4 |  | 3 |  |  |  | 1.5 |  | 1.5 | 1 |  |  |  |

| RAN #75 Q2/2017 RAN #76 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 88bis | 88bis | 97bis | 97bis | 97bis | 95bis | 82bis | 82bis | 82bis | 82bis | 89 | 89 | 98 | 98 | 98 | 96 | 83 | 83 | 83 | 83 |
|  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  | 1 |

| RAN #76 |  |  |  | Q3/2017 |  |  |  |  |  |  | RAN #77 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U |  | R2J | R3 |  | R4RF Core | R4RD Core | R4RF Perf |  | R4RD Perf |
| 90 | 90 | 99 | 99 |  | 99 | 97 |  | 84 | 84 | 84 |  | 84 |
|  |  |  |  |  |  |  |  |  |  |  |  | 1 |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

5	Service Aspects

6	MMI-Aspects

7	Charging Aspects

8	Security Aspects

9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X | X |  |
| No | X |  |  |  |  |
| Don’t know |  |  |  |  | X |

10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |
| 36.xxx | V2X Services based on LTE; User Equipment (UE) radio transmission and reception | RAN4 |  | RAN #74 | RAN #75 | Core part |

NOTE:	If this is a RAN WID including Core and Perf. Part, then all new Core part specs have to be listed first and then all new Perf. Part specs. Indicate “Core part” or “Perf. Part” under Comments for each spec.
By default a new specs can only be new for one of both parts.

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| 36.211 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Physical Channels and Modulation | RAN #75 | Core part |
| 36.212 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Multiplexing and channel coding | RAN #75 | Core part |
| 36.213 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Physical layer procedures | RAN #75 | Core part |
| 36.214 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Physical layer; Measurements | RAN #75 | Core part |
| 36.300 |  | Evolved Universal Terrestrial Radio Access (E-UTRA) and Evolved Universal Terrestrial Radio Access Network (E-UTRAN); Overall description; Stage 2 | RAN #75 | Core part |
| 36.302 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Services provided by the physical layer | RAN #75 | Core part |
| 36.304 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) procedures in idle mode | RAN #75 | Core part |
| 36.306 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) radio access capabilities | RAN #75 | Core part |
| 36.321 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Medium Access Control (MAC) protocol specification | RAN #75 | Core part |
| 36.322 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Radio Link Control (RLC) protocol specification | RAN #75 | Core part |
| 36.323 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Packet Data Convergence Protocol (PDCP) specification | RAN #75 | Core part |
| 36.331 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Radio Resource Control (RRC); Protocol specification | RAN #75 | Core part |
| 36.413 |  | Evolved Universal Terrestrial Radio Access Network (E-UTRAN); S1 application protocol (S1AP) | RAN #75 | Core part |
| 36.423 |  | Evolved Universal Terrestrial Radio Access Network (E-UTRAN); X2 application protocol (X2AP) | RAN #75 | Core part |
| 36.101 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) radio transmission and reception | RAN #75 | Core part |
| 36.133 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Requirements for support of radio resource management | RAN #75 | Core part |
| 36.443 |  | Evolved Universal Terrestrial Radio Access Network (E-UTRAN); M2 application protocol (M2AP) | RAN #75 | Core part |
| 36.444 |  | Evolved Universal Terrestrial Radio Access Network (E-UTRAN); M3 application protocol (M3AP) | RAN #75 | Core part |
| 36.101 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) radio transmission and reception | RAN #77 | Performance part |
| 36.133 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Requirements for support of radio resource management | RAN #77 | Performance part |

NOTE:	If this is a RAN WID including Core and Perf. Part, then all new Core part specs have to be listed first and then all new Perf. Part specs. Indicate “Core part” or “Perf. Part” under Comments for each spec.
If an existing spec is affected by both (Core part and Perf. Part), then it has to be listed twice with appropriate approval dates.

11	Work item rapporteur(s)

Hanbyul Seo, LG Electronics (hanbyul.seo@lge.com)

Ying Peng, CATT (pengying@catt.cn)

Deping Liu, Huawei (Liudeping@huawei.com)

12	Work item leadership

Primary: RAN WG1

Secondary: RAN WG2, RAN WG3

13	Supporting Individual Members

Supporting IM name

LG Electronics

CATT

Huawei

HiSilicon

ZTE

ITRI

LG Uplus

SK Telecom

ITL

NEC

III

CATR

Sharp

Sory

Kyocera Corporation

Deutsche Telekom

Sierra Wireless

Willus

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"