## Slide 1
3GPP TSG RAN #75 RP-170009
Dubrovnik, HR, 6 – 9 March, 2017
RAN4 Chairman: Xutao Zhou
RAN4 Vice Chairman: Xizeng Dai
RAN4 Vice Chairman: Hiromasa Umeda
RAN4 Secretary: Kyoungseok Oh
Status Report RAN WG4 to TSG-RAN #75

## Slide 2: Meetings
Meetings held since the last plenary
RAN4 NR ad-hoc | 17 – 19 Jan 2017 | Spokean, US | NF3
RAN4 #82 | 13 – 17 Feb 2017 | Athens, GR | EF3
RAN #75 | 6 – 9 March 2017 | Dubrovnik, HR | EF3

## Slide 3: 2017 Statistics
Meeting | Date | Delegates registered/attendees | Documents requested/uploaded
RAN4 NR ad-hoc | 17 – 19 Jan 2017 | 138 / 94 | 305/ 292
RAN4 #82 | 13 – 17 Feb 2017 | 269 / 218 | 2024 / 1879
Chart: 
| NR#1 | #82 | #82bis | #83 | NR #2 | #84 | #84bis | #85
RAN4 Delegates 2017 | 94 | 218
Chart: 
| NR#1 | #82 | #82bis | #83 | NR #2 | #84 | #84bis | #85
RAN4 Submitted Contributions 2017 | 292 | 1879

## Slide 4: Executive Summary
694 approved contributions => 31% (approved)
Finalization of earlier releases (up to Rel-12)=> 2.3% of contributions
Rel-13 Work Items maintenance and Study Items => 17.7% of contributions
Rel-14 RAN4 Spectrum related Work and Study Items => 9.8% of contributions
Rel-14 RAN4 non-Spectrum related Work and Study Items =>34% of contributions
Rel-15 Work Items and Study Items => 3.2% of contributions
NR => 28% of contributions
Other documents => 5 % of contributions

## Slide 5: WI/SI to be completed
Rel-14 Core WI
  LTE Advanced inter-band CA Rel-14 for 3DL/3UL
  Addition of band 25 and 26 to LTE MTC cat.0
  Addition of band 25 and band 40 to LTE MTC cat.M1
  Enhanced LAA for LTE
  Uplink capacity enhancement for LTE
  Further mobility enhancements in LTE
  LTE-based V2X Services
Rel-14 SI
  Feasibility Study on LTE Advanced Carrier Aggregation for Band 3 and Band 39
  Study on New Radio Access Technology

## Slide 6: WI/SI to be extended
Rel-13 SI extended to June 2017
  Study on multi-node testing for LAA
Rel-14 Core WI extended to June 2017
  Basket WIs except 3DL/3UL
  New band support in NB-IoT
  Introduction of new band support for 4Rx antenna ports
  LTE UE TRP and TRS and UTRA Hand Phantom related UE TRP and TRS Requirements
  Radiated requirements for the verification of multi-antenna reception performance of UEs
  Requirements for a new UE category with single receiver based on Category 1 for LTE
  Further enhanced MTC for LTE
  NB-IoT enhancement
  Measurement gap enhancement
Rel-14 Core WI extended to Dec 201(Rel-15)
  Further Enhancement of Base Station (BS) RF and EMC requirements for Active Antenna System (AAS)
Rel-14 Performance WI extended to June 2017
  SRS Carrier based Switching for LTE
  Support for V2V services based on LTE sidelink
Rel-14 Performance WI extended to Dec 2017
  Further enhanced MTC for LTE
  NB-IoT enhancement

## Slide 7: Non-spectrum related WI/SI status RAN4 led items Rel-13
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion
Rel-13 SI | Red = new | Performance WI |  | Core/Perf
Study on multi-node testing for LAA | 06/2016 | 06/2017 | RP-170301 | NA/30%

## Slide 8: Spectrum related WI/SI status
Name ( new WIs approved in RAN#73 and WIs revised finish dates by red font) | Start_Date | Finish_Date | Status Report or WID | Completion
Rel-14 Basket CA WI |  | Performance WI |  | Core/Perf
LTE Advanced Intra-band CA including contiguous and non-contiguous spectrum | 12/2015 | 06/2017 | RP-170186 | 82/82 %
LTE Advanced inter-band CA Rel-14 for 2DL/1UL | 12/2015 | 06/2017 | RP-170124 | 80/80 %
LTE Advanced inter-band CA Rel-14 for 3DL/1UL | 12/2015 | 06/2017 | RP-170308 | 90/90 %
LTE Advanced inter-band CA Rel-14 for 4DL/1UL | 12/2015 | 06/2017 | RP-170187 | 95/95 %
LTE Advanced inter-band CA Rel-14 for 5DL/1UL | 12/2015 | 06/2017 | RP-170144 | 95/95 %
LTE Advanced inter-band CA Rel-14 for 2DL/2UL | 12/2015 | 06/2017 | RP-170311 | 90/90 %
LTE Advanced inter-band CA Rel-14 for xDL/2UL with x=3,4,5 | 12/2015 | 06/2017 | RP-170129 | 95/0 %
LTE Advanced inter-band CA Rel-14 for 3DL/3UL | 12/2015 | 03/2017 | RP-170202 | 100/100 %
Rel-14 WI |  | Performance WI |  | Core/Perf
New band support in NB-IoT | 09/2016 | 06/2017 | RP-170140 | 99/70 %
Introduction of new band support for 4Rx antenna ports | 12/2016 | 06/2017 | RP-170305 | 80/NA %
Addition of band 25 and 26 to LTE MTC cat.0 | 12/2016 | 03/2017 | RP-170215 | 100/NA %
Addition of band 25 and band 40 to LTE MTC cat.M1 | 12/2016 | 03/2017 | RP-170216 | 100/NA %
Rel-14 SI |  | Performance WI |  | Core/Perf
Feasibility Study on LTE Advanced Carrier Aggregation for Band 3 and Band 39 | 03/2016 | 03/2017 | RP-170370 | 100 %
Rel-15 WI |  | Performance WI |  | Core/Perf
Add Power Class 1 UE to B3/B20/B28 | 09/2016 | 06/2017 | RP-170302 | 70/NA %
450MHz E-UTRA FDD Band for LTE PPDR and PMR/PAMR in Europe | 12/2016 | 09/2017 | RP-170059 | 10/0 %
E-UTRA 700MHz in Europe for Broadband-PPDR | 12/2016 | 09/2017 | RP-170065 | 25/0 %
FDD operating band in the L-band for LTE | 12/2016 | 06/2017 | RP-170248 | 50/0 %
LTE Extended 1.5 GHz SDL band (1427 – 1518 MHz) and LTE Carrier Aggregation (2DL/1UL) with Band 20 | 12/2016 | 06/2017 | RP-170401 | 20/0 %
TDD operating band in the L-band for LTE | 12/2016 | 06/2017 | RP-170303 | 15/0 %
Add UE Power Class 2 to band 41 intra-band contiguous LTE carrier aggregation | 12/2016 | 06/2017 | RP-170122 | 5/0 %

## Slide 9: Non-spectrum related WI/SI status RAN4 led items Rel-14
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion
Rel-14 WI |  | Performance WI |  | Core/Perf
Further Enhancement of Base Station (BS) RF and EMC requirements for Active Antenna System (AAS) | 03/2016 | 06/2018 | RP-170297 | 40/10 %
LTE UE TRP and TRS and UTRA Hand Phantom related UE TRP and TRS Requirements | 12/2012 | 06/2017 | RP-170221 | 75/NA %
Radiated requirements for the verification of multi-antenna reception performance of UEs | 03/2016 | 06/2017 | RP-170276 | 33/NA %
Performance enhancements for high speed scenario in LTE | 12/2015 | 06/2017 | RP-170253 | 100/70 %
Measurement Gap Enhancement for LTE | 03/2016 | 06/2017 | RP-170273 | 95/20 %
Requirements for a new UE category with single receiver based on Category 1 for LTE | 09/2016 | 09/2017 | RP-170389 | 95/20 %
Enhanced CRS and SU-MIMO interference mitigation performance requirements for LTE | 09/2016 | 09/2017 | RP-170270 | NA/50 %
4 RX antenna ports with CA for LTE DL | 09/2016 | 09/2017 | RP-170136 | 100/50 %
Rel-14 SI |  |  |  | 
Study on interference cancellation receiver for LTE BS | 09/2016 | 03/2017 | RP-170158 | 65%

## Slide 10: Status of other WG led WI/SIs impacting RAN4
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion
Rel-14 WI |  | Performance WI |  | Core/Perf
Enhanced LAA for LTE | 12/2015 | 06/2017 | RP-170268 | 100/33 %
SRS Carrier based Switching for LTE | 03/2016 | 06/2017 | RP-170296 | 100/25 %
Further Indoor Positioning enhancements for UTRA and LTE | 03/2016 | 06/2017 | RP-170231 | 100/50 %
Uplink capacity enhancement for LTE | 03/2016 | 09/2017 | RP-170114 | 100/20 %
Downlink Multiuser Superposition Transmission | 03/2016 | 06/2017 | RP-170471 | 100/25 %
Further enhanced MTC for LTE | 06/2016 | 12/2017 | RP-170462 | 95/0 %
Further mobility enhancements in LTE | 03/2016 | 06/2017 | RP-170368 | 100/30 %
NB-IoT enhancement | 06/2016 | 12/2017 | RP-170288 | 95/0 %
Support for V2V services based on LTE sidelink | 12/2015 | 06/2017 | RP-170130 | 100/80 %
LTE-based V2X Services | 06/2016 | 09/2017 | RP-170236 | 100/0 %
eMBMS enhancements for LTE | 09/2016 | 09/2017 | RP-170200 | 90/0 %
Rel-14 SI |  |  |  | 
Study on New Radio Access Technology | 03/2016 | 03/2017 | RP-170376 | 100 %
Rel-15 WI |  |  |  | 
Shortened TTI and processing time for LTE | 09/2016 | 03/2018 | RP-170112 | 30/0 %

## Slide 11: Essential corrections for earlier releases (up to release-12)

## Slide 12: TEI
UTRAN
  No contributions for UTRA essential corrections in RAN4 #82
E-UTRA
  RF
    36.101 Correction to MPR table for intra-band 2UL CA (-02435)
    36.101 Addition of missing note for bands 7 and 39 UE to UE co-ex (-01016)
    36.101 Correction of CA_NS_06 non-contiguous resource allocation MPR formula (-01023)
  RRM
    36.133 Correction on test parameter in RSRP Intra frequency case for UE category 0 (-01371)
    36.133 Correction of RMC reference in the cat-0 HD-FDD intra-frequency test case (-01539)
    36.133 CR for the correction on the test cases of Proximity-based Services and measurement performance requirement (-01423)
    36.133 Correction on SCE event triggered reporting for CSI-RS based test cases (-01444)
    36.133 PCC and SCC assignment in 20MHz+10MHz test case A.8.16.21 and A.8.20.4B (-01611)
  UE Demod
    36.101 Split RMC overview table (-00527)
    36.101 Corrections for D2D resource configuration (-01129)
    36.101 CR for fixing requirement for soft buffer test for TDD-FDD CA (-01172)
  Release independent specifications
    As commented by MCC in Dec plenary, clarification on 36.307 was extensively discussed via e-mail
    Rel-8 ( -1027), Rel-10 ( -1029), Rel-12 (-1031) and Rel-14 (-1033) were not agreed due to lack of consensus between companies and MCC.
    Further discussions are needed in next RAN4 meeting

## Slide 13: Rel-13 Work Items HSPA & LTE

## Slide 14: TEI-13 (1/5)
AAS
  37.842 CR Weightening coefficient clarification for the uncertainty budget calculations (-01864)
  37.842 CR Appendix EIRP measurement error contribution descriptions (-02283)
  37.105 CR Corrections of the power range for SEM and OBUE requirement (-00783)
  37.105 CR Introduction of rel-13 bands: 45,65, 66, 67 and 68 (-02287)
  37.105 CR Corrections of references (-02286)
  37.105 CR Isolation of the NB-IoT from the AAS BS specification (-01865)
  37.105 CR on Isolation of Band 46 from the AAS BS specification(-02288)
  37.105 CR on editorial corrections(-02289)
  37.105 CR on Rel-13 single RAT and MSR specification reference updates: MB MSR update(-01868)
  37.145 CR on RF channels for blocking test(-00784
  37.145 CR Corrections of the power range for SEM and OBUE requirement(-01561)
  37.145 CR Introduction of support for 256 QAM(-02447)
  37.145 CR Removal of FFS and TBD’s (-01870)
  37.145 CR Implementation comments from MCC and drafting rules implementation(-02290)
  37.145 CR on Clarification of test procedure for radiated transmit power (-02291)
  37.145 CR on Editorial Corrections (-02292)
  37.114 CR on Clarification of the EMC specification’s scope (-01872)
4Rx
  36.101 CR on correcting applicability rules for 4Rx tests in Rel-13 (-02456)
  36.101 CR fixing power ratio errors in 4Rx tests (-1175)
  36.101 CR 4Rx Iot connections for 2Rx CQI requirement with frequency-selective interference (-02314) 36.101 CR for fixing antenna configuration for TDD CQI rank 3 test for 4Rx (-02184)

## Slide 15: TEI-13 (2/5)
LAA
  36.104 CR on add regional requirement on LAA Occupied bandwidth requirement (-01206)
  25.104 CR LAA BS for TS 25.104 (-01229)
  36.133 CR on LAA SCC requirements with inter-frequency measurements (-02105)
  36.133 CR on LAA SCC requirements with multiple SCCs (-02481)
  36.133 CR on Remove the bracket in LAA requirements (-02107)
  36.133 CR on Correction on p-C-r10 value for LAA test cases (-01442)
  36.133 CR on Correction on LAA test cases (-01440)
  36.133 CR on Correction of LAA RRM test cases (-02109)
  36.101 CR on Updates to LAA PDSCH demodulation performance requirements and LBT(R13) (-02111)
  36.101 CR on Updates to LAA PDSCH demodulation performance requirements and LBT(R14) (-02112)
  36.101 CR on Clean up and correction for LAA PDCCH demodulation requirements (-02113) 36.101 CR on Correction for LAA TM9 CQI test (-00515)

## Slide 16: TEI-13 (3/5)
eMTC
  WF on RRM Requirements for UE Capable of Coverage Enhancement (-02326)
  WF on demodulation requirements for any category UE with CE support (-02164)
  LS on applicability of requirements to any category UE with CE support (-02482)
  LS on reducing test time for eMTC (-02163)
  36.101 CR on Correction to carrier leakage and in-band emission for Cat. M1 UE (-02500)
  36.101 CR on Correction to Transmission Gap of Aggregate Power Control for Cat. M1 HD-FDD UE (-02425)
  36.101 CR on Correction of FRC table for eMTC RF test (-02426)
  36.101 CR on TX–RX frequency separation for category M1 (-01511)
  36.101 CR on Reference Channels for partial RB allocation for UE UL category M1 (-01713)
  36.133 CR on Correction to core requirement of RRC re-establishment in Cat-m1 (-00995)
  36.133 CR on Correction to core requirement of Handover in Cat-m1 (--2147)
  36.133 CR on Not implement CRs for eMTC R13 (-02148)
  36.133 CR on Correction to RRC release with redirection in eMTC (-01594)
  36.133 CR on Clarification on measurement reporting delay for eMTC (-02149)
  36133 CR on Editorial correction to the CGI requirements (-00485)
  36.133 CR Correction to Cat-M1 UE RRC re-establishment tests (-02339)
  36.133 CR Correction on RSRP level in RSRP Intra frequency case for Cat-M1 UE in CEModeB (-01374)
  36.133 CR Correction on RSRP level in RSRP Intra frequency case for Cat-M1 UE in CEModeB (-01376)
  36.133 CR Correction to intra-frequency handover test case in CE mode A (-00479)
  36.133 CR Correction to prach-ConfigIndex for TDD Random Access Test for Cat-M1 (-02152)
  36.133 CR Corrections to eMTC PRACH TC A.6.2.10 and A.6.2.11 (-02153)
  36.133 CR Corrections to UE Cat M1 Intra-frequency Event triggered Reporting CE Mode A Test Cases (-02154)
  36.133 CR Correct Frequency hopping parameters for UE Cat M1 PDSCH Reference channel (-02324)
  36.133 CR Correction to OCNG pattern for CatM1 FD-FDD and HD-FDD re-establishment TCs (-02155)
  36.133 CR Correction to transmit timing accuracy test case in Cat-m1 CE mode B (-00471)
  36.133 CR Correction to the intra-frequency reselection requirements in Cat-m1 enhanced coverage (-00475)
  36.133 CR Correction to intra-frequency handover test case in CE mode B (-00477)
  36.133 CR Modification the intra-frequency event triggered reporting test cases in Cat-m1 CE mode B (-00481)
  36.133 CR Corrections to UE Cat M1 Intra-frequency Event triggered Reporting CE Mode B Test Cases (-02156)
  36.133 CR Correction to the CGI requirement test case in Cat-M1 (-02157)
  36.133 CR on initial PRACH transmit power in RA test for Cat-M1 CEMode B R13(-02131)
  36.133 CR on Removing square brackets from RLM test case in Cat-m1 (-00999)
  36.133 CR on Renumbering of wrongly numbered sections A.7.2.9 - A.7.2.11 (-01604)
  36.133 CR Correction to payload sizes in reference channels for Cat-m1 (-00487)
  36.104 CR on Correction CR on PUSCH supporting Cat-M1 considering guard period (-02166)
  36.104 CR for PRACH requirements (-02160)
  36.141 CR on Correction CR on PUSCH supporting Cat-M1 considering guard period (-2167)
  36.141 CR for PRACH conformance test (-02161)
  36.101 CR Finalize eMTC PDSCH demodulation requirements (-2165)
  36.101 CR Remove [ ] from UE Cat M1 MPDCCH demodulation SNR values (-00618)
  36.101 CR clean up the CR for eMTC PBCH requirements (-02159)
  36.101 CR Finalize eMTC CQI test requirements (-00870)

## Slide 17: TEI-13 (4/5)
NB-IoT
  WF on NB-IoT absolute power tolerance (-02071)
  WF on NB-IoT: BS RF Receiver NB intermodulation and spurs (-02055)
  LS on T311 timer for NB-IoT (-02017)
  LS on RMC configurations for NB-IoT RF tests (-02006)
  Reply LS on OCNG applicability for NB-IoT RF receiver conformance requirements (-02057)
  Reply LS on NPDSCH demodulation test Reference Channel for NB-IoT (-2008)
  36.101 Scheduling pattern for NPUSCH format 1 and NPDSCH in NB-IoT RF test ( -02056)
  36.101 PCMAX tolerance for UE Cat NB1 power class 5 (-02070)
  36.101 CR Corrections in TS 36.101 for NB-IoT UE (-02207)
  36.101 CR for clarification on SEM of category NB1 (-02010)
  36.101 CR Updates to the overview of RMC for NB-IoT (-02007)
  36.101 CR Cleanup for NB-IoT UE demod performance requirements (-02011)
  36.104 Correction on FRC for NB-IoT in TS 36.104 (-2066)
  36.104 Corrections on NB-IoT narrowband intermodulation performance requirement (-01656)
  36.104 CR Cleanup for NB-IoT BS demod performance requirements (-2012)
  36.141 Correction on FRC for NB-IoT in TS 36.141 (-2067 )
  36.141 Corrections on NB-IoT Test Configuration and Test Model (-02054)
  36.141 Corrections on NB-IoT narrowband intermodulation performance requirement (-01660)
  36.141 Cleanup for he NB-IoT NPUSCH conformance test (-02013)
  36.141 NPRACH performance requirements (-02356)
  37.104 Corrections on NB-IoT narrowband intermodulation performance requirement (-01658)
  37.141 Corrections on NB-IoT Test Configurations (-0166)
  37.141 Corrections on NB-IoT narrowband intermodulation performance requirement (-02069)
  36.133 CR Maintenance CR for NB-IoT core requirement R13 (-01357)
  36.133 CR Capturing agreements for NB-IoT (-02076)
  36.133 Correction of reference in CONNECTED mode measurement requirements for NB-IOT (-01559)
  36.133 CR Update to Radio Link Monitoring Requirements for NB-IoT (-02014)
  36.133 Correction CR on R RC_IDLE state requirements for NB-IOT (-02072)
  36.133 CR Correction to redirection to NB-IoT non-anchor carrier(-02027)
  36.133 Correct parameters for UE Category NB1 Reselection Test Case A.4.2.18 (-02016)
  36.133 CR on RRC re-establishment test case (-01352)
  36.133 CR Maintenance CR for NB-IoT performance requirement (-02073)
  36.133 CR for the correction on the testcases of HD-FDD Radio Link Monitoring for UE catefory NB1 (-02074)
  36.133 CR Test on Intra-frequency cell reselection in enhanced coverage (-02023)

## Slide 18: TEI-13 (5/5)
Non-spectrum
  36.133 CR 5 DL PCell in FDD RSRQ for E-UTRAN in Carrier Aggregation (-01739)
  36.101 Correction for FD-MIMO CRI test (-00525)
  36.101 CR on correction of enhanced ePDCCH performance requirements for DL control channel IM (-00943)
  36.104 CR on correction of performance requirements for BS MMSE-IRC receiver (-0944)
  36.141 CR on correction of test requirements for BS MMSE-IRC receiver (-0946)
Spectrum
  36.101 Missing harmonic reference sensitivity exception for CA_20A-42A and CA_20A-42A-42A (-0691)
  36.101 Correction of Rel-13 CA REFSENS exceptions (-2434)
  36.101 Correction to UL/DL configuration & Special subframe configuration for CA CQI tests (-00612)
  36.133 Correct 4DL Act-deact Unknown SCell Test Cases A.8.16.63 and A.8.16.64 (-00622)

## Slide 19: Rel-13 Non-Spectrum related SI

## Slide 20: Study on Multi-node testing for LAA
SI is proposed to be extended to June 2017.
Ad-hoc meeting mintues in RAN4 #82 (-02300)
Updated TR (-01624) based on approved TPs in last RAN4 meeting was approved
No further agreements in RAN4 #82 meeting

## Slide 21: Rel-14 Specturm related WI/SI

## Slide 22: LTE Intra-Band CA including contiguous and non-contiguous
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_1A-1A_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | No | No
CA_2DL_3B_1UL_BCS0 | Rel-10 | Qiu haijie, Samsung | Yes | Yes
CA_2DL_3A-3A_1UL_BCS2 | Rel-11 | Qiu haijie, Samsung | Yes | Yes
CA_2DL_5B_2UL_BCS0 | Rel-11 | Marc Grant, AT&T |  | 
CA_2DL_5B_1UL_BCS1 | Rel-11 | Kiran Kuchi, IITH | Yes | Yes
CA_2DL_5A_5A_1UL_BCS1 | Rel-11 | Kiran Kuchi, IITH | Yes | Yes
CA_2DL_7A-7A_2UL_7A-7A_BCS1 | Rel-11 | Joonyoung Shin,SK telecom | No | No
CA_2DL_7A-7A_1UL_BCS2 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_2DL_7A-7A_1UL_BCS3 | Rel-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_2DL_7A-7A_2UL_7A-7A_BCS3 | Rel-11 | Joonyoung Shin,SK telecom | No | No
CA_2DL_12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_3DL_40D_1UL_BCS1 | Rel-11 | Per Lindell, Ericsson | Yes | Yes
CA_3DL_40D_3UL_BCS0 | Rel-12 | Qun Pan, CMCC | No | No
CA_4DL_40E_1UL_BCS0 | Rel-11 | Per Lindell, Ericsson | Yes | Yes
CA_2DL_40A-40A_1UL_BCS1 | Rel-11 | Per Lindell, Ericsson | Yes | Yes
CA_3DL_40A-40C_1UL_BCS0 | Rel-11 | Per Lindell, Ericsson | Yes | Yes
CA_4DL_40C-40C_1UL_BCS0 | Rel-11 | Per Lindell, Ericsson | Yes | Yes
  Agreed Big CRs
  36.101 (R4-1700750)
  36.104 (R4-1702512)
  36.141 (R4-1702513)
Endorsed Revised WID (R4-1700744)
Detailed progress of each CA combinations (and see next slides)

## Slide 23
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_41D_3UL_BCS0 | Rel-12 | Qun Pan, CMCC | No | No
CA_3DL_41A-41C_2UL_41C_BCS0 | Rel-11 | George Cummings, Sprint | Yes | Yes
CA_4DL_41E_2UL_41C_BCS0 | Rel-11 | George Cummings, Sprint | Yes | Yes
CA_5DL_41C-41D_2UL_41C_BCS0 | Rel-12 | George Cummings, Sprint | Yes | Yes
CA_2DL_42C_2UL_BCS1 | Rel-11 | Liehai Liu, Huawei | Yes | Yes
CA_3DL_42D_2UL_BCS1 | Rel-11 | Liehai Liu, Huawei | Yes | Yes
CA_5DL_42F_1UL_BCS0 | Rel-11 | Yuexia Song, CATT | Yes | Yes
CA_5DL_42F_2UL_BCS0 | Rel-11 | Yuexia Song, CATT | Yes | Yes
CA_2DL_43C_1UL_BCS0 | Rel-11 | Bo Liu, Huawei | Yes | Yes
CA_2DL_46C_0UL_BCS0 | Rel-13 | Liu Bo, Huawei | Yes | Yes
CA_2DL_46C_0UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | Yes | Yes
CA_3DL_46D_0UL_BCS0 | Rel-13 | Liu Bo, Huawei | Yes | Yes
CA_3DL_46D_0UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | Yes | Yes
CA_4DL_46E_0UL_BCS0 | Rel-13 | Masaaki Obara, KDDI | Yes | Yes
CA_4DL_46E_0UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | Yes | Yes
CA_2DL_ CA_46A-46A_0UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_ CA_ 46A-46C_0UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_4DL_ CA_ 46A-46D_0UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_48A-48A_1UL_BCS0 | Rel-11 | Iwajlo Angelow, Nokia | Yes | Yes
CA_2DL_48C_1UL_BCS0 | Rel-11 | Iwajlo Angelow, Nokia | Yes | Yes
CA_3DL_48A-48C_1UL_BCS0 | Rel-11 | Iwajlo Angelow, Nokia | Yes | Yes
CA_3DL_48D_1UL_BCS0 | Rel-11 | Iwajlo Angelow, Nokia | Yes | Yes
CA_4DL_48A-48D_1UL_BCS0 | Rel-11 | Iwajlo Angelow, Nokia | Yes | Yes
CA_4DL_48C-48C_1UL_BCS0 | Rel-11 | Iwajlo Angelow, Nokia | Yes | Yes
LTE Intra-Band CA including contiguous and non-contiguous
Detailed progress of each CA combinations (and see next slides)

## Slide 24
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_48E_1UL_BCS0 | Rel-11 | Iwajlo Angelow, Nokia | Yes | Yes
CA_5DL_48C-48D_1UL_BCS0 | Rel-11 | Iwajlo Angelow, Nokia | Yes | Yes
CA_5DL_48F_1UL_BCS0 | Rel-11 | Iwajlo Angelow, Nokia | Yes | Yes
CA_3DL_ 66D_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_ 66A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_ 66A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_2DL_66A-66A_2UL_66A-66A_BCS0 | Rel-13 | Zheng Zhao, Verizon | No | No
CA_2DL_66B_2UL_66B_BCS0 | Rel-13 | Zheng Zhao, Verizon | No | No
CA_2DL_66C_2UL_66C_BCS0 | Rel-13 | Zheng Zhao, Verizon | No | No
LTE Intra-Band CA including contiguous and non-contiguous
Detailed progress of each CA combinations

## Slide 25: LTE Inter-band CA for 2DL/1UL
  Agreed Big CRs
  36.101 (R4-1701790)
  36.104 (R4-1701791)
  36.141 (R4-1701792)
Endorsed Revised WID (R4-1701800)
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_1A-3A_1UL_BCS1 | Rel-10 | Luis Anaya, Vodafone | yes | yes
CA_2DL_1A-38A_1UL_BCS0 | REL-10 | Liubo, Huawei Luis Anaya, Vodafone Group | yes | yes
CA_2DL_1A-46A_1UL_BCS1 | Rel-13 | Luis Anaya,Vodafone |  | 
CA_2DL_2A-66A _1UL_BCS0 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_2A-66A _1UL_BCS1 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_2A-66A _1UL_BCS2 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_3A-5A _1UL_BCS4 | REL-10 | Qiu haijie, Samsung | Yes | Yes
CA_2DL_3A-11A_1UL_BCS0 | REL-10 | Kenichi Kihara, SoftBank | Yes | Yes
CA_2DL_3A-21A _1UL_BCS0 | REL-10 | Kei Ando, NTT DOCOMO,INC. | Yes | Yes
CA_2DL_3A-28A_1UL_BCS1 | Rel-10 | Luis Anaya,Vodafone | Yes | Yes
CA_2DL_3A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | Yes | Yes
CA_2DL_3A-40A_1UL_BCS1 | Rel-12 | Luis Anaya, Vodafone | Yes | Yes
CA_2DL_3A-41A_1UL_BSC1 | Rel-12 | Luis Anaya, Vodafone | Yes | Yes
CA_2DL_3A-46A_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | Yes | Yes
CA_2DL_5A-28A_1UL_BCS0 | Rel-10 | Hisashi Onozawa,Nokia Networks | No | No

## Slide 26: LTE Inter-band CA for 2DL/1UL
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_5A-41A_1UL_BCS0 | Rel-12 | Li yankun, Samsung | Yes | Yes
CA_2DL_5A-46A_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_2DL_5A-46A_1UL_BCS1 | Rel-13 | Kiran Kuchi, IITH | Yes | Yes
CA_2DL_5A-66A _1UL_BCS0 | REL-10 | Zheng Zhao, Verizon | Yes | Yes
CA_2DL_7A-8A_1UL_BCS2 | REL-10 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_2DL_7A-26A_1UL_BCS0 | Rel-10 | Joonyoung Shin, SK telecom | Yes | Yes
CA_2DL_7A-32A_1UL_BCS0 | REL-10 | Paolo Goria, Telecom Italia | Yes | Yes
CA_2DL_7A-46A_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | Yes | Yes
CA_2DL_7A-66A_1UL_BCS0 | REL-10 | Paul (Pavlo) Nebesny, Rogers Communications | Yes | Yes
CA_2DL_8A-28A_1UL_BCS0 | REL-10 | Kenichi Kihara, SoftBank Corp.. | yes | yes
CA_2DL_8A-39A_1UL_BCS0 | REL-10 | Yuexia Song, CATT | Yes | Yes
CA_2DL_8A-41A_1UL_BCS1 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | Yes | Yes
CA_2DL_8A-46A_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes
CA_2DL_8A-46A_1UL_BCS1 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_2DL_11A-28A_1UL_BCS0 | REL-10 | Kenichi Kihara, SoftBank Corp.. | Yes | Yes
CA_2DL_11A-41A_1UL_BCS0 | REL-12 | Kenichi Kihara, SoftBank Corp.. | Yes | Yes
CA_2DL_11A-42A_1UL_BCS0 | REL-12 | Kenichi Kihara, SoftBank Corp.. | Yes | Yes
CA_2DL_11A-46A_1UL_BCS0 | Rel-13 | Masaaki Obara, KDDI | Yes | Yes
CA_2DL_12A-66A _1UL_BCS0 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_12A-66A _1UL_BCS1 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_12A-66A _1UL_BCS2 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_12A-66A _1UL_BCS3 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_12A-66A _1UL_BCS4 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_12A-66A _1UL_BCS5 | REL-10 | Nelson Ueng, T-Mobile USA | Yes | Yes

## Slide 27
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_13A-46A_1UL_BCS0 | REL-13 | Zheng Zhao, Verizon | Yes | Yes
CA_2DL_13A-66A _1UL_BCS0 | REL-10 | Zheng Zhao, Verizon | Yes | Yes
CA_2DL_19A-46A_1UL_BCS0 | REL-13 | Suguru Okuyama , NTT DOCOMO | Yes | Yes
CA_2DL_20A-28A_1UL_BCS0 | REL-10 | Ralf Schuh, TeliaSonera | Yes | Yes
CA_2DL_20A-32A_1UL_BCS1 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya,Vodafone | Yes | Yes
CA_2DL_21A-28A_1UL_BCS0 | REL-10 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_2DL_21A-46A_1UL_BCS0 | REL-13 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_2DL_26A-46A_1UL_BCS0 | Rel-13 | Shane Austin, SouthernLINC Wireless | Yes | Yes
CA_2DL_28A-41A_1UL_BCS1 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | Yes | Yes
CA_2DL_28A-46A_1UL_BCS0 | Rel-13 | Luis Anaya, Vodafone | Yes | Yes
CA_2DL_29A-66A_1UL_BCS0 | REL-10 | John Kim, Dish | Yes | Yes
CA_2DL_29A-70A_1UL_BCS0 | REL-10 | Farhad Tchoubineh, DISH Network | Yes | Yes
CA_2DL_30A-66A_BCS0 | Rel-10 | Marc Grant, AT&T | Yes | Yes
CA_2DL_39A-46A_1UL_BCS0 | Rel-13 | Yuexia Song, CATT | Yes | Yes
CA_2DL_40A-41A_1UL_BCS0 | Rel-10 | Luis Anaya, Vodafone | Yes | Yes
CA_2DL_40A-42A_1UL_BCS0 | Rel-10 | Per Lindel, Ericsson | Yes | Yes
CA_2DL_40A-46A_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes
CA_2DL_40A-46A_1UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | Yes | Yes
CA_2DL_41A-46A_1UL_BCS1 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_2DL_46A-66A_1UL_BCS0 | REL-13 | Zheng Zhao, Verizon | Yes | Yes
CA_2DL_46A-70A_1UL_BCS0 | REL-13 | Farhad Tchoubineh, DISH Network | Yes | Yes
CA_2DL_66A-70A_1UL_BCS0 | REL-10 | Farhad Tchoubineh, DISH Network | No | No
LTE Inter-band CA for 2DL/1UL
Detailed progress of each CA combinations

## Slide 28: LTE Inter-band CA for 3DL/1UL
  Agreed Big CRs
  36.101 (R4-1701325)
  36.104 (R4-1701326)
  36.141 (R4-1701327)
Revised WID (R4-1702511)
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_2A-5B_1UL_BCS0 | Rel-10 | Marc GRANT, AT&T | Yes | Yes
CA_3DL_4A-5B_1UL_BCS0 | Rel-10 | Marc GRANT, AT&T | Yes | Yes
CA_3DL_5B-30A_1UL_BCS0 | Rel-10 | Marc GRANT, AT&T | Yes | Yes
CA_3DL_2A-2A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_2A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_2A-66B_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_2A-66C_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_5A-5A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_5B-66A_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_5A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_5A-66B_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_5A-66C_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_13A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_13A-66B_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_13A-66C_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes

## Slide 29: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_2A-5A-66A_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_2A-13A-66A_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_12A-66C_1UL_BCS0 | Rel-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_12A-66A-66A_1UL_BCS0 | Rel-11 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_2A-12A-66A_1UL_BCS0 | Rel-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_2A-12A-66A_1UL_BCS1 | Rel-10 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_3A-7A-40A_1UL_BCS0 | Rel-12 | Ye Liu, Huawei | Yes | Yes
CA_3DL_3C-20A_1UL_BCS0 | Rel-10 | Bo Liu, Huawei; Luis Anaya, Vodafone | Yes | Yes
CA_3DL_3A-3A-20A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei; Luis Anaya, Vodafone | Yes | Yes
CA_3DL_1A-3A-38A_1UL_BCS0 | Rel-12 | Bo Liu, Huawei; Luis Anaya, Vodafone | Yes | Yes
CA_3DL_1A-7A-40A_1UL_BCS0 | Rel-12 | Bo Liu, Huawei | Yes | Yes
CA_3DL_3A-7A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | Yes | Yes
CA_3DL_7A-20A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | No | No
CA_3DL_3C-41A_1UL_BCS0 | Rel-12 | Yuqiang Zhang, ZTE | Yes | Yes
CA_3DL_1A-3A-41A_1UL_BCS0 | Rel-12 | Dong Zhao, China Telecom | Yes | Yes
CA_3DL_8B-41A_1UL_BCS0 | Rel-12 | Qun Pan, CMCC | Yes | Yes
CA_3DL_11A-41C_1UL_BCS0 | Rel-12 | Kenichi Kihara, SoftBank Corp. | Yes | Yes
CA_3DL_11A-42C_1UL_BCS0 | Rel-12 | Kenichi Kihara, SoftBank Corp. | Yes | Yes
CA_3DL_8A-39C_1UL_BCS0 | Rel-12 | Yuexia Song, CATT | Yes | Yes
CA_3DL_8B-39A_1UL_BCS0 | Rel-12 | Yuexia Song, CATT | Yes | Yes

## Slide 30: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_1A-41A-42A_1UL_BCS0 | Rel-12 | Masaaki Obara, KDDI | Yes | Yes
CA_3DL_5A-7C_1UL_BCS0 | Rel-10 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_2A-7A-66A_1UL_BCS0 | Rel-10 | Paul (Pavlo) Nebesny, Rogers Communications | Yes | Yes
CA_3DL_1A-7A-20A_1UL_BCS1 | Rel-10 | Marius OLTEAN, Bouygues Telecom | Yes | Yes
CA_3DL_1A-7A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | Yes | Yes
CA_3DL_1A-20A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | Yes | Yes
CA_3DL_3A-7A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | Yes | Yes
CA_3DL_3A-20A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | Yes | Yes
CA_3DL_7A-20A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | Yes | Yes
CA_3DL_2A-7A-7A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei | Yes | Yes
CA_3DL_4A-7A-7A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei | Yes | Yes
CA_3DL_1A-40C_1UL_BCS0 | Rel-12 | Iwajlo Angelow, Nokia Networks | Yes | Yes
CA_3DL_1A-8A-28A_1UL_BCS0 | Rel-10 | Kenichi Kihara, SoftBank | yes | yes
CA_3DL_3A-8A-28A_1UL_BCS0 | Rel-10 | Kenichi Kihara,SoftBank | yes | yes
CA_3DL_3A-3A-7A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_3A-3A-7A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_3A-7A-7A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_3A-7A-7A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_3A-7A-8A_1UL_BCS2 | Rel-10 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_7A-7A-8A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_7A-7A-8A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes

## Slide 31: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_3A-5A-7A_1UL_BCS0 | Rel-10 | Hisashi Onozawa, Nokia Networks | Yes | Yes
CA_3DL_11A-46C_1UL_BCS0 | Rel-13 | Masaaki Obara, KDDI | Yes | Yes
CA_3DL_3A-46C_1UL_BCS0 | Rel-13 | Suguru Okuyama, NTT DOCOMO, INC. | Yes | Yes
CA_3DL_3A-46C_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | Yes | Yes
CA_3DL_7A-46C_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_7A-46C_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | Yes | Yes
CA_3DL_2A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_3DL_4A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_3DL_5A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_3DL_3C-40A_1UL_BCS0 | Rel-12 | Iwajlo Angelow, Nokia Networks | Yes | Yes
CA_3DL_3A-20A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia / Luis Anaya, Vodafone | Yes | Yes
CA_3DL_5A-46C_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_5A-46C_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | Yes | Yes
CA_3DL_3C-8A_1UL_BCS0 | Rel-10 | Hisashi Onozawa, Nokia Networks | Yes | Yes
CA_3DL_1A-46C_1UL_BCS0 | Rel-13 | Kei Ando, NTT Docomo, Inc. | Yes | Yes
CA_3DL_1A-46C_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | Yes | Yes
CA_3DL_2A-46A-46A _1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_4A-46A-46A _1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_46A-46A-66A _1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes

## Slide 32: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_2A-46C_1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_4A-46C_1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_46C-66A_1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_13A-46C_1UL_BCS0 | Rel-13 | Zheng Zhao, Verizon | Yes | Yes
CA_3DL_1A-3A-21A_1UL_BCS0 | Rel-10 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-19A-21A_1UL_BCS0 | Rel-10 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_3A-21A-42A_1UL_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-21A-28A_1UL_BCS0 | Rel-10 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-28A-42A_1UL_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-21A-28A_1UL_BCS0 | Rel-10 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-28A-42A_1UL_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_21A-28A-42A_1UL_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_19A-46C_1UL_BCS0 | Rel-13 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_21A-46C_1UL_BCS0 | Rel-13 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_3A-5A-40A_1UL_BCS1 | Rel-12 | Qiu haijie, Samsung | Yes | Yes
CA_3DL_1A-5A-46A_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_1A-7A-46A_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_5A-7A-46A_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_1A-7A-7A_1UL_BCS0 | Rel-11 | Joonyoung Shin,SK telecom | Yes | Yes
CA_3DL_5A-7A-7A_1UL_BCS0 | Rel-11 | Joonyoung Shin,SK telecom | Yes | Yes
CA_3DL_28A-41A-42A _1UL_BCS0 | Rel-12 | Huiping Shan, Huawei | Yes | Yes
CA_3DL_39C-46A_1UL_BCS0 | Rel-13 | Yuexia Song, CATT | Yes | Yes
CA_3DL_39A-46C_1UL_BCS0 | Rel-13 | Yuexia Song, CATT | Yes | Yes
CA_3DL_40C-46A_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes
CA_3DL_40A-46C_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes
CA_3DL_8B-46A_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes

## Slide 33: LTE Inter-band CA for 3DL/1UL
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_8A-46C_1UL_BCS0 | Rel-13 | Qun Pan, CMCC | Yes | Yes
CA_3DL_28A-46C_1UL_BCS0 | Rel-13 | Luis Anaya, Vodafone | Yes | Yes
CA_3DL_40A-46C_1UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | Yes | Yes
CA_3DL_CA_40A-42C_1UL_BCS0 | Rel-11 | Per Lindell, Ericsson | Yes | Yes
CA_3DL_CA_40C-42A_1UL_BCS0 | Rel-11 | Per Lindell, Ericsson | Yes | Yes
CA_3DL_29A-66A-66A_1UL_BCS0 | Rel-11 | John Kim, DISH Network | Yes | Yes
CA_3DL_29A-66C_1UL_BCS0 | Rel-10 | John Kim, DISH Network | Yes | Yes
CA_3DL_1A-3A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-8A-41A_1UL_BCS0 | Rel -12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-8A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-28A-40A_1UL_BCS0 | Rel -12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-28A-41A_1UL_BCS0 | Rel -12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-28A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-40A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-40A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_1A-41A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-8A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-8A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-28A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | Yes | Yes
CA_3DL_3A-28A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-40A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-40A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_3A-41A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_8A-28A-40A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_8A-28A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | Yes | Yes
CA_3DL_8A-28A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
Detailed Progress for each CA combination (and see next slides)

## Slide 34: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_8A-40A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_8A-40A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_8A-41A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_28A-40A-41A_1UL_BCS0 | Rel-12 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_28A-40A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_28A-41A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_40A-41A-46A_1UL_BCS0 | Rel-13 | Madhur Bhardwaj, Bharti Airtel | No | No
CA_3DL_12A-30A-66A_1UL_BCS0 | Rel-10 | Marc Grant, AT&T | Yes | Yes
CA_3DL_2A-2A-30A_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_3DL_5A-30A-66A_1UL_BCS0 | Rel-10 | Marc Grant, AT&T | Yes | Yes
CA_3DL_30A-66A-66A_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_3DL_2A-30A-66A_1UL_BCS0 | Rel-10 | Marc Grant, AT&T | Yes | Yes
CA_3DL_1C-3A_1UL_BCS0 | Rel-10 | Rongyi Hu, China Unicom | Yes | Yes
CA_3DL_1A-3A-11A_1UL_BCS0 | Rel-10 | Kenichi Kihara, SoftBank | Yes | Yes
CA_3DL_3A-8A-11A_1UL_BCS0 | Rel-10 | Kenichi Kihara, SoftBank | Yes | Yes
CA_3DL_2A-7C_1UL_BCS0 | Rel-10 | Bo Liu, Huawei | Yes | Yes
CA_3DL_4A-7C_1UL_BCS0 | Rel-10 | Bo Liu, Huawei | Yes | Yes
CA_3DL_1A-7C_1UL_BCS1 | Rel-10 | Bo Liu, Huawei | Yes | Yes
CA_3DL_3A-40A-40A_1UL_BCS0 | Rel-12 | Li Yankun, Samsung | Yes | Yes
CA_3DL_5A-40A-40A_1UL_BCS0 | Rel-12 | Li Yankun, Samsung | Yes | Yes
CA_3DL_5A-40A41A_1UL_BCS0 | Rel-12 | Li Yankun, Samsung | No | No
CA_3DL_5A-12A66A_1UL_BCS0 | Rel-10 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_3DL_12B-66A_1UL_BCS0 | Rel-10 | Sebastian Thalanany, US Cellular | Yes | Yes

## Slide 35: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_41C-46A_1UL_BCS0 | Rel-13 | Shao Zhe, CMCC | Yes | Yes
CA_3DL_41A-46C_1UL_BCS0 | Rel-13 | Shao Zhe, CMCC | Yes | Yes
CA_3DL_1A-11A-28A_1UL_BCS0 | Rel-10 | Kenichi Kihara, SoftBank | Yes | Yes
CA_3DL_3A-11A-28A_1UL_BCS0 | Rel-10 | Kenichi Kihara, SoftBank | Yes | Yes
CA_3DL_8A-11A-28A_1UL_BCS06 | Rel-10 | Kenichi Kihara, SoftBank | Yes | Yes
CA_3DL_29A-46A-66A_1UL_BCS0 | Rel-13 | Farhad Tchoubineh, DISH Network | Yes | Yes
CA_3DL_46A-66A-66A_1UL_BCS0 | Rel-13 | Farhad Tchoubineh, DISH Network | Yes | Yes
CA_3DL_46A-66C_1UL_BCS0 | Rel-13 | Farhad Tchoubineh, DISH Network | Yes | Yes
CA_3DL_2A-46A-66A_1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_3DL_1A-1A-3A_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | No | No
CA_3DL_1A-1A-5A_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | No | No
CA_3DL_1A-1A-28A_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | No | No
CA_3DL_1A-7A-26A_1UL_BCS0 | Rel-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_3DL_3A-7A-26A_1UL_BCS0 | Rel-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_3DL_7A-7A-26A_1UL_BCS0 | Rel-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_3DL_1A-3A-3A_1UL_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes

## Slide 36: LTE Inter-band CA for 4DL/1UL
  3 Big CRs agreed
  36.101 (R4-1700747)
  36.104 (R4-1700748)
  36.141 (R4-1700749)
Endorsed revised WID (R4-1700743)
Detailed Progress of each CA combination (and see next slides)
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_1A-1A-3C_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | No | No
CA_4DL_1A-1A-3A-5A_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | No | No
CA_4DL_1A-3C-5A_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | Yes | Yes
CA_4DL_1A-3A-5A-7A_1UL_BCS0 | Rel-11 | Hisashi Onozawa, Nokia | Yes | Yes
CA_4DL_1A-3A-7A-7A_1UL_BCS0 | Rel-11 | Joonyoung Shin,SK telecom | Yes | Yes
CA_4DL_1A-3A-7C_1UL_BCS1 | Rel-11 | Bo Liu, Huawei | Yes | Yes
CA_4DL_1A-3C-7A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei | Yes | Yes
CA_4DL_1A-3A-7A-20A_1UL_BCS0 | Rel-11 | Marius Oltean, Bouygues | Yes | Yes
CA_4DL_1A-3A-7A-26A_1UL_BCS0 | Rel-11 | Joonyoung Shin, SK telecom | No | No
CA_4DL_1A-3A-7A-40A_1UL_BCS0 | Rel-12 | Bo Liu, Huawei | Yes | Yes
CA_4DL_1A-3A-7A-42A_1UL_BCS0 | Rel-12 | Marius Oltean, Bouygues | Yes | Yes
CA_4DL_1A-3A-3A-8A_1UL_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3C-8A_1UL_BCS0 | Rel-11 | Hisashi Onozawa, Nokia | Yes | Yes
CA_4DL_1A-3A-8A-11A_1UL_BCS0 | Rel-11 | Kenichi Kihara, SoftBank | Yes | Yes
CA_4DL_1A-3A-19A-21A_1UL_BCS0 | Rel-10 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-20A-42A_1UL_BCS0 | Rel-12 | Marius Oltean, Bouygues | Yes | Yes

## Slide 37: LTE Inter-band CA for 4DL/1UL
Detailed Progress of each CA combination (and see next slides)
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_1A-3A-21A-28A_1UL_BCS0 | Rel-10 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-42A_1UL_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-1A-3A-28A_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | No | No
CA_4DL_1A-3C-28A_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | Yes | Yes
CA_4DL_1A-3A-28A-42A_1UL_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-40C_1UL_BCS0 | Rel-12 | Iwo Angelow, Nokia | Yes | Yes
CA_4DL_1A-3C-40A_1UL_BCS0 | Rel-12 | Iwo Angelow, Nokia | Yes | Yes
CA_4DL_1A-5A-7A-7A_1UL_BCS0 | Rel-11 | Joonyoung Shin,SK telecom | Yes | Yes
CA_4DL_1A-5A-7A-46A_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_1A-5A-46C_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_1A-7A-20A-42A_1UL_BCS0 | Rel-12 | Marius Oltean, Bouygues | Yes | Yes
CA_4DL_1A-7A-7A-26A_1UL_BCS0 | Rel-11 | Joonyoung Shin,SK telecom | Yes | Yes
CA_4DL_1A-7A-46C_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_1A-21A-28A-42A_1UL_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-28A-42C_1UL_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-41A-42C_1UL_BCS0 | Rel-12 | Masaaki Obara, KDDI | Yes | Yes
CA_4DL_1A-41C-42A_1UL_BCS0 | Rel-12 | Masaaki Obara, KDDI | Yes | Yes
CA_4DL_1A-46D_1UL_BCS0 | Rel-13 | Kei Andou, NTT DoCoMo | Yes | Yes
CA_4DL_1A-46D_1UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | Yes | Yes
CA_4DL_2A-2A-5A-30A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_2A-2A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_4DL_2A-2A-5A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-2A-12A-30A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_2A-2A-12A-66A_1UL_BCS0 | Rel-11 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_4DL_2A-2A-13A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-2A-30A-66A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes

## Slide 38: LTE Inter-band CA for 4DL/1UL
Detailed Progress of each CA combination (and see next slides)
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_2A-2A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-2A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-2A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-4A-5B_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_2A-4A-7A-7A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei | Yes | Yes
CA_4DL_2A-4A-7C_1UL_BCS0 | Rel-11 | Bo Liu, Huawei | Yes | Yes
CA_4DL_2A-4A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_4DL_2A-4A-12B_1UL_BCS0 | Rel-11 | Sebastian Thalanany, U.S. Cellular | Yes | Yes
CA_4DL_2A-5A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_4DL_2A-5A-12A-66A_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_4DL_2A-5B-30A_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_2A-5A-30A-66A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_2A-5A-66A-66A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_2A-5A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-5B-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-5A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2C-5B_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_2A-12A-30A-66A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_2A-12A-66A-66A_1UL_BCS0 | Rel-11 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_4DL_2A-12A-66C_1UL_BCS0 | Rel-11 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_4DL_2A-12B-66A_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_4DL_2A-13A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-13A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-13A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-30A-66A-66A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes

## Slide 39: LTE Inter-band CA for 4DL/1UL
Detailed Progress of each CA combination (and see next slides)
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_2A-46A-46C _1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_4DL_2A-46D_1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_4DL_2A-46C-66A_1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_4DL_2A-46A-46A-66A_1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_4DL_2A-66A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-66A-66C_1UL_BCS | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_2A-66D_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_3C-7C_1UL_BCS1 | Rel-11 | Bo Liu, Huawei | Yes | Yes
CA_4DL_3A-3A-7A-8A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_4DL_3A-3A-7A-8A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_4DL_3A-3A-7A-7A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_4DL_3A-3A-7A-7A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_4DL_3A-5A-7A-7A_1UL_BCS0 | Rel-11 | Joonyoung Shin,SK telecom | Yes | Yes
CA_4DL_3A-7A-7A-8A _1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_4DL_3A-7A-7A-8A _1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_4DL_3A-7A-20A-32A_1UL_BCS0 | Rel-11 | Paolo Goria, Telecom Italia / Luis Anaya, Vodafone | No | No
CA_4DL_3A-7A-20A-42A_1UL_BCS0 | Rel-12 | Marius Oltean, Bouygues | Yes | Yes
CA_4DL_3A-7A-7A-26A_1UL_BCS0 | Rel-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_4DL_3A-7A-40C_1UL_BCS0 | Rel-12 | Bo Liu, Huawei | Yes | Yes
CA_4DL_3A-19A-21A-42A_1UL_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_3A-21A-42C_1UL_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_3A-28A-41C_1UL_BCS0 | Rel-12 | Kenichi Kihara, SoftBank | Yes | Yes

## Slide 40: LTE Inter-band CA for 4DL/1UL
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_3A-28A-41A-42A_1UL_BCS0 | Rel-12 | Kenichi Kihara, SoftBank | Yes | Yes
CA_4DL_3A-28A-42C_1UL_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_3A-40D_1UL_BCS0 | Rel-12 | Huiping Shan, Huawei | Yes | Yes
CA_4DL_3C-40C_1UL_BCS0 | Rel-12 | Iwo Angelow, Nokia | Yes | Yes
CA_4DL_3C-41C_1UL_BCS0 | Rel-12 | Zhang, Yuqiang, ZTE | Yes | Yes
CA_4DL_3A-41D_1UL_BCS0 | Rel-12 | Zhang, Yuqiang, ZTE | Yes | Yes
CA_4DL_3A-41A-42C_1UL_BCS0 | Rel-12 | Kenichi Kihara, Softbank | Yes | Yes
CA_4DL_3A-41C-42A_1UL_BCS0 | Rel-12 | Kenichi Kihara, Softbank | Yes | Yes
CA_4DL_3A-46D_1UL_BCS0 | Rel-13 | Suguru Okuyama, NTT DoCoMo | Yes | Yes
CA_4DL_3A-46D_1UL_BCS1 | Rel-13 | Bo Liu, Huawei | Yes | Yes
CA_4DL_4A-4A-5B_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_4A-4A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_4DL_4A-4A-12B_1UL_BCS0 | Rel-11 | Sebastian Thalanany, U.S. Cellular | Yes | Yes
CA_4DL_4A-5A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_4DL_4A-5A-12B_1UL_BCS0 | Rel-11 | Sebastian Thalanany, U.S. Cellular | Yes | Yes
CA_4DL_4A-5B-30A_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_4A-46A-46C_1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_4DL_4A-46D_1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_4DL_5A-7A-46C_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_5A-30A-66A-66A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_5B-30A-66A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_4DL_5A-46D_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
Detailed Progress of each CA combination (and see next slides)

## Slide 41: LTE Inter-band CA for 4DL/1UL
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_5A-46D_1UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | Yes | Yes
CA_4DL_5A-5A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5A-5A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5A-5A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5B-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5B-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5B-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5A-66D_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5A-66A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_5A-66A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_7A-46D_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_7A-46D_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | Yes | Yes
CA_4DL_8B-39C_1UL_BCS0 | Rel-12 | Yuexia Song, CATT | Yes | Yes
CA_4DL_8A-41D_1UL_BCS0 | Rel-12 | Pan, Qun, CMCC | Yes | Yes
CA_4DL_8B-41C_1UL_BCS0 | Rel-12 | Pan, Qun, CMCC | Yes | Yes
CA_4DL_8B-46C_1UL_BCS0 | Rel-13 | Qun Pan,CMCC | Yes | Yes
CA_4DL_8A-46D_1UL_BCS0 | Rel-13 | Qun Pan,CMCC | Yes | Yes
CA_4DL_11A-46D_1UL_BCS0 | Rel-13 | Masaaki Obara, KDDI | Yes | Yes
CA_4DL_12B-66A-66A_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | Yes | Yes
CA_4DL_13A-46D_1UL_BCS0 | Rel-13 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_13A-66D_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_13A-66A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
CA_4DL_13A-66A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | Yes | Yes
Detailed Progress of each CA combination (and see next slides)

## Slide 42: LTE Inter-band CA for 4DL/1UL
CA combination | Rel-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_19A-46D_1UL_BCS0 | Rel-13 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_21A-28A-42C_1UL_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_21A-46D_1UL_BCS0 | Rel-13 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_28A-41A-42C_1UL_BCS0 Note1 | Rel-12 | Huiping Shan, Huawei | Yes | Yes
CA_4DL_28A-41C-42A_1UL_BCS0 Note1 | Rel-12 | Huiping Shan, Huawei | Yes | Yes
CA_4DL_28A-46D_1UL_BCS0 | Rel-13 | Luis Anaya, Vodafone | Yes | Yes
CA_4DL_39C-46C_1UL_BCS0 | Rel-13 | Yuexia Song, CATT | Yes | Yes
CA_4DL_39A-46D_1UL_BCS0 | Rel-13 | Yuexia Song, CATT | Yes | Yes
CA_4DL_40C-42C_1UL_BCS0 | Rel-11 | Per Lindell, Ericsson | Yes | Yes
CA_4DL_40C-46C_1UL_BCS0 | Rel-13 | Qun Pan,CMCC | Yes | Yes
CA_4DL_40A-46D_1UL_BCS0 | Rel-13 | Qun Pan,CMCC | Yes | Yes
CA_4DL_40D-46A_1UL_BCS0 | Rel-13 | Qun Pan,CMCC | Yes | Yes
CA_4DL_40A-46D_1UL_BCS1 | Rel-13 | Luis Anaya, Vodafone | Yes | Yes
CA_4DL_41A-42D_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | Yes | Yes
CA_4DL_41D-42A_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | Yes | Yes
CA_4DL_41C-46C_1UL_BCS0 | Rel-13 | Shao Zhe, CMCC | No | No
CA_4DL_41A-46D_1UL_BCS0 | Rel-13 | Shao Zhe, CMCC | No | No
CA_4DL_41D-46A_1UL_BCS0 | Rel-13 | Shao Zhe, CMCC | No | No
CA_4DL_46A-46C-66A_1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_4DL_46D-66A_1UL_BCS0 | Rel-13 | Nelson Ueng, T-Mobile USA | Yes | Yes
Detailed Progress of each CA combination

## Slide 43: LTE Inter-band CA for 5DL/1UL
  Agreed Big CRs
  36.101 (R4-1700776)
  36.104 (R4-1700821)
  36.141 (R4-1700822)
Revised WID (R4-1702239)
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_5DL_1A-3A-5A-7A-7A_1UL_BCS0 | 12 | Joonyoung Shin, SK telecom | Yes | Yes
CA_5DL_1A-3C-7C_1UL_BCS0 | 12 | Bo Liu, Huawei | Yes | Yes
CA_5DL_1A-3A-7A-20A-42A_1UL_BCS0 | 12 | Marius Oltean, Bouygues Telecom | Yes | Yes
CA_5DL_1A-3A-7A-7A-26A_1UL_BCS0 | 12 | Joonyoung Shin, SK telecom | No | No
CA_5DL_1A-3A-21A-42C_1UL_BCS0 | 12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-28A-42C_1UL_BCS0 | 12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3C-40C_1UL_BCS0 | 12 | Iwajlo Angelow, Nokia Networks | yes | yes
CA_5DL_1A-5A-46D_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_5DL_1A-5A-7A-46C_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_5DL_1A-7A-46D_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_5DL_1A-21A-28A-42C_1UL_BCS0 | 12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-41C-42C_1UL_1A_BCS0 CA_5DL_1A-41C-42C_1UL_42A_BCS0 | 12 | Masaaki Obara, KDDI | Yes | Yes
CA_5DL-1A-46E_1UL_BCS0 | 13 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL-1A-46E_1UL_BCS1 | 13 | Luis Anaya, Vodafone | Yes | Yes
CA_5DL_2A-2A-5A-12A-66A_BCS0 | 12 | Thalanany Sebastian, US Cellular | Yes | Yes
CA_5DL_2A-2A-5A-30A-66A_BCS0 | 12 | Marc Grant, AT&T | Yes | Yes
CA_5DL_2A-2A-5A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes

## Slide 44: LTE Inter-band CA for 5DL/1UL
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_5DL_2A-2A-5A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_2A-2A-5A-66A-66A_BCS0 | 12 | Marc Grant, AT&T | Yes | Yes
CA_5DL_2A-2A-12A-30A-66A_BCS0 | 12 | Marc Grant, AT&T | Yes | Yes
CA_5DL_2A-2A-12B-66A_BCS0 | 12 | Thalanany Sebastian, US Cellular | Yes | Yes
CA_5DL_2A-12B-66A-66A_BCS0 | 12 | Thalanany Sebastian, US Cellular | Yes | Yes
CA_5DL_2A-2A-66D_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_2A-2A-66A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_2A-2A-66A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_2A_4A_5B _30A_1UL_BCS0 | 12 | Marc Grant, AT&T | Yes | Yes
CA_5DL_2C_5B_30A_1UL_BCS0 | 12 | Marc Grant, AT&T | Yes | Yes
CA_5DL_2A-5B-30A-66A_BCS0 | 12 | Marc Grant, AT&T | Yes | Yes
CA_5DL_2A-5A-30A-66A-66A_BCS0 | 12 | Marc Grant, AT&T | Yes | Yes
CA_5DL_2A-5B-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_2A-5B-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_2A-5A-66D_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_2A-13A-66D_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_2A-13A-66A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_2A-13A-66A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_2A-46A-46D_1UL_BCS0 | 13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_5DL_2A-46D-66A_1UL_BCS0 | 13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_5DL_2A-46A-46C-66A_1UL_BCS0 | 13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_5DL_3A-3A-7A-7A-8A_1UL_BCS0 | 12 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_5DL_3A-3A-7A-7A-8A_1UL_BCS1 | 12 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_5DL_3A-28A-40D_1UL_BCS0 | 12 | Huiping Shan, Huawei | Yes | Yes
CA_5DL_3A-28A-41C-42A_1UL_BCS0 | 12 | Kenichi Kihara, SoftBank | Yes | Yes
CA_5DL_3A-28A-41A-42C_1UL_BCS0 | 12 | Kenichi Kihara, SoftBank | Yes | Yes
CA_5DL_3A-40E_1UL_BCS0 | 12 | Huiping Shan, Huawei | Yes | Yes

## Slide 45: LTE Inter-band CA for 5DL/1UL
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_5DL_3C-41D_1UL_BCS0 | 12 | Zhang, Yuqiang; ZTE | yes | yes
CA_5DL_3A-41C-42C_1UL_BCS0 | 12 | Kenichi Kihara, Softbank | yes | yes
CA_5DL-3A-46E_1UL_BCS0 | 13 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL-3A-46E_1UL_BCS1 | 13 | Luis Anaya, Vodafone | Yes | Yes
CA_5DL_4A-4A_5B_ 30A_1UL_BCS0 | 12 | Marc Grant, AT&T | Yes | Yes
CA_5DL_4A-46A-46D_1UL_BCS0 | 13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_5DL_5A-7A-46D_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_5DL_5A-46E_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_5DL_5A-46E_1UL_BCS1 | 13 | Luis Anaya, Vodafone | Yes | Yes
CA_5DL_5A-5A-66D_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_5A-5A-66A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_5A-5A-66A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_5B-66A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_5B-66A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_7A-46E_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_5DL_8B-41D_1UL_BCS0 | 12 | Pan, Qun; CMCC | yes | yes
CA_5DL_8B-46D_1UL_BCS0 | 13 | Qun Pan,CMCC | Yes | Yes
CA_5DL_8A-46E_1UL_BCS0 | 13 | Qun Pan,CMCC | Yes | Yes
CA_5DL_11A-46E_1UL_11A_BCS0 | 13 | Masaaki Obara, KDDI | Yes | Yes
CA_5DL_13A-46E_1UL_BCS0 | 13 | Zheng Zhao, Verizon | Yes | Yes
CA_5DL_19A-46E_1UL_BCS0 | 13 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_21A-46E_1UL_BCS0 | 13 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_28A-41C-42C_1UL_BCS0 | 12 | Huiping Shan, Huawei | Yes | Yes

## Slide 46: LTE Inter-band CA for 5DL/1UL
CA combination | REL-indep. From | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_5DL_28A-46E_1UL_BCS0 | 13 | Luis Anaya, Vodafone | Yes | Yes
CA_5DL_39C-41D_1UL_BCS0 | 12 | Pan, Qun; CMCC | Yes | Yes
CA_5DL_39C-46D_1UL_BCS0 | 13 | Yuexia Song, CATT | Yes | Yes
CA_5DL_39A-46E_1UL_BCS0 | 13 | Yuexia Song, CATT | Yes | Yes
CA_5DL_40C-46D_1UL_BCS0 | 13 | Qun Pan,CMCC | Yes | Yes
CA_5DL_40A-46E_1UL_BCS0 | 13 | Qun Pan,CMCC | Yes | Yes
CA_5DL_40A-46E_1UL_BCS1 | 13 | Luis Anaya, Vodafone | Yes | Yes
CA_5DL_40D-46C_1UL_BCS0 | 13 | Qun Pan,CMCC | Yes | Yes
CA_5DL_41C-42D_1UL_BCS0 | 12 | Liehai Liu, Huawei | Yes | Yes
CA_5DL_41D-42C_1UL_BCS0 | 12 | Liehai Liu, Huawei | Yes | Yes
CA_5DL_41C-46D_1UL_BCS0 | 13 | Shao Zhe, CMCC | No | No
CA_5DL_41A-46E_1UL_BCS0 | 13 | Shao Zhe, CMCC | No | No
CA_5DL_41D-46C_1UL_BCS0 | 13 | Shao Zhe, CMCC | No | No
CA_5DL_46A-46D-66A_1UL_BCS0 | 13 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_5DL_46E-66A_1UL_BCS0 | 13 | Zheng Zhao, Verizon | Yes | Yes
Detailed progress of each CA combinations

## Slide 47: LTE Inter-band CA for 2DL/2UL
  Agreed Big CRs
  36.101 (R4-1701279)
Endorsed Revised WID (R4-1701277)
Detailed Progress for each CA combination
CA combination | REL-indep. from | contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_3A-41A_2UL_3A-41A_BCS0 | REL-12 | Zhang Yuqiang, ZTE | Yes | Yes
CA_2DL_8A-41A_2UL_8A-41A_BCS0 | REL-12 | Pan Qun, CMCC | Yes | Yes
CA_2DL_3A-42A_2UL_3A-42A_BCS0 | REL-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_2DL_19A-42A_2UL_19A-42A_BCS0 | REL-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_2DL_21A-42A_2UL_21A-42A_BCS0 | REL-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_2DL_2A-7A_2UL_2A-7A_BCS0 | REL-11 | Antti Immonen, Hisilicon | Yes | Yes
CA_2DL_7A-8A_2UL_7A-8A_BCS0 | REL-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_2DL_8A-39A_2UL_8A-39A_BCS0 | REL-12 | Yuexia Song | Yes | Yes
CA_2DL_41A-42A_2UL_41A-42A_BCS0 | REL-12 | Kenichi Kihara, SoftBank | Yes | Yes
CA_2DL_3A-21A_2UL_3A-21A_BCS0 | REL-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_2DL_28A-42A_2UL_28A-42A_BCS0 | REL-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_2DL_3A-28A_2UL_3A-28A_BCS0 | REL-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_2DL_21A-28A_2UL_21A-28A_BCS0 | REL-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_2DL_5A-66A_2UL_5A-66A_BCS0 | REL-11 | Marc Grant, AT&T | Yes | Yes
CA_2DL_2A-66A_2UL_2A-66A_BCS0 | REL-11 | Marc Grant, AT&T | Yes | Yes
CA_2DL_12A-30A_2UL_12A-30A_BCS0 | REL-11 | Marc Grant, AT&T | Yes | Yes
CA_2DL_2A-30A_2UL_2A-30A_BCS0 | REL-11 | Marc Grant, AT&T | Yes | Yes
CA_2DL_5A-30A_2UL_5A-30A_BCS0 | REL-11 | Marc Grant, AT&T | Yes | Yes
CA_2DL_2A-66A_2UL_2A-66A_BCS2 | REL-11 | Zheng Zhao, Verizon | Yes | Yes
CA_2DL_13A-66A_2UL_13A-66A_BCS0 | REL-11 | Zheng Zhao, Verizon | No | No
CA_2DL_2A-66A_2UL_2A-66A_BCS0 | REL-11 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_12A-66A_2UL_12A-66A BCS0 | REL-11 | Nelson Ueng, T-Mobile USA | Yes | Yes
CA_2DL_30A-66A_2UL_30A-66A_BCS0 | REL-11 | Marc Grant, AT&T | Yes | Yes

## Slide 48: LTE Inter-band CA for xDL/2UL with x=3,4,5
  Agreed Big CRs
  36.101 (R4-1701211, -01212, -01213)
Endorsed Revised WID (R4-1701196)
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | Contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_2A-12A-30A_2UL_2A-12A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_3DL_2A-12B_2UL_2A-12A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_3DL_4A-12A-30A_2UL_4A-12A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_3DL_4A-12B_2UL_4A-12A_BCS0 | Rel-11 | Marc Grant, AT&T | Yes | Yes
CA_3DL_1A-3A-7A_2UL_1A-3A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_1A-3A-7A_2UL_1A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_1A-3A-7A_2UL_3A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_1A-3A-40A_2UL_1A-3A_BCS0 | Rel-12 | Joonyoung Shin, SKT | Yes | Yes
CA_3DL_1A-5A-40A_2UL_1A-5A_BCS0 | Rel-12 | Joonyoung Shin, SKT | Yes | Yes
CA_3DL_3A-5A-40A_2UL_3A-5A_BCS0 | Rel-12 | Joonyoung Shin, SKT | Yes | Yes
CA_3DL_1A-7A-8A_2UL_1A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_1A-7A-8A_2UL_1A-8A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_1A-8A-40A_2UL_1A-8A_BCS0 | Rel-12 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_3A-3A-8A_2UL_3A-8A_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | Yes | Yes
CA_3DL_3A-7A-8A_2UL_3A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | No | No
CA_3DL_3A-7A-8A_2UL_3A-8A_BCS0 | Rel-11 | Ilwhan Kim, KT | No | No
CA_3DL_3A-8A-40A_2UL_3A-8A_BCS0 | Rel-12 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_7C-28A_2UL_7C_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | Yes | Yes
CA_3DL_7C-28A_2UL_7A-28A_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | Yes | Yes
CA_3DL_1A-42C_2UL_1A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_19A-42C_2UL_19A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_21A-42C_2UL_21A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_3A-42C_2UL_3A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes

## Slide 49: LTE Inter-band CA for xDL/2UL with x=3,4,5
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | Contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_2A-4A-29A_2UL_2A-4A_BCS0 | Rel-11 | Antti Immonen, Hisilicon | Yes | Yes
CA_3DL_2A-4A-5A_2UL_2A-4A_BCS0 | Rel-11 | Antti Immonen, Hisilicon | Yes | Yes
CA_3DL_1A-5A-46A_2UL_1A-5A_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_1A-7A-46A_2UL_1A-7A_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_5A-7A-46A_2UL__5A-7A_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_3DL_3A-5A-7A_2UL_3A-5A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_3DL_3A-5A-7A_2UL_3A-7A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_3DL_3A-5A-7A_2UL_5A-7A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_3DL_1A-3A-21A_2UL_1A-3A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-3A-21A_2UL_1A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-3A-21A_2UL_3A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-3A-42A_2UL_1A-3A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-3A-42A_2UL_1A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-3A-42A_2UL_3A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-19A-42A_2UL_1A-19A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-19A-42A_2UL_1A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-19A-42A_2UL_19A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-21A-42A_2UL_1A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-21A-42A_2UL_1A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-21A-42A_2UL_21A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-19A-21A_2UL_3A-19A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-19A-21A_2UL_3A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-19A-21A_2UL_19A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-19A-42A_2UL_3A-19A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-19A-42A_2UL_3A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-19A-42A_2UL_19A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-21A-42A_2UL_3A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes

## Slide 50: LTE Inter-band CA for xDL/2UL with x=3,4,5
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | Contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_3A-21A-42A_2UL_3A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_3A-21A-42A_2UL_21A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_19A-21A-42A_2UL_19A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_19A-21A-42A_2UL_19A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_19A-21A-42A_2UL_21A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_3DL_1A-3C_2UL_1A-3A_BCS0 | REL-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_1A-3C_2UL_3C_BCS0 | REL-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_3C-8A_2UL_3A-8A_BCS0 | REL-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_3C-8A_2UL_3C_BCS0 | REL-11 | Ilwhan Kim, KT | Yes | Yes
CA_3DL_41A-42C_2UL_41A-42A_BCS0 | REL-11 | Kenichi Kihara, SoftBank | Yes | Yes
CA_3DL_41A-42C_2UL_42C_BCS0 | REL-11 | Kenichi Kihara, SoftBank | Yes | Yes
CA_3DL_41C-42A_2UL_41A-42A_BCS0 | REL-11 | Kenichi Kihara, SoftBank | Yes | Yes
CA_3DL_2A-4A-7A_2UL_2A-4A_BCS0 | REL-11 | Antti Immonen, Hisilicon | Yes | Yes
CA_3DL_1A-3A-28A_2UL_1A-3A_BCS0 | Rel-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_1A-3A-28A_2UL_1A-28A_BCS0 | Rel-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_1A-3A-28A_2UL_3A-28A_BCS0 | Rel-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_1A-21A-28A_2UL_1A-21A_BCS0 | Rel-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_1A-21A-28A_2UL_1A-28A_BCS0 | Rel-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_1A-21A-28A_2UL_21A-28A_BCS0 | Rel-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_1A-28A-42A_2UL_1A-28A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_1A-28A-42A_2UL_1A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_1A-28A-42A_2UL_28A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_3A-21A-28A_2UL_3A-21A_BCS0 | Rel-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_3A-21A-28A_2UL_3A-28A_BCS0 | Rel-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_3A-21A-28A_2UL_21A-28A_BCS0 | Rel-11 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_3A-28A-42A_2UL_3A-28A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes

## Slide 51: LTE Inter-band CA for xDL/2UL with x=3,4,5
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | Contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_3A-28A-42A_2UL_3A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_3A-28A-42A_2UL_28A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_21A-28A-42A_2UL_21A-28A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_21A-28A-42A_2UL_21A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_21A-28A-42A_2UL_28A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_28A-42C_2UL_28A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_3DL_1A-7A-7A_2UL_1A-7A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_3DL_3A-7A-7A_2UL_3A-7A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_3DL_5A-7A-7A_2UL_5A-7A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_4DL_1A-3A-8A-40A_2UL_1A-3A_BCS0 | Rel-12 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3A-8A-40A_2UL_1A-8A_BCS0 | Rel-12 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3A-8A-40A_2UL_3A-8A_BCS0 | Rel-12 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3A-5A-40A_2UL_1A-3A_BCS0 | Rel-12 | Joonyoung Shin, SKT | Yes | Yes
CA_4DL_1A-3A-5A-40A_2UL_1A-5A_BCS0 | Rel-12 | Joonyoung Shin, SKT | Yes | Yes
CA_4DL_1A-3A-5A-40A_2UL_3A-5A_BCS0 | Rel-12 | Joonyoung Shin, SKT | Yes | Yes
CA_4DL_1A-3A-7A-8A_2UL_1A-3A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3A-7A-8A_2UL_1A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3A-7A-8A_2UL_1A-8A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3A-7A-8A_2UL_3A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3A-7A-8A_2UL_3A-8A_BCS0 | Rel-11 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_3A-7C-28A_2UL_CA_3A-7A_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | Yes | Yes
CA_4DL_3A-7C-28A_2UL_CA_7C_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | Yes | Yes

## Slide 52: LTE Inter-band CA for xDL/2UL with x=3,4,5
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | Contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_3A-7C-28A_2UL_CA_7A-28A_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | Yes | Yes
CA_4DL_2A-4A-5A-29A_2UL_2A-4A_BCS0 | Rel-11 | Antti Immonen, Hisilicon | Yes | Yes
CA_4DL_1A-5A-7A-46A_2UL_1A-5A_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_1A-5A-7A-46A_2UL_1A-7A_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_1A-5A-7A-46A_2UL_5A-7A_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_1A-5A-46C_2UL_1A-5A_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_1A-7A-46C_2UL_1A-7A_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_5A-7A-46C_2UL_5A-7A_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | Yes | Yes
CA_4DL_1A-3A-5A-7A_2UL_1A-3A_BCS0 | REL-11 | Joonyoung Shin,SK telecom | Yes | Yes
CA_4DL_1A-3A-5A-7A_2UL_1A-5A_BCS0 | REL-11 | Joonyoung Shin,SK telecom | Yes | Yes
CA_4DL_1A-3A-5A-7A_2UL_1A-7A_BCS0 | REL-11 | Joonyoung Shin,SK telecom | Yes | Yes
CA_4DL_1A-3A-5A-7A_2UL_3A-5A_BCS0 | REL-11 | Joonyoung Shin,SK telecom | Yes | Yes
CA_4DL_1A-3A-5A-7A_2UL_3A-7A_BCS0 | REL-11 | Joonyoung Shin,SK telecom | Yes | Yes
CA_4DL_1A-3A-5A-7A_2UL_5A-7A_BCS0 | REL-11 | Joonyoung Shin,SK telecom | Yes | Yes
CA_4DL_1A-19A-21A-42A_2UL_1A-19A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-19A-21A-42A_2UL_1A-21A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-19A-21A-42A_2UL_1A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-19A-21A-42A_2UL_19A-21A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-19A-21A-42A_2UL_19A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-19A-21A-42A_2UL_21A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-19A-42A_2UL_1A-3A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-19A-42A_2UL_1A-19A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-19A-42A_2UL_1A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-19A-42A_2UL_3A-19A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-19A-42A_2UL_3A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes

## Slide 53: LTE Inter-band CA for xDL/2UL with x=3,4,5
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | Contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_1A-3A-19A-42A_2UL_19A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-19A-42C_2UL_1A-19A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-19A-42C_2UL_1A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-19A-42C_2UL_19A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-21A-42C_2UL_1A-21A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-21A-42C_2UL_1A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-21A-42C_2UL_21A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_19A-21A-42C_2UL_19A-21A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_19A-21A-42C_2UL_19A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_19A-21A-42C_2UL_21A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-42C_2UL_1A-3A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-42C_2UL_1A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-42C_2UL_3A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_3A-19A-42C_2UL_3A-19A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_3A-19A-42C_2UL_3A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_3A-19A-42C_2UL_19A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3C-8A_2UL_1A-3A_BCS0 | REL-11 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3C-8A_2UL_1A-8A_BCS0 | REL-11 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3C-8A_2UL_3A-8A_BCS0 | REL-11 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_1A-3C-8A_2UL_3C_BCS0 | REL-11 | Ilwhan Kim, KT | Yes | Yes
CA_4DL_41C-42C_2UL_41A-42A_BCS0 | REL-11 | Kenichi Kihara, SoftBank | Yes | Yes
CA_4DL_41C-42C_2UL_42C_BCS0 | REL-11 | Kenichi Kihara, SoftBank | Yes | Yes
CA_4DL_2A-4A-7A-7A_2UL_2A-4A_BCS0 | REL-11 | Antti Immonen, Hisilicon | Yes | Yes

## Slide 54: LTE Inter-band CA for xDL/2UL with x=3,4,5
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | Contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_1A-3A-19A-21A_2UL_1A-3A_BCS0 | Rel-11 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-19A-21A_2UL_1A-19A_BCS0 | Rel-11 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-19A-21A_2UL_1A-21A_BCS0 | Rel-11 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-19A-21A_2UL_3A-19A_BCS0 | Rel-11 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-19A-21A_2UL_3A-21A_BCS0 | Rel-11 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-19A-21A_2UL_19A-21A_BCS0 | Rel-11 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-28A_2UL_1A-3A_BCS0 | Rel-11 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-28A_2UL_1A-21A_BCS0 | Rel-11 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-28A_2UL_1A-28A_BCS0 | Rel-11 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-28A_2UL_3A-21A_BCS0 | Rel-11 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-28A_2UL_3A-28A_BCS0 | Rel-11 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-28A_2UL_21A-28A_BCS0 | Rel-11 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-42A_2UL_1A-3A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-42A_2UL_1A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-42A_2UL_1A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-42A_2UL_3A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-42A_2UL_3A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-21A-42A_2UL_21A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-28A-42A_2UL_1A-3A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-28A-42A_2UL_1A-28A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-28A-42A_2UL_1A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-28A-42A_2UL_3A-28A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes

## Slide 55: LTE Inter-band CA for xDL/2UL with x=3,4,5
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | Contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_1A-3A-28A-42A_2UL_3A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-3A-28A-42A_2UL_28A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-21A-28A-42A_2UL_1A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-21A-28A-42A_2UL_1A-28A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-21A-28A-42A_2UL_1A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-21A-28A-42A_2UL_21A-28A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-21A-28A-42A_2UL_21A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-21A-28A-42A_2UL_28A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-28A-42C_2UL_1A-28A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-28A-42C_2UL_1A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_1A-28A-42C_2UL_28A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_3A-21A-42C_2UL_3A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_3A-21A-42C_2UL_3A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_3A-21A-42C_2UL_21A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_3A-28A-42C_2UL_3A-28A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_3A-28A-42C_2UL_3A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_3A-28A-42C_2UL_28A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_21A-28A-42C_2UL_21A-28A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_21A-28A-42C_2UL_21A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_4DL_21A-28A-42C_2UL_28A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
4DL_1A-3A-7A-7A_2UL_1A-3A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_4DL_1A-3A-7A-7A_2UL_1A-7A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes

## Slide 56: LTE Inter-band CA for xDL/2UL with x=3,4,5
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | Contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_1A-3A-7A-7A_2UL_3A-7A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_4DL_1A-5A-7A-7A_2UL_1A-5A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_4DL_1A-5A-7A-7A_2UL_1A-7A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_4DL_1A-5A-7A-7A_2UL_5A-7A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_4DL_3A-5A-7A-7A_2UL_3A-5A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_4DL_3A-5A-7A-7A_2UL_3A-7A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_4DL_3A-5A-7A-7A_2UL_5A-7A_BCS0 | REL-11 | Joonyoung Shin, SK telecom | Yes | Yes
CA_5DL_1A-19A-21A-42C_2UL_1A-19A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-19A-21A-42C_2UL_1A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-19A-21A-42C_2UL_1A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-19A-21A-42C_2UL_19A-21A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-19A-21A-42C_2UL_19A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-19A-21A-42C_2UL_21A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-19A-42C_2UL_1A-3A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-19A-42C_2UL_1A-19A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-19A-42C_2UL_1A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-19A-42C_2UL_3A-19A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-19A-42C_2UL_3A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-19A-42C_2UL_19A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-21A-42C_2UL_1A-3A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-21A-42C_2UL_1A-21A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-21A-42C_2UL_1A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes

## Slide 57: LTE Inter-band CA for xDL/2UL with x=3,4,5
Detailed progress of each CA combinations
CA combination | REL-indep. from | Contact name, company | Core part completed? yes/no | Perf. part completed? yes/no
CA_5DL_1A-3A-21A-42C_2UL_3A-21A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-21A-42C_2UL_3A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-21A-42C_2UL_21A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-28A-42C_2UL_1A-3A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-28A-42C_2UL_1A-28A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-28A-42C_2UL_1A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-28A-42C_2UL_3A-28A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-28A-42C_2UL_3A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-3A-28A-42C_2UL_28A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-21A-28A-42C_2UL_1A-21A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-21A-28A-42C_2UL_1A-28A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-21A-28A-42C_2UL_1A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-21A-28A-42C_2UL_21A-28A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-21A-28A-42C_2UL_21A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
CA_5DL_1A-21A-28A-42C_2UL_28A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | Yes | Yes
5DL_1A-3A-5A-7A-7A_2UL_1A-3A_BCS0 | REL-12 | Joonyoung Shin, SK telecom | Yes | Yes
CA_5DL_1A-3A-5A-7A-7A_2UL_1A-5A_BCS0 | REL-12 | Joonyoung Shin, SK telecom | Yes | Yes
CA_5DL_1A-3A-5A-7A-7A_2UL_1A-7A_BCS0 | REL-12 | Joonyoung Shin, SK telecom | Yes | Yes
CA_5DL_1A-3A-5A-7A-7A_2UL_3A-5A_BCS0 | REL-12 | Joonyoung Shin, SK telecom | Yes | Yes
CA_5DL_1A-3A-5A-7A-7A_2UL_3A-7A_BCS0 | REL-12 | Joonyoung Shin, SK telecom | Yes | Yes
CA_5DL_1A-3A-5A-7A-7A_2UL_5A-7A_BCS0 | REL-12 | Joonyoung Shin, SK telecom | Yes | Yes

## Slide 58: LTE Inter-band CA for 3DL/3UL
  No band combination proposals

## Slide 59: New band support in NB-IoT
Band 21 was added into Basket WID
Agreed CRs
  36.141 CR (-01704)

## Slide 60: New band support for 4Rx antenna ports
WF on how to introduce 4Rx requirements for CA was agreed (-02257)
Agreed CRs
  36.101 CR (-02301)

## Slide 61: Addition of band 25 and band 26 to LTE MTC cat.0 and LTE MTC cat.M1
Agreed CRs
  36.101 (-00683) for Cat.0
  36.101 (-02441) for Cat.M1

## Slide 62: SI on CA for Band 3 and Band 39
  SI completed
  Agreed TPs
  Feasible studies for Band 3, Band 8 and Band 39 3DL/1UL CA (-00443)
  Feasible studies for Band 3, Band 39 and Band 41 3DL/1UL CA (-00444)

## Slide 63: Rel-14 Work&Study Items LTE &HSPA

## Slide 64: eAAS
It was agreed that RAN4 proposes to RAN that eAAS WI is moved to REL15 (-01718)
General
  Ad-hoc meeting in RAN4 #82 (-01716)
  TR 37.843 v0.1.0 (-01717)
  TP to the TR 37.843: cleanup (-01873)
  TP for TR 37.843: TR structure update (-01061)
  TP to 37.843: Coordinate system for eAAS ( -022610
  TP to TR37.843 Updating reference architecture diagrams (-01730)
Core requirements
  WF on Hybrid requirements (-02263)
  WF on OTA sensitivity (-02271)
  TP to TR37.843 Hybrid requirements structure (-02262)
  TP for TR 37.843: Adding text for Operating band unwanted emissions OTA requirement (-02264)
  TP to 37.843. EVM background information (-02267)
  TP for TR 37.843: Adding background information on OTA frequency error requirement (-02268)
  TP for TR 37.843: Adding background information about occupied bandwidth requirement (-02269)
  TP to 37.843: Background information on conducted RX blocking requirement (-02272)
  TP on Spurious Emission & EMC Radiated Emission requirements for AAS (-02273)
  TP on the protection of measurement devices for EMC testing(-02274)
  TP on Regulatory EMC requirements for AAS (-02275)
  TP on EMC field strength estimation for AAS BS (-02276)
  TP on general section for EMC requirements (-02277)
  TP to TR 37.843 – maximum rated output power limits for BS classes (-02280)
  Names and definitions for OTA requirement compliance range (-02281)
  TP to TR 37.843: Overview of the Tx and Rx requirements and their compliance ranges (-02282)

## Slide 65: LTE TRP and TRS
General
  WI is not completed (planned by March 2017) and it is propose to extend WI to June 2017
Smartphone Requirement (BHH Phantom Position for Handheld UE)
  Requirement for smartphone BHH position is not completed.
  Improvement to framework were discussed, while further discussion is needed.
  WF on E-UTRA BHH TRP/TRS requirements was approved (-02251).
Tablet Requirement (Free Space for LEE Devices)
  Tablet LTE TRP/TRS requirements for Band 1, Band 19 and Band 21 were agreed (-02252)
  Tablet LTE TRP/TRS requirements for Band 3, Band 7 and Band 20 were agreed (-02524)

## Slide 66: LTE MIMO OTA
WI is proposed to be extended to June 2017.
General
  Ad-hoc notes (-02502) in #82
  Proposals on driving the Work Item to conclusion (-02254) were approved
Performance requirements
  MPAC SCMe UMi channel model validation limits were approved (-01605, -01609)
  A proposal of reference dipoles for lab alignment activity was approved (-01738)
  Harmonization tasks
  RC+CE channel model validation requirements were approved (-01568)
Agreed CRs:
  o MPAC SCMe UMi channel model validation limits were agreed (-02501)
  o A correction to MPAC power control settings was agreed (-02515)
  o The lab alignment procedures for performance labs were agreed (-02519)
  o RC+CE channel model validation limits were agreed (-01570)
  o Test zone size for RTS was agreed (-02255)

## Slide 67: Uplink enhancement
WI core part was completed
UE RF requirements
  CR introduced uplink 256 QAM feature to 36.101 (-02259)
BS performance requirements
  WF (-02302)

## Slide 68: eMBMS enhancement
RF requirements
  Overview of UE RF work for eMBMS enhancements was agreed in (-01707)
RRM requirements
  WF on requirements impact with eMBMS enhancements (-02171)

## Slide 69: eLAA
eLAA WI core part is proposed to be completed
General
  Evening ad-hoc meeting minutes for eLAA RF(-02299), Ad-hoc MOM for eLAA demodulation (-02125)
RF requirements
  Agreed CRs
    36.101 (-02517)
    36.104 (-02528)
    37.104 (-01231)
    36.113 (-01232)
  Approved proposals:
    Introducing an additional NS value for Band 46 to cover the regional requirements in Korea approved(-00795)
    Power control tolerance requirements for the eLAA UL approved(-00798)
    2UL eLAA REFSENS exceptions (-01805)
    MSD for 2UL CA_2A-46A with B2 Rx 3rd order harmonic mixing (-02410)
    MSD for 2UL CA_2A-46A with IMD3 and IMD5 were approved (-02411)
RRM requirements
  36.133 CR for correction in UE transmit timing requirements (-02340)
  Agreements for eLAA RRM test
    Tests for measurement reporting delay with eLAA are not necessary
    Tests for PHR with eLAA are not necessary
    Additional tests for RACH with eLAA are not necessary
UE/BS Demod:
  Simulation assumption for eLAA PUSCH demodulation (-02457)
  Way forward on eLAA demodulation performance requirements approved (-02146)

## Slide 70: Support for V2V services based on LTE sidelink
  WI performance part was proposed to be extended to June 2017
  Core part maintenance
    Co-existence with CEN DSRC
      TP for 36.786: On handling co-existence requirements with CEN DSRC (-02520)
    MPR/A-MPR
      TP for 36.786: Updated A-MPR requirements for V2V (-02501)
    Correction CRs
      36.101 CR on remaining issue for V2V RF requirements (-02212)
      36.133 CR on side condition for reliability of GNSS (-02480)
  Performance part
    RRM
      36.133 CR UE transmission timing accuracy test for V2V (-02476)
      36. 133 CR to introduce test case for V2V interruption (-02470)
    Demod
      WF on V2V demodulation requirements (-02189)
      Way forward on V2V single link test (-02135)
      Draft CR for PSSCH (-02464), PSCCH (-02465), FRC (-02466), power imbalance (-02468) were endorsed

## Slide 71: V2X (1/2)
WI core part was proposed to be completed
General
  Ad-hoc meeting minutes for RF (-02402 ) and RRM (-023178) in #82
  Updated TR v0.2.0 (-01215)
  Reply LS on inter-carrier/inter-PLMN (-01218)
  LS on N_TA_offset for UE transmit timing requirement (-02316)
  TP for 36.786: V2X operating scenarios (-01214)
  Tele-conference meeting minutes for V2V/V2X UE RF (-01216) and RRM (-01586)
Co-existence study
  TP for 36.786: Conclusion on V2X co-existence evaluation (-01242)
UE RF
  Agreed CRs
    36.101 CR on single carrier V2X UE RF (-02213)
    36.101 CR on intra-band contiguous MCC for V2X for TS 36.101 (-02526)
    36.101 CR on introduction of inter-band con-current V2X UE RF requirements (-01448)
    36.101 CR for Tx RF requirements for High power V2X (-02211)
  Approved TPs
    MCC operation (-02522)
    TP for 36.786: RF requirements for intra-band MCC V2X (-02204)
    TP for 36.786: MPR requirements for intra-band MCC V2X (-01246)
    V2X Transmitter requirements for inter-band con-current V2X UE (-02208)
    V2X Transmitter requirements for inter-band con-current V2X UE (-02209)
    TP for 36.786: MPR requirements for high power V2X UE (-01249)
    TP for 36.786: A-MPR requirements for high power V2X UE (-01250)
    TP for introducing transmit power requirements for high power V2X UE in TR36.786 (-01484)
    TP for introducing Output power dynamics requirements for high power V2X UE in TR36.786 (-01486)
    TP for introducing transmit signal quality requirements for high power V2X UE in TR36.786 (-01488)
    TP for introducing Output RF spectrum emissions for high power V2X UE in TR36.786 (-01489)
    TP for introducing Transmit intermodulation for high power V2X UE in TR36.786 (-01490)
    TP on High power single carrier operation V2X Rx requirements (-01492)

## Slide 72: V2X (2/2)
RRM
  WF on RRM requirements (-00853)
  Agreed CRs
    36.133 CR on UE transmission timing requirements for V2X in Any Cell Selection (-02118)
    36.133 CR on interruption requirements for V2X (-02342)
    36.133 CR on on Initiation/Cease of SLSS Transmissions (-02127)
    36.133 CR on Intra-Frequency S-RSRP Measurement Accuracy Requirements (-02126)
    36.133 CR on Selection Reselection of Synchronization Reference for V2X (-02477)
    36.133 CR on Autonomous Resource Selection/Reselection measurements (-02343)
    36.133 CR on PSSCH-RSRP measurement accuracy requirement (-02129)
    36.133 CR on S-RSSI measurement accuracy requirement for V2X (-02344)
    36.133 CR on Congestion Control Measurements Requirements for V2X (-02332)
    36.133 CR on Side conditions for V2X measurements (-02323)
Other spec
  CR on 36.307 for V2X multicarrier operation (-02523)

## Slide 73: NB-IoT enhancement
WI both core part and performance part were proposed to be extended to June and Dec respectively
General
  Example bands for NB-IoT enhancement (-02421)
  LS response on configuration of NPRS power for NB-IoT downlink positioning (-02442)
  LS response on Reduced Power Class for eNB-IoT (-01710)
RF
  WF on new power class for NB-IoT was approved (-02422)
  36.101 CR on Introduction of a new power class for NB-IoT (-02518)
RRM
  Wayforward on RRM requirements for NB-IoT enhancement(-02336)

## Slide 74: FeMTC
WI both core part and performance part were proposed to be extended to June and Dec respectively
General
  RRM ad-hoc meeting minutes (-02325)
  LS on measurement gap sharing for feMTC intra- and inter-frequency measurement (-02136)
  LS on new event reporting for enhanced RLM for feMTC (-02469)
RRM
  Positioning part
    36.133 CR on E-CID RSRP RSRQ measurement requirement for FeMTC (-02145)
  Mobility enhancement
    36.133 CR Introducing intra-frequency measurement requirements for UE category M2 in normal coverage/CEModeA (-02346)
    36.133 CR Introducing intra-frequency measurement requirements for UE category M2 in enhanced coverage/CEModeB (-02139)
    36.133 CR Introducing inter-frequency measurement requirements for UE category M2 in normal coverage/CEModeA (-02347)
    36.133 CR Introducing inter-frequency measurement requirements for UE category M2 in enhanced coverage/CEModeB (-02348)
    36.133 CR on feMTC measurement requirements section 4 (-02318)

## Slide 75: New UE Cat with 1 Rx
Core part was proposed to be extended to June 2017
Operating bands (-00714)
RF
  36.101 CR Introduction of Category 1bis requirements to 36.101 (-02424)
RRM
  WF on RRM requirements for Cat 1bis UE (-02460)
  36.133 CR for RRM core requirement for Cat.1 UE with single receiver chain (Part 1) (-02350)
  36.133 CR for RRM core requirement for Cat.1 UE with single receiver chain (Part 2) (-02351)
Demod
  Simulation assumption for demodulation tests for Cat.1 UE with single receiver chain (-00502)
  36.101 CR for PDSCH demodulation test for Cat.1 UE with single Rx antenna (-02312)
  36.101 CR for PHICH and PBCH demodulation test for Cat.1 UE with single Rx antenna (-00520)
  36.101 CR for SDR test for Cat.1 UE with single Rx antenna (-00524)
CSI
  36.101 CR for CQI test for Cat.1 UE with single Rx antenna (-02313)

## Slide 76: Further mobility enhancement
WI core part is proposed to be completed
Core:
  CR to finalize handover requirements for further mobility enhancement (-00950).
Performance:
  Way forward on test cases approved (-02462)
  Test case list for further mobility enhancement approved (-02474)

## Slide 77: 4Rx Antenna Ports with CA for LTE DL
General:
  Ad-Hoc meeting minutes (-02327)
Agreed CRs:
  CR to remove SDR 4Rx tests in Rel-13 (-02454)
  CR for rank 4 CA SDR tests (-00517)
  CR for introducing applicability rule for normal demod tests for 4Rx CA (-02175)
  CR for defining requirements for normal demodulation tests for 4Rx CA (-02177)
  CR for introducing normal demodulation tests for 4Rx TDD-FDD CA (-02178)
  CR for introducing new demodulation tests for 4Rx DC (-02179)
  LS:
  LS to RAN5 on 4Rx SDR test (-02453)

## Slide 78: SRS switching
Perf part was proposed to be extended to June 2017
No agreements for RRM/demodulation performance requirements in this meeting.

## Slide 79: Further Indoor positioning enhancements
Agreed CRs for performance part
  36.133 CR on WLAN RSSI R13 (-02173)
  37.171 CR Addition of MBS Assistance Data related requirements for Further Indoor Positioning Enhancements (-01715)

## Slide 80: MUST
WF on MUST performance tests (-02467) was approved

## Slide 81: Performance enhancements for high speed scenario
  General
  Release independent: LS on introduction of performance enhancements from Rel-13 (-02308)
  UE capability: no UE capability signalling
  NW indicator signalling: Reply LS on performance enhancement indicator (-02199)
  RRM (Core)
  36.133 CR on HST connected mode measurement requirement (-00925)
  RRM (Performance)
  Test case list for high speed scenarios (-01428) with condition only 20,10,5 MHz will be chosen
  36.133 CR on measurement accuracy requirements (-02321)
  UE Demod
  36.101 CR for UE enhancement in SFN scenario (-02132)
  BS Demod
  Simulation assumption for PRACH requirements (-02329)
  36.104 CR for new PRACH performance requirements (for 36.104) (-02330)
  36.141 CR for new PRACH conformance test (-02331)

## Slide 82: LTE Gap Enhancement
Core part is proposed to be extended to June 2017
General
  WF on measurement gap enhancement (-02458)
  Reply LS on measurement gap enhancement (per-CC related) (-02102)
  LS on non-uniform gap measurements (-02450)

## Slide 83: Enhanced CRS and SU-MIMO Interference Mitigation
General:
  Ad hoc minutes (-02328)
Approved TPs :
  TP for enhanced CRS-IM feasibility study (-02192)
  TP for enhanced SU-MIMO feasibility study (-02196)
eCRS-IM Demodulation:
  WF on CRS-IM performance requirements approved (-02195)
  WF on enhanced CRS-IM network assistance approved (-02452).
  Simulation assumptions fro Enhanced CRS-IM approved (-02451).
eSU-MIMO Demodulation:
  WF on enhanced SU-MIMO (-02459)

## Slide 84: LTE BS IC
TP
  TR 36.766 V0.1.0: Study on interference cancellation receiver for LTE BS (-00738)
  TP on BS IC intra-cell interference scenario (-00739)
  TP on BS IC receiver structure (-00740)
  TP on BS IC inter-cell interference model (-0741)
WF
  WF on BS IC interferer number and simulation assumptions (-02162)
  Way forward on modelling of Timing offset and frequency offset in BS IC study (-02305)
  WF on intra-cell interference modelling and simulation cases for BS IC (-02307)

## Slide 85: NR (1/3)
Spectrum
  WF on LTE-NR coexistence (R4-1700298)
  WF on RAN4 recommendation for NR spectrum to RAN-P(R4-1702504)
  WF on band structure(R4-1702527)
  LS to RAN-P on RAN4 recommendation for NR spectrum to RAN-P(R4-1702510)
For WP5D RF parameters
  TP on simulation assumptions, simulation results and IMT parameters for WP5D (R4-1700205,-00254, -01564, -02001, -02085, -02086, -02087, -02088 , -02363)
  WF on ALCR/ACS, NF, BS SEM/Spurious emissions/sensitivity/blocking, UE sensitivity blocking response for WP5D LS(R4-1700268, -00276,-00279, -00287, -00288, -00302, -00303)
  LS on WP5D response (R4-1700305)
General
  Agreed TPs and updated version for TR36.803 (R4-1701469,-02018,02358)
  WF on flexible channel bandwidths (R4-1700301,-02091)
  WF on subcarrier spacing and phase noise model(R4-1700292,-02374, -02035)
  WF on coordinate system (R4-1700284)
  WF on UE RF bandwidth adaptation (R4-1700293)
  LS on UE RF bandwidth adaptation, subcarrier spacing, and UE capability aspects for LTE/NR tight interworking (R4-1702019, -02029, -02099)

## Slide 86: NR (2/3)
RF feasibility – common issues for UE and BS
  Agreed TPs on RF common issues for TR38.803(R4-1700122,-00222,-02036,-02372,-02373, -02375))
  WF on evaluation of ECC requirements in 3.4-4.8GHz(R4-1700123)
  WF on in-band requirements for multiple numerologies (R4-1702093)
  Proposal agreed on how to define UL in-band emission and EVM (R4-1702093)
  Proposal3 agreed on how to further study channel raster(R4-1700848)
UE RF
  Agreed TP on UE RF aspect for TR38.803(R4-1700069,-02044, -02045, -02047, -02048, -02053, -02082, -02083, -02089, -02095, -02367)
  WF on UE RF (R4-1700300,-02371)
  WF on NSA operation between sub6GHz and MMW bands(R4-1700296)
  WF on pi/2 BPSK with spectrum shaping(R4-1702078)
  WF on UE testability(R4-1700299)
  Proposal agreed on UE OTA testability for above 6GHz(R4-1700016)
  Proposals agreed for applicability of UE RF conductive and OTA requirements(R4-1701520)
  Proposals endorsed for clarification of UE RF baseline measurement setup
  LS on pi/2 BSPK with spectrum shaping(R4-1702098)

## Slide 87: NR(3/3)
BS RF
  Agreed TPs on BS RF aspects for TR38.803(R4-1702038, -02097, -02362, -02370, -02377)
  WF on BS classification (R4-1700277,-02357)
  WF on BS TX requirements including output power accuracy and spurious emission( R4-1700265, -00271)
  WF on BS RX requirements (R4-1702352, -02040)
  WF on NR BS specific requirements(R4-1700273, -02042)
  WF on BS coordinates system(R4-1702060)
  Summary agreed for SI status of BS RF(R4-1700263)
RRM requirements
  TP on UE measurement for NR(R4-1702367)
  TP on NR mobility(R4-1700287)
  TP on measurement BW related RRM requirement for NR(R4-1702059)
  TP on beam management requirements for NR(R4-1702366)
  TP on power consumption models (R4-1702368)
  TP on timing aspects (R4-172065)
  TP on baseline measurement setup for NR RRM(R4-1702061)

## Slide 88: TEI14
Inter-cell synchronization for MBMS/eMBMS
  36.133 CR on Introducing inter-cell synchronization requirements for MBMS (-02320)
RF
  36.101 CR Editorial error correction of CA_1-8 (-00777)
  36.101 CR Correction of completed 2DL and 3DL Cas (-00778)
  36.101 CR Correction of Rel-14 CA configurations and relaxation values (-00779)
  36.101 CR Correction of Rel-14 CA REFSENS exceptions (-02298)
  36.101 CR Correction of Rel-14 CA REFSENS exceptions (-01498)
  36.101 CR B70 Carrier Frequency and EARFCN Correction (-01685)
  36.101 CR B70 Carrier Frequency and EARFCN Correction (-1688)
Demod
  36.101 CR Introduction of SDR test for LAA Scell (-02114)
  36.101 CR for LAA SDR applicability (-02115)
  36.101 CR Corrections of Table 8.7.5.1-2 and Table 8.7.5.2-2 (-00461)

## Slide 89: Rel-15 WI

## Slide 90: Shortened TTI and processing time for LTE
RF
  WF on UE RF requirements for sTTI (-02403)
  WF on possible RF impacts related to sPUSCH design (-02525)
  Measurement duration (-00454)
  WF on UL ON/OFF time (-02507)
  Agreements on BS RF requirements impact analysis
    Reuse legacy E-UTRA RE power control dynamic range values for PDSCH and PDCCH to specify RE power control dynamic range values for the new sTTI channels sPDSCH and sPDCCH.
    Frequency error requirement (and test procedure) should not be updated when introducing shorten TTI feature. Current E-UTRA requirement would apply as specified in clause of TS 36.104.
    When introducing new shorten TTI feature, no impact is expected on time alignment, nor DL RS power requirements.
  WF on BS RF requirements (-02406)
RRM (Core)
  WF for sTTI and processing time reduction (-02319)

## Slide 91: Add Power class 1 UE toB3/B20/B28 for LTE
UE requirements
  ACLR requirement (-01284)
  MPR and A-MPR requirements (-02437)

## Slide 92: 450MHz E-UTRA FDD Band for LTE PPDR and PMR/PAMR in Europe
General
  TR Skeleton (-00433)
  Work plan (-00434)

## Slide 93: E-UTRA 700MHz in Europe for Broadband-PPDR
No agreed Tdoc in RAN4 #82 meeting

## Slide 94: FDD operating band in the L-band for LTE
General
  Work plan (-01508)
RF
  Proposals 1,2,3,4 and 8 in R4-1701507 agreed
  WF on FDD L-band (-02413)

## Slide 95: LTE Extended 1.5 GHz SDL band (1427 – 1518 MHz) and LTE Carrier Aggregation (2DL/1UL) with Band 20
General
  TR skeleton (-02417)
RF
  TP on Band specific issues (-02414)
  TP on CA between Band 20 and Extended L band (-02416)

## Slide 96: TDD operating band in the L-band for LTE
General
  Work plan (-01271)
  TR skeleton (-01272)
RF
  TP on regulation background (-01273)
  TP on band specific issues (-01274)

## Slide 97: Add UE Power Class 2 to band 41 intra-band contiguous LTE carrier aggregation
No agreed Tdocs in RAN4 #82 meeting

## Slide 98: Addition of 1.4 and 3 MHz Channel Bandwidth to E-UTRA operating band 65 in Region 1
Agreed CRs
  36.104 CR on 1.4 and 3 MHz channel bandwidths for Band 65 (-01037)
  36.141 CR on 1.4 and 3 MHz channel bandwidths for Band 65 (-01038)

## Slide 99: RAN WG4 Work plan

## Slide 100: Changes and new WI/SI proposals
  CA basket WIs revisions endorsed by RAN4 (7 pcs)
  Intra-band CA (RP-170188)
  2DL/1UL inter-band CA (RP-170123)
  3DL/1UL inter-band CA (RP-170309)
  4DL/1UL inter-band CA (RP-170189)
  5DL/1UL inter-band CA (RP-170143)
  2DL/2UL inter-band CA (RP-170312)
  xDL/2UL inter-band CA (RP-170128)
  3DL/3UL inter-band CA - No updated
New Proposals for LTE (Led by RAN4)
  Non-spectrum related
    RF TUs requested
      WI: high power UE for LTE band 42 (power class 2) (RP-170351)
    RRM/Demod TUs requested
      WI: UE requirements for network-based CRS mitigation (RP-170145)
      WI: Enhanced CRS and SU-MIMO Interference Mitigation Performance Requirements for LTE (RP-170271)
      WI: UE requirements for transmit antenna selection (RP-170280)
      SI: Enhanced Carrier Aggregation Mobility (RP-170266)
      SI: Advanced Receivers for LTE V2X (RP-170272)
    Both RF and RRM/Demod TUs requested
      WI: LTE DL 8Rx antenna ports (RP-170353)
      WI: Lower Complexity Higher Order MIMO for LTE (RP-170395)
    Spectrum related (RF related)
    WI: US 600 MHz Band for LTE (RP-170051)
    WI: V2X new band combinations (RP-170151)
    WI: 450 MHz Band for LTE in Region 3 (RP-170159)
    WI: LAA for the “CBRS” 3.5GHz band in the United States (RP-170529)
New Proposals for NR (Led by RAN4)
  SI: Study of test methods for New Radio (RP-170282)

## Slide 101: RAN4 capacity
 | Q2 2017 |  |  |  | Q3 2017 |  | Q4 2017 |  |  |  | Q1 2018 |  | Q2 2018 |  |  | 
 | 82bis |  | 83 |  | 84 |  | 84bis |  | 85 |  | 86 |  | 86bis |  | 87 | 
 | RF | RD | RF | RF | RF | RD | RF | RD | RF | RD | RF | RD | RF | RF | RF | RD
Total | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18
TEI & 2nd round | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5
Ongoing WI | 10.35 | 22.75 | 10.18 | 21.75 | 5.25 | 14 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2 | 2 | 0.5 | 2 | 0.5
Remaining | 2.65 | -9.75 | 2.82 | -8.75 | 7.75 | -1 | 10.5 | 10.5 | 10.5 | 10.5 | 10.5 | 11 | 11 | 12.5 | 11 | 12.5
  RAN4 capacity for LTE in Rel-15
    Ongoing WI TUs are based on latest SR of each WI
      It is assumed Rel-14 eAAS will be moved to Rel-15 with TUs requested in eAAS WI
    RAN4 can start Rel-15 LTE RF works, i.e., spectrum related and non-spectrum RF related in next quarter
    RAN4 can only start Rel-15 LTE RRM/Demod, i.e., non-spectrum RRM/Demod related work from June 2017
  RAN4 capacity for NR in Rel-15
    Rel-15 NR WI/SI will be in parallel session with LTE RF and LTE RRM/Demod
    Maximum capacity is 15 TUs (18TU – 3 TU reserved for Return to) for each meeting in Rel-15
    TUs of Rel-15 eAAS can be considered to be included within total NR TU capacity
      If so, remaining TUs for LTE shall be adjusted accordingly

## Slide 102: RAN WG4 Schedule
Meeting | Date | Location | Host
RAN4 #82bis | 3 – 7 April 2017 | Spokane | NF3
RAN4 #83 | 15- 19 May 2017 | Hangzhou | Huawei
  Additional ad-hoc meetings request for 2017, e.g., RP-170440 shall be discussed and decided in March plenary

## Slide 103: Thanks to
Vice chairmen Xizeng Dai and Hiromasa Umeda for preparation and session chairing
John M Meredith and Kyoungseok Oh for efficient secretary support
Evening AH chairs:
  Richard Kybett, Anatoliy Ioffe , Steven Chen, Muhammad Kazmi, Shuwan Lim, Kunihiko Teshima, Christian Berglijung, Jiantao Xue, Maomao Chen, Andrey Chervyakov, Tricia Li,
Delegates for enthusiastic contributions
EF3 and NF3 for meeting hosting