## Slide 1: Way Forward on Rel-15 NR SIs
Source: Drafting group convenor – Balazs Bertenyi (Nokia)
RP-170810

## Slide 2: Proposal
1. Endorse key principles:
No NR SID work in Q2
NR Rel-15 WID has strong priority over any NR SID work
2. Formally approve the following SIDs at RAN#75 (now):
Study on unlicensed spectrum; Preliminary estimate for start of work: Q3
Study on non-orthogonal multiple access; Preliminary estimate for start of work: Q3
Study on non-terrestrial networks; Preliminary estimate for start of work: Q3
Study on eV2V evaluation methodology;
    Preliminary estimate for RAN1 start in Q4. RAN and RAN1 email discussion to start in Q3.
Study on Integrated Access Backhaul (aka Relay SI); Preliminary estimate for start of work: Nov/2017
Study on 5G self-evaluation; Preliminary estimate for start of work: Q3
3. The formal approval of the “Study on V2X phase-3” is aimed for earliest possible TSG given the status of V2X phase-2 and eV2V evaluation methodology work
4. Endorse the corresponding TU allocation for RAN1, RAN2, RAN4 (see following slides)

## Slide 3: RAN1 NR TU allocation
 | 88bis | 89 | 90 | 90bis | 91 | 92 | 92bis | 93
NR WI | 23 | 23 | 23 | 23 | 23 | 14 | 14 | 14
Unlicensed |  |  | 1 | 1 | 1 | 3 | 3 | 3
NOMA |  |  | 1 | 1 | 1 | 3 | 3 | 3
Non-terrestrial NW |  |  | 1 | 1 | 1 |  |  | 
eV2V evaluation methodology |  |  | Email discussion | 1 | 1 |  |  | 
Integrated Access Backhaul |  |  |  |  |  | 1 | 1 | 1
5G self evaluation |  |  |  |  |  | 1 | 1 | 1
 | 23 | 23 | 26 | 27 | 27 | 22 | 22 | 22

## Slide 4: RAN2 NR TU allocation

## Slide 5: RAN4 NR TU allocation
 | Q2 2017 |  |  |  | Q3 2017 |  | Q4 2017 |  |  |  | Q1 2018 |  | Q2 2018 |  |  | 
 | 82bis |  | 83 |  | 84 |  | 84bis |  | 85 |  | 86 |  | 86bis |  | 87 | 
 | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
WI NR + testability SI | 13.5 | 1.5 | 13.5 | 1.5 | 13 | 2 | 13 | 2 | 13 | 2 | 2 | 13 | 2 | 13 | 2 | 13
Unlicensed |  |  |  |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 | 
NOMA |  |  |  |  |  |  |  | [0.5] |  | [0.5] |  |  |  |  |  | 
Non-terrestrial NW |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
5G self evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
V2X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
eAAS (move from LTE) | 2 | 0.5 | 2 | 0.5 | 2 | 0.5 | 2 | 0.5 | 2 | 0.5 | 2 | 0.5 | 2 | 0.5 | 2 | 0.5
Agreements:
Maximum TU capacity for NR will be revisited
eAAS and AAS maintenance evening ad-hoc can be handled in LTE session. eAAS and AAS maintenance online session can be treated in NR session.
Depending on the TU budget in LTE session, NR SI can be treated in LTE session using LTE TU budget
TU budget of NOMA SI will be revisited in Dec 2017 considering the RAN1 progress of NOMA in Q3.