3GPP TSG RAN meeting #87e							                     RP-200204

Electronic Meeting, March 16-19, 2020

Status Report to TSG

Agenda item:			9.3.21

| WI / SI Name | NR support for high speed train scenario |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_HST |  |  |  |  |
| Unique ID | 840092 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191788 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2020 | Performance part: 09/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 65% | Performance Part: 55% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingjing Chen |
|  | Company | CMCC |
|  | Email | chenjingjing@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- Specify corresponding signaling.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #94 e-meeting

- For RRM

- WF on NR HST RRM requirements was approved in R4-2002253

- For demodulation

- UE demodulation

    - WF on Rel-16 NR HST UE demodulation was approved in R4-2002418

- BS demodulation

    - WF on Rel-16 NR HST BS demodulation requirements except slide 16 was approved in R4-2002405

    - Following CRs on BS demodulation were agreed:

      - R4-2002415 Introduction of conformance tests for 350km/h HST

      - R4-2002416 Introduction of HST 350km/h FRCs and channel model

      - R4-2002536 CR for 38.104: HST PUSCH demodulation requirements introduction

      - R4-2002537 CR for 38.104: HST PUSCH demodulation Annex including both FRC and channel model

      - R4-2002408 CR for TS 38.141-1:  Introduction of NR PUSCH performance requirements for HST

      - R4-2001803 CR for TS 38.141-1: Introduction of NR PUSCH performance Annex including both FRC and channel model for HST

      - R4-2002410 CR for TS 38.104: Introduction of PRACH demodulation requirements for NR HST

      - R4-2002411 CR for TS 38.141-1: Introduction of PRACH performance requirements for NR HST

      - R4-2002412 CR for TS 38.141-2: Introduction of PRACH performance requirements for NR HST

      - R4-2002538 CR for 38.104: introduction of UL timing adjustment

      - R4-2002539 CR for 38.104: Appendix for UL timing adjustment

    - Remaining Open issues

- For RRM

- Specify the UE RRM core requirements for:

- Idle and inactive mode:

      - FFS whether to keep 1.5x relaxation factor

- Connected mode

      - Further study on the candidate solution for cell identification delay requirements for DRX case, including the number of samples, whether to remove the 1.5x scaling factor, etc

      - RLM/BFD/L1-RSRP

        - FFS whether to keep 1.5x relaxation factor

      - Further study on the candidate solution for inter-RAT measurement enhancement

- Specify the RRM performance requirements of measurement accuracy

- Specify the RRM test cases related to new core requirements

- For UE demodulation

- HST-SFN

  - Further study on the maximum Doppler shift for the case of 30KHz SCS and 15KHz SCS

- HST single tap

  - Further study on the maximum Doppler shift for the case of 15KHz SCS

  - Further study on the HST single tap requirements definition

- Multi-path fading channel

  - Further study on MCS

- Further study on the scheduling in TDD special slot

- Transmission scheme

  - FFS on whether and how the requirements/test setup could be defined for transmission scheme 1

  - FFS on transmission scheme 2 with high speed scenario

  - Performance benefits and feasibility study of transmission scheme 3

- Whether to specify requirements for 350km/h

- Whether Rel-16 HST requirements can be release independent from Rel-15

- Further study on how to specify applicability rules for requirements related to HST single tap, HST-SFN, multi-path scenario

- Specify the UE demodulation requirements and test cases

- For BS demodulation

- Further study on organisation of high-speed train requirement sections for PUSCH/PRACH in specifications

- Further study on high speed BS demodulation requirement applicability with respect to speed

- Further study on relationship between TDD and FDD requirements

- Further study on TDLC300-100 propagation conditions for long preamble formats

- Test metric for UL TA

- HST single tap

  - FFS on 1×1 antenna connection for PUSCH in tunnel scenario

- Start the study on scenario X and Z for UL timing adjustment after March, 2020

- Multi-path fading channel

  - Start the study after March, 2020

- Specify the BS demodulation requirements and test cases for:

- PUSCH

- PRACH

- PUSCH for UL timing adjustment

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R4-2002190 Email discussion summary for RAN4#94e_#67_NR_HST_RRM, CMCC

R4-2002321	Email discussion summary for RAN4#94e_#67_NR_HST_RRM, CMCC

R4-2002253	WF on NR HST RRM requirements, CMCC

R4-2002384	Email discussion summary for RAN4#94e_#93_NR_HST_Demod_UE, CMCC

R4-2002522	Email discussion summary for RAN4#94e_#93_NR_HST_Demod_UE, CMCC

R4-2002385	Email discussion summary for RAN4#94e_#94_NR_HST_Demod_BS, Nokia, Nokia Shanghai Bell

R4-2002523	Email discussion summary for RAN4#94e_#94_NR_HST_Demod_BS, Nokia, Nokia Shanghai Bell

R4-2002405 WF on Rel-16 NR HST BS demodulation requirements, Nokia, Nokia Shanghai Bell

R4-2002418	WF on Rel-16 NR HST UE demodulation, CMCC

R4-2002415 Introduction of conformance tests for 350km/h HST, Ericsson

R4-2002416 Introduction of HST 350km/h FRCs and channel model, Ericsson

R4-2002536 CR for 38.104: HST PUSCH demodulation requirements introduction, Nokia, Nokia Shanghai Bell

R4-2002537 CR for 38.104: HST PUSCH demodulation Annex including both FRC and channel model, Nokia, Nokia Shanghai Bell

R4-2002408 CR for TS 38.141-1:  Introduction of NR PUSCH performance requirements for HST, NTT DOCOMO, INC.

R4-2001803 CR for TS 38.141-1: Introduction of NR PUSCH performance Annex including both FRC and channel model for HST, NTT DOCOMO, INC.

R4-2002410 CR for TS 38.104: Introduction of PRACH demodulation requirements for NR HST, Huawei, HiSilicon

R4-2002411 CR for TS 38.141-1: Introduction of PRACH performance requirements for NR HST, Huawei, HiSilicon

R4-2002412 CR for TS 38.141-2: Introduction of PRACH performance requirements for NR HST, Huawei, HiSilicon

R4-2002538 CR for 38.104: introduction of UL timing adjustment, ZTE Wistron Telecom AB

R4-2002539 CR for 38.104: Appendix for UL timing adjustment, ZTE Wistron Telecom AB

R4-2000159	Discussion on cell identification delay for connected mode UE in NR HST, vivo

R4-2000160	Discussion on inter-RAT measurement requirements in NR HST, vivo

R4-2000303	Simulation results for UE demodulation requirements under HST single tap, Samsung

R4-2000304	Simulation results for UE demodulation requirements under HST SFN, Samsung

R4-2000305	Simulation results for UE demodulation requirements under fading channel with high Doppler value, Samsung

R4-2000306	Discussion and initial simulation results for NR HST PUSCH, Samsung

R4-2000307	Ideal and impairment simulation results for NR HST PRACH, Samsung

R4-2000308	Discussion and initial simulation results for NR UL timing adjustment, Samsung

R4-2000366	Views on DL demodulation requirements for different transmission schemes in NR HST-SFN, Intel Corporation

R4-2000367	Views on NR UE demodulation requirements for HST-SFN scenario with JT operation, Intel Corporation

R4-2000368	Views on NR UE demodulation requirements for HST single tap scenario, Intel Corporation

R4-2000369	Views on NR UE demodulation requirements for HST scenario with fading channel conditions, Intel Corporation

R4-2000404	Simulation results for Rel-16 NR HST PUSCH demodulation performance at UE speed of 350 km/h, Ericsson

R4-2000405	Simulation results for Rel-16 NR HST PUSCH demodulation performance at UE speed of 500 km/h, Ericsson

R4-2000406	Simulation results for Rel-16 NR PUSCH UL timing adjustment, Ericsson

R4-2000407	Simulation results for PRACH HST with 350km/h, Ericsson

R4-2000408	Simulation results for PRACH HST with 500km/h, Ericsson

R4-2000572	Further discussion on RRM requirements in NR HST scenarios, CATT

R4-2000573	CR on cell re-selection requirements for NR HST, CATT

R4-2000574	CR on cell identification requirements for NR HST, CATT

R4-2000608	Discussion on Front loaded DMRS start symbol for NR HST PUSCH, CATT

R4-2000609	Discussion on antenna configuration and MCS for NR HST PUSCH, CATT

R4-2000610	Initial simulation results for NR HST PUSCH demodulation requirement, CATT

R4-2000611	Initial simulation results for NR HST PRACH demodulation requirement with PRACH format 0, CATT

R4-2000612	Initial simulation results for NR HST PRACH demodulation requirement with PRACH short sequence format, CATT

R4-2000613	Summary of ideal and impairment results for NR HST demodulation requirements, CATT

R4-2000631	Discussion on inter-RAT measurement requirements for NR HST, CMCC

R4-2000632	Discussion on RRM for NR high speed scenario, CMCC

R4-2000633	Simulation results on PUSCH for NR support of high speed scenario, CMCC

R4-2000634	Further discussion on UE demodulation for NR support of high speed scenario, CMCC

R4-2000639	38.133 CR on cell re-selection requirements for Rel-16 NR HST, CMCC

R4-2000772	On NR HST RRM Requirements, Qualcomm, Inc.

R4-2000805	CR for 38.104: introduction of UL timing adjustment, ZTE Wistron Telecom AB

R4-2000806	CR for 38.104: Appendix for UL timing adjustment, ZTE Wistron Telecom AB

R4-2000807	Simulation results for NR HST PUSCH, ZTE Wistron Telecom AB

R4-2000808	Simulation results for NR UL timing adjustment, ZTE Wistron Telecom AB

R4-2000809	Simulation results for NR HST PRACH, ZTE Wistron Telecom AB

R4-2000859	Cell identification delay requirements for DRX case in HST scenario, NTT DOCOMO, INC.

R4-2000948	Release independent applicability for HST requirements, NTT DOCOMO, INC.

R4-2000949	Views on HST-SFN for NR, NTT DOCOMO, INC.

R4-2000950	Views on HST single tap for NR, NTT DOCOMO, INC.

R4-2000951	Views on High-speed multi-path fading channels, NTT DOCOMO, INC.

R4-2001184	Introducting of conformance tests for 350km/h HST	, Ericsson

R4-2001185	Introduction of HST 350km/h FRCs and channel model, Ericsson

R4-2001195	Views on NR PUSCH for high speed, NTT DOCOMO, INC.

R4-2001346	System simulation results and RRM Requirements NR HST, Nokia, Nokia Shanghai Bell

R4-2001355	RLM for NR HST, Ericsson

R4-2001356	Beam management for high speed train scenario, Ericsson

R4-2001357	Transmission scheme in NR PDSCH demodulation requirements for HST, Ericsson

R4-2001358	Discussion on PDSCH demodulation performance with HST single tap, Ericsson

R4-2001389	Considerations on high speed requirements for NR, Ericsson

R4-2001390	TP: High speed enhancements for NR idle mode, Ericsson

R4-2001391	TP: High speed enhancements for NR RRC connected mode, Ericsson

R4-2001392	TP: interRAT NR high speed updates in 36.133, Ericsson

R4-2001454	Discussion on transmission schemes for NR HST UE demodulation requirements, Huawei, HiSilicon

R4-2001455	Discussion and simulation results on NR UE HST performance requirements under single-tap, Huawei, HiSilicon

R4-2001456	Discussion and simulation results on NR UE HST performance requirements under multi-path fading channel, Huawei, HiSilicon

R4-2001457	Discussion on the requirement definition for NR UE HST single tap channel, Huawei, HiSilicon

R4-2001458	Discussion on NR HST PUSCH performance requirements, Huawei, HiSilicon

R4-2001459	Simulation results on NR HST PUSCH performance requirements, Huawei, HiSilicon

R4-2001460	Discussion on the UL timing adjustment, Huawei, HiSilicon

R4-2001471	Ideal and impairment simulation results for NR HST PRACH format 0, Huawei, HiSilicon

R4-2001472	Ideal and impairment simulation results for NR HST PRACH short sequence format, Huawei, HiSilicon

R4-2001473	CR for TS 38.104: Introduction of PRACH demodulation requirements for NR HST,	Huawei, HiSilicon

R4-2001474	CR for TS 38.141-1: Introduction of PRACH performance requirements for NR HST, Huawei, HiSilicon

R4-2001475	CR for TS 38.141-2: Introduction of PRACH performance requirements for NR HST, Huawei, HiSilicon

R4-2001497	Discussion and simulation results on NR UE HST performance requirements under SFN, Huawei, HiSilicon

R4-2001659	Discussion on the RRM requirements in NR HST, Huawei, HiSilicon

R4-2001660	Discussion on SS-SINR in NR HST, Huawei, HiSilicon

R4-2001687	NR Rel-16 HST BS demodulation PUSCH and UL TA simulation results, Nokia, Nokia Shanghai Bell

R4-2001688	NR Rel-16 HST BS demodulation PRACH remaining issues and simulation results, Nokia, Nokia Shanghai Bell

R4-2001689	On NR Rel-16 HST BS demodulation PUSCH and UL TA requirements, Nokia, Nokia Shanghai Bell

R4-2001690	CR for 38.104: HST PUSCH demodulation requirements introduction, Nokia, Nokia Shanghai Bell

R4-2001691	CR for 38.104: HST PUSCH demodulation Annex including both FRC and channel model, Nokia, Nokia Shanghai Bell

R4-2001721	L1-RSRP measurement accuracy and delay for Rel-16 high speed train, Nokia, Nokia Shanghai Bell

R4-2001736	Simulation results for NR UE HST single tap, Ericsson

R4-2001737	Simulation results for HST Multipath fading channels, Ericsson

R4-2001802	CR for TS 38.141-1:  Introduction of NR PUSCH performance requirements for HST, NTT DOCOMO, INC.

R4-2001803	CR for TS 38.141-1:  Introduction of NR PUSCH performance Annex including both FRC and channel model for HST, NTT DOCOMO, INC.

R4-2002072	Views on Tests for High Speed Train Scenarios, Qualcomm Incorporated

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template