3GPP TSG RAN meeting #90e										RP-202261

Electronic Meeting, December 7-11, 2020

## Status Report to TSG

Agenda item:			13.5.4

| WI / SI Name | UE Conformance Test Aspects for RF requirements for NR frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_RF_FR1-UEConTest |  |  |  |  |
| Unique ID | 870061 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200094 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec.2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 22% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying Gu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | guchunying@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#89e (the details can be found in R5-205907)

- 31 CRs are submitted, 28 CRs are agreed.

- WP is updated.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General papers

- R5-205907	WP - RF requirements for NR frequency range 1 (FR1)

TS 38.508-1 CRs

- R5-205728	Adding test frequencies for CA_n78B, Huawei, HiSilicon

- R5-206757	Adding test frequencies for CA_n40B, Huawei, HiSilicon

- R5-206758	Adding test frequencies for CA_n77A-n77A, Huawei, HiSilicon

- R5-206759	Adding test frequencies for CA_n78A-n78A, Huawei, HiSilicon

- R5-206760	Updating message contents for Uplink carrier switching, Huawei, HiSilicon

TS 38.521-1 CRs

- R5-205732	Adding RB allocation for channel BW 70MHz, Huawei, HiSilicon

- R5-205733	Updating test configuration tables for intra-band UL CA test cases, Huawei, HiSilicon, OPPO

- R5-205734	Updating NR test case MOP for MIMO for several NR bands, Huawei, HiSilicon

- R5-205735	Updating NR test case MPR for MIMO for several NR bands, Huawei, HiSilicon

- R5-205737	Update OBW testing for intra-band UL CA, Huawei, HiSilicon

- R5-206761	Update of Test case 6.3A.4.1, Guangdong OPPO Mobile Telecom

- R5-206762	Update of Test case 6.3A.4.3, Guangdong OPPO Mobile Telecom

- R5-206891	Update of Test case 6.3A.4.2, Guangdong OPPO Mobile Telecom

- R5-206912	Update for 6.5A.3.1 General spurious emissions for CA, QUALCOMM Europe Inc. - Spain

- R5-205743	Updating NR test case 7.4A.2-Maximum input level for 3 DL CA, Huawei, HiSilicon

- R5-205745	Updating NR test case 7.5A.2- Adjacent channel selectivity for 3DL CA, Huawei, HiSilicon

- R5-205746	Updating NR test case 7.6A.2.2- In-band Blocking for 3DL CA, Huawei, HiSilicon

- R5-205748	Updating Narrow band blocking for CA for band n48, Huawei, HiSilicon

- R5-206763	Updating NR test case 7.8A.2.2-Wide band Intermodulation for 3DL CA, Huawei, HiSilicon

- R5-206892	Updating NR test case REFSENS for 3DL CA, Huawei, HiSilicon

- R5-205731	Introduce General requirement for CA configurations, Huawei, HiSilicon

TR 38.905 CRs

- R5-205264	Addition of Test Point analysis for 6.3A.4.1, Guangdong OPPO Mobile Telecom

- R5-205265	Addition of Test Point analysis for 6.3A.4.2, Guangdong OPPO Mobile Telecom

- R5-205267	Addition of Test Point analysis for 6.3A.4.3, Guangdong OPPO Mobile Telecom

- R5-206854	Updating TP analysis for OBW for CA, Huawei, HiSilicon

- R5-206855	Updating TP analysis for Maximum input level for 3DL CA, Huawei, HiSilicon

- R5-206856	Updating TP analysis for Inband blocking for 3DL CA, Huawei, HiSilicon

- R5-206893	Updating TP analysis for REFSENS for CA, Huawei, HiSilicon, WE Certification

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template