3GPP TSG RAN meeting #90e										RP-202263

Electronic Meeting, December 7-11, 2020

## Status Report to TSG

Agenda item:			13.5.8

| WI / SI Name | UE Conformance Test Aspects for 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 7% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuchun Wu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | wuyuchun@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

RAN5 agrees on NR V2X related default configuration to be placed in following clause / sub-clauses of TS 38.508-1:

| 38.508-1 | 4.3.1 | Test frequencies for NR V2X test | To add Test frequencies for NR V2X test |
| --- | --- | --- | --- |
| 38.508-1 | 4.4.3.1.2 | SI combination for NR V2X test | To add SI combination for NR V2X test |
| 38.508-1 | 4.4.3.1.3 | Scheduling of SIBs for NR V2X test | To add Scheduling of SIBs for NR V2X test |
| 38.508-1 | 4.4A | Test states for NR V2X test | To add Test states for NR V2X test |
| 38.508-1 | 4.5 | Generic procedures for NR V2X test | To add Generic procedures for NR V2X test |
| 38.508-1 | 4.6.1A | Contents of PC5 RRC messages | To add PC5 RRC messages used in PC5 unicast[Ref: 38.331 cl. 6.6.2] |
| 38.508-1 | 4.6.2 | System information blocks | To update SIBs related to NR sidelink, i.e. SIB12[Ref: 38.331 cl. 6.3.1] |
| 38.508-1 | 4.6.3 | Radio resource control information elements | To update and add Uu RRC IEs related to NR sidelink[Ref: 38.331 cl. 6.3.2] |
| 38.508-1 | 4.6.4 | UE capability information elements | To update and add UE capability IEs to support NR sidelink related UE capability reporting[Ref: 38.331 cl. 6.3.3] |
| 38.508-1 | 4.6.5 | Other information elements | To update other IEs related to NR sidelink, such as OtherConfig[Ref: 38.331 cl. 6.3.4] |
| 38.508-1 | 4.6.6 | Sidelink information elements | To add NR sidelink ralated IEs used in Uu RRC messages and PC5 RRC messages[Ref: 38.331 cl. 6.3.5] |
| 38.508-1 | 4.7.1 | Contents of 5GMM messages | To Update V2X related parameters into 5GMM capability IE in REGISTRATION REQUEST message |
| 38.508-1 | 4.7.4 | Contents of V2X layer messages | To add default configuration of V2X layer messages [Ref TS 24.501 clause D.5, TS 24.587 clasue 7] |
| 38.508-1 | 4.7.5 | Contents of V2X layer information elements | To add default configuration of V2X information elements [Ref TS 24.501 clause D.6, TS 24.588 clause 5] |
| 38.508-1 | 4.8.3.3.3 | Modified contents of the USIM Elementary Files and additional USIM Elements files at the DFV2X level | To add default USIM configuration of V2X [Ref TS 31.102 clause 4.6.5] |

RAN5 agrees on take NR V2X AS layer TCs as Sidelink common TCs and place in clause 12. RAN5 agrees on place NR V2X NAS TCs in clause 13.

Work plan on NR V2X signaling test and RF test are submitted to RAN5, comments and questions are discussed and resolved.

NR V2X authentication method was discussed initially, it was decided to continue discussion.

Two NR V2X signaling test cases TC 12.1.2.1.3 and TC 12.1.2.3.1 are agreed.

Two NR V2X RF test cases are agreed.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General papers

- R5-205408	Discussion on NR V2X Authentication test	Huawei, Hisilicon

- R5-205412	NR V2X WP after RAN5 89e	Huawei, Hisilicon

38.508-1

- R5-205403	Addition of PC5 RRC messages for sidelink communication	Huawei, Hisilicon

- R5-205404	Addition of sidelink IEs for Uu RRC and PC5 RRC	Huawei, Hisilicon

- R5-206407	Correction to Uu RRC messages and SIBs for sidelink communication	Huawei, Hisilicon

- R5-206408	Addition of V2X default configuration_USIM	Huawei, Hisilicon, Rohde&Schwarz

- R5-206409	Addition of V2X default configuration_NAS Messages	Huawei, Hisilicon

38.508-2

- R5-206410	Add UE capability for NR V2X TCs	Huawei, Hisilicon

38.521-1

- R5-206764	Addition of 6.2E.1.1 V2X MOP for non-concurrent	Huawei, HiSilicon

- R5-206765	Addition of 7.3E.2 V2X REFSENS for non-concurrent	Huawei, HiSilicon

- R5-205700	Addition of V2X reference measurement channels	Bureau Veritas

38.521-3

38.523-1

- RR5-206411	Addition of NR V2X TC 12.1.2.1.3-Network Scheduling	Huawei, Hisilicon

- R5-206412	Addition of NR V2X TC 12.1.2.3.1-C1 and C2	Huawei, Hisilicon

38.523-2

- R5-206413	Add applicability for NR V2X TCs	Huawei, Hisilicon

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template