## Slide 1
Steven Chen
RAN4 Chairman (Apple)
Status Report RAN WG4 to TSG-RAN #91-e
3GPP TSG RAN #91-e RP-210009
E-meeting, Mar. 22-26, 2020

## Slide 2: Summary (1/3)
In Q1, RAN4 had one e-meeting, i.e. #98-e
  Email discussions were organized in 125 email threads, each with a moderator, in three parallel sessions (Main, RRM, BS RF_Test_Demod). Moderators generated summaries that allows traceability of discussions and decisions. Delegates were more comfortable and familiar with the arrangement.
  7000+ emails
  9 GTW calls in each session, a total of 81 hours of call, were used to treat critical or controversial topics.
  Overall, the progress was good.
Continue to enforce meeting improvement measures detailed in R4-2016602, and meeting deadlines.
  CR Quality Control measures in R4-2016602 was strictly enforced

## Slide 3: Summary (2/3)
    Further updated R16 LTE/NR UE feature list sent to RAN2 (R4-2103368)
R15 NR
  Good progress made.
  Limited the number of CRs each company can submit for R15 NR maintenance.
R16 NR
  Normal maintenance work on completed R16 WI continued and expected to continue in Q2
  Good progress on R16 Perf part for the WIs with completed Core part.
    eURLLC, FR2 DL 256QAM, HST, eMIMO, performance enhancement, power saving WI performance part completed in Q1.
    NR-U, IAB, V2X, Positioning, L3 CSI-RS and MR-DC work will continue in Q2.
Rel-17 NR
  Ramped up work on selected Rel-17 work items
  There were LS activities for WIs that had not started in RAN4 yet
LTE maintenance (up to Rel-15)
  Good progress. No major issues
Rel-16 LTE
  LTE feMob performance part completed in Q1.

## Slide 4: Summary (3/3)
RAN4 special chairman election will take place in RAN4 meeting#98-bis-e
  Details on voting procedures and timelines will be provided in the usual meeting arrangement slides.

## Slide 5: Inclusive Language
Specification rapporteurs and delegates were asked to review and revise if instances for improvements were identified. The following CR was agreed:
  R4-2103254, Inclusive language review in TS 36.133, Ericsson
  No other required changes were identified for the remaining RAN4 technical specifications

## Slide 6: RAN4 ToR update
The updated Terms of Reference of RAN4 is provided in RP-210197.
  It has been reviewed by delegates
Overview
  RAN WG4 works on the RF aspects of UTRAN/E-UTRAN/NR. RAN WG4 performs simulations and derives the minimum requirements for transmission and reception parameters, RRM, and for channel demodulation and CSI reporting. Once these requirements are set, the group defines the test procedures that will be used to verify them (for BS, Repeater, Relay and IAB). Requirements for other radio elements, like Repeaters, Relay, and IAB are specified in the RAN WG4 as well. In addition, OTA requirements and testing methods for both BS and UE are defined in the RAN WG4.
Scope of Responsibilities
  Within the scope of TSG RAN, RAN WG4 is responsible for the development of specifications dealing with UTRA, Evolved UTRA, NR, and beyond.
  RAN WG4 is responsible for:
  RF specification for Base Station, Repeater, Relay, Integrated Access Backhaul (IAB) and Terminal.
  Base Station, Repeater, Relay, and IAB conformance test specifications
  Base Station, Repeater, Relay, IAB, and Terminal EMC specifications
  Radio Resource Management (RRM) requirements specification
  Performance requirements specifications for Demodulation and CSI reporting for Base Stations, Relay, IAB, and Terminals
  Definition of Over-the-Air (OTA) requirements and testing methods for Base Stations, Repeaters, Relay, IAB, and Terminals.

## Slide 7: Statistics
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e
Delegates | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e
Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #98-e | Jan. 25 – Feb. 5 2021 | Electronic meeting |  | 403/400 | 4023/3740

## Slide 8: NR

## Slide 9: R16 NR RAN4 led WI/SIs
Title | Target completion date from last RAN | Notes
WI: RRM Req. Enhancements | Perf: March 2021 | Perf part completed
WI: CSI-RS based L3 Measurement | Perf: June 2021 | RRM Perf part ongoing
WI: FR2 DL 256QAM | Perf: March 2021 | Perf part completed
WI: Performance Req. Enhancement | Perf: March 2021 | Completed

## Slide 10: R16 NR other WG led WI/SIs
Title | Target completion date from last RAN | Notes
WI: eMIMO | Perf: March 2021 | RRM Perf part completed. Demod part completed. WI completed
WI: NR-U | Perf: March 2021 | RRM Perf part ongoing. Demod part ongoing. The completion date of performance part proposed to be extended to June 2021
WI: eURLLC | Perf: March 2021 | Demod part completed WI completed
WI: Power Saving | Perf: March 2021 | Demod part completed. WI completed
WI: Positioning | Perf: June 2021 | RRM Perf part ongoing.
WI: NR V2X | Perf: June 2021 | RRM Perf part completed. Demod part ongoing.
WI: MR-DC | Perf: March 2021 | RRM Perf part ongoing. The completion date proposed to be extended to June 2021
WI: IAB | Perf: March 2021 | RRM Perf part ongoing. RF conformance testing ongoing. Demod part ongoing. The completion date proposed to be extended to June 2021

## Slide 11: R17 NR Spectrum WI/SIs
Title | Target completion date from last RAN | Notes
WI: NR_FR2_FWA_Bn257_Bn258 | Core: Dec 2020 Perf: Feb 2021 | Core and Perf. part completed.
SI: FS_6425_10500MHz _NR | Mar. 2021 | Completed
SI: Study on high-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5 and 12 and NR band n71 | March 2021 | Ongoing, to be extended to June 2021
SAR schemes for UE PC2 for NR inter-band CA and SUL configurations with 2 bands UL | Core: Mar 2021 Perf: Mar 2021 | Core part Ongoing, to be extended to Sep. 2021 Perf part completed

## Slide 12: R17 NR Spectrum WI/SIs (Cont.)
Title | Target completion date from last RAN | Notes
WI: Introduction of CBW 35MHz and 45MHz for NR FR1 | Core: Mar 2021 Perf: Mar 2021 | Ongoing, to be extended to June 2021
WI: Introduction of NR 47 GHz band | Core: Mar 2021 Perf: Mar 2021 | Ongoing, core part and perf part to be extended to Sep. 2021
WI: Introduction of NR band n24 | Core: Jun 2021 Perf: Jun 2021 | Ongoing, Perf part completed
WI: Introduction of 1.6 GHz NR SUL band with same uplink frequency range of Band 24 | Core: Jun 2021 Perf: Jun 2021 | Completed
WI: NR_n67 | Core: Jun 2021 Perf: Jun 2021 | Ongoing
WI: NR_n85 | Core: Jun 2021 Perf: Jun 2021 | Ongoing
SI: Study on extended 600MHz NR band | Sep. 2021 | First meeting, ongoing
WI: introduction of lower 6GHz NR unlicensed operation for Europe | Core: Jun 2021 Perf: Sep 2021 | First meeting, ongoing

## Slide 13: R17 NR Spectrum WI/SIs (Cont.)
Title | Target completion date from last RAN | Notes
SI: Study on high power UE (power class 2) for one NR FDD band | Sep. 2021 | First meeting, ongoing
WI: High-power devices operation use cases over Band n77 and n78 | Core: Jun 2021 | First meeting, ongoing
WI: Introduction of 6GHz NR licensed bands | Core: Mar 2022 Perf: Jun 2022 | On hold

## Slide 14: R17 NR RAN4 led WI/SIs
Title | Target completion date from last RAN | Notes
WI: RF requirements enhancement for NR frequency range 1 (FR1) | Core: Mar 2022 Perf: Sep 2022 | Ongoing
WI: Further enhancement on NR demodulation performance | Perf: Mar 2022 | Not started in RAN4 yet Rapporteur proposed to extend Perf part to Sep 2022
WI: Introduction of DL 1024QAM for NR FR1 | Core: Sep 2021 Perf: March 2022 | Not started in RAN4 yet
WI: Enhanced NR support for high speed train scenario for frequency range 1 (FR1) | Core: Mar 2022 Perf: Sep 2022 | Ongoing
WI: MIMO OTA requirements for NR UEs | Core: Sep 2021 Perf: Sep 2021 | Ongoing Core part completion date changed to March 2022 and performance part to Sep. 2022
SI: Study on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths | Jun 2021 | Ongoing
WI: Further enhancements of NR RF requirements for frequency range 2 (FR2) | Core: Sep 2021 Perf: Dec 2021 | Ongoing Rapporteur proposed to extend Core part to March 2022 and Perf part to June 2022

## Slide 15: R17 NR RAN4 led WI/SIs (Cont.)
Title | Target completion date from last RAN | Notes
WI: NR and MR-DC measurement gap enhancements | Core: Sep 2021 Perf: Mar 2022 | Ongoing Rapporteur proposed to extend Core part to March 2022 and Perf part to June 2022
WI: NR support for high speed train scenario in FR2 | Core: Sep 2021 Perf: Mar 2022 | Ongoing Rapporteur proposed to extend Core part to March 2022 and Perf part to June 2022
WI: Further RRM enhancement for NR and MR-DC | Core: Mar 2022 Perf: Sep 2022 | Ongoing
SI: FR2 Test enhancement | Jun 2021 | Ongoing
WI: NR repeater | Core: Mar 2022 Perf: Sep 2022 | First meeting, ongoing TU request updated
WI: BCS4 for NR | Core: Mar 2022 Perf: Mar 2022 | First meeting, ongoing

## Slide 16: R17 NR other WG led WI/SIs
Title | Target completion date from last RAN | Notes
SI: Study on supporting NR from 52.6 GHz to 71 GHz | Mar 2021 | Completed
WI: UE Power Saving Enhancements for NR | Core: Sep 2021 Perf: Mar 2022 | Ongoing
WI: Solutions for NR to support NTN | Core: Jun 2021 Perf: Dec 2022 | Ongoing Core part completion changed to March 2022 and perf part to Sep. 2022
WI: WI on SL enhancements in Rel-17 | Core: Mar. 2022 Perf: Mar. 2022 | Ongoing

## Slide 17: Rel-17 NR Basket WIs
WI Title | Status Report | Revised WID
NR intra-band CA | RP-210206 | RP-210210
NR Inter-band CA for 3 bands DL with 1 band UL | RP-210594 | RP-210593
NR Inter-band CA for 4 bands DL with 1 band UL | RP-210208 | RP-210212
DC for 2 bands DL with 2 bands UL (1 LTE band + 1 NR band) | RP-210205 | RP-210204
DC for 3 bands DL with 2 bands UL (2 LTE bands + 1 NR band) | RP-210558 | RP-210559
DC for 4 bands DL with 2 bands UL (3 LTE bands + 1 NR band) | RP-210207 | RP-210211
DC for 5 bands DL with 2 bands UL (4 LTE bands + 1 NR band) | RP-210484 | RP-210485
DC for 6 bands DL with 2 bands UL (5 LTE bands + 1 NR band) | RP‑210300 | RP‑210299
DC of x bands (xDL/1UL x=1, 2,3,4) LTE and 2 NR bands (2DL/1UL); | RP-210203 | RP-210202
DC of x bands (x=1,2) LTE inter-band CA (xDL/xUL) and y bands (y=3-x) NR inter-band CA (yDL/yUL) | RP-210345 | RP-210344
NR Inter-band CA/DC for 2 bands DL with x bands UL (x=1,2) | RP-210496 | RP-210495
NR Inter-band CA/DC for 3 bands DL with 2 bands UL | RP-210498 | RP-210497
Band combinations for SA NR supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) | RP-210562 | RP-210563

## Slide 18: Rel-17 NR Basket WIs (Cont.)
Above revised WIDs have been endorsed by RAN4
WI Title | Status Report | Revised WID
DC of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and 3 bands NR inter-band CA (3DL/1UL) | R4-210347 | R4-210346
NR inter-band CA/DC for DL 4 bands and 2UL bands | RP-210298 | RP-210297
NR inter-band CA for 5 bands DL with x bands UL (x=1, 2) | RP-210560 | RP-210561
DC of x bands (x=2,3,4) LTE inter-band CA (xDL/1UL) and 1 NR FR1 band (1DL/1UL) and 1 NR FR2 band (1DL/1UL) | RP-210302 | 

## Slide 19: Rel-17 NR Basket WIs (Cont.)
WI Title | Status Report | Revised WID
High power UE (power class 2) for NR inter-band CA with 2 bands DL and 2 bands UL | RP‑210477 | RP-210476
Adding new channel bandwidth(s) support to existing NR bands | RP‑210274 | RP-210273
High power UE (power class 2) for EN-DC with 1 LTE band + 1 NR TDD band | RP‑210326 | RP-210327
Band combinations on concurrent operation between Uu frequency bands and V2X bands | RP‑210589 | RP‑210588
Additional NR bands for UL-MIMO PC3 | RP‑210556 | RP‑210557
Downlink interruption for NR and EN-DC band combinations to conduct dynamic Tx Switching in Uplink | RP‑210479 | RP‑210478
High power UE for NR TDD intra-band carrier aggregation in frequency range FR1 | RP‑210554 | RP‑210555
Above revised WIDs except RP‑210557 and RP‑210555 have been endorsed by RAN4

## Slide 20: LTE

## Slide 21: R16 LTE other WG led WI/SIs
Title | Target completion date from last RAN | Notes
WI: LTE even further mobility enhancement | Perf: March 2021 | RRM Perf part completed WI completed

## Slide 22: R17 LTE RAN4 led WI/SIs
Title | Target completion date from last RAN | Notes
WI: LTE Band 24 Specifications to comply with updated regulatory emission limits | Core: Jun. 2021 Perf: Jun. 2021 | Ongoing, perf part completed

## Slide 23: Rel-17 LTE Basket WIs
WI Title | Status Report | Revised WID
LTE inter-band CA for 2 bands DL with 1 band UL | RP-210226 | RP-210227
LTE inter-band CA for 3 bands DL with 1 band UL | RP-210539 | RP-210540
LTE inter-band CA for x bands DL (x=4, 5) with 1 band UL | RP-210193 | RP-210192
LTE inter-band CA for 2 bands DL with 2 band UL | RP-210541 | RP-210542
LTE inter-band Carrier Aggregation for x bands (x= 3, 4, 5) DL with 2 bands UL | RP-210201 | RP-210200
Additional LTE bands for UE category M1&M2 and/or NB1&NB2 in Rel-17 | RP-210531 | N/A
Above revised WIDs have been endorsed by RAN4

## Slide 24: RAN4 Q2 Planning
The detailed TU allocation for each WI/SI was endorsed in RP‑202856.
  TUs for WI “NR repeater” will be added
  Based on RAN guidance, no new non-spectrum related R17 WIs will be approved in RAN#91-e
Q2 meeting plans:
  Substantial amount of Rel-16 work is still required for maintenance and performance part completion in Q2
  RAN4 meeting#98-bis-e: Selected Rel-16 topics core part maintenance and perf part completion and Rel-17 topics. Draft agenda was shared on RAN4 reflector.
  RAN4 meeting#99-e: Rel-15/16 maintenance and Rel-16 perf part completion and Rel-17 topics (possible down-scoping to be applied)

## Slide 25: Thank You!
  Vice chairs Haijie Qiu and Andrey Chervyakov for helping structure the e-meeting and chairing sessions
  Kai-Erik Sunell and Carolyn Taylor for efficient secretary support
  Email moderators for leading the email discussions and providing summaries
  Delegates for contributions and discussions