3GPP TSG RAN meeting #92e										RP-211123

Electronic Meeting, June 14-18, 2021

## Status Report to TSG

Agenda item:			13.3.7

| WI / SI Name | UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | MCenhUEConTest |  |  |  |  |
| Unique ID | 890042 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201487 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: NA | Testing part: 12/2021 |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: NA | Testing part: 33% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | KAHN, Jason |
|  | Company | NIST (U.S. Department of Commerce) |
|  | Email | jason.kahn@nist.gov |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NA |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

NA

#### 2.1.2	Remaining Open issues

NA

## 2.2	RAN2

#### 2.2.1	Agreements

NA

#### 2.2.2	Remaining Open issues

NA

## 2.3	RAN3

#### 2.3.1	Agreements

NA

#### 2.3.2	Remaining Open issues

NA

## 2.4	RAN4

#### 2.4.1	Agreements

NA

#### 2.4.2	Remaining Open issues

NA

## 2.5	RAN5

#### 2.5.1	Agreements

This work item started with RAN5#89. Most of the work at RAN5#91 involved 4 main categories:

1) Introduction of new MCPTT test cases in TS 36.579-2

2) Introduction of new MCVideo and MCData test cases in TS 36.579-6 and 36.579-7, respectively

3) Maintenance for in TS 36.579-1, specifically for generic procedures and default messages

4) Maintenance for in TS 36.579-2, specifically MCPTT test cases

There were also 3 discussion documents pertaining to this work item.

| Discussion Document Name | Summary | Outcome |
| --- | --- | --- |
| MCPTT on-network test cases with location information using a GNSS simulator | In an effort to improve the testing capability of some test cases that currently use a GNSS simulator, a proposal was made to expand the options of providing location information to the MCPTT Client. There were 4 specific test cases in question (from TS 36.579-2): 6.1.1.15, 6.1.1.16, 6.3.1, and 6.3.2. | Proposal accepted for test cases 6.1.1.15, 6.1.1.16, 6.3.2. For test case 6.3.1, currently the test states: “Check: Does the UE … send a SIP MESSAGE containing … the current location coordinates.”. This implies that a GNSS simulator is required and there was no conclusion at this meeting to change this requirement in test case 6.3.1: open point is on whether checking that the UE sends an “up-to-date” location (and not a “stale” location) is an essential part of the test purposes or whether such check could be removed |
| Issues with pre-established sessions | When attempting to originate an MCPTT private call without floor control using a pre-established session, the call fails due to the removal of an SDP part. In an on-demand call of the same type, the absence of the specific SDP part is a trigger that lets the server know that the call is to be completed without floor control. But there are pre-established call control messages that need that SDP part for the call to complete. | CT1 has informally acknowledged issues to be addressed in the core spec, so LS is not needed. Wait for CT1 outcome |
| IUT and SS log content for MCPTT on-network test cases | To improve the process of verifying MCPTT test cases (among other thingS), 3 statements needed to be acknowledged: Statement#1: IUT = SUT = MCPTT UE = (MCPTT Client under test + LTE UE under test) Statement#2: Regardless of the test model used, the SS log file of an MCPTT test case verification shall display the protocol message exchanges and contents for the MCPTT (HTTP, SIP), EPC NAS and E-UTRA RRC layers. Statement#3: Even with the MCX IPCAN test model, the SS shall comply with EPC NAS and E-UTRA RRC protocol message exchanges and contents exactly as specified in TS 36.579-series specifications. | For Statement #1, the IUT = the MCX Client for the MCX IPCAN test mode. The original test model (MCX EUTRA) still holds with the IUT = the UE. For SS log files, RAN5 still requests the LTE (NAS, RRC) logging to be provided by the SS, but only for information. - EPC NAS + E-UTRA RRC message names + message contents. - Note 1: There is no requirement on TF160 to check this LTE level logging. - Note 2: This LTE level logging is only there to give some evidence that the MCX test case was indeed executed on top of an LTE IPCAN. |

Overall, there were 24 TDocs at this meeting associated with this work item (see clause 4 References below). There were also 68 TDocs associated with maintenance of the 36.579 family of specifications (including the aforementioned discussion documents).

The work item is on schedule and no special action is needed.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

NA

#### 2.6.2	Remaining Open issues

NA

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

NA

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NA

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

TDocs directly associated with this Work Item:

[1] R5-212146 - Addition of SIP 487 default message and update of User Profile for first-to-call and request remotely initiated call

[2] R5-213588 - Addition of Functional Alias Generic Procedures

[3] R5-213589 - Addition of Functional Alias to MCPTT Config Documents 5.5.8

[4] R5-213265 - Additions to MCPTT Floor Control Defaults 5.5.6

[5] R5-213266 - Additions to MCPTT Group Configuration Defaults 5.5.7

[6] R5-213267 - Update of MCVideo Transmission Control Default Messages 5.5.11

[7] R5-213590 - Addition of new MCPTT test case 6.2.20 On-network / First-to-answer call / On-demand session / Client Originated (CO)

[8] R5-213591 - Addition of new MCPTT test case 6.2.21 On-network / First-to-answer call / On-demand session / Client Terminated (CT)

[9] R5-213592 - Addition of new MCPTT test case 6.2.22 On-network / First-to-answer call / Pre-established session / Client Originated (CO)

[10] R5-213593 - Addition of new MCPTT test case 6.2.23 On-network / First-to-answer call / Pre-established session / Client Terminated (CT)

[11] R5-213594 - Addition of new MCPTT test case 6.2.24 On-network / Remotely initiated private call / Client Originated (CO)

[12] R5-213595 - Addition of new MCPTT test case 6.2.25 On-network / Remotely initiated private call / On-demand session / Client Terminated (CT)

[13] R5-213596 - Addition of new MCPTT test case 6.2.26 On-network / Remotely initiated private call / Pre-established session / Client Terminated (CT)

[14] R5-213255 - Addition of MCPTT Test Case 6.1.1.19

[15] R5-213597 - Addition of MCPTT Test Case 5.8

[16] R5-213598 - Addition of MCPTT Test Case 6.1.1.20

[17] R5-213599 - Addition of MCPTT Test Case 6.1.2.13

[18] R5-213600 - Addition of MCPTT Test Case 6.1.2.14

[19] R5-212154 - Addition of applicability for new MCPTT Rel-15 test cases

[20] R5-213256 - Addition of new MCVideo test case 6.1.1.12 On-network / On-demand Pre-arranged Group Call / Transmission Control State Transitions / Client Originated (CO)

[21] R5-213257 - Addition of new MCVideo test case 6.1.1.13 On-network / On-demand Pre-arranged Group Call / Reception Control State Transitions / Client Terminated (CT)

[22] R5-213420 - Addition of MCData Test Case 6.2.13

[23] R5-213381 - SR UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo

[24] R5-213382 - WP UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo

TDocs categorized as maintenance and other discussion documents:

[1] R5-212145 - Removal of redundant references to TS 36.579-1

[2] R5-213653 - Correction to Default Message content HTTP POST, PUT and DELETE

[3] R5-213654 - Correction to default message content MCPTT-Info

[4] R5-212288 - Correction to generic test procedure 5.3.13

[5] R5-212289 - Correction to generic test procedure 5.3.16

[6] R5-212290 - Correction to generic test procedure 5.3.19

[7] R5-212291 - Correction to generic test procedure 5.3.22

[8] R5-213655 - Correction to generic test procedure 5.3.3

[9] R5-212293 - Correction to generic test procedure 5.3.5

[10] R5-212294 - Correction to Resource List message content

[11] R5-212295 - Correction to SDP message content

[12] R5-213656 - New generic test procedure for group creation

[13] R5-212298 - Update to Default Message Content - Connect

[14] R5-212299 - Update to Default Message Content - INVITE

[15] R5-213657 - Update to Default Message Content - REFER

[16] R5-212301 - Update to Default Message Content - SIP MESSAGE

[17] R5-212302 - Update to Default Message Content - SIP PUBLISH

[18] R5-212303 - Update to Default Message Content SIP 4xx

[19] R5-212304 - Update to general conditions

[20] R5-212305 - Update to references clause

[21] R5-212354 - Correction to default message content Location-Info

[22] R5-212665 - Additions to MCPTT Group Configuration

[23] R5-213658 - Correction to MCPTT Test Case 5.2

[24] R5-213659 - Correction to MCPTT Test Case 5.4

[25] R5-213660 - Correction to MCPTT Test Case 6.1.1.1

[26] R5-212310 - Correction to MCPTT Test Case 6.1.1.10

[27] R5-212311 - Correction to MCPTT Test Case 6.1.1.14

[28] R5-212312 - Correction to MCPTT Test Case 6.1.1.15

[29] R5-212313 - Correction to MCPTT Test Case 6.1.1.16

[30] R5-212314 - Correction to MCPTT Test Case 6.1.1.17

[31] R5-212315 - Correction to MCPTT Test Case 6.1.1.18

[32] R5-213661 - Correction to MCPTT Test Case 6.1.1.2

[33] R5-213662 - Correction to MCPTT Test Case 6.1.1.5

[34] R5-212318 - Correction to MCPTT Test Case 6.1.1.6

[35] R5-212319 - Correction to MCPTT Test Case 6.1.1.7

[36] R5-212320 - Correction to MCPTT Test Case 6.1.1.8

[37] R5-212321 - Correction to MCPTT Test Case 6.1.1.9

[38] R5-213663 - Correction to MCPTT Test Case 6.1.2.11

[39] R5-212323 - Correction to MCPTT Test Case 6.1.2.12

[40] R5-212324 - Correction to MCPTT Test Case 6.1.2.2

[41] R5-212325 - Correction to MCPTT Test Case 6.1.2.7

[42] R5-212326 - Correction to MCPTT Test Case 6.2.1

[43] R5-213664 - Correction to MCPTT Test Case 6.2.10

[44] R5-212328 - Correction to MCPTT Test Case 6.2.11

[45] R5-212329 - Correction to MCPTT Test Case 6.2.12

[46] R5-212330 - Correction to MCPTT Test Case 6.2.13

[47] R5-212331 - Correction to MCPTT Test Case 6.2.14

[48] R5-213665 - Correction to MCPTT Test Case 6.2.2

[49] R5-212333 - Correction to MCPTT Test Case 6.2.8

[50] R5-213666 - Correction to MCPTT Test Case 6.2.9

[51] R5-213667 - Correction to MCPTT Test Cases 6.2.3 – 6.2.7

[52] R5-213668 - Addition of MCPTT Test Case 6.1.1.21

[53] R5-213669 - Update to ICS proforma tables

[54] R5-213670 - Routine maintenance for TS 36.579-5

[55] R5-212357 - Correction to MCVideo Test Case 6.1.1.1

[56] R5-212358 - Correction to MCVideo Test Case 6.1.1.2

[57] R5-212359 - Correction to MCVideo Test Case 6.1.1.3

[58] R5-212360 - Correction to MCVideo Test Case 6.1.1.4

[59] R5-212361 - Correction to MCVideo Test Case 6.1.1.5

[60] R5-212362 - Correction to MCVideo Test Case 6.1.1.6

[61] R5-212363 - Correction to MCVideo Test Case 6.1.1.7

[62] R5-212364 - Correction to MCVideo Test Case 6.1.1.8

[63] R5-212365 - Correction to MCVideo Test Case 6.1.1.9

[64] R5-212366 - Correction to MCVideo Test Case 6.1.1.10

[65] R5-212367 - Correction to MCVideo Test Case 6.1.1.11

[66] R5-213432 - MCPTT on-network test cases with location information using a GNSS simulator

[67] R5-213055 - Issues with pre-established session establishment

[68] R5-213431 - IUT and SS log content for MCPTT on-network test cases

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template