3GPP TSG-RAN Meeting #92-e									RP-211318

Electronic Meeting, June 2021

## Status Report to TSG

Agenda item:			9.8.19.4

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R17_4BLTE_1BNR_5DL2UL |  |  |  |  |
| Unique ID | 881001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210766 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2022 | Performance part: 03/2022 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 50% | Performance Part: 50% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Johannes Hejselbaek |
|  | Company | Nokia |
|  | Email | johannes.hejselbaek@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.4	RAN4

New combinations since latest WID revision are captured together with status updates for listed requests in the revised WID.

#### 2.4.2	Remaining Open issues

Additional notes and status of individual combinations is captured in the band combination table included in the revised WID .

## 4.	References

RAN#92e:

RP-211318	SR for WI on EN-DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-211319	Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RAN4#99e:

R4-2110658		Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

R4-2110683	CR to introduce new combinations of LTE 4band + NR 1band for TS 38.101-3, Nokia

R4-2110715	draft TR 37.717-41-11 v0.5.0, Nokia

RAN4#98bis-e:

R4-2107188	draft TR 37.717-41-11 v0.4.0, Nokia

RAN#91e:

RP-210484	SR for WI on EN-DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-210766	Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RAN4#98e:

R4-2101924		Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

R4-2101925	CR to introduce new combinations of LTE 4band + NR 1band for TS 38.101-3, Nokia

R4-2101926	draft TR 37.717-41-11 v0.3.0, Nokia

RAN#90e:

RP-202589 	SR for WI on EN-DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-202590 	Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RAN4#97e:

R4-2015214 		Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

R4-2015215	CR to introduce new combinations of LTE 4band + NR 1band for TS 38.101-3, Nokia

R4-2015216	draft TR 37.717-41-11 v0.2.0, Nokia

RAN#89e:

RP-201482 	SR for WI on EN-DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RP-201483 	Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

RAN4#96e:

R4-2010397 		Revised Rel-17 WID on DC of 4 bands LTE inter-band CA (4DL1UL) and 1 NR band (1DL1UL), Nokia

R4-2010400	draft TR 37.717-41-11 v0.1.0, Nokia

R4-2010398	CR to introduce new combinations of LTE 4band + NR 1band for TS 38.101-3, Nokia