## Slide 1: Status Report RAN WG4
3GPP RAN WG4 Chair
Xizeng Dai
3GPP TSG-RAN Meeting #93e
Electronic Meeting, September 13th-17th, 2021
Agenda Item: 3
RP-211614

## Slide 2: Summary (1/2)
In Q3 2021, RAN4 had one e-meetings, i.e., #100-e.
  Email discussions were organized in 121 email threads, each with a moderator, in three parallel sessions (Main, RRM, BSRF_Demod_Test).
  Total 4000+ emails in one meeting.
  27 GTW calls in each session, a total of 81 hours of call, were used to treat critical or controversial topics.
Continue to improve the meeting efficiency
  Update the meeting efficiency measures, which is documented in R4-2114691.
  Further optimize the meeting arrangement and timeline, which are documented in R4-2111702.
  Optimize the approach for handling maintenance CRs by reducing the formal agreed CRs number from around 700 to 110+
    The intention is to improve the CR quality, conduct the cross-checking earlier, and facilitate the implementation of those CRs after RAN
    Many thanks to all volunteer RAN4 colleagues to help merging the endorsed draft CRs
Rel-15 and Rel-16 maintenance
  Although RAN4 limits the number of CRs submitted by one company, there were still a large number of Rel-15 and Rel-16 maintenance CRs
    Rel-15 maintenance tdocs account for 11.9% of total number treated, Rel-16 maintenance tdocs account for 16.8%
    More than half of maintenance tdocs are CRs for performance part of Rel-16 WIs which were just closed in last quarter.
Rel-17 WI/SI
  Tdocs of Rel-17 spectrum-related WI account for 25% of total number, tdocs of Rel-17 non-spectrum related WI/SIs account for 39%.
  Most of GTW time slots are used to treat Rel-17 WI/SIs

## Slide 3: Summary (2/2)
Rel-17 NR and LTE WI/SIs
  Following RAN4-led WIs were completed:
    Core part: LTE/NR spectrum sharing in Band 34/n34 and Band 39/n39
    Core part: LTE/NR spectrum sharing in Band 34/n34 and Band 39/n39
    Core part: NR_FR2_FWA_Bn259
    NR_UE_PC2_n39 (Core and Perf.)
    NR_UE_PC1_5_n79 (Core and Perf.)
    Core part: HPUE_PC1_5_n77_n78
    Core part: NR_SAR_PC2_interB_SUL_2BUL
    NR_FR1_35MHz_45MHz_BW (Core and Perf.)
    Perf. part: Introduction of NR 47GHz band
    Study on extended 600MHz NR band
    Study on high power UE (power class 2) for one NR FDD band
  The following RAN4-led WI/SIs need to be extended:
    Core part: Introduction of DL 1024QAM for NR FR1
    Study on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths
    LTE_bands_R17_M1_M2_NB1_NB2
  Other work of Rel-17 WI/SIs are on track.

## Slide 4: RAN4 Vice Chair election
Mr. Haijie Qiu and Mr. Andrey Chervyakov were re-elected as RAN4 Vice Chairs (2nd term) by acclamation on August 18, 2021.
No ballot was carried out for elections.
Congratulations to both
Name | Company / Partner
Mr. Andrey Chervyakov | Intel / ATIS
Mr. Haijie Qiu | Samsung Electronics Co., Ltd / TTA
Vice Chair

## Slide 5: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #100-e | August 16~27, 2021 | Electronic meeting | --- | 403/403 | 4291/3903
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e
Delegates | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400 | 527 | 401 | 403
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e
Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740 | 2460 | 3622 | 3903

## Slide 6: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920175 | Core part: Introduction of operation in full unlicensed band 5925-7125MHz for NR | NR_6GHz_unlic_full-Core | Rel-17 | R4 | 03/22 | 0 | 30 | SR: RP-212301, revised WID: RP-212302
920275 | Perf. part: Introduction of operation in full unlicensed band 5925-7125MHz for NR | NR_6GHz_unlic_full-Perf | Rel-17 | R4 | 06/22 | 0 | 0 | SR: RP-212301, revised WID: RP-212302
920174 | Core part: Rel-17 Dual Connectivity (DC) of x bands (x=1,2) LTE inter-band CA (xDL1UL) and 4 bands NR inter-band CA (4DL1UL) | DC_R17_xBLTE_4BNR_yDL2UL-Core | Rel-17 | R4 | 03/22 | 0 | 5 | SR: RP-212189, revised WID: RP-212190
920274 | Perf. part: Rel-17 Dual Connectivity (DC) of x bands (x=1,2) LTE inter-band CA (xDL1UL) and 4 bands NR inter-band CA (4DL1UL) | DC_R17_xBLTE_4BNR_yDL2UL-Perf | Rel-17 | R4 | 03/22 | 0 | 5 | SR: RP-212189, revised WID: RP-212190
920173 | Core part: High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5, 12, 13 and NR bands n5, n13, n71 | LTE_NR_HPUE_FWVM-Core | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-212089, revised WID: RP-212091
920273 | Perf. part: High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5, 12, 13 and NR bands n5, n13, n71 | LTE_NR_HPUE_FWVM-Perf | Rel-17 | R4 | 06/22 | 0 | 0 | SR: RP-212089, revised WID: RP-212091
920172 | Core part: LTE/NR spectrum sharing in Band 34/n34 and Band 39/n39 | DSS_LTE_B34_NR_Bn34_LTE_B39_NR_Bn39 | Rel-17 | R4 | 09/21 | 0 | 100 | Completed earlier than plan. SR: RP-211995, revised WID: RP-211996
920170 | Core part: UE RF requirements for Transparent Tx Diversity (TxD) for NR | NR_RF_TxD-Core | Rel-17 | R4 | 03/22 | 0 | 50 | SR: RP-211941, revised WID: RP-211940
920270 | Perf. part: UE RF requirements for Transparent Tx Diversity (TxD) for NR | NR_RF_TxD-Perf | Rel-17 | R4 | 03/22 | 0 | 10 | SR: RP-211941, revised WID: RP-211940
911205 | Perf. part: NR Sidelink Relay | NR_SL_relay-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-211779, revised WID: RP-211781
911120 | Core part: New bands and bandwidth allocation for 5G terrestrial broadcast | LTE_terr_bcast_bands_part1 | Rel-17 | R1 | 03/22 | 0 | 0 | SR: RP-211947
911119 | Core part: ENDC_R17_1BLTE_1BNR_MSD | ENDC_R17_1BLTE_1BNR_MSD-Core | Rel-17 | R4 | 03/22 | 20 | 50 | SR: RP-212186, revised WID: RP-212187
NOTE: in the following slides we show the completion level based on the submitted SR and revised WID as requested by MCC.

## Slide 7: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
911118 | Core part: LTE_NR_Simult_RxTx | LTE_NR_Simult_RxTx-Core | Rel-17 | R4 | 03/22 | 30 | 70 | SR: RP-212185
911218 | Perf. part: LTE_NR_Simult_RxTx | LTE_NR_Simult_RxTx-Perf | Rel-17 | R4 | 03/22 | 30 | 70 | SR: RP-212185.
911117 | Core part: NR_RAIL_EU_1900MHz_TDD | NR_RAIL_EU_1900MHz_TDD-Core | Rel-17 | R4 | 03/22 | 5 | 25 | SR: RP-211684
911217 | Perf. part: NR_RAIL_EU_1900MHz_TDD | NR_RAIL_EU_1900MHz_TDD-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-211684
911116 | Core part: NR_RAIL_EU_900MHz | NR_RAIL_EU_900MHz-Core | Rel-17 | R4 | 03/22 | 5 | 25 | SR: RP-211683
911216 | Perf. part: NR_RAIL_EU_900MHz | NR_RAIL_EU_900MHz-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-211683
911115 | Core part: NR_FR2_FWA_Bn259 | NR_FR2_FWA_Bn259-Core | Rel-17 | R4 | 09/21 | 80 | 100 | Completed. SR: RP-211743
911215 | Perf. part: NR_FR2_FWA_Bn259 | NR_FR2_FWA_Bn259-Perf | Rel-17 | R4 | 03/22 | 0 | 50 | SR: RP-211743
911114 | Core part: NR_UE_PC2_n39 | NR_UE_PC2_n39-Core | Rel-17 | R4 | 09/21 | 80 | 100 | Completed. SR: RP-211984
911214 | Perf. part: NR_UE_PC2_n39 | NR_UE_PC2_n39-Perf | Rel-17 | R4 | 09/21 | 80 | 100 | Completed. SR: RP-211984
911113 | Core part: NR_UE_PC2_n34 | NR_UE_PC2_n34-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed
911213 | Perf. part: NR_UE_PC2_n34 | NR_UE_PC2_n34-Perf | Rel-17 | R4 | 09/21 | 100 |  | Closed
911112 | Core part: NR_UE_PC1_5_n79 | NR_UE_PC1_5_n79-Core | Rel-17 | R4 | 09/21 | 80 | 100 | Completed. SR: RP-211983
911212 | Perf. part: NR_UE_PC1_5_n79 | NR_UE_PC1_5_n79-Perf | Rel-17 | R4 | 09/21 | 80 | 100 | Completed. SR: RP-211983
911111 | Core part: ENDC_PC2_R17_xLTE_yNR | ENDC_PC2_R17_xLTE_yNR-Core | Rel-17 | R4 | 03/22 | 95 | 47 | SR: RP-211756, revised WID: RP-211760
911211 | Perf. Part: ENDC_PC2_R17_xLTE_yNR | ENDC_PC2_R17_xLTE_yNR-Perf | Rel-17 | R4 | 03/22 | 95 | 47 | SR: RP-211756, revised WID: RP-211760
911110 | Core part: NR_FR1_TRP_TRS | NR_FR1_TRP_TRS-Core | Rel-17 | R4 | 03/22 | 5 | 20 | SR: RP-212029, revised WID: RP-212030
911210 | Perf. part: NR_FR1_TRP_TRS | NR_FR1_TRP_TRS-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212029, revised WID: RP-212030
911109 | Core part: NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL | NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL-Core | Rel-17 | R4 | 03/22 | 5 | 5 | SR: RP-212181, revised WID: RP-212182
911209 | Perf. part: NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL | NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-212181, revised WID: RP-212182

## Slide 8: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
910097 | Study on optimizations of pi/2 BPSK uplink power in NR | FS_NR_Opt_pi2BPSK | Rel-17 | R4 | 03/22 | 10 | 30 | SR: RP-211745
910096 | Study on band combination handling in RAN4 | FS_NR_ENDC_combo_rules | Rel-17 | R4 | 03/22 | 25 | 50 | SR: RP-211762
900262 | Perf. part: NR_redcap | NR_redcap-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-211742
900261 | Perf. part: NR_cov_enh | NR_cov_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-211826
900260 | Perf. part: NR positioning enhancements | NR_pos_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212365
900170 | Core part: WI on NR Repeaters | NR_repeaters-Core | Rel-17 | R4 | 12/21 | 30 | 50 | SR: RP-212128, revised WID: RP-212129
900169 | Core part: HPUE_PC1_5_n77_n78 | HPUE_PC1_5_n77_n78-Core | Rel-17 | R4 | 09/21 | 60 | 100 | Completed. SR: RP-212049
900168 | Core part: DL_intrpt_combos_TxSW_R17 | DL_intrpt_combos_TxSW_R17-Core | Rel-17 | R4 | 03/22 | 40 | 60 | SR: RP-211833
900268 | Perf. part: DL_intrpt_combos_TxSW_R17 | DL_intrpt_combos_TxSW_R17-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-211833
900167 | Introduction of bandwidth combination set 4 (BCS4) for NR | NR_BCS4-Core | Rel-17 | R4 | 03/22 | 50 | 75 | SR: RP-211755
900166 | Core part: Introduction of NR band n85 | NR_n85-Core | Rel-17 | R4 | 06/21 | 100 |  | Closed
900266 | Perf. part: Introduction of NR band n85 | NR_n85-Perf | Rel-17 | R4 | 06/21 | 100 |  | Closed
900165 | Core part: Introduction of NR band n67 | NR_n67-Core | Rel-17 | R4 | 06/21 | 100 |  | Closed
900265 | Perf. Part: Introduction of NR band n67 | NR_n67-Perf | Rel-17 | R4 | 06/21 | 100 |  | Closed
900164 | Core part: NR_bands_UL_MIMO_PC3_R17 | NR_bands_UL_MIMO_PC3_R17-Core | Rel-17 | R4 | 03/22 | 50 | 70 | SR: RP-212183, revised WID: RP-212184
900264 | Perf. part: NR_bands_UL_MIMO_PC3_R17 | NR_bands_UL_MIMO_PC3_R17-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-212183, revised WID: RP-212184
900163 | Core part: NR_intra_HPUE_R17 | NR_intra_HPUE_R17-Core | Rel-17 | R4 | 03/22 | 5 | 5 | SR: RP-212179, revised WID: RP-212180. No new input.
900263 | Perf. Part: NR_intra_HPUE_R17 | NR_intra_HPUE_R17-Perf | Rel-17 | R4 | 06/22 | 0 | 0 | SR: RP-212179, revised WID: RP-212180
900059 | Study on extended 600MHz NR band | FS_NR_600MHz_ext | Rel-17 | R4 | 09/21 | 75 | 100 | Completed. SR: RP-211952.
900058 | Study on high power UE (power class 2) for one NR FDD band | FS_NR_PC2_UE_FDD | Rel-17 | R4 | 09/21 | 60 | 100 | Completed. SR: RP-211854

## Slide 9: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
890255 | Perf. part: NR_demod_enh2 | NR_demod_enh2-Perf | Rel-17 | R4 | 03/22 | 30 | 45 | WI revised to add CSI-IM phase II. SR: RP-211834, revised WID: RP-211835
890162 | Core part: RF requirements enhancement for NR FR1 | NR_RF_FR1_enh-Core | Rel-17 | R4 | 03/22 | 40 | 60 | SR: RP-212170, revised WID: RP-212171
890262 | Perf. part: RF requirements enhancement for NR FR1 | NR_RF_FR1_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212170, revised WID: RP-212171
890161 | Core part: NR and MR-DC measurement gap enhancements | NR_MG_enh-Core | Rel-17 | R4 | 03/22 | 25 | 50 | SR: RP-212311
890261 | Perf. part: NR and MR-DC measurement gap enhancements | NR_MG_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212311
890160 | Core part: NR support for high speed train scenario in FR2 | NR_HST_FR2-Core | Rel-17 | R4 | 03/22 | 35 | 50 | SR: RP-212116
890260 | Perf. Part: NR support for high speed train scenario in FR2 | NR_HST_FR2-Perf | Rel-17 | R4 | 09/22 | 10 | 20 | SR: RP-212116
890159 | Core part: NR_RF_FR2_req_enh2 | NR_RF_FR2_req_enh2-Core | Rel-17 | R4 | 03/22 | 35 | 55 | SR: RP-212090, revised WID RP-212092
890259 | Perf. part: NR_RF_FR2_req_enh2 | NR_RF_FR2_req_enh2-Perf | Rel-17 | R4 | 06/22 | 15 | 25 | SR: RP-212090, revised WID RP-212092
890158 | Core part: Enhanced NR support for high speed train scenario for FR1 | NR_HST_FR1_enh-Core | Rel-17 | R4 | 03/22 | 55 | 70 | SR: RP-211982
890258 | Perf. part: Enhanced NR support for high speed train scenario for FR1 | NR_HST_FR1_enh-Perf | Rel-17 | R4 | 09/22 | 40 | 50 | SR: RP-211982
890157 | Core part: Further RRM enhancement for NR and MR-DC | NR_RRM_enh2-Core | Rel-17 | R4 | 03/22 | 30 | 60 | SR: RP-211949
890257 | Perf. part: Further RRM enhancement for NR and MR-DC | NR_RRM_enh2-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-211949
890156 | Core part: Introduction of DL 1024QAM for NR FR1 | NR_DL1024QAM_FR1-Core | Rel-17 | R4 | 12/21 | 80 | 90 | Extended by one Quarter, SR: RP-211770,
890256 | Perf. part: Introduction of DL 1024QAM for NR FR1 | NR_DL1024QAM_FR1-Perf | Rel-17 | R4 | 06/22 | 0 | 0 | SR: RP-211770
890154 | Core part: NR_PC2_CA_R17_2BDL_2BUL | NR_PC2_CA_R17_2BDL_2BUL-Core | Rel-17 | R4 | 03/22 | 0 | 70 | SR: RP-211832, revised WID: RP-211831
890254 | Perf. part: NR_PC2_CA_R17_2BDL_2BUL | NR_PC2_CA_R17_2BDL_2BUL-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-211832, revised WID: RP-211831
890153 | Core part: DC_R17_xBLTE_2BNR_yDL3UL | DC_R17_xBLTE_2BNR_yDL3UL-Core | Rel-17 | R4 | 03/22 | 30 | 70 | SR: RP-212113
890253 | Perf. part: DC_R17_xBLTE_2BNR_yDL3UL | DC_R17_xBLTE_2BNR_yDL3UL-Perf | Rel-17 | R4 | 03/22 | 30 | 70 | SR: RP-212113

## Slide 10: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
890152 | Core part: DC_R17_5BLTE_1BNR_6DL2UL | DC_R17_5BLTE_1BNR_6DL2UL-Core | Rel-17 | R4 | 03/22 | 30 | 70 | SR: RP-212112
890252 | Perf. part: DC_R17_5BLTE_1BNR_6DL2UL | DC_R17_5BLTE_1BNR_6DL2UL-Perf | Rel-17 | R4 | 03/22 | 30 | 70 | SR: RP-212112
890151 | Core part: Introduction of lower 6GHz NR unlicensed operation for Europe | NR_6GHz_unlic_EU-Core | Rel-17 | R4 | 06/21 | 25 | 30 | TBD for target date. Time budget is changed. Need discussion. SR: RP-211822
890251 | Perf. part: Introduction of lower 6GHz NR unlicensed operation for Europe | NR_6GHz_unlic_EU-Perf | Rel-17 | R4 | 09/21 | 15 | 15 | TBD for target date. Time budget is changed. Need discussion. SR: RP-211822
890150 | Core part: Introduction of 6GHz NR licensed bands | NR_6GHz-Core | Rel-17 | R4 | 03/22 | 0 | 0 | On hold, SR: RP-212172
890250 | Perf. part: Introduction of 6GHz NR licensed bands | NR_6GHz-Perf | Rel-17 | R4 | 06/22 | 0 | 0 | On hold, SR: RP-212172
890040 | Study on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths | FS_NR_eff_BW_util | Rel-17 | R4 | 03/22 | 40 | 50 | Extended by one quarter further from Dec 2021. SR: RP-211937, revised WID RP-212287
881112 | Core part: NR_SUL_combos_R17 | NR_SUL_combos_R17-Core | Rel-17 | R4 | 03/22 | 50 | 60 | SR: RP-212177, revised WID: RP-212178
881212 | Perf. part: NR_SUL_combos_R17 | NR_SUL_combos_R17-Perf | Rel-17 | R4 | 03/22 | 50 | 60 | SR: RP-212177, revised WID: RP-212178
881111 | Core part: NR_CADC_R17_5BDL_xBUL | NR_CADC_R17_5BDL_xBUL-Core | Rel-17 | R4 | 03/22 | 10 | 15 | SR: RP-212175, revised WID: RP-212176
881211 | Perf. part: NR_CADC_R17_5BDL_xBUL | NR_CADC_R17_5BDL_xBUL-Perf | Rel-17 | R4 | 03/22 | 10 | 15 | SR: RP-212175, revised WID: RP-212176
881110 | Core part: NR_CADC_R17_4BDL_2BUL | NR_CADC_R17_4BDL_2BUL-Core | Rel-17 | R4 | 03/22 | 60 | 70 | SR: RP-212111, revised WID: RP-212110
881210 | Perf. part: NR_CADC_R17_4BDL_2BUL | NR_CADC_R17_4BDL_2BUL-Perf | Rel-17 | R4 | 03/22 | 60 | 70 | SR: RP-212111, revised WID: RP-212110
881109 | Core part: NR_CA_R17_4BDL_1BUL | NR_CA_R17_4BDL_1BUL-Core | Rel-17 | R4 | 03/22 | 33 | 45 | SR: RP-211754, revised WID: RP-211759
881209 | Perf. part: NR_CA_R17_4BDL_1BUL | NR_CA_R17_4BDL_1BUL-Perf | Rel-17 | R4 | 03/22 | 33 | 45 | SR: RP-211754, revised WID: RP-211759
881108 | Core part: NR_CADC_R17_3BDL_2BUL | NR_CADC_R17_3BDL_2BUL-Core | Rel-17 | R4 | 03/22 | 45 | 70 | SR: RP-211819, revised WID: RP-211818
881208 | Perf. part: NR_CADC_R17_3BDL_2BUL | NR_CADC_R17_3BDL_2BUL-Perf | Rel-17 | R4 | 03/22 | 45 | 70 | SR: RP-211819, revised WID: RP-211818
881107 | Core part: NR_CA_R17_3BDL_1BUL | NR_CA_R17_3BDL_1BUL-Core | Rel-17 | R4 | 03/22 | 60 | 75 | SR: RP-212238, revised WID: RP-212239
881207 | Perf. part: NR_CA_R17_3BDL_1BUL | NR_CA_R17_3BDL_1BUL-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-212238, revised WID: RP-212239

## Slide 11: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
881106 | Core part: NR_CADC_R17_2BDL_xBUL | NR_CADC_R17_2BDL_xBUL-Core | Rel-17 | R4 | 09/21 | 50 | 70 | SR RP-211817: revised WID, RP-211816
881206 | Perf. part: NR_CADC_R17_2BDL_xBUL | NR_CADC_R17_2BDL_xBUL-Perf | Rel-17 | R4 | 09/21 | 50 | 70 | SR RP-211817: revised WID, RP-211816
881105 | Core part: NR_CA_R17_Intra | NR_CA_R17_Intra-Core | Rel-17 | R4 | 03/22 | 20 | 24 | SR: RP-211752, revised WID: RP-211757
881205 | Perf. Part: NR_CA_R17_Intra | NR_CA_R17_Intra-Perf | Rel-17 | R4 | 03/22 | 20 | 24 | SR: RP-211752, revised WID: RP-211757
881104 | Core part: DC_R17_xBLTE_3BNR_yDL2UL | DC_R17_xBLTE_3BNR_yDL2UL-Core | Rel-17 | R4 | 03/22 | 45 | 60 | SR: RP-211806 , revised WID RP-211805
881204 | Perf. part: DC_R17_xBLTE_3BNR_yDL2UL | DC_R17_xBLTE_3BNR_yDL2UL-Perf | Rel-17 | R4 | 03/22 | 45 | 60 | SR: RP-211806 , revised WID RP-211805
881103 | Core part: DC_R17_xBLTE_yBNR_3DL3UL | DC_R17_xBLTE_yBNR_3DL3UL-Core | Rel-17 | R4 | 03/22 | 30 | 60 | SR: RP-211804, revised WID: RP-211803
881203 | Perf. part: DC_R17_xBLTE_yBNR_3DL3UL | DC_R17_xBLTE_yBNR_3DL3UL-Perf | Rel-17 | R4 | 03/22 | 30 | 60 | SR: RP-211804, revised WID: RP-211803
881102 | Core part: DC_R17_xBLTE_2BNR_yDL2UL | DC_R17_xBLTE_2BNR_yDL2UL-Core | Rel-17 | R4 | 03/22 | 65 | 80 | SR: RP-211751, revised WID: RP-211750,
881202 | Perf. part: DC_R17_xBLTE_2BNR_yDL2UL | DC_R17_xBLTE_2BNR_yDL2UL-Perf | Rel-17 | R4 | 03/22 | 65 | 80 | SR: RP-211751, revised WID: RP-211750,
881101 | Core part: DC_R17_4BLTE_1BNR_5DL2UL | DC_R17_4BLTE_1BNR_5DL2UL-Core | Rel-17 | R4 | 03/22 | 50 | 60 | SR: RP-211820, revised WID: RP-211821
881201 | Perf. part: DC_R17_4BLTE_1BNR_5DL2UL | DC_R17_4BLTE_1BNR_5DL2UL-Perf | Rel-17 | R4 | 03/22 | 50 | 60 | SR: RP-211820, revised WID: RP-211821
881100 | Core part: DC_R17_3BLTE_1BNR_4DL2UL | DC_R17_3BLTE_1BNR_4DL2UL-Core | Rel-17 | R4 | 03/22 | 77 | 74 | SR: RP-211753, revised WID: RP-211758
881200 | Perf. part: DC_R17_3BLTE_1BNR_4DL2UL | DC_R17_3BLTE_1BNR_4DL2UL-Perf | Rel-17 | R4 | 03/22 | 77 | 74 | SR: RP-211753, revised WID: RP-211758
880199 | Core part: DC_R17_2BLTE_1BNR_3DL2UL | DC_R17_2BLTE_1BNR_3DL2UL-Core | Rel-17 | R4 | 03/22 | 50 | 60 | SR: RP-212173, revised WID: RP-212174
890299 | Perf. part: DC_R17_2BLTE_1BNR_3DL2UL | DC_R17_2BLTE_1BNR_3DL2UL-Perf | Rel-17 | R4 | 03/22 | 50 | 60 | SR: RP-212173, revised WID: RP-212174
880198 | Core part: DC_R17_1BLTE_1BNR_2DL2UL | DC_R17_1BLTE_1BNR_2DL2UL-Core | Rel-17 | R4 | 03/22 | 50 | 75 | SR: RP-212117, revised WID RP-212096
880298 | Perf. part: DC_R17_1BLTE_1BNR_2DL2UL | DC_R17_1BLTE_1BNR_2DL2UL-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-212117, revised WID RP-212096
880197 | Core part: NR_SAR_PC2_interB_SUL_2BUL | NR_SAR_PC2_interB_SUL_2BUL-Core | Rel-17 | R4 | 09/21 | 70 | 100 | Completed. SR: RP-211830, revised WID: RP-211829
880297 | Perf. Part: NR_SAR_PC2_interB_SUL_2BUL | NR_SAR_PC2_interB_SUL_2BUL-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed

## Slide 12: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
880196 | Core part: DSS_LTE_B40_NR_Bn40 | DSS_LTE_B40_NR_Bn40-Core | Rel-17 | R4 | 09/20 | 100 |  | Closed
880296 | Perf. part: DSS_LTE_B40_NR_Bn40 | DSS_LTE_B40_NR_Bn40-Perf | Rel-17 | R4 | 09/20 | 100 |  | Closed
880195 | Core part: DSS_LTE_B38_NR_Bn38 | DSS_LTE_B38_NR_Bn38-Core | Rel-17 | R4 | 09/20 | 100 |  | Closed
880194 | Core part: ENDC_UE_PC2_R17_NR_TDD | ENDC_UE_PC2_R17_NR_TDD-Core | Rel-17 | R4 | 03/22 | 30 | 40 | SR: RP-211852, revised WID: R4-211853
880294 | Perf. part: ENDC_UE_PC2_R17_NR_TDD | ENDC_UE_PC2_R17_NR_TDD-Perf | Rel-17 | R4 | 03/22 | 30 | 40 | SR: RP-211852, revised WID: R4-211853
880193 | Core part: NR_FR1_35MHz_45MHz_BW | NR_FR1_35MHz_45MHz_BW-Core | Rel-17 | R4 | 09/21 | 80 | 100 | Completed. SR: RP-212188.
880293 | Perf. Part: NR_FR1_35MHz_45MHz_BW | NR_FR1_35MHz_45MHz_BW-Perf | Rel-17 | R4 | 09/21 | 95 | 100 | Completed. SR: RP-212188
880192 | Core part: NR_bands_R17_BWs | NR_bands_R17_BWs-Core | Rel-17 | R4 | 03/22 | 40 | 50 | SR: RP-211932, revised WID: RP-211931
880191 | Core part: LTE_CA_R17_xBDL_2BUL | LTE_CA_R17_xBDL_2BUL-Core | Rel-17 | R4 | 03/22 | 55 | 80 | SR: RP-211749, revised WID: PR-211748
880291 | Perf. part: LTE_CA_R17_xBDL_2BUL | LTE_CA_R17_xBDL_2BUL-Perf | Rel-17 | R4 | 03/22 | 55 | 80 | SR: RP-211749, revised WID: PR-211748
880190 | Core part: LTE_CA_R17_2BDL_2BUL | LTE_CA_R17_2BDL_2BUL-Core | Rel-17 | R4 | 03/22 | 30 | 50 | SR: RP-212193, revised WID: RP-212194
880290 | Perf. part: LTE_CA_R17_2BDL_2BUL | LTE_CA_R17_2BDL_2BUL-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-212193, revised WID: RP-212194
880189 | Core part: LTE_CA_R17_xBDL_1BUL | LTE_CA_R17_xBDL_1BUL-Core | Rel-17 | R4 | 03/22 | 70 | 85 | SR: RP-211886, revised WID: RP-211885
880289 | Perf. part: LTE_CA_R17_xBDL_1BUL | LTE_CA_R17_xBDL_1BUL-Perf | Rel-17 | R4 | 03/22 | 0 | 85 | SR: RP-211886, revised WID: RP-211885
880188 | Core part: LTE_CA_R17_3BDL_1BUL | LTE_CA_R17_3BDL_1BUL-Core | Rel-17 | R4 | 03/22 | 30 | 50 | SR: RP-212191, revised WID: R4-212192
880288 | Perf. part: LTE_CA_R17_3BDL_1BUL | LTE_CA_R17_3BDL_1BUL-Perf | Rel-17 | R4 | 03/22 | 10 | 10 | SR: RP-212191, revised WID: R4-212192
880187 | Core part: LTE_CA_R17_2BDL_1BUL | LTE_CA_R17_2BDL_1BUL-Core | Rel-17 | R4 | 03/22 | 50 | 70 | SR: RP-211858, revised WID: RP-211859
880287 | Perf. part: LTE_CA_R17_2BDL_1BUL | LTE_CA_R17_2BDL_1BUL-Perf | Rel-17 | R4 | 03/22 | 50 | 70 | SR: RP-211858, revised WID: RP-211859
880186 | Core part: NR_SUL_band_2300_2400MHz | NR_SUL_band_2300_2400MHz-Core | Rel-17 | R4 | 12/20 | 100 |  | Closed
880286 | Perf. part: NR_SUL_band_2300_2400MHz | NR_SUL_band_2300_2400MHz-Perf | Rel-17 | R4 | 12/20 | 100 |  | Closed

## Slide 13: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
880185 | Core part: NR_SUL_band_1880_1920MHz | NR_SUL_band_1880_1920MHz-Core | Rel-17 | R4 | 12/20 | 100 |  | Closed
880285 | Perf. part: NR_SUL_band_1880_1920MHz | NR_SUL_band_1880_1920MHz-Perf | Rel-17 | R4 | 12/20 | 100 |  | Closed
880184 | Core part: Introduction of NR band 24 | NR_band_n24-Core | Rel-17 | R4 | 03/21 | 100 |  | Closed
880284 | Perf. part: Introduction of NR band 24 | NR_band_n24-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed
880183 | Core part: NR_SUL_UL_n24 | NR_SUL_UL_n24-Core | Rel-17 | R4 | 03/21 | 100 |  | Closed
880283 | Perf. part: NR_SUL_UL_n24 | NR_SUL_UL_n24-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed
880182 | Core part: Introduction of NR 47GHz band | NR_47GHz_band-Core | Rel-17 | R4 | 06/21 | 100 |  | Closed
880282 | Perf. part: Introduction of NR 47GHz band | NR_47GHz_band-Perf | Rel-17 | R4 | 09/21 | 85 | 100 | Completed. SR: RP-211772, revised WID: RP-211773
880181 | Core part: LTE_B24_mod | LTE_B24_mod-Core | Rel-17 | R4 | 03/21 | 100 |  | Closed
880281 | Perf. part: LTE_B24_mod | LTE_B24_mod-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed
880180 | Core part: NR_LTE_V2X_PC5_combos | NR_LTE_V2X_PC5_combos-Core | Rel-17 | R4 | 03/22 | 70 | 80 | SR: RP-212237
880280 | Perf. part: NR_LTE_V2X_PC5_combos | NR_LTE_V2X_PC5_combos-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-212237
880179 | Core part: LTE_bands_R17_M1_M2_NB1_NB2 | LTE_bands_R17_M1_M2_NB1_NB2-Core | Rel-17 | R4 | 03/22 | 60 | 70 | SR: RP-211856, revised WID: RP-211857
880279 | Perf. part: LTE_bands_R17_M1_M2_NB1_NB2 | LTE_bands_R17_M1_M2_NB1_NB2-Perf | Rel-17 | R4 | 03/22 | 60 | 70 | SR: RP-211856, revised WID: RP-211857
880178 | Core part: NR_MIMO_OTA | NR_MIMO_OTA-Core | Rel-17 | R4 | 03/22 | 70 | 83 | SR: RP-212000, revised WID RP-212080
880278 | Perf. Part: NR_MIMO_OTA | NR_MIMO_OTA-Perf | Rel-17 | R4 | 09/22 | 15 | 20 | SR: RP-212000, revised WID RP-212080
880077 | Study on high-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5 and 12 and NR band n71 | FS_LTE_NR_HPUE_FWVM | Rel-17 | R4 | 03/20 | 100 |  | Closed

## Slide 14: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
870164 | Core part: NR_FR2_FWA_Bn257_Bn258 | NR_FR2_FWA_Bn257_Bn258-Core | Rel-17 | R4 | 09/20 | 100 |  | Closed
870264 | Perf. Part: NR_FR2_FWA_Bn257_Bn258 | NR_FR2_FWA_Bn257_Bn258-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed
870163 | Core part: Introduction of NR band n13 | NR_n13-Core | Rel-17 | R4 | 09/20 | 100 |  | Closed
870263 | Perf. part: Introduction of NR band n13 | NR_n13-Perf | Rel-17 | R4 | 09/20 | 100 |  | Closed
870060 | Study on IMT parameters for 6.425-7.025GHz, 7.025-7.125GHz and 10.0-10.5GHz | FS_NR_IMT_param | Rel-17 | R4 | 12/20 | 100 |  | Closed
860251 | Perf. part: NR small data transmissions in INACTIVE state | NR_SmallData_INACTIVE-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-211871, revised WID: RP-211860
860250 | Perf. part: Enhancements to IAB for NR | NR_IAB_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-211767, revised WID RP-211768
860249 | Perf. part: Further Multi-RAT Dual-Connectivity enhancements | LTE_NR_DC_enh2-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212268
860247 | Perf. part: UE power saving enhancements for NR | NR_UE_pow_sav_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212307
860246 | Perf. Part: Solutions for NR for NTN | NR_NTN_solutions-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-211774, revised WID: RP-211784
860245 | Perf. Part: Enhanced IoT and URLLC support for NR | NR_IIOT_URLLC_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-211938
860244 | Perf. part: Additional enhancements for NB-IoT and LTE-MTC | NB_IOTenh4_LTE_eMTC6-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212130
860242 | Perf. part: NR Sidelink enhancement | NR_SL_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212033, revised WID: RP-211783
860241 | Perf. part: Extending current NR operation to 71GHz | NR_ext_to_71GHz-Perf | Rel-17 | R4 | 06/22 | 0 | 0 | SR: RP-212048
860240 | Perf. part: Further enhancements on MIMO for NR | NR_feMIMO-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-211788
850071 | Study on enhanced test methods for FR2 NR UEs | FS_FR2_enhTestMethods | Rel-17 | R4 | 03/22 | 65 | 70 | SR: RP-212303

## Slide 15: Rel-18 LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920171 | Core part: New bands and bandwidth allocation for 5G terrestrial broadcast - part 2 | LTE_terr_bcast_bands_part2-Core | Rel-18 | R4 | 03/23 | 0 | 0 | SR: RP-211947
920071 | New bands and bandwidth allocation for 5G terrestrial broadcast - part 2 | LTE_terr_bcast_bands_part2 | Rel-18 | R4 | 03/23 | 0 | 0 | SR: RP-211947

## Slide 16: New Rel-17 RAN4-led WI proposals
NR new proposal
LTE new proposal
RP-211903 | New WID on high power UE (power class 2) for NR FDD band | China Unicom | WID new
RP-212163 | New WID: Increasing UE power high limit for CA and DC | China Telecom | WID new
RP-211825, RP-211824 | New WID: BS/UE EMC enhancements | Ericsson, Xiaomi | WID new
RP-212144 | New Study Item on NTN satellite above 10GHz (FR2) | Inmarsat | SID new
RP-211744 | APT 600MHz NR band | Spark NZ Ltd | WID new (work plan)
RP-212364 | Way forward on "Low MSD" and "Lifting the restriction on MOP imposed by PC" | Nokia, Nokia Shanghai Bell | Discussion
RP-211740 | Introducing Upper 700 MHz Block A as a new stand-alone band for NB-IoT for Industrial IoT applications | Puloli | WID new

## Slide 17: Rel-17 RAN4 related issues in RAN#93e
Pi/2 BPSK
US n77 (joint with RAN2)
EU unlicensed 6GHz (WI: NR_6GHz)
RP-211761 | Way forward on pi/2 BPSK | Indian Institute of Tech (H) | discussion
RP-212169 | Resolving the band n77 US extension | Nokia, Nokia Shanghai Bell | discussion
RP-212204 | Addressing the n77 issue | Ericsson | discussion
RP-211671 | LS on inter-operability of band n77 extension in US (R2-2109223; to: RAN4, RAN; cc: -; contact: Nokia) | RAN2 | LS in
RP-211815 | Discussion on support of DoD band in US | OPPO | discussion
RP-212208 | Distinguishing support of extended band n77 | Ericsson, Nokia, Nokia Shanghai Bell | CR
RP-212209 | Distinguishing support of extended band n77 | Ericsson, Nokia, Nokia Shanghai Bell | CR
RP-212210 | Distinguishing support of extended band n77 | Ericsson, Nokia, Nokia Shanghai Bell | CR
RP-212211 | Distinguishing support of extended band n77 | Ericsson, Nokia, Nokia Shanghai Bell | CR
RP-212212 | Introduction of NS value for distinguishing support of extended n77 | Ericsson | CR
RP-212213 | Introduction of NS value for distinguishing support of extended n77 | Ericsson | CR
RP-212305 | Recommendations to conclude the specification of band n77 for US 3.45 to 3.55 GHz usage | Apple, MediaTek, Skyworks Solutions Inc. | discussion
RP-212314 | Views on US n77 handling | MediaTek Inc. | discussion
RP-211822 | SR for introduction of lower 6GHz NR unlicensed operation for Europe, Rapporteur: Nokia | RAN4 | WI status report
RP-211823 | On Introduction of lower 6GHz NR unlicensed operation for Europe | Nokia, Nokia Shanghai Bell | discussion
RP-211906 | Requirements for 6GHz NR-U band plan in Europe | BT plc, Telecom Italia, Telefonica, Vodafone, Deutsche Telekom, Orange, Telia Company, Telenor, Bouygues Telecom | discussion
RP-212050 | On progress for WI on introduction of lower 6GHz NR unlicensed operation for Europe | Qualcomm CDMA Technologies | discussion
RP-212125 | On the introduction of lower 6GHz NR unlicensed operation for Europe | Ericsson | discussion
RP-212300 | Overview of the regulatory requirements for in- and out-of-band blocking in the 6GHz EU/CEPT band | Apple | discussion
RP-212409 | Discussion on band plan for Europe unlicensed 6GHz | ZTE, Sanechips | discussion

## Slide 18: Rel-17 RAN4 related issues in RAN#93e
CRS-IM for DSS (WI: NR_demod_enh2-Perf)
NR NTN irregular channel bandwidth (SI: FS_NR_eff_BW_util)
Band combination for FR2-2 with an anchor in FR1 (WI NR_ext_to_71GHz)
RedCap bands (WI: NR_redcap)
RAN4 impact on MUSIM WI
RP-211835 | Revised WID: Further enhancement on NR demodulation performance | China Telecom | WID revised
RP-211950 | CRS interference handling in NR | Apple | discussion
RP-212199 | Views on LTE CRS interference handling for NR UE | Nokia, Nokia Shanghai Bell | discussion
RP-212226 | Views on Rel-17 CRS-IM requirements in scenarios with overlapping spectrum for LTE and NR | Intel Corporation | discussion
RP-212490 | LS on RAN4 evaluation for LTE CRS interference handling for NR UE (R4-2115741; to: RAN; cc: -; contact: China Telecom) | RAN4 | LS in
RP-212284 | NR NTN and Irregular Channel Bandwidths | Globalstar, Inmarsat | discussion
RP-212287 | Revised SID: Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths | Globalstar | SID revised
RP-212124 | Band combination for FR2-2 with an anchor in FR1 | Ericsson | discussion
RP-212138 | Views on RedCap Bands | Qualcomm Incorporated | discussion
RP-212310 | RAN4 Impact on MUSIM WI | MediaTek Inc. | discussion
RP-212355 | RAN4 TU requirements for R17 MUSIM Switching Gaps | Apple | discussion
RP‑212026 | Revised WID for MUSIM | vivo | WID revised

## Slide 19: Rel-17 RAN4 related issues in RAN#93e
Link recovery for Rel-17 FeMIMO WI
  Rel-17 FeMIMO: RAN4 sent LS to RAN R4-2115426 to ask for clarification on the scope of the scope of RAN4 objective “Investigate if the requirements on link recovery procedure is suitable for FR2 serving cells”.
MU for MIMO OTA (WI: NR_MIMO_OTA)
EN-DC 2+4 band (WI: DC_R17_xBLTE_4BNR_yDL2UL)
RP-212126 | Discussion on link recovery objective of FeMIMO WID | Ericsson | discussion
RP-211789 | Assessment on Rel-17 NR_FeMIMO | Samsung | discussion
RP‑211677 | LS on Rel-17 FeMIMO WI objective on link recovery procedure in FR2 serving cell (R4-2115433; to: RAN; cc: RAN1; contact: Vivo) | RAN4 | LS in
RP‑212023 | Discussion on overall Rel-17 FeMIMO | vivo | discussion
RP‑212028 | Views on MU work in MIMO OTA WI | vivo | discussion
RP‑212122 | Motivation for NR MIMO OTA WID revision | CAICT | discussion
RP-212080 | Revised WID: Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirements for NR UEs | CAICT | WID revised
RP‑212097 | Motivation on addition of FR1 4 Bands for 2+4 band EN-DC | SoftBank Corp. | discussion
RP‑212190 | WID revision: DC of x bands (x=1,2) LTE inter-band CA (xDL/1UL) and 4 bands NR inter-band CA (4DL/1UL) | Huawei, HiSilicon | WID revised

## Slide 20: RAN4 Q4 and Perf. Part TU Planning
The TU budget for RAN4 in Rel-17 (The detailed TU allocation for each WI/SI was given in RP-211604)
  There is no available TU in RF, RRM and BSRF_Demod_Testing session(s).
  NOTE：Total available TU in RAN4 is 45 TU, including RF 24.5 TU, RD 20.5 TU.
TU budget for Rel-17 Perf. Part
  The TU requests for Rel-17 Perf. Part are uncompleted due to the postpone of Rel-17 target completion date.
  RAN4 leadership provided input of Rel-17 Perf. Part TU budget based on available SR or TU budgets which may be submitted long time ago with proper adjustment (see the attachment)
Q4 meeting plans:
  Focus on Rel-17 WI/SIs, especially WI led by other WGs
RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN
93 Sep. 21 | 101 | 101 | 94 Dec.21 | 101bis | 101bis | 102 | 102 | 95 Mar.22 | 102bis | 102bis | 103 | 103 | 96 Jun 22 | 104 | 104 | 97 Sep 22
total used capacity | 27.8 | 20 |  | 26.8 | 21 | 27.4 | 22 |  | 4.5 | 11.25 | 4.25 | 11.25 |  | 4.25 | 11 | 
available capacity | 24.5 | 20.5 |  | 24.5 | 20.5 | 24.5 | 20.5 |  | 24.5 | 20.5 | 24.5 | 20.5 |  | 24.5 | 20.5 | 
remaining/exceeded capacity | -3.25 | 0.5 |  | -2.25 | -0.5 | -2.9 | -1.5 |  | 20 | 9.25 | 20.25 | 9.25 |  | 20.25 | 9.5 | 

## Slide 21: Rel-18 RAN4 new proposals and TU plan
The summary of RAN August email discussions was provided
  RP-211667 Moderator's summary for discussion [RAN93e-R18Prep-17] Potential RAN4 enhancements RAN4 chair (Huawei)
  Tdocs for Rel-18 new proposals were submitted under AI9.0.5
According to August email, RAN4 leadership provides initial TU budget for Rel-18 for further discussion based on Rel-17 status
  Total 45 TU, RF 24.5 TU, RD 20.5 TU (refer to RP-211604, RP-210925, PR-202856, RP-202111, RP-201361, RP-193267 for table below)
Actual TU budget (Average TU for Quarter with two meetings) | 2020 Q1 |  | 2020 Q2 |  | 2020 Q3 |  | 2020 Q4 |  | 2021 Q1 |  | 2021 Q2 |  | 2021 Q3 |  | 2021 Q4 |  | 2022 Q1 | 
 | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
Maintenance R15/16 closed |  |  |  |  | 2.5 | 2.5 | 2 | 2.5 | 3 | 3 | 3.13 | 2.38 | 2.5 | 3 | 2.25 | 1.5 | 2 | 1.25
RAN1~3, 5 impacts on RAN4 | 7.6 | 17.85 | (Note1) | 14.25 | 5.5 | 17.25 | 8 | 10.75 | 7.5 | 9.75 | 7.88 | 7.13 | 7.75 | 8.5 | 7.75 | 9 | 7.75 | 11.5
RAN4 spectrum | 4 |  | 4 |  | 6.75 |  | 6 |  | 7.5 |  | 6.5 |  | 6.5 | 0.25 | 6.5 | 0.25 | 6.5 | 0.25
RAN4 non-spectrum | 19.45 | 8.35 | (Note1) | 4.5 | 13.45 | 5.5 | 8.5 | 6.75 | 7.1 | 7.25 | 10.13 | 8.5 | 12.25 | 8 | 11.25 | 9.25 | 10.8 | 8.5
RAN#86 Approve Rel-17 RAN1~3 package
RAN#89 Approve Rel-17 RAN4 package#1
RAN#91 Approve Rel-17 RAN4 package#2
Finalize Rel-16 core + Rel-16 maintenance
Finalize Rel-16 Perf
Reserved TU (Average TU for Quarter with two meetings) | 2022 Q2 |  | 2022 Q3 |  | 2022 Q4 |  | 2023 Q1 |  | 2023 Q2 |  | 2023 Q3 |  | 2023 Q4 |  | 2024 Q1 |  | 2024 Q2 | 
 | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
Maintenance </= R17 closed | 4 | 3.5 | 4 | 3.5 | 3 | 3.5 | 3 | 3 | 2 | 2 | 2 | 2 |  |  |  |  |  | 
Rel-18 RAN1~3, 5 impacts on RAN4 | 0 | 0 | 1 | 1 | 7 | 8.25 | 7 | 8.25 | 8 | 11.25 | 8 | 11.25 |  |  |  |  |  | 
Rel-18 RAN4-led spectrum | 6.5 | 0 | 6.5 | 0 | 6.5 | 0.25 | 6.5 | 0.25 | 6.5 | 0.25 | 6.5 | 0.25 |  |  |  |  |  | 
Rel-18 RAN4-led non-spectrum | 8.75 | 4.75 | 7.75 | 4 | 8 | 8.5 | 8 | 9 | 8 | 7 | 8 | 7 |  |  |  |  |  | 
Rel-17 performance part | 4.25 | 11.25 | 4.25 | 11 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
Reserved TU for Rel-18 LS reply | 1 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |  | 
Reserved TU table for Rel-18 in RAN4 (Total TU: 45; RF TU 24.5, RD TU 20.5, assume Rel-18 work starts from Q2 2022)
Actual TU plan for Rel-17 in RAN4 (Note 1: no TU clearly captured somewhere)
Finalize Rel-17 Perf. Part, Rel-17 maintenance
NOTE: for Rel-18 TU budget reservation, the following three phases are considered
Phase I (2022 Q2, Q3): more TU for Rel-17 maintenance, and Rel-17 Perf. Part, 1TU for Rel-18 LS
Phase II (2022 Q4, 2023 Q1): balance TU between RAN1~3,5 led and RAN4 led
Phase III (2023 Q2, Q3): more TU for Rel-18 RAN1~3, 5 led WI

## Slide 22: Rel-16 feature list
No outstanding open issues on Rel-16 feature list in RAN4.

## Slide 23: TEI CR
No Cat-B TEI CR was agreed in RAN4 in last quarter

## Slide 24: RAN4#100 meeting celebration
Invite all RAN4 former Chairs to give speech and share stories with us
  Howard BENN, Takaharu NAKAMURA, Dawei ZHANG, Tuomo SÄYNÄJÄKANGAS, Xutao ZHOU, Xiang (Steven) CHEN
Invite senior RAN4 experts, Johan Sköld from Ericsson, to present slides on RAN4 history
Farewell to Ian Rose

## Slide 25: Thank You!
Vice chairs Haijie Qiu and Andrey Chervyakov for helping structure the e-meeting and chairing sessions
Carolyn Taylor for efficient secretary support
Email moderators for leading the email discussions and providing summaries
All the volunteer delegates help RAN4 merge endorsed draft CRs
Delegates for contributions and discussesions