3GPP TSG RAN meeting #93e										RP-211779

Electronic Meeting, Sep. 13-17, 2021

Status Report to TSG

Agenda item:			9.3.2.11

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SL_Relay |  |  |  |  |
| Unique ID | 911105 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211050 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2022 | Performance part: 09/2022 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 55% | Performance Part: 0% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Qianxi Lu |
|  | Company | OPPO |
|  | Email | qianxi.lu@oppo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

Agreement from RAN2#115

Control Plane Procedure

Agreement:

For any SIB that the remote UE requests in on-demand manner, the relay UE can forward the response (i.e. the relay UE does not filter).  FFS which SIBs the remote UE could request.

FFS whether relay UE can voluntarily forward the SIBs/posSIBs to remote UE without a request.

Short message forwarding via introducing a short message field in SCI is not supported.

FFS if short message can be indicated by PC5-RRC.

Agreements:

When L2 Relay UE in RRC CONNECTED and L2 Remote UE(s) in RRC_IDLE/RRC_INACTIVE, the Relay UE can monitor PO of its PC5-RRC connected Remote UE(s) if the active DL BWP of Relay UE is configured with common CORESET and common search space.

For L2 relay UE in RRC_CONNECTED and L2 remote UE(s) in RRC_IDLE/RRC_INACTIVE, we specify signalling for delivery of the remote UE’s paging through dedicated RRC message.  Network implementation decision whether to use it (or keep the relay UE on BWP with CSS).  Can be revisited if a problem is found with network knowledge of which paging to forward.

Agreements:

Proposal 3: Uu RLC configuration for remote UE’s SRB1 message such as RRCResume and RRCReestablishment message could be (re-)configured by NW via dedicated signalling.

Proposal 6: During remote UE’s initial access, C-RNTI is included in the relevant RRC message, e.g. RRCSetup/RRCResume/RRCReestablishment.

Proposal 7 (modified): During remote UE’s path switch, C-RNTI of remote UE in target cell can be included in the relevant RRC message, e.g. RRCReconfiguration.

Proposal 11: INACTIVE relay UE doesn’t enter IDLE state upon receiving CN initiated paging

for remote UE.

Proposal 13 (modified): take the flow chart and step description in R2-2107044 as a baseline into 38.300 running CR.  Comments can be taken in the review of the 38.300 CR.

Proposal 14: PC5-RRC message is used to deliver SI to remote UE after PC5 connection establishment. FFS whether to use new or existing PC5-RRC message.

RLC configurations:

[Easy]Proposal 1: Uu RLC configuration for remote UE’s SRB0 message could be (re)configured by NW. FFS whether default configuration is supported. (17/20)

[Easy]Proposal 3 (modified): Dedicated signalling from gNB to relay UE is used for the PC5 RLC and Uu RLC configuration of remote UE SRB1 for RRCReconfigurationComplete in path switch to indirect path for RRC_CONNECTED relay UE. FFS for RRC_IDLE/RRC_INACTIVE relay UE, if agreed to support. (20/20)

Paging:

[Easy]Proposal 4: RRC_IDLE/RRC_INACTIVE remote UE provides 5G-S-TMSI/I-RNTI to RRC_IDLE/RRC_INACTIVE relay UE. (17/20)

[Easy]Proposal 5: RRC_IDLE/RRC_INACTIVE Relay UE decodes received paging message to derive the 5G-S-TSMI/I-RNTI and forward the paging message accordingly. (17/20)

[Easy]Proposal 6: RRC_IDLE/RRC_INACTIVE remote UE provide its Uu DRX cycle information to RRC_IDLE/RRC_INACTIVE relay UE. FFS what is Uu DRX cycle information and how to provide. (18/20)

Connection establishment procedures:

[Easy]Proposal 7: As baseline, Remote UE and relay UE performs connection establishment/resume independently, i.e. relay UE shall enter CONNECTED to be able to forward remote UE’s initial RRC messages. (20/20)

Service Continuity

Agreements:

Proposal 4 (easy) (18/19): CHO-like path switch procedure for Remote UE can be studied after the baseline design is finalized.

Proposal 5 (easy): The handling of RRC_CONNECTED Remote UE’s mobility due to SL RLF or Uu RLF notified by Relay UE can be discussed in CP agenda item.

Agreement:

Proposal 7 (easy)(modified): New measurement events for the remote UE can be defined to compare SL relay link measurement with a threshold and/or to compare SL relay link measurement with threshold A and Uu link measurement with threshold B.

Agreements:

Proposal 17 (easy) (18/19): For indirect to direct path switch, that PC5 connection reconfiguration can be executed between Remote UE and Relay UE to release PC5 RLC for relaying.

Proposal 19 (easy) (16/19) (modified): For indirect to direct path switch, PC5 unicast link can be released after Remote UE and Relay UE receive RRC reconfiguration from gNB (if there are no non-relaying PC5 RLC channels on the same PC5 unicast link, i.e. dedicated relaying link).  FFS details of inter-layer interaction.

Proposal 20 (easy): For indirect to direct path switch, layer 2 link release procedure as legacy can be used when Remote UE and Relay UE execute PC5 unicast link release procedure.

Proposal 26 (easy) (18/19): For indirect to direct path switch, the RRC Reconfiguration message for Relay UE is intended to release Uu and PC5 RLC configuration for relaying, and bearer mapping configuration between PC5 RLC and Uu RLC.

NOTE 1: P17 was edited after agreement for clarity (deletion marked with strikeout).  Checked in email discussion [AT115-e][600].

NOTE 2: P26 was edited after agreement for clarity (deletion marked with strikeout, insertion marked with underline).  Checked in email discussion [AT115-e][600].

Agreement:

Proposal 2	RAN2 to confirm that tThe Remote UE shall report only the Relay UE candidate(s) that fulfil the higher layer criteria. FFS is if also AS criteria should be taken into account.

NOTE: P2 was edited after agreement for clarity (deletions marked with strikeout, insertions marked with underline).  Checked in email discussion [AT115-e][600].

Agreement:

Proposal 13	RAN2 to confirm that tThe DL/UL lossless delivery during the path switch is done according to the PDCP status report. FFS if there is spec impact.

NOTE: P13 was edited after agreement for clarity (deletion marked with strikeout, insertion marked with underline).  Checked in email discussion [AT115-e][600].

Agreements:

Proposal-1:  Agree Proposal 15 within R2-2107710:  for indirect to direct path switch, RRC Reconfiguration message to Relay UE can be sent any time after step 3 based on gNB implementation, as in the Figure 4.5.4.1-1.

Proposal-2:  Agree reworded Proposal 16 within R2-2107710:  for indirect to direct path switch, either Relay UE or Remote UE can initiate the PC5 unicast link release (PC5-S) (i.e. for Remote UE it should be after step 3; for Relay UE it should be after step 6), and upon the initiation of link release, the timing to execute link release is up to UE implementation.

Proposal-3:  Agree reworded Proposal 18 within R2-2107710:  for indirect to direct path switch, Remote UE can execute PC5 connection reconfiguration to release PC5 RLC for relaying upon reception of RRC Reconfiguration by gNB in Step 3, and Relay UE can execute PC5 connection reconfiguration to release PC5 RLC for relaying upon reception of RRC Reconfiguration by gNB in Step 6.

Proposal-4:  Agree original Proposal 22 within R2-2107710:  for indirect to direct path switch, step 8 can be executed in parallel or after step 5.

Proposal-5:  Agree reworded Proposal 18 within R2-2107710: for direct to indirect path switch, the PC5 connection setup procedure is executed upon reception of RRC Reconfiguration for path switch in step 3 if the PC5 connection has not been setup yet.

Proposal-6:  Agree original Proposal 21 within R2-2107710:  for indirect to direct path switch, Relay UE does not perform data forwarding back to gNB for Remote UE.

Proposal-7:  Agree original Proposal 25 within R2-2107710:  for indirect to direct path switch, the contents in RRC Reconfiguration message for Remote UE can be same as legacy NR RRC Reconfiguration with sync.

Proposal-8:  Agree original Proposal 30 within R2-2107710:  for direct to indirect path switch, additional indication from RRC_CONNECTED Relay UE to gNB is not necessary to initiate Relay UE’s reconfiguration upon establishing unicast link with Remote UE.

Proposal-9 (modified):  Agree original Proposal 32 within R2-2107710:  for direct to indirect path switch, the contents in RRC Reconfiguration message for Relay UE can include at least Uu and PC5 RLC configuration for relaying, and bearer mapping configuration.

Proposal-10:  S-measure criteria is not used by the Remote UE for direct-indirect path switch.

Agreements:

Proposal-11 (modified):  As a baseline, SL-RSRP of the serving relay is used as the SL measurement quantity for the case of path switch from indirect to direct path.

Proposal-12:  SD-RSRP is used as the SL measurement quantity for the case of path switch from direct to indirect path.

Proposal-18: Use the procedure text and figures proposed at R2-2107046 for L2 Relay service continuity as the baseline to update the running stage 2 CR.

Adaptation layer design

Agreements:

Proposal 5	Adaptation layer is not present over PC5 hop for SRB0 [16/19].

Proposal 6	Adaptation layer is not present over PC5 hop for BCCH and PCCH [15/15].

Proposal 9 (modified)	Send LS to SA3 to notify the RAN2 agreement on local/temporary remote UE ID field in adaptation layer [19/19].

Agreement:

Support the adaptation layer on PC5 for bearer mapping only.

Agreements:

Proposal 8		Serving gNB of relay UE assigns the local/temp remote UE ID.

Proposal 1 (revised)	For SRB0, adaptation layer is present over Uu hop for UL.

Proposal 2		For SRB0, adaptation layer is present over Uu hop for DL.

Agreements:

Proposal 1: 	RAN2 postpones discussions on configurability of Uu adaptation layer header and revisits it if time allows.

Proposal 8: 	A single adaptation layer entity for the Uu adaptation layer is configured in the relay UE .

Agreement:

Uu RLF is not indicated in adaptation layer.

Agreement:

Uu adaptation layer and PC5 adaptation layer can be described as separate entities for specification purpose (we do not specify how they will be actually implemented).

QoS

Agreements:

Proposal 7 (modified): 	[Easy] gNB should configure the [mode 2] L2 remote UE with the PC5 PDB for PC5 hop of relay traffic.

Proposal 8 (modified): 	[Easy] gNB should configure the mode 2 L2 relay UE with the PC5 PDB for PC5 hop of relay traffic.

Proposal 17: 	[Easy] In this release, for L2 U2N relay, remote UE can be configured to use resource allocation mode 2 if relay connection has been setup.  FFS for CG type 1.

L2/L3 common topics

Agreements:

FFS if the network can configure shared and dedicated pool simultaneously.

For mode 1, if agreed that both shared and dedicated resource pools can be configured, it is up to gNB which one the UE should use to transmit discovery message.

For mode 2, if agreed that both shared and dedicated resource pools can be configured, downselect from the following options:

- Left to UE implementation

- Dedicated pool should be prioritised

- Shared pool should be prioritised

Agreement:

Discovery for IC relay UE, for IC remote UE which has not been connected to network via a relay UE, and for OOC remote UE which has not been connected to network via a relay UE, relay discovery reuses the Rel-16 V2X resource allocation principles.

Agreement:

Proposal 3: [13/19] For UE (including IC remote UE and OOC remote UE) which has been connected to network via a relay UE, only resource allocation mode 2 can be used.

Working assumption: Include NCI in the relay discovery message.

2.2.2	Remaining Open issues

Work Item objectives on aspects common to both L2 and L3:

1. Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4]

Stage-2 completed, and only stage-3 issues left, e.g.,

- Configurability of dedicated discovery pool vs. shared pool for communication and discovery;

- Possible impact on LCP due to dedicated discovery pool

2. Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3]

Not started.

Work Item objectives specific to Layer-2 (L2) relaying:

3.Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]:

On-going, and left issues include whether/what additional QoS configuration is needed for remote/relay UE (besides the agreed PDB), and how to do the QoS configuration (e.g., on granularity), whether L2 remote UE can work in mode-1 via type-1 CG.

4.Specify mechanisms for service continuity [RAN2]

On-going, and left issues include at least the following ones

a) Control plane: Measurement event design,  support of IDLE/INACTIVE relay UE during direct-to-indirect switching; T304-like new timer;

b) User plane: User plane behaviour of remote / relay UE during path switching;

5.Specify mechanisms for U2N Adaptation layer design [RAN2]

On-going, and left issues include at least the following ones

a) The configuration of adaptation layer for bearer/RLC channel mapping between PC5 and Uu hop;

b) PDU format for adaptation layer (including the need of control PDU/functionality);

c) Method to differentiate relay and non-relay traffic;

6.Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3]

On-going, and left issues includes at least the following ones

a) RRC connection management:  TAU/RNAU for remote UE with PC5-RRC connection with relay UE, the handling of relay UE’s connection attempt failure, wait time and so on.

b) System information delivery: whether/how to define minimum/essential SI, SI acquisition by remote UE before PC5 connection established.

c) Paging mechanism: paging forwarding in case the relay UE is not configured with common search space, necessity of forwarding of short message;

d) Access control: How to set cause value;

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

The following RAN-related agreements have been achieved by SA2:

-	The values provisioned for the Destination Layer-2 ID(s) for 5G ProSe Direct Discovery are different to the values provisioned for Destination Layer-2 ID(s) for 5G ProSe Direct Communication.

-	A 5G ProSe Remote UE and a 5G ProSe UE-to-Network Relay shall set up a separate PC5 unicast links if an existing unicast link(s) was established with a different Relay Service Code or without a Relay Service Code.

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

RAN dependency issues as mentioned in the LS (S2-2104932) to RAN2, for which RAN2 has replied in R2-2108938

-	Whether there is message size restriction;

-	Support of adaption layer over PC5 for Layer-2 UE-to-Network Relay.

-	Trigger from Remote UE to UE-to-Network Relay in CM_IDLE to perform Service Request for Layer-2 UE-to-Network Relay.

Furthermore, SA2 is still working on the detailed content of relay-related discovery message, which is also related to RAN progress.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R2-2106973	Reply LS on R17 Layer-2 SL Relay of UE ID exposure in paging mechanism (S3-212204; contact: Huawei)	SA3	LS in	Rel-17	NR_SL_relay-Core	To:RAN2	Cc:SA2, CT1

- R2-2107043	Stage 2 Running CR on Introduction of R17 SL Relay	MediaTek Inc.	draftCR	Rel-16	38.300	16.6.0	B	NR_SL_relay-Core

- R2-2107192	Work planning for R17 SL relay	OPPO	Work Plan	Rel-17	NR_SL_relay-Core

- R2-2107193	Discussion on RAN2 impact from S2-2104932	OPPO	discussion	Rel-17	NR_SL_relay-Core

- R2-2107755	Discuss SA2 LS on RAN dependency issues for 5G ProSe	vivo	discussion

- R2-2108150	Draft LS reply on RAN dependency issues for 5G ProSe	ZTE, Sanechips	LS out	Rel-17	NR_SL_relay-Core	To:SA2	Cc:RAN1

- R2-2108194	Running CR of 38.304 for SL relay	Ericsson (Rapporteur)	draftCR	Rel-17	38.304	16.5.0	B	NR_SL_relay-Core

- R2-2108627	RRC running CR for SL relay	Huawei, HiSilicon	draftCR	Rel-17	38.331	16.5.0	B	NR_SL_relay-Core

- R2-2108675	Draft Relay LS on RAN dependency issues for 5G ProSe	Qualcomm Incorporated 	LS out	Rel-17	NR_SL_relay-Core	To:SA2, RAN1

- R2-2106967	LS on RAN dependency issues for 5G ProSe (S2-2104932; contact: CATT)	SA2	LS in	Rel-17	5G_ProSe	To:RAN2

- R2-2108179	[Dratf] LS reply on RAN depandency issues	CATT	LS out	Rel-17	To:SA2

- R2-2108180	Discussion on LS reply on RAN depandency issues	CATT	discussion	Rel-17

- R2-2108181	Corrections on ARP SDU Type in Rel-17	CATT	CR	Rel-17	38.323	16.4.0	0081	-	F	NR_SL_relay-Core

- R2-2106989	Control Plane Procedures of L2 Relay	CATT	discussion	Rel-17	NR_SL_relay-Core

- R2-2106990	PO Monitoring for Relay UE in RRC_CONNECTED and Remote UE in RRC_IDLE/RRC_INACTVE	CATT	discussion	Rel-17	NR_SL_relay-Core

- R2-2107039	Discussion on Control Plane Aspects for L2 Relay	OPPO	discussion	Rel-17	NR_SL_relay-Core

- R2-2107044	Stage 2 level procedure for Connection Establishment	MediaTek Inc.	discussion	Rel-17

- R2-2107045	Remote UE Paging handling for connected Relay UE	MediaTek Inc.	discussion	Rel-17

- R2-2107103	Further discussion on RRC connection management of L2 U2N relay	Qualcomm Incorporated	discussion	NR_SL_relay-Core

- R2-2107104	Further discussion on paging and SIB forwarding in L2 U2N relay	Qualcomm Incorporated	discussion	NR_SL_relay-Core

- R2-2107176	Remaining issues on RRC connection management	Samsung Electronics GmbH	discussion

- R2-2107231	Discussion on RRC connection management for L2 sidelink relay	Huawei, HiSilicon	discussion	Rel-17	NR_SL_relay-Core

- R2-2107232	SI forwarding and paging for L2 sidelink relay	Huawei, HiSilicon	discussion	Rel-17	NR_SL_relay-Core

- R2-2107273	Connection Establishment Procedure for L2 UE to NW Relays	InterDigital	discussion	Rel-17	FS_NR_SL_relay

- R2-2107274	Paging Procedures for L2 UE to NW Relays	InterDigital	discussion	Rel-17	FS_NR_SL_relay

- R2-2107275	SI Forwarding for L2 UE to NW Relays	InterDigital	discussion	Rel-17	FS_NR_SL_relay

- R2-2107304	Discussion on paging forwarding for a remote UE	SHARP Corporation	discussion	NR_SL_relay-Core

- R2-2107306	Remaining issues of L2 Relay connection management	Intel Corporation	discussion	Rel-17	NR_SL_relay-Core

- R2-2107367	Discussion on control plane procedures for L2 U2N relay	Spreadtrum Communications	discussion	Rel-17

- R2-2107541	Configuration of Uu Interface for Sidelink Relay	Futurewei	discussion	Rel-17	NR_SL_relay-Core

- R2-2107622	Remaining issues on SIB forwarding for IDLE/INACTIVE remote UE	Apple	discussion	Rel-17	NR_SL_relay-Core

- R2-2107623	Unified Access Control on Relay UE	Apple	discussion	Rel-17	NR_SL_relay-Core

- R2-2107625	RNA Update via L2 UE-to-NW relay	Apple	discussion	Rel-17	NR_SL_relay-Core

- R2-2107708	SI message forwarding in L2 U2N relay	Samsung	discussion	Rel-17	NR_SL_relay-Core

- R2-2107709	Paging delivery via L2 Relay in RRC_CONNECTED	Samsung	discussion	Rel-17	NR_SL_relay-Core

- R2-2107756	Summary of [Post114-e][605][Relay] SI and paging forwarding (vivo)	vivo	discussion

- R2-2107757	Way forward for L2 U2N Remote UE SRB0 SRB1 configuration	vivo	discussion

- R2-2107966	Discussion on SI and paging delivery	Xiaomi communications	discussion

- R2-2107967	Discussion on connection control	Xiaomi communications	discussion

- R2-2108007	SI acquisition, CN Registration and RNAU	Lenovo Mobile Com. Technology	discussion	Rel-17	NR_SL_relay-Core

- R2-2108008	Monitoring Paging by a U2N Relay	Lenovo Mobile Com. Technology	discussion	NR_SL_relay-Core

- R2-2108060	L2 relay control plane procedures	Sony	discussion	Rel-17	NR_SL_relay-Core

- R2-2108145	Consideration on the connection management of SL relay	ZTE, Sanechips	discussion	Rel-17

- R2-2108146	Consideration on the system information acquisition and paging in SL relay	ZTE, Sanechips	discussion	Rel-17

- R2-2108153	SIB Delivery & Paging for Remote UE 	LG Electronics Inc.	discussion	Rel-17

- R2-2108154	Connection Establishment	LG Electronics Inc.	discussion	Rel-17

- R2-2108156	Relay reselection when Relay UE performs HO 	LG Electronics Inc.	discussion	Rel-17

- R2-2108192	Discussion on paging and SIB handling for L2 sidelink relay	Ericsson	discussion	Rel-17	NR_SL_relay-Core

- R2-2108195	Discussion on RRC connection management procedures for L2 SL relay	Ericsson	discussion	Rel-17	NR_SL_relay-Core

- R2-2108414	Discussion on SI and paging forwarding	ETRI	discussion	Rel-17	NR_SL_relay-Core

- R2-2108458	Discussion on RRC connection establishment of remote UE in L2 U2N relay	Nokia, Nokia Shanghai Bell	discussion	NR_SL_relay-Core

- R2-2108462	Support of idle mode mobility for remote-UE in SL UE-to-Nwk relay	Nokia, Nokia Shanghai Bell	discussion	Rel-17	NR_SL_relay-Core	R2-2103310

- R2-2108510	Control plane procedure	CMCC	discussion	Rel-17	NR_SL_relay-Core

- R2-2108734	Leftover issues for SI delivery in L2 Relay	Intel Corporation	discussion	Rel-17	NR_SL_relay-Core

- R2-2108820	Discussion on SI reception before establishing PC5-RRC connection	MediaTek Inc.	discussion	Rel-17	NR_SL_relay-Core

- R2-2108824	Summary of AI 8.7.2.1	Xiaomi Technology	discussion	Rel-17	NR_SL_relay-Core

- R2-2106991	Service Continuity for L2 U2N Relay	CATT	discussion	Rel-17	NR_SL_relay-Core

- R2-2107046	Stage 2 level procedure for Service Continuity	MediaTek Inc.	discussion	Rel-17

- R2-2107106	Further discussion on Service continuity of L2 U2N relay	Qualcomm Incorporated	discussion	NR_SL_relay-Core

- R2-2107196	Left issues on UP aspects for service continuity	OPPO	discussion	Rel-17	NR_SL_relay-Core

- R2-2107213	Discussion on CP of NR sidelink relay service continuity	OPPO	discussion	Rel-17	NR_SL_relay-Core

- R2-2107276	Service Continuity for L2 UE to NW Relays	InterDigital	discussion	Rel-17	FS_NR_SL_relay

- R2-2107309	Open aspects of Service continuity support for L2 U2N relaying	Intel Corporation	discussion	Rel-17	NR_SL_relay-Core

- R2-2107452	Remaining Issues on Service Continuity in L2 relaying	vivo	discussion

- R2-2107540	Open Issues in Switches between Direct and Indirect Paths	Futurewei	discussion	Rel-17	NR_SL_relay-Core

- R2-2107621	Discussion on service continuity for Layer 2 UE-to-NW relay	Apple	discussion	Rel-17	NR_SL_relay-Core

- R2-2107710	Remaining easy proposals in outcome of [AT114-e][605][Relay]	Samsung(email discussion rapporteur)	discussion	Rel-17	NR_SL_relay-Core

- R2-2107711	Remaining issues in Remote UE path switch procedures	Samsung	discussion	Rel-17	NR_SL_relay-Core

- R2-2107887	Path switching in L2 U2N relay case	Lenovo, Motorola Mobility	discussion	Rel-17

- R2-2107888	Service continuity with relay reselection	Lenovo, Motorola Mobility	discussion	Rel-17

- R2-2107949	L2 Relay handover to non-L2-Relay capable gNB	Nokia, Nokia Shanghai Bell	discussion	Rel-17	NR_SL_relay-Core

- R2-2107965	Discussion on service continuity	Xiaomi communications	discussion

- R2-2108061	Service continuity open issues in L2 NR sidelink rela	Sony	discussion	Rel-17	NR_SL_relay-Core

- R2-2108147	Discussion on the service continuity of SL relay	ZTE, Sanechips	discussion	Rel-17

- R2-2108155	Relay (re)selection for service continuity	LG Electronics Inc.	discussion	Rel-17

- R2-2108157	Measurement and report for path switching	LG Electronics Inc.	discussion	Rel-17

- R2-2108193	Discussion on service continuity for L2 sidelink relay	Ericsson	discussion	Rel-17	NR_SL_relay-Core

- R2-2108196	Feature summary of AI 8.7.2.2.	Ericsson	discussion	Rel-17	NR_SL_relay-Core	Late

- R2-2108282	Remaining issues on service continuity of SL relay	China Telecommunications	discussion

- R2-2108322	Open issues on service continuity for relaying 	Kyocera	discussion	Rel-17

- R2-2108464	Handover interruption time reduction using sidelink communication	Nokia, Nokia Shanghai Bell	discussion	NR_SL_relay-Core

- R2-2108513	Service continuity for L2 relay	CMCC	discussion	Rel-17	NR_SL_relay-Core

- R2-2108622	Discussion on service continuity for L2 UE to NW Relay	Huawei, HiSilicon	discussion	Rel-17	NR_SL_relay-Core

- R2-2106992	Adaption Layer Design for L2 U2N Relay	CATT	discussion	Rel-17	NR_SL_relay-Core

- R2-2107047	Adaptation layer for PC5 at L2 UE-to-Network Relay	MediaTek Inc., InterDigital 	discussion	Rel-17

- R2-2107105	Further discussion on adaptation layer of L2 U2N relay	Qualcomm Incorporated	discussion	NR_SL_relay-Core

- R2-2107175	Open issues with Adaptation layer design	Samsung Electronics GmbH	discussion

- R2-2107194	Left issues on CP aspects for adaptation layer	OPPO	discussion	Rel-17	NR_SL_relay-Core

- R2-2107195	Left issues on UP aspects for adaptation layer	OPPO	discussion	Rel-17	NR_SL_relay-Core

- R2-2107277	Discussion on L2 Relay Architecture	InterDigital	discussion	Rel-17	FS_NR_SL_relay

- R2-2107307	L2 U2N relaying Adaptation layer design aspects	Intel Corporation	discussion	Rel-17	NR_SL_relay-Core

- R2-2107356	Remaining issues on adaptation layer for L2 relay	Spreadtrum Communications	discussion	Rel-17

- R2-2107451	Adaptation Layer for L2 SL Relay	vivo	discussion

- R2-2107470	UP aspects on Layer 2 SL relay	Ericsson	discussion	Rel-17	NR_SL_relay-Core

- R2-2107620	Discussion on adaptation header in PC5 link	Apple	discussion	Rel-17	NR_SL_relay-Core

- R2-2107734	Remaining Issues in Adaptation Layer Design	Futurewei	discussion	Rel-17	NR_SL_relay-Core

- R2-2108148	Discussion on adaptation layer design	ZTE, Sanechips	discussion	Rel-17

- R2-2108250	Sidelink Relay Uu RLC for Remote UE and Adaptation Layer Design	Beijing Xiaomi Mobile Software	discussion	Rel-17

- R2-2108466	Discussion on Uu adaptation layer in L2 UE-to-NW relay	Nokia, Nokia Shanghai Bell	discussion	NR_SL_relay-Core	R2-2106054

- R2-2108484	Summary for Relay Adaptation Layer - AI 8.7.2.3	InterDigital France R&D, SAS	discussion	Rel-17	Late

- R2-2108511	Adaption layer for L2 U2N relay	CMCC	discussion	Rel-17	NR_SL_relay-Core

- R2-2108623	Adaptation layer functionalities for L2 U2N relay	Huawei, HiSilicon	discussion	Rel-17	NR_SL_relay-Core

- R2-2106993	End-to-end QoS Management for L2 Sidelink Relay	CATT	discussion	Rel-17	NR_SL_relay-Core

- R2-2107040	Discussion on resource allocation and QoS management for L2 U2N relay	OPPO	discussion	Rel-17	NR_SL_relay-Core

- R2-2107107	Discussion on E2E QoS enforcement in L2 U2N relay	Qualcomm Incorporated	discussion	NR_SL_relay-Core

- R2-2107278	Discussion on QoS for L2 UE to NW Relays	InterDigital	discussion	Rel-17	FS_NR_SL_relay

- R2-2107308	E2E QoS management considerations for L2 U2N relaying	Intel Corporation	discussion	Rel-17	NR_SL_relay-Core

- R2-2107471	Aspects for QoS management with SL relay	Ericsson	discussion	Rel-17	NR_SL_relay-Core

- R2-2107497	E2E QoS Provisioning with L2 Sidelink Relay	Fraunhofer IIS, Fraunhofer HHI	discussion	Rel-17

- R2-2107624	QoS enhancements for UE-to-NW relay	Apple	discussion	Rel-17	NR_SL_relay-Core

- R2-2107712	QoS management aspects for L2 U2N Relay	Samsung	discussion	Rel-17	NR_SL_relay-Core

- R2-2107758	Mechanisms for E2E QoS management	vivo	discussion

- R2-2107833	Considerations on voice and video support for Relays	Philips International B.V., MediaTek, Vivo, FirstNet	discussion	Rel-17	NR_SL_relay-Core

- R2-2108149	Discussion on QoS of SL relay	ZTE, Sanechips	discussion	Rel-17

- R2-2108512	Mechanisms for E2E QoS management	CMCC	discussion	Rel-17	NR_SL_relay-Core

- R2-2108624	QoS management of L2 U2N relay	Huawei, HiSilicon	discussion	Rel-17	NR_SL_relay-Core

- R2-2108821	On recommended bit rate	MediaTek Inc.	discussion	Rel-17	NR_SL_relay-Core

- R2-2106994	Leftover Issues for  Sidelink Discovery	CATT	discussion	Rel-17	NR_SL_relay-Core

- R2-2107089	Remaining issues on relay discovery	Qualcomm Incorporated	discussion	NR_SL_relay-Core

- R2-2107212	Discussion on remaining issue of relay discovery	OPPO	discussion	Rel-17	NR_SL_relay-Core

- R2-2107279	Remaining Issues on Discovery	InterDigital	discussion	Rel-17	FS_NR_SL_relay

- R2-2107313	Leftover aspects of Relay discovery	Intel Corporation	discussion	Rel-17	NR_SL_relay-Core

- R2-2107468	Left issues for SL discovery	Ericsson	discussion	Rel-17	NR_SL_relay-Core

- R2-2107713	Resource allocation for SL relay discovery message	Samsung	discussion	Rel-17	NR_SL_relay-Core

- R2-2107759	Remaining issues on Relay Discovery	vivo	discussion

- R2-2107889	Relay Discovery for L2 and L3 relay	Lenovo, Motorola Mobility	discussion	Rel-17

- R2-2107950	Further issues on the discovery message for NR sidelink relay	Nokia, Nokia Shanghai Bell	discussion	Rel-17	NR_SL_relay-Core

- R2-2108143	Further discussion on Relay discovery	ZTE, Sanechips	discussion	Rel-17

- R2-2108152	Relay Discovery transmission for stage 3	LG Electronics Inc.	discussion	Rel-17

- R2-2108251	Relay Discovery Resource Pool Utilisation	Beijing Xiaomi Mobile Software	discussion	Rel-17

- R2-2108324	Coexistence of discovery resource pools 	Kyocera	discussion	Rel-17

- R2-2108626	Remaining issue on relay discovery	Huawei, HiSilicon	discussion	Rel-17	NR_SL_relay-Core

- R2-2106995	New Triggers for Relay Reselection	CATT	discussion	Rel-17	NR_SL_relay-Core

- R2-2107102	Remaining issues on relay (re)selection	Qualcomm Incorporated	discussion	NR_SL_relay-Core

- R2-2107305	Leftover aspects of Relay reselection	Intel Corporation	discussion	Rel-17

- R2-2107469	Aspects for  SL relay selection and reselection	Ericsson	discussion	Rel-17	NR_SL_relay-Core

- R2-2107760	Remaining issues on Relay (re)selection	vivo	discussion

- R2-2107872	Discussion on sidelink relay reselection	SHARP Corporation	discussion

- R2-2107890	Relay (re)selection for L2 and L3 relay	Lenovo, Motorola Mobility	discussion	Rel-17

- R2-2108144	Further discussion on Relay selection	ZTE, Sanechips	discussion	Rel-17

- R2-2108252	Use of Cell ID in Sidelink L2 Relay (Re)selection	Beijing Xiaomi Mobile Software	discussion	Rel-17

- R2-2108467	Discussion on sidelink assisted mobility using UE-to-Nwk Relay	Nokia, Nokia Shanghai Bell	discussion

- R2-2108625	Discussion on relay reselection	Huawei, HiSilicon	discussion	Rel-17	NR_SL_relay-Core

- R2-2108706	Remaining issues for L2 U2N relay (re)selection	MediaTek Inc.	discussion	Rel-17

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template