3GPP TSG RAN meeting #93e										RP-212089

Electronic Meeting, Sept 13-17, 2021

## Status Report to TSG

Agenda item:			9.4.4.12

| WI / SI Name | High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5, 12, 13 and NR bands n5, n13, n71 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | HPUE_B12_B5_B13_Bn5_Bn13_Bn71_FWVM |  |  |  |  |
| Unique ID | 920073 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211571 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 03/2022 | Performance part: 06/2022 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 0% | Performance Part: 0% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Vasenkari, Petri |
|  | Company | Nokia |
|  | Email | Petri.j.vasenkari@nokia.com |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

# 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

- R4-2115076 Cr for 37.880: n71 filter data	T-Mobile USA was agreed

- R4-2112276	Proposal on coexistence study for High-power UE Vs NB-IoT operation for fixed-wireless/vehicle-mounted use cases in Band 13 and Band n13	Nokia, Nokia Shanghai Bell, Verizon was approved

- R4-2115075	FWA revised WID	Nokia was endorsed

#### 2.4.2	Remaining Open issues

- Conversion to Basket WI

- Coexistence with public safety systems

- Band combination related technical work

# 4.	References

RAN4 #100e  contributions submitted

R4-2112794		FWA revised WID	Nokia

R4-2114720		Email discussion summary for [100-e][120] LTE_NR_HPUE_FWVM	Moderator (Nokia)

R4-2115020		Email discussion summary for [100-e][120] LTE_NR_HPUE_FWVM	Moderator (Nokia)

R4-2115075		FWA revised WID	Nokia

R4-2113853		Coexistence study between aggressor HPUE in B5 and Public Safety UE	Huawei Technologies France

R4-2112276		Proposal on coexistence study for High-power UE Vs NB-IoT operation for fixed-wireless/vehicle-mounted use cases in Band 13 and Band n13	Nokia, Nokia Shanghai Bell, Verizon

R4-2114236		Cr for 37.880: n71 filter data	T-Mobile USA

R4-2115076		Cr for 37.880: n71 filter data	T-Mobile USA