3GPP TSG RAN meeting #93e								             RP-212111

Electronic Meeting, Sep 13th-17th, 2021

Status Report to TSG

Agenda item:			9.4.3.6

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CADC_R17_4BDL_2BUL |  |  |  |  |
| Unique ID | 881110 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211194 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2022 | Performance part: 03/2022 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 70% | Performance Part: 70% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Yue Wu |
|  | Company | Samsung |
|  | Email | yue.wu@samsung.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN4

2.1.1	Agreements

19 TPs and draft CRs are approved for CA/DC combinations belong to this basket.

Formal Rel-17 CRs to TS38.101-1 and TS38.101-3 are agreed to include combinations according to approved TPs and endorsed draft CR.

Updated TR is approved as TR38.717-04-02 V0.6.0.

2.1.2	Remaining Open issues

There are some combinations still on-going. And more new combinations requested. More detail can be found in attached excel.

3.	References

- R4-2112431 revised WID for NR CA_DC 4DL_2UL_update_RAN4#99-e

- R4-2112429 CR on introduction of completed NR CADC combs with 4DL2UL within FR1

- R4-2112430 CR on introduction of completed NR CADC combs with 4DL2UL including FR2

- R4-2112410 TR38.717-04-02 update version 0.6.0

- R4-2113591 TP for TR 38.717-04-02 to include CA_n1-n5-n7-n78

- R4-2111782 TP to TR 38.717-04-02: Addition of CA_n2-n5-n30-n66 and CA_n2-n14-n30-n66

- R4-2112754 TP for TR 38.717-04-02 to include CA_n1-n3-n7-n78

- R4-2112755 TP for TR 38.717-04-02 to include CA_n1-n3-n28-n78

- R4-2114847 TP for TR 38.717-04-02 to include CA_n3-n5-n7-n78

- R4-2114854 TP for TR 38.717-04-02 to include CA_n3-n7-n28-n78

- R4-2113589 TP for TR 38.717-04-02 to include CA_n1-n3-n5-n78

- R4-2113598 TP for TR 38.717-04-02 to include CA_n1-n7-n28-n78

- R4-2113608 TP for TR 38.717-04-02 to include CA_n25-n41-n66-n78

- R4-2113609 TP for TR 38.717-04-02 to include CA_n41-n66-n71-n78

- R4-2111810 DraftCR 38.101-1: Addition of CA_n1-n3-n7-n28 BCS configuration

- R4-2111811 DraftCR 38.101-1: Addition of CA_n1-n3-n7-n78 BCS configuration

- R4-2111812 DraftCR 38.101-1: Addition of CA_n1-n3-n28-n78 BCS configuration

- R4-2111813 DraftCR 38.101-1: Addition of CA_n3-n7-n28-n78 BCS configuration

- R4-2112445 Draft CR for 38.101-1 to introduce new configurations to CA_n3-n28-n41-n77 and CA_n3-n28-n41-n78

- R4-2112467 Draft CR for 38.101-1 to introduce new configurations to CA_n41-n66-n71-n77 with 2UL

- R4-2113712 draftCR to correct CA_n25A-n41A_n66A-n71A UL in 38.101-1

- R4-2114840 TP update for TR 38.717-04-02: NR CA_n3-n28-n77-n257

- R4-2112068 Draft CR for TS 38.101-3: Support of n77(2A) for DC_n3-n28-n77-n257

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template