3GPP TSG RAN meeting #93e										RP-212365

Electronic Meeting, September 13-17, 2021

## Status Report to TSG

Agenda item:			9.3.1.6

| WI / SI Name | NR Positioning Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_pos_enh |  |  |  |  |
| Unique ID | 900160 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210903 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2022 | Performance part: 09/2022 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 55%: | Performance Part: 0%: | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteurs | Name | Yi GUO |
|  | Company | Intel Corporation |
|  | Email | yi.guo@intel.com |
| Rapporteur | Name | Ren DA |
|  | Company | CATT |
|  | Email | renda@catt.cn |
| Rapporteur | Name | Yazid Lyazidi |
|  | Company | Ericsson |
|  | Email | yazid.lyazidi@ericsson.com |
| Rapporteur | Name | Iana Siomina |
|  | Company | Ericsson |
|  | Email | iana.siomina@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1#106-e

RAN1 has discussed topics:

- accuracy improvements by mitigating mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays;

- accuracy improvements for UL-AoA positioning solutions

- accuracy improvements for DL-AoD positioning solutions

- latency improvements for both DL and DL+UL positioning methods

- enhancements of information reporting from UE and gNB for multipath/NLOS mitigation

- others (on-demand transmission and reception of DL PRS and support positioning for UEs in RRC_ INACTIVE state)

###### Topic #1: Accuracy improvements by mitigating mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays

The offline email discussion are summarized in R1-2108245. The following agreements were made in the topic:

Agreement:

- Subject to UE capability, support a UE to include one UE Rx TEG ID for the RSTD reference time and one UE Rx TEG ID for each DL RSTD measurement (including each additional DL RSTD measurement), in a DL TDOA measurement report. These UE Rx TEG IDs can be the same or different.

- Note: RSTD reference time is related to the DL_PRS_Reference_Info IE

Agreement:

Make the following modification of the previous agreement:

For mitigating UE Tx/Rx timing errors for DL+UL positioning, a UE may should support, up to UE capability, either one or both of the following options:

- Option 1: Reporting of UE RxTx TEG ID is supported by the UE

  - FFS: Further details on how the UE RxTx TEG IDs are related/associated to UE Tx TEG IDs and/or UE Rx TEG IDs and to the UE Rx-Tx measurements.

- Option 2: Reporting of UE RxTx TEG ID is not supported by the UE; reporting of UE Rx TEG ID and UE Tx TEG ID is supported.

- In either option, a UE Tx TEG ID is associated with (downselection needed)

  - Alt. 1: an UL SRS resource for positioning corresponding to the Tx timing of the UE Rx-Tx measurement

  - Alt. 2: the Tx timing of the UE Rx-Tx measurement

  - Alt. 3: one or more UL SRS resources for positioning

- Note: An UE Rx TEG ID is associated with one DL PRS resource (or more DL PRS resources) corresponding to the Rx time of the measurement

- FFS: How to resolve potential mismatch between UE and gNB Rx-Tx time difference measurements (e.g. UE provides the UE Rx-Tx measurements associated with a Tx TEG with SRS1, while gNB provides the gNB Rx-Tx measurements with a Rx TEG associated with SRS2).

- FFS: The potential impact and modification on the definition of Rx-Tx time difference measurements

Agreement:

- Subject to UE capability, support the LMF to request a UE to optionally measure the same DL PRS resource of a TRP with N different UE Rx TEGs and report the corresponding multiple RSTD measurements.

  - FFS: N=[2, 3, 4] or other values, where the maximum value of N depends on UE capability.

  - FFS: whether the TRP can be either a “RSTD” reference TRP or a neighbor TRP

  - FFS: details of the signalling, procedures, and UE capability

  - FFS: The multiple RSTD measurements can share the same time stamp

  - Note: All RSTD measurements are relative to a single reference timing

- Support the LMF to request a TRP to optionally measure the same SRS resource of a UE with M different TRP Rx TEGs and report the corresponding multiple RTOA measurements.

  - FFS: M = [2, 3, 4] or other values

  - FFS: details of the signalling, procedures

  - FFS: The multiple RTOA measurements can share the same time stamp

Agreement:

- Consider supporting one of the following alternatives related to the UE Rx-Tx time difference (decision to be made in RAN1#106b):

  - Option 1:

    - Subject to UE capability, the UE may report an additional UL Timestamp associated to a UE Rx-Tx measurement, corresponding to the timing of the uplink subframe of a positioning SRS.

    - Add the following to the UE Rx-Tx time difference definition (similar to the definition for HD-FDD UE in TS 36.214):

      - If the UE does not transmit SRS in subframe #j, and if the UE reports an additional timestamp for the positioning SRS associated to the measurement, it shall compensate for the difference in the transmit timing of uplink subframe #j and the transmission timing of the subframe containing positioning SRS.

  - Option 2:

    - Subject to a UE capability, a UE may optionally report Timing Adjustment (TA) change information

      - Option 3A: The TA change information is included in the UE Tx TEG report

      - Option 3B: The TA change information is included in the Rx-Tx measurement report

      - Note: TA change information corresponds to: Tx Timing change with a timestamp that this change occurred.

  - Option 3:

    - Subject to UE capability, the UE may report an additional UL Timestamp associated to a UE Rx-Tx measurement, corresponding to the timing of the uplink subframe of a positioning SRS.

    - Add the following to the UE Rx-Tx time difference definition (similar to the definition for HD-FDD UE in TS 36.214):

      - If the UE does not transmit SRS in subframe #j, and if the UE reports an additional timestamp for the positioning SRS associated to the measurement, it is up to UE to compensate for the difference in the transmit timing of uplink subframe #j and the transmission timing of the subframe containing positioning SRS, or include the difference (Timing Adjustment change) without compensation within the report

  - Other options are not precluded.

Agreement:

Consider the following options (both could be selected) until RAN1#106b-e

- Option 1: Support LMF to optionally indicate the measurement time window (MTW) for a UE for the measurement instances included in a measurement report.

- Option 2: Support LMF to optionally indicate the measurement time window for a gNB for the measurement instances included in a measurement report.

- FFS: the details of the MTW configuration.

- Any requirements can be discussed by RAN4 after decision on the options is made.

Agreement:

- If a Tx TEG ID is reported with a UE Rx-Tx time difference measurement, the UE should also report the association of the Tx TEG ID to the UL SRS resource(s)

  - FFS: how the the association of the Tx TEG ID to the UL SRS resource(s) is determined by UE.

  - FFS: details of the signalling

Agreement:

If a RxTx TEG ID is reported with a UE Rx-Tx time difference measurement, the UE may optionally also report a Tx TEG ID.

###### Topic #2: Accuracy improvements for UL-AoA positioning solutions

The offline email discussion are summarized in R1-2108291. The following agreements were made in the topic:

Agreement:

The maximum number of UL-AOAs values (pair of AOA & ZOA values) to be reported per SRS resource for the first arrival path corresponding to the same timestamp is 8.

Conclusion:

It is up to RAN3 to decide how to support indication of UL AoA/ZoA assistance information in LCS for LCS to GCS translation

Agreement:

Further study and conclude whether association of UL-AOA, UL-TDOA, Multi-RTT measurements with ARP (Antenna Reference Point) information is supported at RAN1#106bis-e.

Agreement:

Reporting of one UL-RTOA and multiple UL-AOAs measurements for the first arrival path per SRS resource for positioning and per SRS resource for MIMO in a single gNB report to LMF is supported

- The above measurements are associated with SRS resource ID which is also reported to LMF

- FFS: Reporting of RSRP for the first arrival path

- Note: The use of SRS for MIMO resource is transparent to the UE

- FFS: Reporting of gNB Rx-Tx

Agreement:

Reporting of one gNB Rx-Tx time difference and multiple UL-AOAs measurements for the first arrival path per SRS resource for positioning in a single gNB report to LMF is supported

- The above measurements are associated with SRS resource ID which is also reported to LMF

- FFS: Reporting of RSRP for the first arrival path

###### Topic #3: Accuracy improvements for DL-AoD positioning solutions

The offline email discussion are summarized in R1-2108623. The following agreements were made in the topic:

Agreement:

For the beam/antenna information to be optionally provided to the LMF by the gnodeB, decide to support one of the following options:

- Option 2.1: The gNB reports quantized version of the relative Power/Angle response per PRS resource per TRP

  - The relative power is defined with respect to the peak power of that resource

  - FFS: How many relative power levels can be included (e.g., single -3 dB power-levels, multiple power-levels, etc).

- Option 2.2: The gNB reports quantized version of the relative Power between PRS resources per angle per TRP.

  - The relative power is defined with respect to the peak power in each angle

  - For each angle, at least two PRS resources are reported.

- FFS: support of multiple levels of quantization

- FFS: how the report is constructed

- FFS: overhead reduction mechanisms, including reusing of associated-dl-PRS-ID as a way of signaling that 2 TRPs have the same beam information

- The gNB beam/antenna information can optionally be provided to the UE by the LMF

- Note: Up to RAN2 & RAN3 the signaling/procedures on how the LMF receives this information from the gNBs

- Send an LS to RAN2 & RAN3 with this agreement

Agreement:

For definition of the path PRS RSRP, consider the following options until RAN1#106b-e:

- Option 1: the measured path PRS RSRP correspond to the power of the channel impulse response, at a certain path delay, over which the DL PRS is received.

- Option 2: the path PRS RSRP correspond to the accumulated power of the channel impulse response over which the DL PRS is received, over a time duration corresponding to the given path delay

  - FFS: whether/how is the window conveyed to the UE (i.e., fixed in specification or configured in measurement request or determined by the UE)

- FFS on relationship with the UE DL PRS measurement bandwidth.

- FFS: normalization of the path RSRP measurement with DL PRS RSRP (i.e. RSRP for all path as defined in Rel-16) could be included in the measurement definition.

- FFS: Further details of the definition, e.g. definition of the certain path delay

- Up to RAN4 to define any test/requirement for the measurement.

Agreement:

- For UE-A DL-AOD, support reporting more than 8 DL PRS RSRP measurements per TRP.

- Note: Multiple RSRPs corresponding to same or different Rx Beam index should be able to be reported for a given PRS resource for different timestamps.

- FFS: Limit the maximum number of DL PRS RSRP associated with the same Rx beam index

R1-2108646	LS on beam/antenna information for DL AOD in NR positioning	RAN1, Ericsson

###### Topic #4: Latency improvements for both DL and DL+UL positioning methods

The offline email discussion are summarized in R1-2108583. The following agreements were made in the topic:

Agreement:

Subject to UE capability, support LMF to explicitly request UE to report the measurement with either M-sample or 4-sample, if RAN4 has supported M-sample measurement.

- FFS signalling details.

Agreement:

For the purpose of positioning latency reduction, with potential support of a new mechanism of MG request, consider the following options with a decision to be made in RAN1#106b.

- Option. 1: by LMF (via a NRPPa message)

- Option. 2: by UE (via UCI or UL MAC CE)

Agreement:

For the purpose of positioning latency reduction, with potential support a new MG activation and deactivation procedure, consider the following options with a decision to be made in RAN1#106b (and RAN4 to be informed about any decision made)

- Option. 1: DCI

- Option. 2: DL MAC CE

- Option. 3: UE autonomously applies the MG

FFS whether deactivation can be implicit via configurable number of the MG occasions

Working assumption:

Subject to UE capability, support PRS measurement outside the MG, within a PRS processing window, and UE measurement inside the active DL BWP with PRS having the same numerology as the active DL BWP.

- Inside the PRS processing window, subject to the UE determining that DL PRS to be higher priority, support the following UE capabilities:

  - Capability 1: PRS prioritization over all other DL signals/channels in all symbols inside the window.

    - Cap. 1A: The DL signals/channels from all DL CCs (per UE) are affected.

    - Cap. 1B: Only the DL signals/channels from a certain band/CC are affected.

      - FFS: band or CC

  - Capability 2: PRS prioritization over other DL signals/channels only in the PRS symbols inside the window

  - A UE shall be able to declare a PRS processing capability outside MG.

    - FFS: Details of capability signalling (e.g., per UE or per band, etc.)

- For the purpose of this feature, PRS-related conditions are expected to be specified, with the following to be down-selected:

  - Alt. 1: Applicable to serving cell PRS only

  - Alt. 2: Applicable to all PRS under conditions to PRS of non-serving cell.

- Note: When the UE determines higher priority for other DL signals/channels over the PRS measurement/processing, the UE is not expected to measure/process DL PRS which is applicable to all of the above capability options.

- Further study

  - Further details of which other DL signals/channels to be prioritized

  - How the UE determines DL PRS’s priority based on one or more of the following:

    - Opt. 1: Based on indication/configuration from serving gNB

    - Opt. 2: Other options (e.g., implicit, signalling from LMF, etc)

  - Whether UE can do the measurement for both inside MG (if MG is configured) and outside MG in a measurement period

  - How to do the PRS measurement when the conditions cannot be satisfied, e.g. when BWP switching happens

  - Prioritization conditions of processing PRS over other DL channels/signals or vice versa.

- Send an LS to RAN2, RAN3 and RAN4 informing them of this working assumption and requesting feedback in case they have concerns.

R1-2108639	LS on PRS measurement outside the measurement gap	RAN1 (Huawei)

###### Topic #5: Enhancements of information reporting from UE and gNB for multipath/NLOS mitigation

The offline email discussion are summarized in R1-2108629. The following agreements were made in the topic:

Agreement:

- For up to N>2 additional paths, support reporting relative timing (to the first detected path) in the measurement reports from UE to LMF for at least DL-TDOA and multi-RTT

  - FFS: Definition of additional paths for N>2

  - FFS: Whether power is additionally reported and if reported whether power is relative to first detected path or total power

- Support one of the following options for maximum value of N at RAN1#106-b (any further criteria for selection to be discussed during RAN1#106):

  - Option 1: N = 4

  - Option 2: N = 8

  - Option 3: N = 16

  - Option 4: N = 32

Agreement:

- For multipath reporting enhancements, support reporting from TRP to LMF, angle, timing, for up to additional N>2 paths for at least UL-TDOA and multi-RTT.

  - FFS: Definition of additional paths for N>2

  - FFS: Whether power is additionally reported and if reported whether power is relative to first detected path or total power

- Down select between the following options for N at RAN1#106-b (any further criteria for selection to be discussed during RAN1#106):

  - Option 1: N = 4

  - Option 2: N = 8

  - Option 3: N = 16

  - Option 4: N = 32

Agreement:

- Support LoS/NLoS indicators which are reported to the LMF for DL and DL+UL positioning measurements taken at UE for UE-assisted positioning or UL and DL+UL measurements at the TRP for NG-RAN assisted positioning.

  - Reporting from UE is subject to UE capability

- Positioning assistance data from LMF is enhanced for UE-based positioning by including LoS/NLoS indicators.

- FFS: Other kinds of positioning assistance data enhancements

- For LoS/NLoS detection method(s), there is no additional measurement IEs or assistance data outside of LoS/NloS indicator reporting (i.e., Option 6 from prior agreement).

- Note 1: No RAN4 requirements are expected for the LoS/NLoS indicators in RAN1’s understanding

- Note 2: LoS/NLoS indicators can be complementary to outlier rejection algorithms.

Agreement:

Reporting multiple UL-AoA values per additional path is supported for at least UL TDOA and multi-RTT.

- FFS: maximum number of UL-AoA values per additional path.

Agreement:

For LoS/NLoS indicators, a single-indicator can be reported and the supported values are a discrete set in the interval [0, 1].

- FFS: the number of discrete values to be supported

- Note: This does not preclude using binary values only which is up to UE/TRP implementation

- Note: Single-indicator means that one value in the interval [0, 1] is used for the LoS/NLoS indication

###### Topic #6: Others (On-demand transmission and reception of DL PRS and support positioning for UEs in RRC_ INACTIVE state)

The offline email discussion are summarized in R1-2108294. The following agreements were made in the topic:

Agreement:

- The following lists of on-demand DL-PRS parameters are discussed/prepared by RAN1 and provided as input to RAN2:

  - List#1: List of parameters for UE-initiated on-demand DL PRS request

  - List#2: List of parameters for LMF-initiated on-demand DL PRS request

- For the following lists of on-demand DL-PRS parameters, send an LS to RAN2 to check whether RAN2 would like RAN1 to send the list of parameters and request feedback as early as possible:

  - List #3: List of parameters for UE-initiated on-demand DL PRS request associated with pre-configured set of on-demand DL PRS configurations

  - List #4: List of parameters for LMF-initiated on-demand DL PRS request associated with pre-configured set of on-demand DL PRS configurations

R1-2108383	LS to RAN2 with update on RAN1 discussion for on-demand DL PRS

Agreement:

From RAN1 perspective, it is feasible to support transmission of SRS for positioning by UEs in RRC _INACTIVE state for UL and DL+UL positioning under certain validation criteria

- FFS: Type(s) of SRS for positioning (i.e., periodic, semi-persistent, aperiodic)

- FFS: Details of validation criteria which may also be discussed in RAN2

- Send LS to RAN2 informing them of this agreement

Agreement:

Open loop power control defined in Rel.16 for transmission of SRS for positioning by RRC_CONNECTED UEs is applicable for RRC_INACTIVE UEs.

Agreement:

Spatial relation defined in Rel.16 for transmission of SRS for positioning by RRC_CONNECTED UEs is applicable for RRC_INACTIVE UEs.

Conclusion:

It is up to RAN2 to define TA procedures for SRS for positioning transmission by RRC_INACTIVE UEs.

R1-2108563	Draft LS to RAN2 on SRS for Positioning Transmission by UEs in RRC_INACTIVE State	Moderator (Intel Corporation)

R1-2108564	LS to RAN2 on SRS for Positioning Transmission by UEs in RRC_INACTIVE State	RAN1, Intel Corporation

Agreement:

At least the following list of on-demand DL PRS parameters is supported for UE-initiated and LMF-initiated on-demand DL PRS requests

1.	 DL PRS Periodicity

2.	 DL PRS resource bandwidth

3.	 DL PRS QCL information

Conclude on remaining parameters at RAN1#106-bis-e

R1-2108509 Reply LS on determination of location estimates in local co-ordinates

#### 2.1.2	Remaining Open issues

- For accuracy improvements by mitigating mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays, there are still some major issues left such as how the UE Tx TEG information is reported to the LMF; how to handle the impact of the time adjustment on UE Rx-Tx time difference measurement, whether to introduce the measurement window, etc. Also, some details, such as the maximum numbers of Rx/Tx/RxTx TEGs, the configuration of the measurement instances, etc. are need to be resolved in the next meetings.

- For accuracy improvements for DL-AoD positioning solutions, it needs to make the final decision on what kinds of the beam/antenna information are provided to the LMF by the gnodeB; the definition of the path RSRP, etc.

- For latency improvements for both DL and DL+UL positioning methods, the main effort is expected to be on the completion of the work related to PRS processing window, as well as make the decision on which of the options will be adopted to support for reduce the latency.

- For enhancements of information reporting from UE and gNB for multipath/NLOS mitigation, the main effort is expected to be spent on the discussions related to the discrete values to be supported for the LoS/NLoS, and making the decision on the options and FFSs included in the agreed multipath reporting enhancements.

- For others (on-demand transmission and reception of DL PRS and support positioning for UEs in RRC_ INACTIVE state), for supporting RAN2’s work, RAN1 needs to provide the complete lists of on-demand PRS parameters to RAN2.

- In addition, we may also need to provide the preliminary RRC parameter list and UE feature list for ePOS to RAN2/RAN3 in the next meeting.

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#115-e

RAN2 has discussed topics: 1) Latency; 2) RRC_INACTIVE; 3) On-demand PRS; 4) GNSS positioning integrity, 5) A-GNSS enhancements and LSs from other groups.

Topic #1: Latency

Based on summary document R2-2107680 and at meeting offline discussion 612, 613, 614 , RAN2 discussed issues related to Latency reduction and agreed:

Agreement:

Agreement:

Proposal 3:	Regarding the validity conditions/criteria associated with pre-configured assistance data, consider at least the following options:

	Option A: Based on a validity area (e.g. a list of cells)

	Option B: Based on a (configured) validity timer or a numerical limit on number of times it is utilized

	Option C: Based on explicit modification or release from the LMF/NG-RAN

	Option D: Based on the UE’s current location and/or the time

Agreement:

Proposal 6 (modified):	In response to the question asked by SA2 regarding UE positioning capability, it is proposed to capture that the positioning related UE capabilities can be variable.

NOTE: P6 was edited after agreement for clarity (deletion marked with strikeout).  Checked in email discussion [AT115-e][600].

Following LSs were approved:

- R2-2108958 Reply LS to SA2 on scheduled location time;

- R2-2108959 Draft reply LS on granularity of response time;

- R2-2108960 Response LS on storage of UE Positioning Capabilities

Topic #2: RRC_INACTIVE

Based on post meeting email discussion R2-2108383, summary document R2-2108826 and at meeting offline discussion 615, RAN2 discussed issues related to RRC_INACTIVE and agreed:

Agreements:

LPP PDU and LCS message transfer:

Proposal 1:	The LPP PDU Transfer Procedure in Annex A is used as baseline for further work.

NOTE 1:	Some details may depend on further progress of the SDT work item.

NOTE 2:	Whether such a procedure needs to be captured in Stage 2 specification or not can be decided later when the procedure has been fully developed/agreed. That is, the procedure can be considered as "running baseline".

Proposal 2:	The LCS Message Transfer Procedure in Annex B is used as baseline for further work.

NOTE 1:	Some details may depend on further progress of the SDT work item.

NOTE 2:	Whether such a procedure needs to be captured in Stage 2 specification or not can be decided later when the procedure has been fully developed/agreed. That is, the procedure can be considered as "running baseline".

Proposal 3:	UL LPP message segmentation can also be used by the UE in RRC_INACTIVE state; i.e., a LPP message body can be sent in several shorter LPP messages instead of one long LPP message by using the SDT "Subsequent Data Transmission" phase.  FFS spec impact.

DL and RAT-independent positioning:

Proposal 4:	The Deferred 5GC-MT-LR Procedure with SDT for DL-only and RAT-independent positioning in Annex C is used as baseline for further work.

NOTE 1:	Some details may depend on further progress of SDT work item.

NOTE 2:	Whether such a procedure needs to be captured in Stage 2 specification or not can be decided later when the procedure has been fully developed/agreed. That is, the procedure can be considered as "running baseline".

NOTE 3:	Once the procedure is stable from RAN2 perspective, send an LS to SA2 including the baseline procedure.

Agreement:

(High priority)Proposal 1: Support all the RAT independent positioning methods in RRC_INACTIVE state.

Agreement:

gNB can configure the UE with periodic SRS (assuming periodic SRS is supported in RRC_INACTIVE) by RRCRelease with suspendConfig at least when periodic event is configured for deferred MT-LR.  Other cases can be further discussed.

Topic #3: On-demand PRS

Based on post meeting email discussion R2-2108400, summary document R2-2108827 and at meeting offline discussion 618, RAN2 discussed issues related to On-demand PRS and agreed:

Agreements:

Before providing available DL-PRS configuration to the UE, the LMF may obtain configuration information on what DL-PRS can be supported from one or more TRPs via NRPPa.

Capture the steps provided above as a baseline, along with a note indicating it remains FFS if the UE can send the MO-LR to request on-demand PRS.

FFS if we indicate to SA2 that MO-LR can be used to trigger on-demand PRS procedure.

It is up to Network (LMF) implementation on the steps to follow (accept/reject/ignore) on receiving request from UE for changing the DL-PRS configurations.

Following LSs were approved:

- R2-2109123Reply LS to RAN1 on on-demand DL PRS parameters

Topic #4: GNSS positioning integrity

Based on post meeting email discussion R2-2107989 and summary document R2-2109029, RAN2 discussed issues related to GNSS positioning integrity and agreed:

Agreements:

Proposal 1: Agree that the GNSS feared events will be addressed in the WI.

Proposal 2 (modified): Agree that all for A-GNSS positioning methods, positioning integrity determination is supported in LPP.

Proposal 3: Agree that additional IEs are needed in LPP to support A-GNSS positioning integrity determination.

Proposal 4: The specific algorithms used for positioning integrity shall be up to implementation.

Proposal 5: For interoperability, the use of “hard-coded” parameters should be minimized and instead the needed parameters should be sent explicitly in the assistance data.

Proposal 6: RAN2 agrees that the PL will be reported in the Integrity Results. It is FFS whether Mode 2 and the TIR, AL, TTA that were used in the integrity calculation will also be reported in the integrity results.

Proposal 8: Agree that the UE feared events will be handled in the implementation for UE-based (network-assisted) methods of positioning integrity determination.

Proposal 10: Agree that the LMF feared events can be handled via implementation for the UE-based (network-assisted) and UE-assisted (LMF-based) methods of positioning integrity determination.

Proposal 11: RAN2 agrees to use Common Positioning IEs to transfer the KPIs and Integrity Results.

Proposal 12: RAN2 agrees that the LPP procedures can be used to transfer the KPIs and Integrity Results. For UE-assisted, the LCS procedures remain FFS in the case of MO-LR.

Agreements:

In Rel-17, we do not address the data transmission feared event (i.e. we rely on the system’s existing methods for assuring data integrity).

Agreements:

Proposal 1:	The support of GNSS integrity is enabled by using existing NG-RAN positioning architecture.

Proposal 2:	Any additional functional elements, positioning/integrity modes, etc. should be introduced only when needed.

Agreements:

Proposal 3 (modified):	Separate procedures for "A-GNSS Positioning Integrity" as proposed in R2-2107503 will not be defined; the existing A-GNSS (and general location) Procedures are applicable/sufficient.

Proposal 4 (modified):	RAN2 confirms that LPP messages RequestLocationInformation and ProvideLocationInformation are used to transfer integrity KPIs/results, respectively, for GNSS positioning at least for UE-based mode.

Proposal 5 (modified):	RAN2 confirms that LPP messages RequestAssistanceData and ProvideAssistanceData are used to transfer integrity assistance data for GNSS positioning at least for UE-based mode.

Topic #5: A-GNSS enhancements

RAN2 had short discussion on this topic, and concluded that CRs can be updated for next meeting;

Topic #6: LS on PRU

RAN2 discussed RAN1 LS PRU and related issues via at meeting offline discussion R2-2108940, and agreed:

Agreements:

Proposal 1 (modified): For purposes of RAN2 discussion, the PRU functionality as described in the RAN1 LS can be considered as UE with known location (to some degree of accuracy) at least (16/17).

PRU modelled as a gNB can be discussed in RAN3 (no RAN2 action).

Agreement:

RAN2 confirm that the PRU considered as a UE supports the normal LPP procedures for assistance data transfer and location information transfer.

#### 2.2.2	Remaining Open issues

- Latency reduction:

  - Scheduled location time: whether scheduled location time needs to be transmitted to UE and NG-RAN;

  - Storing positioning capability in AMF; FFS on RAN impact;

  - Details on pre-configured assistance data, e.g. Solution on validity conditions/criteria associated with preconfigured assistance data; (will be handled via post meeting email discussion 605)

  - Stage 2 CR; (will be handled via post meeting email discussion 605 and 609)

  - Stage 3 work;

- RRC_INACTIVE:

  - Details on positioning in RRC_INACTIVE, e.g. SRS , and enhancements on assistance information, etc; (PRS configuration/measurement enhancements will be handled via post meeting email discussion 608)

  - Stage 2 CR; (will be handled via post meeting email discussion 609)

  - Stage 3 work;

- On-demand PRS

  - Details on, e.g. trigger criterion for UE initiated case, the content of on-demand PRS request, support of MO-LR, etc; (MO-LR for on demand PRS will be handled via post meeting email discussion 606)

  - Need RAN1 inputs on parameters details;

  - Stage 2 CR; (will be handled via post meeting email discussion 609)

  - Stage 3 work;

- GNSS positioning integrity:

  - Details of assistance information, the signalled KPIs and reporting of the integrity results (assistance data will be handled via post meeting email discussion 607)

  - Stage 2 CR; (will be handled via post meeting email discussion 614)

  - Stage 3 work;

- A-GNSS positioning enhancements;

  - Stage 3 work on how to capture BDS B2a signal, BDS B3I signal and NavIC;

- Support of RAN1/ RAN3/ RAN4 work;

  - To  support the work led by other working groups;

  - PRU, identification of PRU and impact on RAN2/SA2

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3#113-e

RAN3 has discussed the following topics: 1) Positioning Accuracy Improvements, 2) RRC_INACTIVE State Positioning, 3) On-Demand PRS Transmission and Reception, 4) Support for Latency Improvement and 5) LSs from other groups.

Topic #1: Positioning Accuracy Improvements

Based on summary documents R3-214200 and R3-214309 regrouping the offline e-mail discussions, RAN3 discussed issues related to Positioning Accuracy Improvements and made the following agreements:

Agreement:

- Define a new Assistance Information for UL-AoA IE with the Expected AoA/ZoA values and their Uncertainties using a CHOICE structure. Stage 3 details are FFS

- Agree to introduce the UL-AoA assistance information in NRPPA MEASUREMENT REQUEST message, within the TRP Measurement Request List IE

- Agree to introduce the UL-AoA assistance information in NRPPA MEASUREMENT UPDATE message, within a new TRP Measurement Update List IE (FFS)

- Agree to introduce a Zenith Angle of Arrival IE to the TRP Measurement Result IE. Adding description for linear array FFS. FFS if LMF can request the Zenith Angle of Arrival only.

- No indication from gNB to LMF is needed for requesting the Expected UL AoA.

- Maintain the F1AP BL CR up to date with respect to NRPPa progress. Companies are encouraged to check the BL CR and to converge to an agreement for next meeting.

- The following text proposal for TS 38.455 BL CR was agreed: R3-214297 (Ericsson, Huawei, Nokia, Nokia Shanghai Bell, CATT, ZTE, Qualcomm Inc.)

Topic #2: RRC_INACTIVE State Positioning

Based on summary document in R3-214201 regrouping the offline e-mail discussion, RAN3 discussed issues related to RRC_INACTIVE State Positioning and no agreement was taken.

Topic #3: On-Demand PRS Transmission and Reception

Based on summary document in R3-214202 regrouping the offline e-mail discussion, RAN3 discussed issues related to On-Demand PRS Transmission and Reception and made the following agreements:

Agreement:

- Enhance the TRP Information Exchange procedure to support pre-defined PRS configurations.

- No need to support explicit indication of TRP capabilities in NRPPa.

- Wait for convergence in RAN2 before tackling any Stage 2 aspects in RAN3 (if any)

- The following text proposal for TS 38.455 BL CR was agreed: R3-214286 (Nokia, Nokia Shanghai Bell, Ericsson, Huawei, Qualcomm, ZTE)

Topic #4: Support for Latency Improvement

Based on summary documents in R3-214203 and R3-214310 regrouping the offline e-mail discussions, RAN3 discussed issues related to Support for Latency Improvement and made the following agreements:

Agreement:

- Introducing a Response Time in NRPPa Measurement Request message

- The following text proposal for TS 38.455 BL CR was agreed: R3-214300 (Huawei)

Topic #5: LS from other groups

Positioning Reference Unit:

- Based on e-mail discussion in R3-214142, RAN3 discussed the LS from RAN1 on Positioning Reference Units (PRUs) and agreed to sending a reply LS in R3-214457.

Location estimates:

- Based on e-mail discussion in R3-214143, RAN3 discussed the LS from SA2 on determination of location estimates in local co-ordinates and agreed to sending a reply LS in R3-214312.

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#100-e

RAN4 has discussed topics: 1) General and RRM requirements impacts 2) Latency reduction 3) Impact on existing UE positioning and RRM requirements 4) UE Rx/Tx and/or gNB Rx/Tx timing delay mitigation 5) Measurement in RRC_INACTIVE state 6) Enhancements of A-GNSS positioning and LSs from other groups.

Topic 1: General and RRM requirements impacts

On demand PRS

Wait for agreements in other WGs

FFS: RRM requirements impact due to on-demand PRS

Requirements for first path PRS-RSRP

Wait for RAN1 outcome

FFS: Requirements for first path PRS-RSRP and their feasibility

RRM requirements impact due to enhancement of information reporting for multipath/NLOS mitigation

No requirements impact due to enhancement of information reporting for multipath/NLOS mitigation

Topic 2: Latency reduction

Processing sample reduction

Reduction of DL PRS processing samples is possible under certain conditions

Low latency enhancement

  - It is RAN4 understanding that the reduction of the number of DL PRS processing samples is possible under certain conditions

    - In some cases, the reduction of the number of DL PRS processing samples is feasible under assumption of relaxation of the Rel-16 NR positioning accuracy requirements for the existing side conditions (e.g. SINR, PRS configurations, channel models, etc.)

    - In some cases, the reduction of the number of DL PRS processing samples is feasible under assumption of keeping Rel-16 NR positioning accuracy requirements and for the case of using different side conditions (e.g. SINR, PRS configurations, channel models, etc.)

  - For Rel-17, low latency NR Positioning requirements definition the goal is to meet the existing Rel-16 NR positioning accuracy requirements

    - FFS whether to consider limited relaxations of requirements for specific scenarios

- RAN4 to revisit AGC margins in the context of latency reduction

- RAN4 to study under which circumstances additional sample or no additional sample needs to be considered for AGC margin when the number of samples only is 1 or 2.

- Further study the impact of reducing number of processing samples

  - Number of processing PRS samples: 1, 2, 3, 4 (reference/R16 assumption)

  - PRS BW: FFS

  - SNR conditions:

    - Option 1: Rel-16 side condition

    - Option 2: Higher SNR side conditions than in Rel-16

  - Channel models:

    - Option 1: Rel-16 channel models

    - Option 2: LOS channel models (e.g. TDL-D, TDL-E)

Note: other parameters and options are not precluded

Reduced number of DL PRS processing samples based on different measurements PRS-RSRP, PRS-RSTD and UE Rx-Tx?

FFS based on outcome of study on reducing PRS processing samples

Reduction of number of samples?

FFS, since dependency on other issues

FFS feasibility of M = 1 sample

Indication of number of samples to be expected?

FFS based on other WG outcome and RAN4 outcome regarding reduced PRS processing samples framework/requirements

Define a set of enhanced measurement accuracy requirements based on sample reduction?

FFS based on outcome of study on reducing PRS processing samples

Measurement gaps

Wait for RAN1 conclusions before discussing gapless PRS measurement requirements

Revise PRS measurement period requirement in Rel-17 for low-latency NR positioning measurements in relation to measurement gaps?

FFS revision can be discussed based on conclusions of latency reduction methods

Measurement period

RAN4 to consider measurement period optimizations related to T_last for positioning frequency layers in which all PRS resources are contained within a single measurement gap instance per T_(available_PRS”,” i)

FFS the details of such measurement period optimizations

FFS measurement latency optimizations by reducing N(RxBeam,i) for NR positioning measurements in FR2

Following LS was approved:

R4-2115366	Reply LS on PRS processing samples

Topic 3: Impact on existing UE positioning and RRM requirements

SRS antenna switching

FFS: the impact of SRS antenna port switching impact on UE Rx-Tx measurement

FFS: solution depends on the impact

FFS: the impact of SRS antenna port switching impact on gNB Rx-Tx measurement and ULRTOA

FFS: solution depends on the impact

Topic 4: UE Rx/Tx and/or gNB Rx/Tx timing delay mitigation

Common understanding: TEG framework enables association information without limiting implementation to ensure that the timing error difference between measurements/transmissions associated to the same TEG are within a certain margin.

It is not necessary to know the absolute timing error for UE Rx/Tx TEG.

Confirm that the timing error mitigation mechanism defined by RAN1 is feasible for both UE Rx/Tx and gNB Rx/Tx.

UE/TRP may group the timing errors for UE/TRP Rx/Tx (e.g., based on RF chains and antenna panel) such that timing error difference in the same group is within a certain margin

FFS on RRM requirements for timing error mitigation mechanism, timing error grouping method, criteria and margin. FFS if any specific UE behavior will be defined.

RAN4 discussion is based on that TEG is applicable for both TRP and UE.

Following LS was approved:

R4-2115368	Reply LS on gNB/UE Rx/Tx timing error mitigation

Topic 5: Measurement in RRC_INACTIVE state

At least UE RRM requirements for DL RSTD and DL PRS-RSRP measurements in RRC-INACTIVE state are specified.

RAN4 shall define inactive state positioning measurements for FR1 and FR2.

MG is not to be considered in the measurement period requirements in RRC_INACTIVE state.

Use the framework or formula of Rel-16 PRS_RSRP measurement period as a baseline to derive the inactive state PRS-RSRP measurement period.

Use the framework or formula of Rel-16 RSTD measurement period as a baseline to derive the inactive state RSTD measurement period.

FFS: RAN4 to take connected mode measurement performance requirements for DL RSTD and PRS-RSRP as baseline for inactive state measurement performance requirements.

RAN4 wait for the outcomes of other WGs and define the reporting requirements based on the conclusions.

RAN4 to discuss impact of positioning measurements on RRC INACTIVE state functions.

Topic 6: Enhancements of A-GNSS positioning

It is not needed to update TS 36.171, 37.171 and 38.171 to release 17 at this stage.

RAN4 define requirements for additional BDS signals and NavIC after RAN2 has introduced the signaling support.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-2106449	Enhancement to mitigate gNB and UE Rx/Tx timing error	Huawei, HiSilicon

- R1-2106450	Enhancement for UL AoA positioning	Huawei, HiSilicon

- R1-2106451	Enhancement for DL AoD positioning	Huawei, HiSilicon

- R1-2106452	Positioning latency enhancements	Huawei, HiSilicon

- R1-2106453	Enhancements to support multi-path and NLOS mitigation	Huawei, HiSilicon

- R1-2106549	Positioning accuracy improvement by mitigating timing delay	ZTE

- R1-2106550	Accuracy improvement for UL-AoA positioning solutions	ZTE

- R1-2106551	Accuracy improvement for DL-AoD positioning solutions	ZTE

- R1-2106552	Discussion on latency reduction for NR positioning	ZTE

- R1-2106553	Enhancements on NLOS and Multi-path mitigation for NR positioning	ZTE

- R1-2106554	Discussion on items led by RAN2 for NR positioning	ZTE

- R1-2106595	Discussion on  potential enhancements for RX/TX timing delay mitigating	vivo

- R1-2106596	Discussion on potential enhancements for UL-AoA method	vivo

- R1-2106597	Discussion on potential enhancements for DL-AoD method	vivo

- R1-2106598	Discussion on latency enhancement for NR positioning	vivo

- R1-2106599	Discussion on potential enhancements for multipath/NLOS mitigation	vivo

- R1-2106600	Discussion on inactive state positioning and on-demand PRS	vivo

- R1-2106809	On mitigating Rx/Tx timing delays	Sony

- R1-2106810	Considerations on UL-AoA enhancements	Sony

- R1-2106811	Considerations on DL-AoD enhancements	Sony

- R1-2106812	Considerations on latency improvements for positioning	Sony

- R1-2106813	Discussion on enhanced reporting for multipath/NLOS mitigation	Sony

- R1-2106814	Considerations on positioning in RRC Inactive and on-demand PRS	Sony

- R1-2106888	Discussion on accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Samsung

- R1-2106889	Discussion on accuracy improvements for UL-AoA positioning solutions	Samsung

- R1-2106890	Discussion on accuracy improvements for DL-AoD positioning solutions	Samsung

- R1-2106891	Discussion on latency improvements for both DL and DL+UL positioning methods	Samsung

- R1-2106892	Discussion on potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation	Samsung

- R1-2106893	Discussion on demand positioning and positioning in inactive state	Samsung

- R1-2106971	Discussion on mitigating UE and gNB Rx/Tx timing errors	CATT

- R1-2106972	Discussion on enhancements for UL-AoA positioning method	CATT

- R1-2106973	Discussion on enhancements for DL-AoD positioning method	CATT

- R1-2106974	Discussion on latency reduction for NR positioning	CATT

- R1-2106975	Discussion on information reporting from UE and gNB for multipath/NLOS mitigation	CATT

- R1-2106976	Discussion on on-demand DL PRS and positioning for UEs in RRC_ INACTIVE state	CATT

- R1-2107057	Views on mitigating UE and gNB Rx/Tx timing errors	Nokia, Nokia Shanghai Bell

- R1-2107058	Views on enhancing UL AoA	Nokia, Nokia Shanghai Bell

- R1-2107059	Views on enhancing DL AoD	Nokia, Nokia Shanghai Bell

- R1-2107060	Views on PHY Latency Reductions	Nokia, Nokia Shanghai Bell

- R1-2107061	Views on LoS/NLoS Identification and Mitigation	Nokia, Nokia Shanghai Bell

- R1-2107062	Additional views on Inactive Mode Positioning and on-demand PRS	Nokia, Nokia Shanghai Bell

- R1-2107096	NLOS Mitigation Enhancements	FUTUREWEI

- R1-2107134	Discussion on latency improvements for positioning methods	China Telecom

- R1-2107135	Discussion on multipath/NLOS identification and mitigation for positioning enhancement	China Telecom

- R1-2107169	Discussion on enhancements for DL-AoD positioning	CAICT

- R1-2107170	Discussion on other enhancements for on-demand PRS and INACTIVE mode positioning	CAICT

- R1-2107213	Enhancement of timing-based positioning by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	OPPO

- R1-2107214	Enhancements for UL AoA Positioning	OPPO

- R1-2107215	Enhancements for DL-AoD positioning	OPPO

- R1-2107216	Enhancements on Latency Reduction in NR Positioning	OPPO

- R1-2107217	Discussion on multipath/NLOS mitigation for NR positioning	OPPO

- R1-2107218	Discussion on positioning for UE in RRC_INACTIVE and on-demand PRS	OPPO

- R1-2107345	Enhancements on Timing Error Mitigations for improved Accuracy	Qualcomm Incorporated

- R1-2107346	Potential Enhancements on UL-AOA positioning	Qualcomm Incorporated

- R1-2107347	Potential Enhancements on DL-AoD positioning	Qualcomm Incorporated

- R1-2107348	Enhancements for Latency Improvements for Positioning	Qualcomm Incorporated

- R1-2107349	Multipath Reporting in NR Positioning	Qualcomm Incorporated

- R1-2107350	Enhancements Related to On Demand PRS And Positioning in RRC Inactive State	Qualcomm Incorporated

- R1-2107403	Discussion on mitigation of gNB/UE Rx/Tx timing errors	CMCC

- R1-2107404	Discussion on UL-AoA enhancements	CMCC

- R1-2107405	Discussion on DL-AoD enhancements	CMCC

- R1-2107406	Discussion on latency improvement for positioning	CMCC

- R1-2107407	Discussion on RAN2-led items for positioning	CMCC

- R1-2107542	Discussion on accuracy improvement by mitigating UE Rx/Tx and gNB Rx/Tx timing delays	LG Electronics

- R1-2107543	Discussion on accuracy improvement for UL-AoA positioning	LG Electronics

- R1-2107544	Discussion on accuracy improvement for DL-AoD positioning	LG Electronics

- R1-2107545	Discussion on latency improvements for NR positioning	LG Electronics

- R1-2107546	Discussion on multipath/NLOS mitigation for positioning	LG Electronics

- R1-2107590	Details of UE/gNB RX/TX Timing Errors Mitigation	Intel Corporation

- R1-2107591	Remaining Details of NR Positioning UL-AoA Enhancements	Intel Corporation

- R1-2107592	DL-AoD Enhancements for Precise NR Positioning	Intel Corporation

- R1-2107593	Latency Reduction Solutions for NR Positioning	Intel Corporation

- R1-2107594	Solutions for Mitigation of NLOS Problem for NR Positioning	Intel Corporation

- R1-2107595	On-demand DL PRS Signalling and NR Positioning for UEs in RRC-INACTIVE state	Intel Corporation

- R1-2107643	Discussion on accuracy improvements by mitigating timing delays	InterDigital, Inc.

- R1-2107645	Discussion on enhancements for UL-AoA positioning solutions	InterDigital, Inc.

- R1-2107646	Discussion on enhancements for DL-AoD positioning solutions	InterDigital, Inc.

- R1-2107647	Discussion on latency improvements for DL and DL+UL positioning methods	InterDigital, Inc.

- R1-2107648	Discussion on multipath/NLOS mitigation for positioning	InterDigital, Inc.

- R1-2107649	Discussion on on-demand PRS and INACTIVE mode positioning	InterDigital, Inc.

- R1-2107664	Discussion on RAN2 led objectives for NR positioning	Huawei, HiSilicon

- R1-2107740	Positioning accuracy enhancements under timing errors	Apple

- R1-2107741	Positioning Accuracy enhancements for UL-AoA	Apple

- R1-2107742	Positioning Accuracy enhancements for DL-AoD	Apple

- R1-2107743	Views on Rel-17 positioning latency reduction	Apple

- R1-2107744	Views on potential enhancements for NLOS mitigation in Rel-17 positioning	Apple

- R1-2107822	Mitigation of RX/TX timing delays for higher accuracy	MediaTek Inc.

- R1-2107823	Accuracy enhancement for DL-AOD technique	MediaTek Inc.

- R1-2107828	Aspects of physical latency improvement	MediaTek Inc.

- R1-2107830	Potential physical layer impact to the RAN2-led topics	MediaTek Inc.

- R1-2107831	Discussion on other enhancements for positioning	LG Electronics

- R1-2107858	Discussion on mitigating UE and gNB Rx/Tx timing delays	NTT DOCOMO, INC.

- R1-2107859	Discussion on UL-AoA positioning enhancements	NTT DOCOMO, INC.

- R1-2107860	Discussion on DL-AoD positioning enhancements	NTT DOCOMO, INC.

- R1-2107861	Discussion on latency improvements for both DL and DL+UL positioning methods	NTT DOCOMO, INC.

- R1-2107862	Discussion on multipath/NLOS mitigation for NR positioning	NTT DOCOMO, INC.

- R1-2107863	Discussion on positioning for UEs in RRC_INACTIVE state	NTT DOCOMO, INC.

- R1-2107922	Accuracy improvements for DL-AoD positioning solutions	Xiaomi

- R1-2107923	Latency improvements for both DL and DL+UL positioning method	Xiaomi

- R1-2107924	Potential enhancements for multipath/NLOS mitigation	Xiaomi

- R1-2107925	On-demand PRS and positioning for in-active state UE	Xiaomi

- R1-2108101	On methods for Rx/Tx timing delays mitigation	Fraunhofer IIS, Fraunhofer HHI

- R1-2108102	UL-AoA positioning enhancements	Fraunhofer IIS, Fraunhofer HHI

- R1-2108103	DL-AoD positioning enhancements	Fraunhofer IIS,  Fraunhofer HHI

- R1-2108104	Potential positioning enhancements for multipath/NLOS mitigation	Fraunhofer IIS, Fraunhofer HHI

- R1-2108105	Considerations on SRS transmission for positioning in RRC_INACTIVE state	Fraunhofer IIS, Fraunhofer HHI

- R1-2108142	Enhancements for mitigation of Tx/Rx Delays	Lenovo, Motorola Mobility

- R1-2108143	Discussion on DL-AoD Positioning Enhancements	Lenovo, Motorola Mobility

- R1-2108144	Positioning Latency Reduction Enhancements	Lenovo, Motorola Mobility

- R1-2108145	Accuracy enhancements based on NLOS/Multipath Information Reporting	Lenovo, Motorola Mobility

- R1-2108146	Discussion on On-Demand PRS and RRC_INACTIVE Positioning	Lenovo, Motorola Mobility

- R1-2108164	Techniques mitigating Rx/Tx timing delays	Ericsson

- R1-2108165	Enhancements of UL-AoA positioning solutions	Ericsson

- R1-2108166	Enhancements of DL-AoD positioning solutions	Ericsson

- R1-2108167	Latency improvements for both DL and DL+UL positioning methods	Ericsson

- R1-2108168	Potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation	Ericsson

- R1-2108169	On-demand transmission and reception of DL PRS for DL and DL+UL positioning	Ericsson

- R1-2108174	Discussion on enhancements for DL-AoD positioning	CEWiT

- R1-2108175	Discussion on enhancements of multipath/NLOS reporting from UE and gNB	CEWiT

- R1-2108176	Discussion on enhancements for UL AoA positioning	CEWiT

- R1-2108241	FL Summary for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2108242	FL Summary #2 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2108243	FL Summary #3 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2108244	FL Summary #4 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2108245	FL Summary #5 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2108248	FL summary #1 of 8.5.4 latency improvements for DL and DL+UL methods	Moderator (Huawei)

- R1-2108249	FL summary #2 of 8.5.4 latency improvements for DL and DL+UL methods	Moderator (Huawei)

- R1-2108250	FL summary #3 of 8.5.4 latency improvements for DL and DL+UL methods	Moderator (Huawei)

- R1-2108280	Feature Lead Summary #1 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2108281	Feature Lead Summary #2 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2108282	Feature Lead Summary #3 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2108289	Feature Lead Summary#1 for E-mail Discussion [106-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2108290	Feature Lead Summary#2 for E-mail Discussion [106-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2108291	Feature Lead Summary#3 for E-mail Discussion [106-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2108292	Feature Lead Summary#1 for E-mail Discussion [106-e-NR-ePos-06]	Moderator (Intel Corporation)

- R1-2108293	Feature Lead Summary#2 for E-mail Discussion [106-e-NR-ePos-06]	Moderator (Intel Corporation)

- R1-2108294	Feature Lead Summary#3 for E-mail Discussion [106-e-NR-ePos-06]	Moderator (Intel Corporation)

- R1-2108311	FL summary #1 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2108382	Draft LS to RAN2 with update on RAN1 discussion for on-demand DL PRS	Moderator (Intel Corporation)

- R1-2108383	LS to RAN2 with update on RAN1 discussion for on-demand DL PRS	RAN1, Intel Corporation

- R1-2108507	FL summary #2 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2108508	Draft reply LS on determination of location estimates in local co-ordinates	Moderator (Ericsson)

- R1-2108509	Reply LS on determination of location estimates in local co-ordinates	RAN1, Ericsson

- R1-2108563	Draft LS to RAN2 on SRS for Positioning Transmission by UEs in RRC_INACTIVE State	Moderator (Intel Corporation)

- R1-2108564	LS to RAN2 on SRS for Positioning Transmission by UEs in RRC_INACTIVE State	RAN1, Intel Corporation

- R1-2108577	FL summary #3 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2108583	FL summary #4 of 8.5.4 latency improvements for DL and DL+UL methods	Moderator (Huawei)

- R1-2108605	Session notes for 8.5 (NR Positioning Enhancements)	Ad-Hoc Chair (Ericsson)

- R1-2108623	FL summary #4 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R2-2106913	LS on support of UL-AOA/ZOA assistance information signalling for NR positioning (R1-2106202; contact: Intel)	RAN1

- R2-2106918	Reply LS to SA2 on Scheduling Location in Advance (R1-2106312; contact: Qualcomm)	RAN1

- R2-2106919	LS on granularity of response time (R1-2106316; contact: Huawei)	RAN1

- R2-2106920	LS on Positioning Reference Units (PRUs) for enhancing positioning performance (R1-2106326; contact: CATT)	RAN1

- R2-2107132	Discussion on Response LS on Scheduling Location in Advance to reduce Latency from SA2	CATT

- R2-2107133	Draft Response LS to SA2 on the scheduled location time	CATT

- R2-2107134	Discussion on Enhancements for Latency Reduction	CATT

- R2-2107135	Discussion on storage of UE Positioning Capabilities LS from SA2 and the granularity of response time LS from RAN1	CATT

- R2-2107136	Discussion on Integrity KPIs impact and draft LS	CATT

- R2-2107137	Summary of Introduction of B3I signal in BDS system	CATT, CAICT

- R2-2107138	Introduction of B2a and B3I signal in BDS system in A-GNSS	CATT, CAICT

- R2-2107139	Introduction of B2a and B3I signal in BDS system in A-GNSS	CATT, CAICT

- R2-2107140	Introduction of B2a signal in BDS system in A-GNSS	CATT, CAICT

- R2-2107141	Introduction of B3I signal in BDS system in A-GNSS	CATT, CAICT

- R2-2107142	Discussion on Positioning for UEs in RRC_INACTIVE state	CATT

- R2-2107143	Discussion on Positioning Reference Units (PRUs) for positioning enhancement	CATT

- R2-2107144	Draft Response LS to RAN1 on the Positioning Reference Units (PRUs) for positioning enhancement	CATT

- R2-2107398	Discussion on supporting positioing integrity in RAN	OPPO

- R2-2107399	Further consideration of positioning latency enhancements	OPPO

- R2-2107498	Discussion on on-demand PRS	Huawei, HiSilicon

- R2-2107499	Discussion on positioning integrity	Huawei, HiSilicon

- R2-2107500	Discussion on positioning latency	Huawei, HiSilicon

- R2-2107501	Discussion on positioning enhancement	Huawei, HiSilicon

- R2-2107502	[DRAFT] LS on positioning for the UE in RRC_INACTIVE	Huawei, HiSilicon

- R2-2107503	Text Proposal for GNSS integrity	Huawei, HiSilicon

- R2-2107638	Remaining issues of On-Demand PRS	Apple

- R2-2107639	Positioning procedures in RRC_INACTIVE (stage-2)	Apple

- R2-2107641	Discussion on latency enhancement	vivo

- R2-2107642	Discussion on Scheduling Location in Advance to reduce Latency	vivo

- R2-2107643	Enhancement of DL positioning in RRC_INACTIVE	vivo

- R2-2107644	Configuration of UL positioning in RRC_INACTIVE	vivo

- R2-2107645	Discussion on on-demand PRS	vivo

- R2-2107646	Discussion on signalling and procedures for GNSS positioning integrity	vivo

- R2-2107647	Discussion on support for Positioning Reference Unit	vivo

- R2-2107670	Scheduled location time based latency reduction	Intel Corporation

- R2-2107671	Support of Positioning in RRC_INACTIVE	Intel Corporation

- R2-2107672	Support of on-demand PRS request	Intel Corporation

- R2-2107673	Storing UE positioning capability in AMF	Intel Corporation

- R2-2107674	Consideration on stage 2 structure on RAT dependent positioning	Intel Corporation

- R2-2107680	"Summary of agenda 8.11.2	Latency enhancements"	Intel Corporation

- R2-2107681	Discussion on Enhancements for Latency Reduction	InterDigital, Inc.

- R2-2107683	Discussion on Positioning in RRC INACTIVE state	InterDigital, Inc.

- R2-2107684	Discussion on reporting of Positioning Information with SDT	InterDigital, Inc.

- R2-2107686	Discussion on procedures for On-demand PRS for DL-based positioning	InterDigital, Inc.

- R2-2107687	Discussion on procedure for On-demand PRS for DL+UL based positioning	InterDigital, Inc.

- R2-2107688	Discussion on procedures and signalling for GNSS positioning integrity	InterDigital, Inc.

- R2-2107689	Discussion on supporting Positioning Reference Units	InterDigital, Inc.

- R2-2107828	Discussion on on-demand DL-PRS	OPPO

- R2-2107829	Supporting positioning in RRC_INACTIVE state	OPPO

- R2-2107830	Discussion on UL Positioning methods in RRC_INACTIVE state	OPPO

- R2-2107831	Discussion on the Positioning Reference Units (PRUs)	OPPO

- R2-2108024	Positioning Integrity Support in LPP	Nokia, Nokia Shanghai Bell

- R2-2108068	Considerations on positioning RRC Inactive	Sony

- R2-2108069	Considerations on positioning PRS On-demand	Sony

- R2-2108340	Bounding GNSS errors for positioning integrity	ESA, Nokia, Nokia Shanghai Bell

- R2-2108376	[draft] Response LS on Scheduling Location in Advance to reduce Latency	Qualcomm Incorporated

- R2-2108536	Discussion on latency reduction for positioning	CMCC

- R2-2108605	Way-forward for RRC_INACTIVE positioning	Huawei, China Unicom, China Telecom, Futurewei, HiSilicon, Intel Corporation, Interdigital, Spreadtrum Communications, VIVO, Xiaomi, ZTE Corporation

- R2-2108703	Considerations on positioning in RRC_INACTIVE	Nokia, Nokia Shanghai Bell

- R2-2108704	Enhancement to reduce latency for high volume positioning	Nokia, Nokia Shanghai Bell

- R2-2108705	NR E-CID for UE feedback for on-demand PRS	Nokia, Nokia Shanghai Bell

- R2-2108764	Considerations on Positioning in RRC_INACTIVE state	CMCC

- R2-2108769	Handling of multiple QoS for latency reduction	Samsung Electronics

- R2-2108770	Consideration on the signalling design for Positioning Integrity	Samsung Electronics

- R2-2108771	Latency reduction via configured grant for positioning	Samsung Electronics

- R2-2108772	On message segmentation for transmitting in Inactive state	Samsung Electronics

- R2-2108773	Discussion on the scheduled location time	Samsung Electronics

- R2-2108774	Multiple QoS class using on-demand PRS	Samsung Electronics

- R2-2108827	Summary of Agenda Item 8.11.4 On-demand PRS	CATT

- R2-2108940	[AT115-e][610][POS] PRUs (CATT)	CATT

- R2-2108941	[Draft] LS to SA2 on network management of UE-typed PRUs	CATT

- R2-2108942	[Draft] Reply LS on determination of location estimates in local co-ordinates	Ericsson

- R2-2108943	Draft Reply LS to SA2 on scheduled location time	CATT

- R2-2108944	Draft reply LS on granularity of response time	Huawei, HiSilicon

- R2-2108945	[draft] Response LS on storage of UE Positioning Capabilities	Qualcomm

- R2-2108950	Draft Reply LS to RAN1 on on-demand DL PRS parameters	Intel

- R2-2108957	Reply LS on determination of location estimates in local co-ordinates	RAN2

- R2-2108958	Reply LS to SA2 on scheduled location time	RAN2

- R2-2108959	Reply LS on granularity of response time	RAN2

- R2-2108960	Response LS on storage of UE Positioning Capabilities	RAN2

- R2-2109029	Summary on agenda item 8.11.5 on GNSS positioning integrity	Qualcomm Incorporated

- R2-2109061	LS to RAN2 with update on RAN1 discussion for on-demand DL PRS (R1-2108383; contact: Intel)	RAN1

- R2-2109123	Reply LS to RAN1 on on-demand DL PRS parameters	RAN2

- R2-2109126	[AT115-e][612][POS] Reply LS to SA2 on scheduled location time (CATT)	CATT

- R3-213107	LS on support of UL-AOA/ZOA assistance information signalling for NR positioning	RAN1, Intel Corporation

- R3-213119	LS on On-demand PRS	RAN2

- R3-213164	Introduction of NR Positioning enhancements to NRPPa	Ericsson

- R3-213398	Scheduling Location in Advance to Reduce Latency	Qualcomm Incorporated

- R3-213445	(TP for NR_pos_enh BL CR for TS 38.455) UL-AOA/ZOA assistance information	Nokia, Nokia Shanghai Bell

- R3-213446	(TP for NR_pos_enh BL CR for TS 38.455) Pre-defined PRS configurations for on-demand PRS	Nokia, Nokia Shanghai Bell

- R3-213612	[Draft] reply LS on on-demand PRS	Huawei

- R3-213613	Discussion on support of UL-AOA/ZOA assistance information signalling for NR positioning	Huawei

- R3-213614	(TP for POS BL CR for TS 38.455): Support of UL-AOA/ZOA assistance information signalling for NR positioning	Huawei

- R3-213615	Support of UL-AOA/ZOA assistance information signalling for NR positioning	Huawei

- R3-213616	[Draft] reply LS on support of UL-AOAZOA assistance information signalling for NR positioning	Huawei

- R3-213617	Introduction of NR Positioning enhancements to F1AP	Huawei

- R3-213618	(TP for POS BL CR for TS 38.455): Positioning enhancement	Huawei

- R3-213619	Positioning enhancement	Huawei

- R3-213620	(TP for POS BL CR for TS 38.455): Discussion on RRC inactive positioning	Huawei

- R3-213621	(TP for POS BL CR for TS 38.455, TS 38.473): On-demand PRS	Huawei

- R3-213622	(TP for POS BL CR for TS 38.455, TS 38.473): Latency improvement in positioning	Huawei

- R3-213673	Support of UL-AOAZOA Assistance Information Signalling	CATT

- R3-213674	CR for 38.473 on Positioning Accuracy Improvements	CATT

- R3-213675	Positioning for UEs in RRC_INACTIVE state	CATT

- R3-213676	Further Consideration on On-Demand PRS Procedure	CATT

- R3-213677	Further Consideration on Positioning Latency Improvement	CATT

- R3-213761	Dicussion on the Positioning Accuracy Improvements	ZTE Corporation

- R3-213762	TP for TS38.455 on Positioning Accuracy Imporvements	ZTE Corporation

- R3-213764	TP for TS38.455 on On-Demand PRS	ZTE Corporation

- R3-213842	Overview and Discussion of the received positioning liaisons	Ericsson

- R3-213851	Discussion on Rel-17 UL AoA enhancements with TP to NRPPa BL CR	Ericsson

- R3-213852	TP to F1AP BL CR for Rel-17 UL AoA enhancements	Ericsson

- R3-213853	Discussion on support of RRC-Inactive Positioning	Ericsson

- R3-213854	TP to NRPPa BL CR: Addition of On-demand DL-PRS information	Ericsson

- R3-213855	TP to F1AP BL CR: Addition of On-demand DL-PRS information	Ericsson

- R3-213856	Discussion on latency improvements for Rel-17 positioning	Ericsson

- R3-213970	Positioning in RRC inactive state	Samsung

- R3-213971	Positioning latency improvement	Samsung

- R3-214200	CB: # 1901_Pos_AccEnhs_AoA-AoZ_LS - Summary of email discussion	Ericsson - moderator

- R3-214201	CB: # 1902_Pos_RRC_INACTIVE - Summary of email discussion	Huawei - moderator

- R3-214202	CB: # 1903_Pos_OnDemandPRS - Summary of email discussion	Nokia - moderator

- R3-214203	CB: # 1904_Pos_LatencyImprovement - Summary of email discussion	Qualcomm - moderator

- R3-214286	(TP for NR_pos_enh BL CR for TS 38.455) Pre-defined PRS configurations for on-demand PRS	Nokia, Nokia Shanghai Bell

- R3-214287	Discussion on Rel-17 UL AoA enhancements with TP to NRPPa BL CR	Ericsson, Huawei, Nokia, Nokia Shanghai Bell, CATT, ZTE

- R3-214296	Introduction of NR Positioning enhancements to F1AP	Huawei

- R3-214297	Discussion on Rel-17 UL AoA enhancements with TP to NRPPa BL CR	Ericsson, Huawei, Nokia, Nokia Shanghai Bell, CATT, ZTE

- R3-214300	(TP for POS BL CR for TS 38.455): Latency improvement in positioning	Huawei

- R3-214301	(TP for POS BL CR for TS 38.473): Latency improvement in positioning	Huawei

- R3-214309	CB: # 1901_Pos_AccEnhs_AoA-AoZ_LS - Summary of email discussion	Ericsson - moderator

- R3-214310	CB: # 1904_Pos_LatencyImprovement - Summary of email discussion	Qualcomm - moderator

- R3-214439	Introduction of NR Positioning enhancements to F1AP	Huawei

- R3-214486	BL CR to 38.473	Huawei

- R3-214516	Introduction of NR Positioning enhancements to NRPPa	EricssonR4-2112549 Reply LS on PRS processing samples	vivo

- R4-2111999 Discssion on PRS processing samples	CATT

- R4-2112550 Further discussion on general RRM requirements impacts for positioning enhancement	vivo

- R4-2112000 Discussion on UE Rx/Tx and/or gNB Rx/Tx timing delay mitigation	CATT

- R4-2112551 Discussion on timing delay mitigation	vivo

- R4-2112598 Discussion on UE Rx/Tx and/or gNB Rx/Tx timing delay mitigation	Nokia, Nokia Shanghai Bell

- R4-2113157 Discussion on timing delay mitigating for NR positioning enhancement	Intel Corporation

- R4-2113874 UE Rx/Tx and gNB Rx/Tx timing delay mitigation	ZTE Corporation

- R4-2114051 Reply LS on on UE/TRP Tx/Rx Timing Errors	Ericsson

- R4-2114198 On UE Rx/Tx timing error mitigation	Qualcomm Incorporated

- R4-2114310 Discussion on timing error mitigation for positioning	Huawei, HiSilicon

- R4-2112001 Discussion on latency reduction of positioning measurement	CATT

- R4-2112508 Discussion on latency reduction of positioning measurement	CMCC

- R4-2112552 Discussion on latency reduction of positioning measurement	vivo

- R4-2112599 Discussion on latency reduction of positioning measurement	Nokia, Nokia Shanghai Bell

- R4-2113158 Discussion on latency reduction for NR positioning enhancement	Intel Corporation

- R4-2113876 On latency reduction of positioning measurement	ZTE Corporation

- R4-2114052 Reply LS on PRS processing samples	Ericsson

- R4-2114199 On latency reduction of NR positioning measurements	Qualcomm Incorporated

- R4-2114311 Discussion on latency reduction for positioning	Huawei, HiSilicon

- R4-2112002 Discussion on measurement in RRC_INACTIVE state	CATT

- R4-2112553 Discussion on measurement in RRC_INACTIVE state	vivo

- R4-2112600 Discussion on measurement in RRC_INACTIVE state	Nokia, Nokia Shanghai Bell

- R4-2113877 Positioning measurements in RRC_INACTIVE state	ZTE Corporation

- R4-2114053 On positioning in RRC_inactive	Ericsson

- R4-2114312 Discussion on PRS measurement in RRC_INACTIVE	Huawei, HiSilicon

- R4-2112554 Discussion on impact to existing UE positioning and RRM requirements	vivo

- R4-2113880 Impact on existing UE positioning and RRM requirements	ZTE Corporation

- R4-2114313 Discussion on new MGP for positioning	Huawei, HiSilicon

- R4-2114462 Impact on RRM and positioning requirements	Ericsson

- R4-2112003 Discussion on enhancements of A-GNSS positioning	CATT

- R4-2113873 On A-GNSS positioning enhancement	ZTE Corporation

- R4-2114314 Discussion on A-GNSS enhancement in Rel-17 positioning	Huawei, HiSilicon

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template