## Slide 1: RAN Chair’s Summary for RAN Release 18
Source: RAN Chair
RP-212586
3GPP TSG RAN#93-e
13th – 17th, September 2021
Agenda: 9.0

## Slide 2: Outline
References
General Guidance
List of Potential Items Led per RAN WG for Subsequent Discussion till RAN#94-e
  RAN1, RAN2, RAN3, RAN4
  Additional considerations
Appendix
  Previously endorsed Next steps
  Detailed Example Areas (so far) for Each Potential Item, FOR INFORMATION ONLY
    RAN1, RAN2, RAN3, RAN4

## Slide 3: References

## Slide 4: References
Index | TDoc | Title | Source
1 | RWS-210659 | Summary of RAN Rel-18 Workshop | RAN Chair
2 | RP-211651 | Moderator's summary for discussion [RAN93e-R18Prep-01] Evolution for DL MIMO | RAN1 vice-chair (CMCC)
3 | RP-211652 | Moderator's summary for discussion [RAN93e-R18Prep-02] UL enhancements | NTT DOCOMO
4 | RP-211653 | Moderator's summary for discussion [RAN93e-R18Prep-03] Mobility Enhancements | RAN vice chair (CMCC)
5 | RP-211654 | Moderator's summary for discussion [RAN93e-R18Prep-04] Additional topological improvements | RAN3 chair (ZTE)
6 | RP-211655 | Moderator's summary for discussion [RAN93e-R18Prep-05] Enhancements for XR | Nokia
7 | RP-212503 | Moderator's summary for discussion [RAN93e-R18Prep-06] Sidelink enhancements (excluding positioning) | LG Electronics
8 | RP-212221 | Moderator's summary for discussion [RAN93e-R18Prep-07] RedCap evolution (excluding positioning) | Ericsson
9 | RP-211658 | Moderator's summary for discussion [RAN93e-R18Prep-08] NTN evolution | RAN vice-chair (AT&T)
10 | RP-211659 | Moderator's summary for discussion [RAN93e-R18Prep-09] Evolution for broadcast and multicast services | RAN vice-chair (Deutsche Telekom)
11 | RP-211660 | Moderator's summary for discussion [RAN93e-R18Prep-10] Expanded and improved Positioning | Intel
12 | RP-211661 | Moderator's summary for discussion [RAN93e-R18Prep-11] Evolution of duplex operation | Samsung
13 | RP-211662 | Moderator's summary for discussion [RAN93e-R18Prep-12] AI/ML | Qualcomm
14 | RP-211663 | Moderator's summary for discussion [RAN93e-R18Prep-13] Network energy savings | Huawei
15 | RP-211664 | Moderator's summary for discussion [RAN93e-R18Prep-14] Additional RAN1/2/3 candidate topics, Set 1 | RAN1 chair (Samsung)
16 | RP-211665 | Moderator's summary for discussion [RAN93e-R18Prep-15] Additional RAN1/2/3 candidate topics, Set 2 | RAN1 vice-chair (Ericsson)
17 | RP-211666 | Moderator's summary for discussion [RAN93e-R18Prep-16] Additional RAN1/2/3 candidate topics, Set 3 | RAN2 chair (MediaTek)
18 | RP-211667 | Moderator's summary for discussion [RAN93e-R18Prep-17] Potential RAN4 enhancements | RAN4 chair (Huawei)

## Slide 5: General Guidance

## Slide 6: General Guidance
A list of items organized by the leading WG are provided in the sequel, which is to be used for subsequent discussion till RAN#94
  The email discussion in October (Oct. 1820th – 297th) is expected to focus on potential scope for each potential WI or SI
    Including discussion whether it should be a SI, or a WI (including possibly a study phase for some scope(s))
    Including discussion on the leading WG (if any change) and the secondary WG(s)
A subset of these items in the list are expected to be approved for RAN Rel-18 in RAN#94-e
  All items are subject to discussion and justification, and may be potentially split, consolidated, or dropped, until RAN#94-e
  It is critical to ensure all WGs’s load in Rel-18 is reasonable!
  In approving RAN1/2/3-led projects in RAN#94-e,
    Some RAN1/2/3 WG capacity (in terms of # TUs) will be reserved ([5%-15%?])
    All WGs would have dedicated TUs to handle impacts from other WGs (including other WG-led projects and misc. impact within RAN and from other TSGs)

## Slide 7: General Guidance – Cont’d
A first order estimate of the expected TU for the leading WG is also provided for each item
  The final TU allocation (including both the primary and second WGs) is to be decided in December
  The detailed TU allocation may be different across WG meetings and/or across different projects
The areas for each item are to be further discussed using references [1] to [18], and the contributions under AI 9.0/9.0.1/9.0.2/9.0.3/9.0.4/9.0.5 in RAN#93-e
  It is noted that the conclusions in references [2] to [18] (including those labelled as “non-controversial”) may still be controversial, which will be further discussed subsequently
  In the appendix, some detailed example areas are provided, which are derived based on [1] and the claimed “non-controversial” parts in [2] to [18]. However, this is for information only (not intended for endorsement!)

## Slide 8: List of Potential Items Led per RAN WG for Subsequent Discussion till RAN#94-e

## Slide 9: List of Potential RAN1-led Items for Subsequent Discussion till RAN#94-e 1/2
Title | First-order TU Estimate (# TUs)
MIMO Evolution for Downlink and Uplink | [2-4]
UL Enhancements (e.g. coverage enhancements; excluding MIMO) | [1]
Additional topological improvements – smart repeater | [1]
Sidelink enhancements (excluding positioning and relaying) | [2-3]
RedCap Evolution | [1-2]
Expanded and improved Positioning | [2]
Evolution of Duplex Operation | [2]
AI (Artificial Intelligence)/ML (Machine Learning) for Air interface | [2-4]
Network energy savings | [1-2]

## Slide 10: List of Potential RAN2-led Items for Subsequent Discussion till RAN#94-e
Title | First-order TU Estimate (# TUs)
Mobility Enhancements | TBD
Enhancements for XR | TBD
Sidelink Relay Enhancements | TBD
NTN (Non-Terrestrial Networks) evolution | TBD
Evolution for broadcast and multicast services | TBD
UAV (Unmanned Aerial Vehicle) | TBD
Multiple SIM (MUSIM) Enhancements | TBD
In-Device Co-existence (IDC) Enhancements | TBD

## Slide 11: List of Potential RAN3-led Items for Subsequent Discussion till RAN#94-e
Title | First-order TU Estimate (# TUs)
Additional topological improvements – IAB/VMR | TBD
AI/ML for NG-RAN | TBD
SON/MDT Enhancements | TBD
QoE Enhancements | TBD

## Slide 12: List of Potential RAN4-led Items for Subsequent Discussion till RAN#94-e
It is critical to maintain RAN4 load reasonable
  The load from the projects led by RAN1/2/3
    An estimate of RAN4 TU impact is necessary for all RAN1/2/3-led items
    A certain amount of RAN1/2/3 WG capacity is to be reserved when approving the package in December
  The load from RAN4-led projects
It is critical to make sure the projects are rooted to commercial interests
  For any RAN4-led non-spectrum related projects to be further considered for Rel-18, support from multiple operators from different regions is highly recommended!
    Note: it is NOT intended to be “number counting” driven discussion, but rather as an indication of some tangible commercial interests
A single email thread is used to manage RAN4-led items for subsequent discussion till RAN#94-e

## Slide 13: Additional Considerations 1/2
For “Enhancements of XR”, it is particularly controversial whether it should be RAN1- or RAN2-led
  Even if it’s RAN2-led, [1-2] TUs may be required for RAN1
For “Mobility Enhancements”,
  Also including discussion on CA/DC related mobility aspects
For “RedCap Evolution”,
  Also including discussion on low power wake-up receiver / wake-up signal (WUR/WUS) as summarized in Reference [7][15]
    Primarily target ultra-low power WUS/WUR required by RedCap use cases, with study/specified solutions not be limited to RedCap UEs only
    Whether or not/how to have such a project is to be handled after further discussion
For RAN4-led email discussion,
  Also including aspects regarding bandwidths lower than 5 MHz in dedicated spectrum as discussed in reference [16]
  Also including aspects regarding DSS (note: this is also related to the ongoing Rel-17 discussion)

## Slide 14: Additional Considerations 2/2
Additional email threads (one for each topic) is to be used to discuss the following potential RAN2/3-led topics (based on [1] and [17])
  Inter-gNB coordination, with the following example areas:
    Inter-gNB/gNB-DU multi-carrier operation
    Inter-gNB/gNB-DU multi-TRP operation
    Enhancement for resiliency of gNB-CU
  UE aggregation
  High-speed Packetization
  SDT (small data transmission)
  CA (Carrier Aggregation)/DC (Dual-Connectivity) enhancements (excluding mobility aspects)
    E.g., MR-MC (Multi-Radio/Multi-Connectivity), multi-CC scheduling, flexible spectrum integrat, etc.
  Note: discussion for the following topics is postponed (i.e., not discussed in 4Q’21) due to dependency on SA
    Network slicing enhancements (depending on SA2)
    Security enhancements (depending on SA3)
An email thread is to be used to discuss passive IoT (based on [1][16]) for the purpose of better understanding

## Slide 15: Proposal
It is proposed to endorse slide 5 to slide 14

## Slide 16: Appendix

## Slide 17: Next Steps
Next steps on RAN Rel-18 management after RAN#93-e (as in RP-210770):
  Email discussions in October to start deriving RAN1/2/3/4 WIs and SIs from consolidated proposals
  RAN#94 to approve RAN1/2/3/4 work package for Rel18
    RAN4 impacts of RAN1/2/3-led items are included in the WI/SI sheets at the December approval
  RAN#94 (December) can potentially approve item(s) on RAN4-led new areas
  Further RAN4-led proposals that are dependent on Rel-17 finalization are to be worked on in Q1/2022
  RAN#95 (March) to approve the rest of the RAN4 core work package for Rel18