## Slide 1: Status Report RAN WG2 to TSG-RAN #94e
v2
Johan Johansson
RAN2 Chair (MediaTek Inc)
AI: 5.2
V2 revision: Changes in red,
P2, P3: LS from ETSI, Add as Request to TSG RAN 94e, clarify better regarding the LS .
P11: ASN.1 review ad hoc, add one day (spare), submission deadline TBD April 14 or 19, UE cap scope TBD.
P12: Wording improvement to avoid misunderstanding.
P15: GTW, one asterisk added

## Slide 2: General
In this quarter 2021Q4, RAN2 had one meeting, R2 116-e.
The meeting was two weeks with full agenda.
Maintenance load was again decreased, is now reasonably low and manageable.
It is expected that the next quarter, 2022Q1, will be a very intense quarter focusing on Rel-17 completion.
Request to TSG RAN 94e: Confirm ad-hoc and high level plan for A proposed additional Ad-hoc meeting for 2022Q2 for ASN.1 review and UE cap, see later slide
Request to TSG RAN 94e, for WI: NR_QoE-Core It would be appreciated that RP could bring clarity whether to continue the work on the Pause Resume function for this WI, see later slide.
Request to TSG RAN 94e, for LS received by RAN2 from ETSI in R2-2110295, either reply to the LS from TSG RAN (based on company input), or task RAN2 to reply to the LS from next WG meeting.

## Slide 3: LS on Location Services: Drones
RAN2 received the following LS from ETSI TC LI,
R2-2110295 Location Services: Drones (LI(21)P58020r1; contact: ETSI) ETSI TC LI LS in To:RAN2 Cc:SA3-LI
The LS asks about Limitations to 3GPP Location accuracy for Drones, noting that such information is not present in the TR 36.777 Study on Enhanced LTE Support for Aerial Vehicles. The LS suggests that 3GPP positioning does not work for drones.
In RAN2 there was quite wide support to reply to this LS with a favourable reply, indicating that 3GPP positioning works for drones. However no action was taken, it was recommended at RAN2 meeting by Chair to take action at Plenary.
RAN2 Chair suggestion for TSG RAN: either:
  TSG RAN attempts to reply to this LS, or:
  RAN2 attempts to reply to this LS from next WG meeting (with the understanding that the reply might then be “RAN2 centric”).

## Slide 4: Maintenance NR and NR/EUTRA WIs
- Agreed CRs Does not include Cat A CRs
- Drafts include offline AT-meeting drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
- NR16 General Includes all other R16 WIs.
Chart: NR Maintenance
| NR15 ST2 | NR15 UP | NR15 CP | NR15 Pos | NR16 General | NR16 V2X | NR16 Pos | NR16 SONMDT
Agreed CRs | 0 | 0 | 5 | 0 | 25 | 5 | 7 | 2
Tdocs | 0 | 3 | 60 | 3 | 130 | 40 | 30 | 20
Drafts | 116 | 12 | 300 | 59 | 56 | 12

## Slide 5: Maintenance EUTRA
- Agreed CRs Does not include Cat A CRs
- Drafts include offline AT-meeting drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
Chart: EUTRA Maintenance
| PRE15 NB-IoT | PRE15 eMTC | PRE15 V2X SL | PRE15 Pos | PRE15 LTE Other | L16 General | L16 eMTC | L16 NB-IoT | L16 Other | L16 Pos
Agreed CRs | 0 | 1 | 0 | 0 | 2 | 0 | 2 | 1 | 2 | 0
Tdocs | 2 | 6 | 0 | 0 | 8 | 0 | 6 | 6 | 6 | 0
Drafts | 7 | 12 | 23 | 14 | 6

## Slide 6: Rel 15 and earlier
NR R15 WI: NR SA, MR-DC All arch
  5 CRs agreed (not incl Cat A CRs)
  Trend: 5 (21Q4), 21 (21Q3), 40 (21Q2 - two meetings), 30 (21Q1), 29 (20Q4), 23 (20Q3), 69 (20Q2)
    Low numbers now!
  No Non Backwards Compatible (NBC) changes.
EUTRA R15 and earlier WIs: NB-IoT, eMTC, LTE
  3 CRs agreed (not incl Cat A CRs)
  Trend: 3 (21Q4), 2 (21Q3), 5 (21Q2), 6 (21Q1), 11 (20Q4), 6 (20Q3), 10 (20Q2)
    Low numbers now!
  No Non Backwards Compatible (NBC) changes.

## Slide 7: Rel 16 General
NR and Joint AIs: 39 CRs Agreed
  Trend: 39 (21Q4), 59 (21Q3), 111 (21Q2 – two meetings), 117 (21Q1), 115 (20Q4), 180 (20Q3), Decreasing trend
  NBC: R2-2111626 and R2-2111627 has compatibility aspects, see appendix.
EUTRA Only: 5 CRs Agreed

## Slide 8: Rel-17
- Drafts include offline AT-meeting drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
Chart: Rel 17
| NR17 MBS | NR17 MR DCCA | NR17 MSIM | NR17 eIAB | NR17 IIOTURLLC | NR17 SmData | NR17 SL Relay | NR17 RSlice | NR17 ePowSav | NR17 NTN | NR17 ePos | NR17 RedCap | NR17 SONMDT | NR17 QoE | NR17 eSL | NR17 eNPN | NR17 feMIMO | NR17 Rach | NR17 Cov Enh | NR17 upto 71GHz | NR17 TEI | NR17 Gap Enh | NR17 UDC | NR17 Other | L17 eMTC NB-IoT | L17 IoT-NTN
Tdocs | 152 | 134 | 86 | 81 | 66 | 110 | 166 | 61 | 73 | 152 | 128 | 110 | 91 | 65 | 85 | 48 | 50 | 26 | 15 | 18 | 75 | 36 | 2 | 91 | 26 | 56
Drafts | 61 | 75 | 59 | 100 | 64 | 52 | 158 | 52 | 119 | 258 | 130 | 209 | 92 | 61 | 147 | 0 | 70 | 20 | 133 | 63 | 187 | 24 | 79

## Slide 9: Rel-17
Downscoping. There was no particular activity on Downscoping in R2 but there were a number of scope related decisions. Most such decisions bring clarity to the meaning of WI objectives, and for most cases the WID doesn’t require update.
R2 Chair general recommendation: to avoid wasted work, RP should mainly consider WID updates and scope focusing that is consistent with WG decisions.

## Slide 10: Rel-17 WI: NR_QoE-Core
Whether Pause Resume function (as listed in the WID) is needed was questioned in an LSin from SA4. In the subsequent work on Reply LS, RAN2 discussions went in the same direction questioning the need for this function.
R2 Chair Observation: The SA4 LS brought quantitative numbers, which have earlier not been provided in justification discussions.
Request to TSG RAN 94e: for WI: NR_QoE-Core It would be appreciated that RP could bring clarity whether to continue the work on the Pause Resume function for this WI.
FYI Copy-Paste from R2 Chair Notes:
R2-2111513 Further reply on QoE report handling at QoE pause Huawei
- Chair wonder if this reply indicate that we don’t need pause resume. Huawei think the discussion indeed goes in this direction. Nokia think it is strange to indicate that our own mechanism is not useful. Lenovo agrees.
- China Unicom think R3 has agreed pause resume indications, think it is useful.
- ZTE think that as SA4 SA5 has different opinions on how pause resume works this may be postponed to next release.
- Ericsson think we can remove the last sentence in the LS.
- Lenovo anyway think SA4 will postpone if they get a reply.
Postpone this reply LS. Discuss at RP whether to have the pause resume in Rel-17.

## Slide 11: 2022Q2 AD-Hoc Rel-17 ASN.1 review
Ad-hoc Scope: NR ASN.1 review (including NR+LTE parts but not EUTRA-specific parts), TBD whether NR UE caps would be included (beyond ASN.1 review).
Ad-hoc GTW session: April 20, 21, 22: 3h + 3h + 1h, likely no parallel session, the last session April 22 will only be used if needed.
Ad-hoc to approve and send LSes, and make endorsements (for final approval at RAN2 118)
Ad-hoc submission April 19 or April 14 (TBD), (TBD to what extent tdocs invitation is pre-coordinated).
Preparation email discussions (at least for collecting comments) up to ad-hoc. Deadline TBD
TS baseline available: TBD
Request to TSG RAN 94e: Confirm the ad-hoc and high level plan.

## Slide 12: TEI Report
On NR TEI17. Many new proposals for new RAN2 functionality were treated/discussed, None of the non-previously-treated proposals were agreed.
  A cpl of new proposals were identified as potentially promising and discussion can continue (kept on the table). One proposal, on Explicit SI start position for SI Scheduling, is discussed in a long email discussion.
  One proposal, on early identification of Emergency Call and MPS was considered to have significant impact and decision was not attempted in RAN2.
  OBSERVATION: It is very very difficult to get agreement for NR TEI17 new functionality.
CRs: TEI17
  NR: mobility-state-based cell reselection for NR HSDN: CRs agreed in principle
  EUTRA: event-based trigger for LTE MDT logging: CRs agreed in principle
  RAN1-initiated NR: Addition of Timing Advance measurement reporting in NR E-CID:; CRs agreed in principle
CRs: TEI17 + Other WI
  Correction of Rel-16 for Rel-17: NR-U TEI17: Addition of NR-U RSSI/CO measurement UE capability, CRs agreed in principle
  Correction of Rel-15 for Rel-17: NR_newRAT-Core, TEI17: Correction on PO determination for UE in inactive state: CRs agreed in principle

## Slide 13: TEI Report
CRs: TEI16
  Correction to TEI16 feature: Discard of received segments of RRC messages, CR agreed
  Correction to TEI16 feature: CR on inter-frequency gapless measurement, CR agreed
  Correction to TEI16 feature: SCG Overheating termination indication in EN-DC, CR agreed
  Correction to TEI16 feature: Correction on BDS B2I clock model [Rel16BDS], CR agreed
CRs: TEI16 + other WI:
  Initiated by R4: Rel-17 feature also done for Rel-16: introducing UE capability of txDiversity, CR agreed
  Correction of Rel-15 for Rel-16: Miscellaneous corrections 36300, CR agreed
  Correction of Rel-15 for Rel-16: Miscellaneous non-controversial corrections Set XII 38331, CR agreed
  R3 correction to Stage-2: Correction on SN-initiated SN Release, CR agreed
CRs: TEI15 + Other WI
  EUTRA: Addition of missing TEI15 features: CRs agreed
  NR: Correction for Rel-16, also introduced for Rel-15: Clarification on Security Coverage, CRs agreed.
DETAILS: See RAN2 116-e tdoc list.

## Slide 14: RAN2 Load
Still high load. Numbers indicate somewhat
Increasing trend. Not good but also not suprising
towards the end of a release.
Chart: 
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e
Tdocs (no) | 2244 | 1633 | 2060 | 2126 | 2475 | 2437 | 2004 | 2073 | 2272 | 2348
Chart: 
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e
GTW (h) | 65 | 66 | 72 | 77 | 86.5 | 81.8 | 55.7 | 56 | 74.1 | 74.8
Chart: Offline Disc (no)
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e
Email Disc (no) | 210 | 163 | 174 | 123 | 161 | 134 | 91 | 82 | 107 | 124
Chart: Offline Details
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e
Draft files (no) | 3137 | 2940 | 3078 | 2830 | 2714 | 3120 | 2303 | 2056 | 2748 | 2957
Emails (no) | 5500 | 4350 | 4750 | 2000 | 2902 | 2362 | 1581 | 1355 | 1662 | 1619

## Slide 15: GTW
Overtime R2 116e |  |  |  |  |  |  | 
 | MON | TUE | WED | THU | FRI |  | 
MAIN | 0 | +5 | +15 | +20 | +10 |  | 
BO1 | +15 | +5 | +15 | 0 | +5 |  | 
BO2 | +25 | +10 | +25 | -10 | +5 |  | 
 | MON | TUE | WED | THU | FRI |  | 
MAIN | +5 | +30 | +45 | +15 | +75* |  | 
BO1 | +0 | +20 | +5 | 0 | +20 |  | 
BO2 | +5 | 0 | +30 | +20 | +25* |  | 
GTW overtime
Still some cases of too much
overtime.
*the need for overtime pre-announced

## Slide 16: RAN2 discussion on Delegate overload
For information:
Many companies agree that delegate’s load is an issue. However it is not easy to identify WG level operational enhancements that would have significant impact on delegates load. There was recognition that preparation efforts, summaries, offline discussions etc is important for good utilization of GTW time.
There were a number of smaller suggestions applicable to the WG that are/will be considered by R2 leadership,
  e.g. Ensure that there is no overlap between long email discussions and summaries, no overlap between long email discussions and submitted tdocs etc (may impact tdoc limitations), be careful in allocating new long email discussions, Ensure that offline discussions (at-meeting and between meetings) focus on what can be taken into account, e.g. by limiting the number of proposals to be discussed, or having other limit etc.
There were also a number of proposals on the table that are plenary scope rather than WG scope, e.g. one meeting per Q, removal of functionality from WIs. There will be no organized action in RAN2 on these.
A number of companies commented that the coincidence of TSG RAN R18 preparation discussion and RAN2 meeting preparation was not good and should be avoided future-wise (both activities were very time consuming).
See also R2-2111630

## Slide 17: RAN2 discussion on Delegate overload RAN2 GTW Schedule
Opinions and comments were collected regarding the RAN2 GTW schedule and potential improvements. A number of variants were discussed (not all are mentioned here)
Current schedule was found to be among the most acceptable.
  It uses both Pacific night time slot (3.5h) and Atlantic night time slot (1h), for a two week meeting: 3.5+3.5+3.5+1+1 and 3.5+3.5+1+1+1.
  The main argument against the current schedule is the switch of time slot, which for some timezone means that there will be a GTW meeting both early morning and late might same day.
A potentially enhanced schedule could be :
  Atlantic night time slot is used for 2h session, making this slot significantly worse for the worst time zones, but use it only 3 days instead of 5 days, e.g. a two week meeting could then be: 3.5+3.5+3.5+0+2 and 3.5+3.5+0+2+2.
R2 Chair: May attempt to use the potentially enhanced schedule for the upcoming meetings to understand whether it is better.

## Slide 18
Special Thanks to the R2 leadership
Juha Korhonen (MCC)
Tero Henttonen (RAN2 Vice Chair)
Sergio Parolari (RAN2 Vice Chair)
Kyeongin Jeong (session chair)
Brian Martin (session chair)
Emre Yavuz (session chair)
Nathan Tenny (session chair)
Diana Pani (session chair)
Hu Nan (session chair)
Thank you for your support last quarter
Special Thanks to the R2 Rapporteurs and volunteer organizers of offlines.

## Slide 19: APPENDIX: Agreed CRs NBC / essential for protocol operation
Mandatory CR, With compatibility aspects
R2-2111626 Correction on pucch-SpatialRelationInfoId-v1610 Huawei, HiSilicon CR Rel-16 38.331 16.6.0 2858 2 F NR_eMIMO-Core
  The CR is considered mandatory to support more than 4 PUCCH pathloss RSs and/or more than 9 spatial relation info configured in an UL BWP (when maxNumberPathlossRS-Update-r16 is greater than 4).
R2-2111627 Correction on supportNewDMRS-Port-r16 capability Huawei, HiSilicon CR Rel-16 38.331 16.6.0 2857 1 F NR_eMIMO-Core
  The CR is considered mandatory to support the supportNewDMRS-Port-r16 capability.