## Slide 1: Status Report RAN WG4
3GPP RAN WG4 Chair
Xizeng Dai
3GPP TSG-RAN Meeting #94e
Electronic Meeting, December 6th-17th, 2021
Agenda Item: 3
RP-212648

## Slide 2: Summary (1/2)
In Q4 2021, RAN4 had one e-meetings, i.e., RAN4#101-e
  Email discussions were organized in 112 email threads, each with a moderator, in three parallel sessions (Main, RRM, BSRF_Demod_Test).
  Total 3400+ emails in one meeting.
  27 GTW calls in each session, a total of 81 hours of call, were used to treat critical or controversial topics.
Continue to improve the meeting efficiency
  Further optimize the meeting arrangement and timeline, which are documented in R4-2117001.
  Optimize the approach for handling maintenance CRs by reducing the formal agreed CRs number from around 812 to 161
    The intention is to improve the CR quality, conduct the cross-checking earlier, and facilitate the implementation of those CRs after RAN
    Many thanks to all volunteer RAN4 colleagues to help merging the endorsed draft CRs
Rel-15 and Rel-16 maintenance
  It was observed that the total tdoc number and the tdoc number for maintenance decreased
    Total submitted tdoc number is 3450 (3903 in last quarter).
    Rel-15 maintenance tdocs account for 11.7% (11.9% in Q3) of total number, Rel-16 maintenance tdocs account for 11% (16.8% in Q3)
Rel-17 WI/SI
  Tdocs of Rel-17 spectrum-related WI account for 24.2% (25% in last quarter) of total number, tdocs of Rel-17 non-spectrum related WI/SIs account for 42.8% (39% in last quarter).
  Most of GTW time slots are used to treat Rel-17 WI/SIs
Notes: 404 for Rel-15 9%
381 for Rel-16 8.1%
838 for Rel-17 spectrum related
1475 for Rel-17 non-spectrum related

## Slide 3: Summary (2/2)
Rel-17 NR and LTE WI/SIs
  Following RAN4-led WIs were completed:
    Core part: Introduction of DL 1024QAM for NR FR1
    Perf part: NR_FR2_FWA_Bn259-Perf
  RAN4 are working on finalization of Rel-17 WIs/SIs.

## Slide 4: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #101-e | November 01-12, 2021 | Electronic meeting | --- | 396/396 | 3997/3450
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e
Delegates | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400 | 527 | 401 | 403 | 396
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e
Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740 | 2460 | 3622 | 3903 | 3450

## Slide 5: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
930158 | Core part: High power UE (power class 2) for one NR FDD band | NR_PC2_UE_FDD | Rel-17 | R4 | 03/22 | 0 | 40 | SR: RP-212891, revised WID: RP-212892
930258 | Core part: High power UE (power class 2) for one NR FDD band | NR_PC2_UE_FDD | Rel-17 | R4 | 03/22 | 0 | 40 | SR: RP-212891, revised WID: RP-212892
930157 | Core part: Introduction of upper 700MHz A block E-UTRA band for the US | LTE_upper_700MHz_A | Rel-17 | R4 | 03/22 | 0 | 5 | SR: RP-213364, revised WID: RP-212917 TU table is revised.
930257 | Perf part: Introduction of upper 700MHz A block E-UTRA band for the US | LTE_upper_700MHz_A | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-213364, revised WID: RP-212917
930156 | Core part: Increasing UE power high limit for CA and DC | LTE_upper_700MHz_A | Rel-17 | R4 | 03/22 | 0 | 50 | SR: RP-213005
920175 | Core part: Introduction of operation in full unlicensed band 5925-7125MHz for NR | NR_6GHz_unlic_full-Core | Rel-17 | R4 | 03/22 | 30 | 70 | SR: RP-213179, revised WID: RP-213180. Add more region.
920275 | Perf. part: Introduction of operation in full unlicensed band 5925-7125MHz for NR | NR_6GHz_unlic_full-Perf | Rel-17 | R4 | 06/22 | 0 | 0 | SR: RP-213179, revised WID: RP-213180
920174 | Core part: Rel-17 Dual Connectivity (DC) of x bands (x=1,2) LTE inter-band CA (xDL1UL) and 4 bands NR inter-band CA (4DL1UL) | DC_R17_xBLTE_4BNR_yDL2UL-Core | Rel-17 | R4 | 03/22 | 5 | 10 | SR: RP-213141, revised WID: RP-213142
920274 | Perf. part: Rel-17 Dual Connectivity (DC) of x bands (x=1,2) LTE inter-band CA (xDL1UL) and 4 bands NR inter-band CA (4DL1UL) | DC_R17_xBLTE_4BNR_yDL2UL-Perf | Rel-17 | R4 | 03/22 | 5 | 10 | SR: RP-213141, revised WID: RP-213142
920173 | Core part: High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5, 12, 13 and NR bands n5, n13, n71 | LTE_NR_HPUE_FWVM-Core | Rel-17 | R4 | 03/22 | 0 | 10 | SR: RP-213104, revised WID: RP-213106. Update Acronym, unique ID, TR number
920273 | Perf. part: High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5, 12, 13 and NR bands n5, n13, n71 | LTE_NR_HPUE_FWVM-Perf | Rel-17 | R4 | 06/22 | 0 | 10 | SR: RP-213104, revised WID: RP‑213106
920172 | Core part: LTE/NR spectrum sharing in Band 34/n34 and Band 39/n39 | DSS_LTE_B34_NR_Bn34_LTE_B39_NR_Bn39 | Rel-17 | R4 | 09/21 | 100 |  | closed
NOTE: in the following slides we show the completion level based on the submitted SR and revised WID as requested by MCC.

## Slide 6: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920170 | Core part: UE RF requirements for Transparent Tx Diversity (TxD) for NR | NR_RF_TxD-Core | Rel-17 | R4 | 03/22 | 50 | 65 | SR: RP-212873
920270 | Perf. part: UE RF requirements for Transparent Tx Diversity (TxD) for NR | NR_RF_TxD-Perf | Rel-17 | R4 | 03/22 | 10 | 50 | SR: RP-212873
911205 | Perf. part: NR Sidelink Relay | NR_SL_relay-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212818, revised WID: RP-212819
911120 | Core part: New bands and bandwidth allocation for 5G terrestrial broadcast | LTE_terr_bcast_bands_part1 | Rel-17 | R1 | 03/22 | 0 | 90 | SR: RP-213455
911119 | Core part: ENDC_R17_1BLTE_1BNR_MSD | ENDC_R17_1BLTE_1BNR_MSD-Core | Rel-17 | R4 | 03/22 | 50 | 70 | SR: RP-213139, revised WID: RP-213140. Add band combinations.
911118 | Core part: LTE_NR_Simult_RxTx | LTE_NR_Simult_RxTx-Core | Rel-17 | R4 | 03/22 | 70 | 80 | SR: RP-213138
911218 | Perf. part: LTE_NR_Simult_RxTx | LTE_NR_Simult_RxTx-Perf | Rel-17 | R4 | 03/22 | 70 | 80 | SR: RP-213138
911117 | Core part: NR_RAIL_EU_1900MHz_TDD | NR_RAIL_EU_1900MHz_TDD-Core | Rel-17 | R4 | 03/22 | 25 | 65 | SR: RP-212859
911217 | Perf. part: NR_RAIL_EU_1900MHz_TDD | NR_RAIL_EU_1900MHz_TDD-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-212859
911116 | Core part: NR_RAIL_EU_900MHz | NR_RAIL_EU_900MHz-Core | Rel-17 | R4 | 03/22 | 25 | 65 | SR: RP-212858
911216 | Perf. part: NR_RAIL_EU_900MHz | NR_RAIL_EU_900MHz-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-212858
911115 | Core part: NR_FR2_FWA_Bn259 | NR_FR2_FWA_Bn259-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed
911215 | Perf. part: NR_FR2_FWA_Bn259 | NR_FR2_FWA_Bn259-Perf | Rel-17 | R4 | 03/22 | 50 | 100 | Completed. SR PR-212817
911114 | Core part: NR_UE_PC2_n39 | NR_UE_PC2_n39-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed
911214 | Perf. part: NR_UE_PC2_n39 | NR_UE_PC2_n39-Perf | Rel-17 | R4 | 09/21 | 100 |  | Closed

## Slide 7: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
911113 | Core part: NR_UE_PC2_n34 | NR_UE_PC2_n34-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed
911213 | Perf. part: NR_UE_PC2_n34 | NR_UE_PC2_n34-Perf | Rel-17 | R4 | 09/21 | 100 |  | Closed
911112 | Core part: NR_UE_PC1_5_n79 | NR_UE_PC1_5_n79-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed
911212 | Perf. part: NR_UE_PC1_5_n79 | NR_UE_PC1_5_n79-Perf | Rel-17 | R4 | 09/21 | 100 |  | Closed
911111 | Core part: ENDC_PC2_R17_xLTE_yNR | ENDC_PC2_R17_xLTE_yNR-Core | Rel-17 | R4 | 03/22 | 47 | 49 | SR: RP-212899, revised WID: RP-212903
911211 | Perf. Part: ENDC_PC2_R17_xLTE_yNR | ENDC_PC2_R17_xLTE_yNR-Perf | Rel-17 | R4 | 03/22 | 47 | 49 | SR: RP-212899, revised WID: RP-212903
911110 | Core part: NR_FR1_TRP_TRS | NR_FR1_TRP_TRS-Core | Rel-17 | R4 | 03/22 | 20 | 40 | SR: RP-213263
911210 | Perf. part: NR_FR1_TRP_TRS | NR_FR1_TRP_TRS-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-213263
911109 | Core part: NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL | NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL-Core | Rel-17 | R4 | 03/22 | 5 | 25 | SR: RP-213134, revised WID: RP-213135
911209 | Perf. part: NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL | NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-213134, revised WID: RP-213135
910097 | Study on optimizations of pi/2 BPSK uplink power in NR | FS_NR_Opt_pi2BPSK | Rel-17 | R4 | 03/22 | 30 | 50 | SR: RP-212872
910096 | Study on band combination handling in RAN4 | FS_NR_ENDC_combo_rules | Rel-17 | R4 | 03/22 | 50 | 75 | SR: RP-212935
900262 | Perf. part: NR_redcap | NR_redcap-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP‑212802
900261 | Perf. part: NR_cov_enh | NR_cov_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP‑213075
900260 | Perf. part: NR positioning enhancements | NR_pos_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP‑213008
900170 | Core part: WI on NR Repeaters | NR_repeaters-Core | Rel-17 | R4 | 12/21 | 50 | 75 | SR: RP‑213461, revised WID: RP‑213462. update target date.

## Slide 8: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
900169 | Core part: HPUE_PC1_5_n77_n78 | HPUE_PC1_5_n77_n78-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed
900168 | Core part: DL_intrpt_combos_TxSW_R17 | DL_intrpt_combos_TxSW_R17-Core | Rel-17 | R4 | 03/22 | 60 | 80 | SR: RP-213083
900268 | Perf. part: DL_intrpt_combos_TxSW_R17 | DL_intrpt_combos_TxSW_R17-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-213083
900167 | Introduction of bandwidth combination set 4 (BCS4) for NR | NR_BCS4-Core | Rel-17 | R4 | 03/22 | 75 | 85 | SR: RP-212898
900166 | Core part: Introduction of NR band n85 | NR_n85-Core | Rel-17 | R4 | 06/21 | 100 |  | Closed
900266 | Perf. part: Introduction of NR band n85 | NR_n85-Perf | Rel-17 | R4 | 06/21 | 100 |  | Closed
900165 | Core part: Introduction of NR band n67 | NR_n67-Core | Rel-17 | R4 | 06/21 | 100 |  | Closed
900265 | Perf. Part: Introduction of NR band n67 | NR_n67-Perf | Rel-17 | R4 | 06/21 | 100 |  | Closed
900164 | Core part: NR_bands_UL_MIMO_PC3_R17 | NR_bands_UL_MIMO_PC3_R17-Core | Rel-17 | R4 | 03/22 | 70 | 80 | SR: RP-213136, revised WID: RP-213137. Add bands
900264 | Perf. part: NR_bands_UL_MIMO_PC3_R17 | NR_bands_UL_MIMO_PC3_R17-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-213136, revised WID: RP-213137
900163 | Core part: NR_intra_HPUE_R17 | NR_intra_HPUE_R17-Core | Rel-17 | R4 | 03/22 | 5 | 5 | SR: RP-213132, revised WID: RP-213133. Delete TR request.
900263 | Perf. Part: NR_intra_HPUE_R17 | NR_intra_HPUE_R17-Perf | Rel-17 | R4 | 06/22 | 0 | 0 | SR: RP-213132, revised WID: RP-213133
900059 | Study on extended 600MHz NR band | FS_NR_600MHz_ext | Rel-17 | R4 | 09/21 | 100 |  | Closed
900058 | Study on high power UE (power class 2) for one NR FDD band | FS_NR_PC2_UE_FDD | Rel-17 | R4 | 09/21 | 100 |  | Closed

## Slide 9: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
890255 | Perf. part: NR_demod_enh2 | NR_demod_enh2-Perf | Rel-17 | R4 | 03/22 | 45 | 60 | SR: RP-213088, revised WID: RP-213089. Add the objective for capability signaling
890162 | Core part: RF requirements enhancement for NR FR1 | NR_RF_FR1_enh-Core | Rel-17 | R4 | 03/22 | 60 | 80 | SR: RP-213124
890262 | Perf. part: RF requirements enhancement for NR FR1 | NR_RF_FR1_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-213124
890161 | Core part: NR and MR-DC measurement gap enhancements | NR_MG_enh-Core | Rel-17 | R4 | 03/22 | 50 | 65 | SR: RP-213350, revised WID: RP-213312. RAN4 further discusses the (de)prioritization of MR-DC
890261 | Perf. part: NR and MR-DC measurement gap enhancements | NR_MG_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-213350, revised WID: RP-213312
890160 | Core part: NR support for high speed train scenario in FR2 | NR_HST_FR2-Core | Rel-17 | R4 | 03/22 | 50 | 70 | SR: RP-213116
890260 | Perf. Part: NR support for high speed train scenario in FR2 | NR_HST_FR2-Perf | Rel-17 | R4 | 09/22 | 20 | 30 | SR: RP-213116
890255 | Perf. part: NR_demod_enh2 | NR_demod_enh2-Perf | Rel-17 | R4 | 03/22 | 45 | 60 | SR: RP-213088, revised WID: RP-213089. Add the objective for capability signaling
890162 | Core part: RF requirements enhancement for NR FR1 | NR_RF_FR1_enh-Core | Rel-17 | R4 | 03/22 | 60 | 80 | SR: RP-213124
890262 | Perf. part: RF requirements enhancement for NR FR1 | NR_RF_FR1_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-213124
890161 | Core part: NR and MR-DC measurement gap enhancements | NR_MG_enh-Core | Rel-17 | R4 | 03/22 | 50 | 65 | SR: RP-213350, revised WID: RP-213312. RAN4 further discusses the (de)prioritization of MR-DC
890261 | Perf. part: NR and MR-DC measurement gap enhancements | NR_MG_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-213350, revised WID: RP-213312
890160 | Core part: NR support for high speed train scenario in FR2 | NR_HST_FR2-Core | Rel-17 | R4 | 03/22 | 50 | 70 | SR: RP-213116
890260 | Perf. Part: NR support for high speed train scenario in FR2 | NR_HST_FR2-Perf | Rel-17 | R4 | 09/22 | 20 | 30 | SR: RP-213116

## Slide 10: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
890159 | Core part: NR_RF_FR2_req_enh2 | NR_RF_FR2_req_enh2-Core | Rel-17 | R4 | 03/22 | 55 | 75 | SR: RP-213105, revised WID: RP-213108. Add TR
890259 | Perf. part: NR_RF_FR2_req_enh2 | NR_RF_FR2_req_enh2-Perf | Rel-17 | R4 | 06/22 | 25 | 25 | SR: RP-213105, revised WID: RP-213108.
890158 | Core part: Enhanced NR support for high speed train scenario for FR1 | NR_HST_FR1_enh-Core | Rel-17 | R4 | 03/22 | 70 | 85 | SR: RP-213037
890258 | Perf. part: Enhanced NR support for high speed train scenario for FR1 | NR_HST_FR1_enh-Perf | Rel-17 | R4 | 09/22 | 50 | 60 | SR: RP-213037
890157 | Core part: Further RRM enhancement for NR and MR-DC | NR_RRM_enh2-Core | Rel-17 | R4 | 03/22 | 60 | 75 | SR: RP-213066, revised WID: RP-213067. update target date.
890257 | Perf. part: Further RRM enhancement for NR and MR-DC | NR_RRM_enh2-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-213066, revised WID: RP-213067. update
890156 | Core part: Introduction of DL 1024QAM for NR FR1 | NR_DL1024QAM_FR1-Core | Rel-17 | R4 | 12/21 | 90 | 100 | Completed. SR: RP-213002, revised WID RP-213001. Update the impacted existing specs and perf target date.
890256 | Perf. part: Introduction of DL 1024QAM for NR FR1 | NR_DL1024QAM_FR1-Perf | Rel-17 | R4 | 06/22 | 0 | 30 | SR: RP-213002, revised WID RP-213001
890154 | Core part: NR_PC2_CA_R17_2BDL_2BUL | NR_PC2_CA_R17_2BDL_2BUL-Core | Rel-17 | R4 | 03/22 | 70 | 85 | SR: RP-213082, revised WID: RP-213081. Add bands.
890254 | Perf. part: NR_PC2_CA_R17_2BDL_2BUL | NR_PC2_CA_R17_2BDL_2BUL-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-213082, revised WID: RP-213081
890153 | Core part: DC_R17_xBLTE_2BNR_yDL3UL | DC_R17_xBLTE_2BNR_yDL3UL-Core | Rel-17 | R4 | 03/22 | 70 | 85 | SR: RP-213115
890253 | Perf. part: DC_R17_xBLTE_2BNR_yDL3UL | DC_R17_xBLTE_2BNR_yDL3UL-Perf | Rel-17 | R4 | 03/22 | 70 | 85 | SR: RP-213115

## Slide 11: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
890152 | Core part: DC_R17_5BLTE_1BNR_6DL2UL | DC_R17_5BLTE_1BNR_6DL2UL-Core | Rel-17 | R4 | 03/22 | 70 | 85 | SR: RP-213114, revised WID: RP-213112
890252 | Perf. part: DC_R17_5BLTE_1BNR_6DL2UL | DC_R17_5BLTE_1BNR_6DL2UL-Perf | Rel-17 | R4 | 03/22 | 70 | 85 | SR: RP-213114, revised WID: RP-213112
890151 | Core part: Introduction of lower 6GHz NR unlicensed operation for Europe | NR_6GHz_unlic_EU-Core | Rel-17 | R4 | 06/21 | 30 | 50 | SR: RP-213252, revised WID: RP-213253/4. update title of TR. Update frequency range.
890251 | Perf. part: Introduction of lower 6GHz NR unlicensed operation for Europe | NR_6GHz_unlic_EU-Perf | Rel-17 | R4 | 09/21 | 15 | 30 | SR: RP-213252, revised WID: RP-213253/4.
890150 | Core part: Introduction of 6GHz NR licensed bands | NR_6GHz-Core | Rel-17 | R4 | 03/22 | 0 | 0 | On hold, SR: RP-213125
890250 | Perf. part: Introduction of 6GHz NR licensed bands | NR_6GHz-Perf | Rel-17 | R4 | 06/22 | 0 | 0 | On hold, SR: RP-213125
890040 | Study on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths | FS_NR_eff_BW_util | Rel-17 | R4 | 03/22 | 50 | 70 | SR: RP-212823, revised SID RP-213094. Add n1.
881112 | Core part: NR_SUL_combos_R17 | NR_SUL_combos_R17-Core | Rel-17 | R4 | 03/22 | 60 | 80 | SR: RP-213130, revised WID: RP-213131
881212 | Perf. part: NR_SUL_combos_R17 | NR_SUL_combos_R17-Perf | Rel-17 | R4 | 03/22 | 60 | 80 | SR: RP-213130, revised WID: RP-213131
881111 | Core part: NR_CADC_R17_5BDL_xBUL | NR_CADC_R17_5BDL_xBUL-Core | Rel-17 | R4 | 03/22 | 15 | 30 | SR: RP-213128, revised WID: RP-213129
881211 | Perf. part: NR_CADC_R17_5BDL_xBUL | NR_CADC_R17_5BDL_xBUL-Perf | Rel-17 | R4 | 03/22 | 15 | 30 | SR: RP-213128, revised WID: RP-213129
881110 | Core part: NR_CADC_R17_4BDL_2BUL | NR_CADC_R17_4BDL_2BUL-Core | Rel-17 | R4 | 03/22 | 70 | 80 | SR: RP-213113, revised WID: RP-213111
881210 | Perf. part: NR_CADC_R17_4BDL_2BUL | NR_CADC_R17_4BDL_2BUL-Perf | Rel-17 | R4 | 03/22 | 70 | 80 | SR: RP-213113, revised WID: RP-213111
881109 | Core part: NR_CA_R17_4BDL_1BUL | NR_CA_R17_4BDL_1BUL-Core | Rel-17 | R4 | 03/22 | 45 | 38 | SR: RP-212897, revised WID: RP-212902
881209 | Perf. part: NR_CA_R17_4BDL_1BUL | NR_CA_R17_4BDL_1BUL-Perf | Rel-17 | R4 | 03/22 | 45 | 38 | SR: RP-212897, revised WID: RP-212902
881108 | Core part: NR_CADC_R17_3BDL_2BUL | NR_CADC_R17_3BDL_2BUL-Core | Rel-17 | R4 | 03/22 | 70 | 85 | SR: RP-212890, revised WID: RP-212889
881208 | Perf. part: NR_CADC_R17_3BDL_2BUL | NR_CADC_R17_3BDL_2BUL-Perf | Rel-17 | R4 | 03/22 | 70 | 85 | SR: RP-212890, revised WID: RP-212889
881107 | Core part: NR_CA_R17_3BDL_1BUL | NR_CA_R17_3BDL_1BUL-Core | Rel-17 | R4 | 03/22 | 75 | 90 | SR: RP-213298, revised WID: RP-213299
881207 | Perf. part: NR_CA_R17_3BDL_1BUL | NR_CA_R17_3BDL_1BUL-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-213298, revised WID: RP-213299

## Slide 12: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
881106 | Core part: NR_CADC_R17_2BDL_xBUL | NR_CADC_R17_2BDL_xBUL-Core | Rel-17 | R4 | 09/21 | 70 | 90 | SR: RP-212888, revised WID: RP-212887
881206 | Perf. part: NR_CADC_R17_2BDL_xBUL | NR_CADC_R17_2BDL_xBUL-Perf | Rel-17 | R4 | 09/21 | 70 | 90 | SR: RP-212888, revised WID: RP-212887
881105 | Core part: NR_CA_R17_Intra | NR_CA_R17_Intra-Core | Rel-17 | R4 | 03/22 | 24 | 63 | SR: RP-212895, revised WID: RP-212900
881205 | Perf. Part: NR_CA_R17_Intra | NR_CA_R17_Intra-Perf | Rel-17 | R4 | 03/22 | 24 | 63 | SR: RP-212895, revised WID: RP-212900
881104 | Core part: DC_R17_xBLTE_3BNR_yDL2UL | DC_R17_xBLTE_3BNR_yDL2UL-Core | Rel-17 | R4 | 03/22 | 60 | 80 | SR: RP-212886, revised WID: RP-212885
881204 | Perf. part: DC_R17_xBLTE_3BNR_yDL2UL | DC_R17_xBLTE_3BNR_yDL2UL-Perf | Rel-17 | R4 | 03/22 | 60 | 80 | SR: RP-212886, revised WID: RP-212885
881103 | Core part: DC_R17_xBLTE_yBNR_3DL3UL | DC_R17_xBLTE_yBNR_3DL3UL-Core | Rel-17 | R4 | 03/22 | 60 | 80 | SR: RP-212884, revised WID: RP-212883
881203 | Perf. part: DC_R17_xBLTE_yBNR_3DL3UL | DC_R17_xBLTE_yBNR_3DL3UL-Perf | Rel-17 | R4 | 03/22 | 60 | 80 | SR: RP-212884, revised WID: RP-212883
881102 | Core part: DC_R17_xBLTE_2BNR_yDL2UL | DC_R17_xBLTE_2BNR_yDL2UL-Core | Rel-17 | R4 | 03/22 | 80 | 90 | SR: RP-212877, revised WID: RP-212876
881202 | Perf. part: DC_R17_xBLTE_2BNR_yDL2UL | DC_R17_xBLTE_2BNR_yDL2UL-Perf | Rel-17 | R4 | 03/22 | 80 | 90 | SR: RP-212877, revised WID: RP-212876
881101 | Core part: DC_R17_4BLTE_1BNR_5DL2UL | DC_R17_4BLTE_1BNR_5DL2UL-Core | Rel-17 | R4 | 03/22 | 60 | 85 | SR: RP-213250, revised WID: RP-213251
881201 | Perf. part: DC_R17_4BLTE_1BNR_5DL2UL | DC_R17_4BLTE_1BNR_5DL2UL-Perf | Rel-17 | R4 | 03/22 | 60 | 85 | SR: RP-213250, revised WID: RP-213251
881100 | Core part: DC_R17_3BLTE_1BNR_4DL2UL | DC_R17_3BLTE_1BNR_4DL2UL-Core | Rel-17 | R4 | 03/22 | 74 | 77 | SR: RP-212896, revised WID: RP-212901
881200 | Perf. part: DC_R17_3BLTE_1BNR_4DL2UL | DC_R17_3BLTE_1BNR_4DL2UL-Perf | Rel-17 | R4 | 03/22 | 74 | 77 | SR: RP-212896, revised WID: RP-212901
880199 | Core part: DC_R17_2BLTE_1BNR_3DL2UL | DC_R17_2BLTE_1BNR_3DL2UL-Core | Rel-17 | R4 | 03/22 | 60 | 75 | SR: RP-213126, revised WID: RP-213127
890299 | Perf. part: DC_R17_2BLTE_1BNR_3DL2UL | DC_R17_2BLTE_1BNR_3DL2UL-Perf | Rel-17 | R4 | 03/22 | 60 | 75 | SR: RP-213126, revised WID: RP-213127
880198 | Core part: DC_R17_1BLTE_1BNR_2DL2UL | DC_R17_1BLTE_1BNR_2DL2UL-Core | Rel-17 | R4 | 03/22 | 75 | 85 | SR: RP-213059, revised WID: RP-213060
880298 | Perf. part: DC_R17_1BLTE_1BNR_2DL2UL | DC_R17_1BLTE_1BNR_2DL2UL-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-213059, revised WID: RP-213060
880197 | Core part: NR_SAR_PC2_interB_SUL_2BUL | NR_SAR_PC2_interB_SUL_2BUL-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed
880297 | Perf. Part: NR_SAR_PC2_interB_SUL_2BUL | NR_SAR_PC2_interB_SUL_2BUL-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed

## Slide 13: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
880196 | Core part: DSS_LTE_B40_NR_Bn40 | DSS_LTE_B40_NR_Bn40-Core | Rel-17 | R4 | 09/20 | 100 |  | Closed
880296 | Perf. part: DSS_LTE_B40_NR_Bn40 | DSS_LTE_B40_NR_Bn40-Perf | Rel-17 | R4 | 09/20 | 100 |  | Closed
880195 | Core part: DSS_LTE_B38_NR_Bn38 | DSS_LTE_B38_NR_Bn38-Core | Rel-17 | R4 | 09/20 | 100 |  | Closed
880194 | Core part: ENDC_UE_PC2_R17_NR_TDD | ENDC_UE_PC2_R17_NR_TDD-Core | Rel-17 | R4 | 03/22 | 40 | 60 | SR: RP-212893
880294 | Perf. part: ENDC_UE_PC2_R17_NR_TDD | ENDC_UE_PC2_R17_NR_TDD-Perf | Rel-17 | R4 | 03/22 | 40 | 60 | SR: RP-212893
880193 | Core part: NR_FR1_35MHz_45MHz_BW | NR_FR1_35MHz_45MHz_BW-Core | Rel-17 | R4 | 09/21 | 100 |  | Closed
880293 | Perf. Part: NR_FR1_35MHz_45MHz_BW | NR_FR1_35MHz_45MHz_BW-Perf | Rel-17 | R4 | 09/21 | 100 |  | Closed
880192 | Core part: NR_bands_R17_BWs | NR_bands_R17_BWs-Core | Rel-17 | R4 | 03/22 | 50 | 70 | SR: RP-213249, revised WID: RP-213248
880191 | Core part: LTE_CA_R17_xBDL_2BUL | LTE_CA_R17_xBDL_2BUL-Core | Rel-17 | R4 | 03/22 | 80 | 90 | SR: RP-212875, revised WID: PR-212874
880291 | Perf. part: LTE_CA_R17_xBDL_2BUL | LTE_CA_R17_xBDL_2BUL-Perf | Rel-17 | R4 | 03/22 | 80 | 90 | SR: RP-212875, revised WID: PR-212874
880190 | Core part: LTE_CA_R17_2BDL_2BUL | LTE_CA_R17_2BDL_2BUL-Core | Rel-17 | R4 | 03/22 | 50 | 60 | SR: RP-213145
880290 | Perf. part: LTE_CA_R17_2BDL_2BUL | LTE_CA_R17_2BDL_2BUL-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-213145
880189 | Core part: LTE_CA_R17_xBDL_1BUL | LTE_CA_R17_xBDL_1BUL-Core | Rel-17 | R4 | 03/22 | 85 | 90 | SR: RP-212814, revised WID: RP-212813
880289 | Perf. part: LTE_CA_R17_xBDL_1BUL | LTE_CA_R17_xBDL_1BUL-Perf | Rel-17 | R4 | 03/22 | 85 | 90 | SR: RP-212814, revised WID: RP-212813
880188 | Core part: LTE_CA_R17_3BDL_1BUL | LTE_CA_R17_3BDL_1BUL-Core | Rel-17 | R4 | 03/22 | 50 | 58 | SR: RP-213143, revised WID: R4-213144
880288 | Perf. part: LTE_CA_R17_3BDL_1BUL | LTE_CA_R17_3BDL_1BUL-Perf | Rel-17 | R4 | 03/22 | 10 | 10 | SR: RP-213143, revised WID: R4-213144
880187 | Core part: LTE_CA_R17_2BDL_1BUL | LTE_CA_R17_2BDL_1BUL-Core | Rel-17 | R4 | 03/22 | 70 | 90 | SR: RP-212932, revised WID: RP-212933
880287 | Perf. part: LTE_CA_R17_2BDL_1BUL | LTE_CA_R17_2BDL_1BUL-Perf | Rel-17 | R4 | 03/22 | 70 | 90 | SR: RP-212932, revised WID: RP-212933
880186 | Core part: NR_SUL_band_2300_2400MHz | NR_SUL_band_2300_2400MHz-Core | Rel-17 | R4 | 12/20 | 100 |  | Closed
880286 | Perf. part: NR_SUL_band_2300_2400MHz | NR_SUL_band_2300_2400MHz-Perf | Rel-17 | R4 | 12/20 | 100 |  | Closed

## Slide 14: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
880185 | Core part: NR_SUL_band_1880_1920MHz | NR_SUL_band_1880_1920MHz-Core | Rel-17 | R4 | 12/20 | 100 |  | Closed
880285 | Perf. part: NR_SUL_band_1880_1920MHz | NR_SUL_band_1880_1920MHz-Perf | Rel-17 | R4 | 12/20 | 100 |  | Closed
880184 | Core part: Introduction of NR band 24 | NR_band_n24-Core | Rel-17 | R4 | 03/21 | 100 |  | Closed
880284 | Perf. part: Introduction of NR band 24 | NR_band_n24-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed
880183 | Core part: NR_SUL_UL_n24 | NR_SUL_UL_n24-Core | Rel-17 | R4 | 03/21 | 100 |  | Closed
880283 | Perf. part: NR_SUL_UL_n24 | NR_SUL_UL_n24-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed
880182 | Core part: Introduction of NR 47GHz band | NR_47GHz_band-Core | Rel-17 | R4 | 06/21 | 100 |  | Closed
880282 | Perf. part: Introduction of NR 47GHz band | NR_47GHz_band-Perf | Rel-17 | R4 | 09/21 | 100 |  | Closed
880181 | Core part: LTE_B24_mod | LTE_B24_mod-Core | Rel-17 | R4 | 03/21 | 100 |  | Closed
880281 | Perf. part: LTE_B24_mod | LTE_B24_mod-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed
880180 | Core part: NR_LTE_V2X_PC5_combos | NR_LTE_V2X_PC5_combos-Core | Rel-17 | R4 | 03/22 | 80 | 80 | SR: RP-213296, revised WID: RP-213297
880280 | Perf. part: NR_LTE_V2X_PC5_combos | NR_LTE_V2X_PC5_combos-Perf | Rel-17 | R4 | 03/22 | 0 | 0 | SR: RP-213296, revised WID: RP-213297
880179 | Core part: LTE_bands_R17_M1_M2_NB1_NB2 | LTE_bands_R17_M1_M2_NB1_NB2-Core | Rel-17 | R4 | 03/22 | 70 | 80 | SR: RP-212905, revised WID: RP-212906
880279 | Perf. part: LTE_bands_R17_M1_M2_NB1_NB2 | LTE_bands_R17_M1_M2_NB1_NB2-Perf | Rel-17 | R4 | 03/22 | 70 | 80 | SR: RP-212905, revised WID: RP-212906
880178 | Core part: NR_MIMO_OTA | NR_MIMO_OTA-Core | Rel-17 | R4 | 03/22 | 83 | 90 | SR: RP-213100, revised WID RP-213101. update target date for new TS.
880278 | Perf. Part: NR_MIMO_OTA | NR_MIMO_OTA-Perf | Rel-17 | R4 | 09/22 | 20 | 25 | SR: RP-213100, revised WID RP-213101
880077 | Study on high-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5 and 12 and NR band n71 | FS_LTE_NR_HPUE_FWVM | Rel-17 | R4 | 03/20 | 100 |  | Closed

## Slide 15: Rel-17 NR and LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
870164 | Core part: NR_FR2_FWA_Bn257_Bn258 | NR_FR2_FWA_Bn257_Bn258-Core | Rel-17 | R4 | 09/20 | 100 |  | Closed
870264 | Perf. Part: NR_FR2_FWA_Bn257_Bn258 | NR_FR2_FWA_Bn257_Bn258-Perf | Rel-17 | R4 | 03/21 | 100 |  | Closed
870163 | Core part: Introduction of NR band n13 | NR_n13-Core | Rel-17 | R4 | 09/20 | 100 |  | Closed
870263 | Perf. part: Introduction of NR band n13 | NR_n13-Perf | Rel-17 | R4 | 09/20 | 100 |  | Closed
870060 | Study on IMT parameters for 6.425-7.025GHz, 7.025-7.125GHz and 10.0-10.5GHz | FS_NR_IMT_param | Rel-17 | R4 | 12/20 | 100 |  | Closed
860251 | Perf. part: NR small data transmissions in INACTIVE state | NR_SmallData_INACTIVE-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212822
860250 | Perf. part: Enhancements to IAB for NR | NR_IAB_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212810, revised WID: RP-212811
860249 | Perf. part: Further Multi-RAT Dual-Connectivity enhancements | LTE_NR_DC_enh2-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-213213
860247 | Perf. part: UE power saving enhancements for NR | NR_UE_pow_sav_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-213348
860246 | Perf. Part: Solutions for NR for NTN | NR_NTN_solutions-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212803, revised WID: RP-212821
860245 | Perf. Part: Enhanced IoT and URLLC support for NR | NR_IIOT_URLLC_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212953
860244 | Perf. part: Additional enhancements for NB-IoT and LTE-MTC | NB_IOTenh4_LTE_eMTC6-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-213365
860242 | Perf. part: NR Sidelink enhancement | NR_SL_enh-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212880
860241 | Perf. part: Extending current NR operation to 71GHz | NR_ext_to_71GHz-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-212990, revised WID: RP-212907. Add TU mainly for Perf. Part.
860240 | Perf. part: Further enhancements on MIMO for NR | NR_feMIMO-Perf | Rel-17 | R4 | 09/22 | 0 | 0 | SR: RP-213011
850071 | Study on enhanced test methods for FR2 NR UEs | FS_FR2_enhTestMethods | Rel-17 | R4 | 03/22 | 70 | 75 | SR: RP-213181

## Slide 16: Rel-18 LTE WI/SIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920171 | Core part: New bands and bandwidth allocation for 5G terrestrial broadcast - part 2 | LTE_terr_bcast_bands_part2-Core | Rel-18 | R4 | 03/23 | 0 | 0 | SR: RP-213456
920071 | New bands and bandwidth allocation for 5G terrestrial broadcast - part 2 | LTE_terr_bcast_bands_part2 | Rel-18 | R4 | 03/23 | 0 | 0 | SR: RP-213456

## Slide 17: New Rel-17 RAN4-led WI proposals
NR new proposal
  RP‑213073 New WID: 4Rx support for NR band n8 CHTTL
LTE new proposal
  None

## Slide 18: Rel-17 RAN4 related issues in RAN#94e
NTN specification for RAN4
  RP-212939 NTN specific requirements in RAN4 NR related TS THALES
  RP-213117 Views on NTN RAN4 specifications Samsung
  RP-213421 RAN4 specifications for NR NTN Ericsson
MSD for CA and DC (RP-212622 WID Increasing UE power high limit for CA and DC)
  RP-213006 Ongoing work on improving MSD for CA and DC Qualcomm Incorporated
  RP-213146 Consideration on MSD improvement for band combinations Huawei, HiSilicon
Pi/2 BPSK
  RP-212808 Way forward on pi/2 BPSK Indian Institute of Tech (H)
RedCap bands
  RP-213427 On scope of frequency bands for Redcap in Rel-17 Ericsson
RAN4 impacts for Rel-17 Multi-SIM WI
  In RAN4 #101e discussion on Reply LS to R2-2108861 took place and RAN4 sent LS RP-212692. MUSIM WI does not have RAN4 objectives and TUs and further RAN decision is recommended
  RP-212692 Reply LS to R2-2108861 = RP-212522 on gap handling for MUSIM (R4-2120342; to: RAN2; cc: RAN; contact: Vivo) RAN4
  RP-212921 Discussion on RAN4 TU for R17 MUSIM Charter Communications, Inc
  RP-213260 RAN4 impacts for Rel-17 Multi-SIM WI vivo

## Slide 19: Rel-17 RAN4 related issues in RAN#94e
BS demodulation requirements for Rel-17 SDT (Nokia)
  RP-212948 Discussion on BS demodulation requirements for Rel-17 Small Data Transmissions Nokia, Nokia Shanghai Bell
NR demodulation enhancements WI: CRS-IM objectives update:
  RP-213089 Revised WID: Further enhancement on NR demodulation performance China Telecom
FR2 enhancement: UL gaps
  RP-213378 Applicable Scenarios of UL Gaps Apple
    Proposal: Revise the WID of NR_RF_FR2_req_enh2 to capture that the work of UL gaps applies to (NG) EN-DC, NE-DC, NR-DC and SA.
NR and MR-DC MG Enhancements WID update
  RP-213312 Revised WID on NR and MR-DC measurement gap enhancements Intel Corporation, MediaTek Inc.
Lower 6GHz NR unlicensed operation
  RP-213254 Revised WID on introduction of lower 6GHz NR unlicensed operation for Europe Nokia, Nokia Shanghai Bell
  RP‑213178 Frequency range for the lower 6GHz NR unlicensed operation Apple, MediaTek Inc.

## Slide 20: RAN4 Q4 and Perf. Part TU Planning
The TU budget for RAN4 in Rel-17 (The detailed TU allocation for each WI/SI core part was given in RP-212638)
  NOTE：Total available TU in RAN4 is 45 TU, including RF 24.5 TU, RD 20.5 TU.
The TU budget including performance part is shown below
Q1 2022 meeting plans:
  Focus on finalization of Rel-17 WI/SIs core part
  Perf part for Rel-17 WIs also starts and the corresponding agendas will be set based on the proposed TU budget.
RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN | R4RF | R4RD | RAN
94-e Dec. 21 | 101bis | 101bis | 102 | 102 | 95 Mar.22 | 103 | 103 | 96 Jun 22 | 104 | 104 | 97 Sep 22
total used capacity | 26.8 | 21 | 27.9 | 22 |  | 5.25 | 11.75 |  | 5.00 | 11.25 | 
available capacity | 24.5 | 20.5 | 24.5 | 20.5 |  | 24.5 | 20.5 |  | 24.5 | 20.5 | 
remaining/exceeded capacity | -2.25 | -0.5 | -3.35 | -1.5 |  | 19.25 | 8.75 |  | 19.5 | 9.25 | 

## Slide 21: Rel-16 feature list
No outstanding open issues on Rel-16 feature list in RAN4.
Rel-17 feature list discussion is planned for Q1'2022

## Slide 22: TEI CR
No Cat-B TEI CR was agreed in RAN4 in last quarter

## Slide 23: Thank You!
Vice chairs Haijie Qiu and Andrey Chervyakov for helping structure the e-meeting and chairing sessions
Carolyn Taylor for efficient secretary support
Email moderators for leading the email discussions and providing summaries
All the volunteer delegates help RAN4 merge endorsed draft CRs
Delegates for contributions and discussesions