3GPP TSG RAN meeting #94-e	RP-212877

Electronic Meeting, Dec. 6-17, 2021

Status Report to TSG

Agenda item:			9.4.2.6

| WI / SI Name | WID on DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) in Rel-17 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R17_xBLTE_2BNR_yDL2UL |  |  |  |  |
| Unique ID | 881102/881202 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211750 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 03/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 90% | Performance Part: 90% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

After RAN4#101-e meeting, revised WID [17] and TR 37.717-11-21 v0.7.0 [16]  on DC of x bands (x=1,2,3,4) LTE inter-band CA and 2 bands NR inter-band CA were endorsed and agreed, respectively. We updated the status of the existing band combinations in RAN4#101-e meeting in the excel file of the Status Report. Also new DC band combnations are added in the revised WID [17].

In the agreed big CR [18], RAN4 captured the completed DC band combinations as follow

- The following operating bands have been completed in RAN4#101-e.

- LTE(1DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_2A_n66A-n77C DC_2A-2A_n66A-n77C | DC_2A_n77A DC_2A_n66A |
| DC_8A_n1A-n77A DC_8A_n1A-n77(2A) | DC_8A_n1A DC_8A_n77A |
| DC_42A_n1A-n3A | DC_42A_n1A DC_42A_n3A |
| DC_42C_n1A-n3A | DC_42A_n1A DC_42A_n3A DC_42C_n1A DC_42C_n3A |
| DC_42A_n1A-n77A | DC_42A_n1A |
| DC_42C_n1A-n77A | DC_42A_n1A DC_42C_n1A |
| DC_1A_n38A-n78A | DC_1A_n78A |
| DC_3A_n38A-n78A | DC_3A_n78A |
| DC_7A_n38A-n78A | N/A |
| DC_20A_n38A-n78A | DC_20A_n78A |
| DC_1A_n3A-n8A | DC_1A_n3A DC_1A_n8A |
| DC_5A_n66A-n77C | DC_5A_n66A DC_5A_n77A |
| DC_11A_n77A-n79A DC_11A_n77(2A)-n79A | DC_11A_n77A DC_11A_n79A |
| DC_8A_n1A-n28A | DC_8A_n1A DC_8A_n28A |
| DC_7A_n78A-n79A DC_7A_n78A-n79C | DC_7A_n78A DC_7A_n79A |
| DC_1A_n77(2A)-n79A | DC_1A_n77A DC_1A_n79A |
| DC_8A_n77(2A)-n79A | DC_8A_n77A DC_8A_n79A |
| DC_3A_n78A-n79C | DC_3A_n78A DC_3A_n79A |
| DC_2A_n2A-n77C | DC_2A_n77A |
| DC_2A-2A_n5A-n77A DC_2A_n5A-n77C DC_2A-2A_n5A-n77C | DC_2A_n5A DC_2A_n77A14 |
| DC_5A_n2A-n77C | DC_5A_n77A |
| DC_5A_n5A-n77C | DC_5A_n77A |
| DC_13A_n2A-n77C | DC_13A_n2A DC_13A_n77A |
| DC_13A_n5A-n77C | DC_13A_n77A |
| DC_13A_n66A-n77C | DC_13A_n66A DC_13A_n77A |
| DC_66A_n5A-n77C DC_66A-66A_n5A-n77C | DC_66A_n5A DC_66A_n77A |
| DC_66A_n66A-n77C | DC_66A_n77A |

- LTE(2DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_2A-13A_n66A-n77C | DC_2A_n77A DC_2A_n66A DC_13A_n66A DC_13A_n77A |
| DC_2A-2A-13A_n66A-n77A | DC_2A_n77A DC_2A_n66A DC_13A_n66A DC_13A_n77A |
| DC_2A-66A_n66A-n77C | DC_2A_n66A DC_2A_n77A DC_66A_n77A |
| DC_2A-2A-66A_n66A-n77A | DC_2A_n66A DC_2A_n77A DC_66A_n77A |
| DC_1A-8A_n3A-n79A | DC_1A_n3A DC_1A_n79A DC_8A_n3A DC_8A_n79A |
| DC_1A-8A_n77A-n79A | DC_1A_n77A DC_1A_n79A DC_8A_n77A DC_8A_n79A |
| DC_2A-66A_n66A-n77A DC_2A-66A_n66A-n77C | DC_2A_n66A DC_2A_n77A DC_66A_n77A |
| DC_2A-2A-66A_n66A-n77A | DC_2A_n66A DC_2A_n77A DC_66A_n77A |
| DC_2A-7A_n66A-n77A DC_2A-7C_n66A-n77A | DC_2A_n66A DC_7A_n66A DC_2A_n77A DC_7A_n77A |
| DC_2A-7A-7A_n66A-n77A | DC_2A_n66A DC_7A_n66A DC_2A_n77A DC_7A_n77A |
| DC_7A-66A_n66A-n77A DC_7C-66A_n66A-n77A DC_7A-7A-66A_n66A-n77A | DC_7A_n66A DC_7A_n77A DC_66A_n77A |
| DC_2A-5A_n2A-n77A | DC_2A_n77A DC_5A_n2A DC_5A_n77A |
| DC_2A-5A_n5A-n77A | DC_2A_n5A DC_2A_n77A DC_5A_n77A |
| DC_5A-66A_n66A-n77A | DC_5A_n66A DC_5A_n77A DC_66A_n77A |
| DC_2A-5A_n66A-n77A | DC_2A_n66A DC_2A_n77A DC_5A_n66A DC_5A_n77A |
| DC_13A-66A_n5A-n77A DC_13A-66A-66A_n5A-n77A | DC_13A_n77A DC_66A_n5A DC_66A_n77A |
| DC_2A-13A_n2A-n77A | DC_2A_n77A DC_13A_n2A DC_13A_n77A |
| DC_2A-13A_n5A-n77A DC_2A-2A-13A_n5A-n77A | DC_2A_n5A DC_2A_n77A DC_13A_n77A |
| DC_2A-66A_n2A-n77A DC_2A-66A-66A_n2A-n77A | DC_2A_n77A DC_66A_n2A DC_66A_n77A |
| DC_2A-2A-66A_n5A-n77A DC_2A-66A-66A_n5A-n77A DC_2A-66A_n5A-n77C | DC_2A_n5A DC_2A_n77A9 DC_66A_n5A DC_66A_n77A9 |
| DC_13A-66A-66A_n2A-n77A DC_13A-66A_n2A-n77C | DC_13A_n2A DC_13A_n77A9 DC_66A_n2A DC_66A_n77A9 |
| DC_13A-66A_n66A-n77C | DC_13A_n66A DC_13A_n77A9 DC_66A_n77A9 |
| DC_3A-8A_n1A-n28A | DC_3A_n1A DC_8A_n1A DC_3A_n28A DC_8A_n28A |
| DC_5A-66A_n2A-n77A DC_5A-66A-66A_n2A-n77A | DC_5A_n2A DC_5A_n77A DC_66A_n2A DC_66A_n77A |
| DC_5A-66A_n5A-n77A DC_5A-66A-66A_n5A-n77A | DC_5A_n77A DC_66A_n5A DC_66A_n77A |

- LTE(3DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_2A-13A-66A_n5A-n77A DC_2A-2A-13A-66A_n5A-n77A DC_2A-13A-66A-66A_n5A-n77A | DC_2A_n5A DC_2A_n77A DC_13A_n77A DC_66A_n5A DC_66A_n77A |
| DC_2A-13A-66A_n66A-n77A DC_2A-2A-13A-66A_n66A-n77A | DC_2A_n66A DC_2A_n77A DC_13A_n66A DC_13A_n77A DC_66A_n77A |
| DC_2A-13A-66A_n2A-n77A DC_2A-13A-66A-66A_n2A-n77A | DC_2A_n77A DC_13A_n2A DC_13A_n77A DC_66A_n2A DC_66A_n77A |
| DC_2A-5A-66A_n2A-n77A DC_2A-5A-66A-66A_n2A-n77A | DC_2A_n77A DC_5A_n2A DC_5A_n77A DC_66A_n2A DC_66A_n77A |
| DC_2A-5A-66A_n5A-n77A DC_2A-5A-66A-66A_n5A-n77A | DC_2A_n5A DC_2A_n77A DC_5A_n77A DC_66A_n5A DC_66A_n77A |

- LTE(4DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_1A-3A-7A-20A_n38A-n78A | DC_1A_n78A DC_3A_n78A DC_20A_n78A |

- LTE(1DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1 and FR2

| DL | UL |
| --- | --- |
| DC_7A_n79A-n257A DC_7A_n79A-n257G DC_7A_n79A-n257H DC_7A_n79A-n257I DC_7A_n79A-n257J DC_7A_n79A-n257K DC_7A_n79A-n257L DC_7A_n79A-n257M | DC_7A_n257A DC_7A_n257G DC_7A_n257H DC_7A_n257I DC_7A_n257J DC_7A_n257K DC_7A_n257L DC_7A_n257M DC_7A_n79A |
| DC_7A_n79A-n258A DC_7A_n79A-n258G DC_7A_n79A-n258H DC_7A_n79A-n258I DC_7A_n79A-n258J DC_7A_n79A-n258K DC_7A_n79A-n258L DC_7A_n79A-n258M | DC_7A_n258A DC_7A_n258G DC_7A_n258H DC_7A_n258I DC_7A_n258J DC_7A_n258K DC_7A_n258L DC_7A_n258M DC_7A_n79A |
| DC_3A_n78A-n257A2 DC_3A_n78A-n257D2 DC_3A_n78A-n257E2 DC_3A_n78A-n257F2 DC_3A_n78A-n257G2 DC_3A_n78A-n257H2 DC_3A_n78A-n257I2 DC_3A_n78A-n257J2 DC_3A_n78A-n257K2 DC_3A_n78A-n257L2 DC_3A_n78A-n257M2 DC_3A_n78C-n257A2 DC_3A_n78C-n257D2 DC_3A_n78C-n257E2 DC_3A_n78C-n257F2 | DC_3A_n78A DC_3A_n257A DC_3A_n257D DC_3A_n257G DC_3A_n257H DC_3A_n257I DC_3A_n257J DC_3A_n257K |
| DC_3A-3A_n78A-n257A2 DC_3A-3A_n78A-n257D2 DC_3A-3A_n78A-n257E2 DC_3A-3A_n78A-n257F2 DC_3A-3A_n78A-n257G2 DC_3A-3A_n78A-n257H2 DC_3A-3A_n78A-n257I2 DC_3A-3A_n78A-n257J2 DC_3A-3A_n78A-n257K2 DC_3A-3A_n78A-n257L2 DC_3A-3A_n78A-n257M2 | DC_3A_n78A DC_3A_n257A DC_3A_n257G DC_3A_n257H DC_3A_n257I DC_3A_n257J DC_3A_n257K |
| DC_7A_n78A-n257A2 DC_7A_n78A-n257D2 DC_7A_n78A-n257E2 DC_7A_n78A-n257F2 DC_7A_n78A-n257G2 DC_7A_n78A-n257H2 DC_7A_n78A-n257I2 DC_7A_n78A-n257J2 DC_7A_n78A-n257K2 DC_7A_n78A-n257L2 DC_7A_n78A-n257M2 | DC_7A_n78A DC_7A_n257A DC_7A_n257G DC_7A_n257H DC_7A_n257I DC_7A_n257J DC_7A_n257K |
| DC_7A-7A_n78A-n257A2 DC_7A-7A_n78A-n257D2 DC_7A-7A_n78A-n257E2 DC_7A-7A_n78A-n257F2 DC_7A-7A_n78A-n257G2 DC_7A-7A_n78A-n257H2 DC_7A-7A_n78A-n257I2 DC_7A-7A_n78A-n257J2 DC_7A-7A_n78A-n257K2 DC_7A-7A_n78A-n257L2 DC_7A-7A_n78A-n257M2 | DC_7A_n78A DC_7A_n257A DC_7A_n257G DC_7A_n257H DC_7A_n257I DC_7A_n257J DC_7A_n257K |

- LTE(2DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1 and FR2

| DL | UL |
| --- | --- |
| DC_3A-3A-7A_n78A-n257A2 DC_3A-3A-7A_n78A-n257D2 DC_3A-3A-7A_n78A-n257E2 DC_3A-3A-7A_n78A-n257F2 DC_3A-3A-7A_n78A-n257G2 DC_3A-3A-7A_n78A-n257H2 DC_3A-3A-7A_n78A-n257I2 DC_3A-3A-7A_n78A-n257J2 DC_3A-3A-7A_n78A-n257K2 DC_3A-3A-7A_n78A-n257L2 DC_3A-3A-7A_n78A-n257M2 DC_3A-3A-7A-7A_n78A-n257A2 DC_3A-3A-7A-7A_n78A-n257D2 DC_3A-3A-7A-7A_n78A-n257E2 DC_3A-3A-7A-7A_n78A-n257F2 DC_3A-3A-7A-7A_n78A-n257G2 DC_3A-3A-7A-7A_n78A-n257H2 DC_3A-3A-7A-7A_n78A-n257I2 DC_3A-3A-7A-7A_n78A-n257J2 DC_3A-3A-7A-7A_n78A-n257K2 DC_3A-3A-7A-7A_n78A-n257L2 DC_3A-3A-7A-7A_n78A-n257M2 | DC_3A_n78A DC_3A_n257A DC_3A_n257G DC_3A_n257H DC_3A_n257I DC_3A_n257J DC_3A_n257K DC_7A_n78A DC_7A_n257A DC_7A_n257G DC_7A_n257H DC_7A_n257I DC_7A_n257J DC_7A_n257K |
| DC_3A-7A_n78A-n257A2 DC_3A-7A_n78A-n257D2 DC_3A-7A_n78A-n257E2 DC_3A-7A_n78A-n257F2 DC_3A-7A_n78A-n257G2 DC_3A-7A_n78A-n257H2 DC_3A-7A_n78A-n257I2 DC_3A-7A_n78A-n257J2 DC_3A-7A_n78A-n257K2 DC_3A-7A_n78A-n257L2 DC_3A-7A_n78A-n257M2 DC_3A-7A_n78C-n257A DC_3A-7A_n78C-n257D DC_3A-7A_n78C-n257E DC_3A-7A_n78C-n257F DC_3A-7A_n78C-n257G DC_3A-7A_n78C-n257H DC_3A-7A_n78C-n257I DC_3A-7A_n78C-n257J DC_3A-7A_n78C-n257K DC_3A-7A_n78C-n257L DC_3A-7A_n78C-n257M | DC_3A_n78A DC_3A_n257A DC_3A_n257G DC_3A_n257H DC_3A_n257I DC_3A_n257J DC_3A_n257K DC_7A_n78A DC_7A_n257A DC_7A_n257G DC_7A_n257H DC_7A_n257I DC_7A_n257J DC_7A_n257K |
| DC_3A-7A-7A_n78A-n257A2 DC_3A-7A-7A_n78A-n257D2 DC_3A-7A-7A_n78A-n257E2 DC_3A-7A-7A_n78A-n257F2 DC_3A-7A-7A_n78A-n257G2 DC_3A-7A-7A_n78A-n257H2 DC_3A-7A-7A_n78A-n257I2 DC_3A-7A-7A_n78A-n257J2 DC_3A-7A-7A_n78A-n257K2 DC_3A-7A-7A_n78A-n257L2 DC_3A-7A-7A_n78A-n257M2 DC_3A-7A-7A_n78C-n257A DC_3A-7A-7A_n78C-n257D DC_3A-7A-7A_n78C-n257E DC_3A-7A-7A_n78C-n257F DC_3A-7A-7A_n78C-n257G DC_3A-7A-7A_n78C-n257H DC_3A-7A-7A_n78C-n257I DC_3A-7A-7A_n78C-n257J DC_3A-7A-7A_n78C-n257K DC_3A-7A-7A_n78C-n257L DC_3A-7A-7A_n78C-n257M | DC_3A_n78A DC_3A_n257A DC_3A_n257G DC_3A_n257H DC_3A_n257I DC_3A_n257J DC_3A_n257K DC_7A_n78A DC_7A_n257A DC_7A_n257G DC_7A_n257H DC_7A_n257I DC_7A_n257J DC_7A_n257K DC_3A_n78A-n257A DC_3A_n78A-n257G DC_3A_n78A-n257H DC_3A_n78A-n257I DC_7A_n78A-n257A DC_7A_n78A-n257G DC_7A_n78A-n257H DC_7A_n78A-n257I |

For the EN-DC band combinations with self-interference problem, MSD test configuraiton and MSD levles are introduced in 7.3B.2.3.5.

2.4.2	Remaining Open issues

Some requested band combination from previous RAN4 meeting are open to be discussed and new band combinations will be analysed and completed in the future meetings during rel-17 time frame. For more detail information, refer the attached excel file.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| # | TDoc | Title | Source |
| --- | --- | --- | --- |
| 1 | R4-2117166 | TP for TR 37.717-11-21 to include DC_2-13-66_n5-n77, DC_2-2-13-66_n5-n77, and DC_2-13-66-66_n5-n77 | Verizon Denmark |
| 2 | R4-2117177 | A modified (R42016315) TP for TR 37.717-11-21 to include additional configurations | Verizon Denmark |
| 3 | R4-2117179 | TP to TR 37.717.11-21: Addition of DC configurations for DC_2-13_n66-n77 | Verizon Denmark |
| 4 | R4-2117180 | TP to TR 37.717.11-21: Addition of DC configurations for DC_2-66_n66-n77 | Verizon Denmark |
| 5 | R4-2117506 | Draft CR for TS 38.101-3: Additiont of tib/rib in DC_1_n3-n77 | SoftBank Corp. |
| 6 | R4-2117652 | TP for TR 37.717-11-21: EN-DC_1-8_n3-n79 | SoftBank Corp. |
| 7 | R4-2117653 | TP for TR 37.717-11-21: EN-DC_1-8_n77-n79 | SoftBank Corp. |
| 8 | R4-2117655 | TP for TR 37.717-11-21: EN-DC_8_n1-n77 | SoftBank Corp. |
| 9 | R4-2117663 | TP for TR 37.717-11-21: EN-DC_42_n1-n3 | SoftBank Corp. |
| 10 | R4-2117664 | TP Update for TR 37.717-11-21: EN-DC_42_n1-n77 | SoftBank Corp. |
| 11 | R4-2117676 | DraftCR for NR DC LTE(xDL/1UL, x=1,2,3,4)+ NR(2DL/1UL) band combinations in Rel-17 | Verizon Denmark |
| 12 | R4-2117900 | TP for TR 37.717-11-21: DC_2_n66-n77 | Huawei, HiSilicon, Bell Mobility, Telus |
| 13 | R4-2117901 | TP for TR 37.717-11-21: DC_2-66_n66-n77 | Huawei, HiSilicon, Bell Mobility, Telus |
| 14 | R4-2117902 | TP for TR 37.717-11-21: DC_2-7_n66-n77 | Huawei, HiSilicon, Bell Mobility, Telus |
| 15 | R4-2117903 | TP for TR 37.717-11-21: DC_7-66_n66-n77 | Huawei, HiSilicon, Bell Mobility, Telus |
| 16 | R4-2118065 | TR 37.717-11-21 v0.7.0 TR update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics France |
| 17 | R4-2118066 | Revised WID on LTE (xDL/UL x=1.2,3,4) with NR 2 bands (2DL/1UL) DC in Rel-17 | LG Electronics France |
| 18 | R4-2118067 | Introduction CR on new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) band combinations in Rel-17 | LG Electronics France |
| 19 | R4-2118069 | TP on summary of self-interference analysis for new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics France |
| 20 | R4-2118076 | draft CR for adding UL DC_3_n257K, DC_7_n257K support for DC_3-3-7-7_n78-n257 related configurations | CHTTL |
| 21 | R4-2118077 | TP on MSD test results and test configurations for new NR DC band combinations | LG Electronics France |
| 22 | R4-2118190 | TP for TR 37.717-11-21: DC_1A_n38A-n78A | ZTE Corporation |
| 23 | R4-2118191 | TP for TR 37.717-11-21: DC_3A_n38A-n78A | ZTE Corporation |
| 24 | R4-2118192 | TP for TR 37.717-11-21: DC_7A_n38A-n78A | ZTE Corporation |
| 25 | R4-2118193 | TP for TR 37.717-11-21: DC_20A_n38A-n78A | ZTE Corporation |
| 26 | R4-2118580 | Draft CR for 38.101-3 to add configuration DC_7_n79-n258 | Huawei, HiSilicon |
| 27 | R4-2118581 | Draft CR for 38.101-3 to add configuration DC_3A_n78A-n79C | Huawei, HiSilicon |
| 28 | R4-2119769 | TP for TR 37.717-11-21: DC_1A_n3A-n8A | Huawei Technologies France |
| 29 | R4-2119770 | TP for TR 37.717-11-21 to include DC_2-5_n2-n77 | Verizon Denmark |
| 30 | R4-2119771 | TP for TR 37.717-11-21 for DC_2-5_n5-n77 | Verizon Denmark |
| 31 | R4-2119772 | TP for TR 37.717-11-21 for DC_5-66_n66-n77 | Verizon Denmark |
| 32 | R4-2119773 | TP for TR 37.717-11-21 to include DC_2-5_n66-n77 | Verizon Denmark |
| 33 | R4-2119774 | TP for TR 37.717-11-21 to include DC_13-66_n5-n77 and DC_13-66-66_n5-n77 | Verizon Denmark |
| 34 | R4-2119775 | TP for TR 37.717-11-21 for DC_2-13-66_n66-n77 and DC_2-2-13-66_n66-n77 | Verizon Denmark |
| 35 | R4-2119776 | TP for TR 37.717-11-21 to include DC_2-13_n2-n77 | Verizon Denmark |
| 36 | R4-2119777 | TP for TR 37.717-11-21 to include DC_2-13_n5-n77 and DC_2-2-13_n5-n77 | Verizon Denmark |
| 37 | R4-2119778 | TP for TR 37.717-11-21 to include DC_2-66_n2-n77 and DC_2-66-66_n2-n77 | Verizon Denmark |
| 38 | R4-2119779 | TP for TR 37.717-11-21 to include DC_5-66_n2-n77 and DC_5-66-66_n2-n77 | Verizon Denmark |
| 39 | R4-2119780 | TP for TR 37.717-11-21 to include DC_5-66_n5-n77 and DC_5-66-66_n5-n77 | Verizon Denmark |
| 40 | R4-2119781 | TP for TR 37.717-11-21 for DC_2-13-66_n2-n77, DC_2-13-66-66_n2-n77 | Verizon Denmark |
| 41 | R4-2119782 | TP for TR 37.717-11-21 to include DC_2-5-66_n5-n77 and DC_2-5-66-66_n5-n77 | Verizon Denmark |
| 42 | R4-2119783 | TP for TR 37.717-11-21 for DC_2-5-66_n2-n77 and DC_2-5-66-66_n2-n77 | Verizon Denmark |
| 43 | R4-2119784 | A modified (R4-2112657) TP for TR 37.717-11-21 to include additional configurations | Verizon Denmark |
| 44 | R4-2119785 | Draft CR for TS 38.101-3: Support of n77(2A) in DC_1_n77-n79 and DC_8_n77-n79 | SoftBank Corp. |
| 45 | R4-2119786 | TP to TR 37.717-11-21: DC_8A_n1A-n28A | Nokia, Telefonica |
| 46 | R4-2119787 | TP to TR 37.717-11-21: DC_3A-8A_n1A-n28A | Nokia, Telefonica |
| 47 | R4-2119788 | TP for TR 37.717-11-21: EN-DC_11_n77-n79 | SoftBank Corp. |
| 48 | R4-2119789 | TP for TR 37.717-11-21: DC_1A-3A-7A-20A_n38A-n78A | ZTE Corporation |
| 49 | R4-2119790 | TP for TR 37.717-11-21: DC_7A_n78A-n79A and DC_7A_n78A-n79C | Huawei, HiSilicon |
| 50 | R4-2119791 | Draft CR for 38.101-3 to add configuration DC_7_n79-n257 | Huawei, HiSilicon |

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template