3GPP TSG RAN meeting #94-e							                       RP-213037

Electronic Meeting, December 6 - 17, 2021

Status Report to TSG

Agenda item:			9.3.4.5

| WI / SI Name | Enhanced NR support for high speed train scenario for frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_HST_FR1_enh |  |  |  |  |
| Unique ID | 890058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210833 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 85% | Performance Part: 60% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingjing Chen |
|  | Company | CMCC |
|  | Email | chenjingjing@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- Specify corresponding signaling.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #101-e meeting

- For RRM

- R4-2120285 WF on NR FR1 HST RRM requirements was approved

- R4-2120286 LS on signalling for RRM enhancements for NR FR1 HST was approved

- R4-2120287 Draft CR on RRM requirement for NR HST in FR1 was endorsed

- R4-2120288 Draft CR on enhanced requirements for SCell measurement for Rel-17 FR1 HST requirements was endorsed

- R4-2120289 CR On SCell HST RRM FR1 was endorsed

- R4-2120290 CR to TS 38.133: intra-frequency measurements without gaps for SCells and inter-frequency measurements with/without gaps for FR1 NR HST was endorsed

- R4-2120291 Draft CR on inter-frequency measurements for FR1 HST was endorsed

- R4-2120439 Draft Big CR: RRM requirements for Rel-17 NR FR1 HST was endorsed

- For UE demodulation

- R4-2120700 WF on FR1 HST demodulation was approved

    - Remaining Open issues

- For RRM

- The enhancement on PSS/SSS detection for inter-frequency measurement with MG for connected state

- How to perform the enhancement for inter-frequency measurement in idle mode for HST

- How to specify the requirements when L1-SINR is applied in high speed scenario

- Network assistant signaling for inter-frequency measurement

- Whether RRM enhancement for HST can be release independent from Rel-15

- Specify the RRM test cases related to the enhanced core requirements

- For demodulation

- UE capability for HST-SFN CA

- FFS whether HST PDSCH CA enhancement can be release independent from Rel-15

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R4-2117360	Discussion on remaining issues for inter-frequency measurement for FR1 HST, CATT

R4-2117361	Discussion on L1-SINR measurements for FR1 HST, CATT

R4-2117362	Discussion on other remaining issues for FR1 HST, CATT

R4-2117363	Draft CR on RRM requirement for NR HST in FR1, CATT

R4-2117431	Discussion on PDSCH CA Requirements in HST, Apple

R4-2117461	On R17 FR1 HST intra-frequency measurement, Apple

R4-2117462	On R17 FR1 HST inter-frequency measurement, Apple

R4-2117463	On remaining issues for R17 FR1 HST, Apple

R4-2117622	On NR FR1 HST RRM Requirements, Qualcomm, Inc.

R4-2117688	Draft CR on enhanced requirements for SCell measurement for Rel-17 FR1 HST requirements, CMCC

R4-2117689	Draft CR on enhanced requirements for inter-frequency measurement for Rel-17 FR1 HST requirements, CMCC

R4-2117698	Discussion on FR1 HST UE demodulation for CA scenario, CMCC

R4-2117699	Discussion on general requirements for FR1 HST RRM, CMCC

R4-2117700	Discussion on NR HST RRM enhancement for inter-frequency measurement, CMCC

R4-2117701	Discussion on NR HST RRM enhancement for CA, CMCC

R4-2117707	Views on HST CA tests for FR1, NTT DOCOMO, INC.

R4-2118007	Views on FR1 HST CA PDSCH performance requirements, Intel Corporation

R4-2118034	Discussion on L1-SINR applicability for HST FR1, Intel Corporation

R4-2118102	Discussion on Rel-17 HST in FR1 for inter-frequency measurement, MediaTek Inc.

R4-2118103	Discussion on Rel-17 HST in FR1 for L1-SINR measurement, MediaTek Inc.

R4-2118104	Discussion on Rel-17 HST in FR1 for general issue, MediaTek Inc.

R4-2118118	Updated simulation results for HST-SFN joint transmission for CA scenario, CMCC

R4-2118253	Discussion on L1-SINR measurements in R17 FR1 HST, vivo

R4-2118335	CR On SCell HST RRM FR1, Ericsson

R4-2118336	Inter-frequency measurements for NR HST in FR1, Ericsson

R4-2118337	L1-SINR measurements for NR HST in FR1, Ericsson

R4-2118338	Other RRM measurements for NR HST in FR1, Ericsson

R4-2118339	Intra-frequency measurements for NR HST in FR1, Ericsson

R4-2118357	Intra-frequency measurement requirements for Rel17 FR1 HST, OPPO

R4-2118358	Inter-frequency measurement requirements for Rel17 FR1 HST, OPPO

R4-2118359	L1-SINR requirements for Rel17 FR1 HST, OPPO

R4-2118360	Other RRM requirements for Rel17 FR1 HST, OPPO

R4-2118430	Discussion on PDSCH requirements for CA scenarios, ZTE Corporation

R4-2118682	Summary for FR1 HST demodulation results, Ericsson

R4-2118683	PDSCH demodulation requirements for CA with HST-SFN scenario, Ericsson

R4-2118798	Discussion on intra-frequency measurements for FR1 HST, Huawei, Hisilicon

R4-2118799	Draft CR on intra-frequency measurements for FR1 HST, Huawei, Hisilicon

R4-2118800	Discussion on inter-frequency measurements for FR1 HST, Huawei, Hisilicon

R4-2118801	Draft CR on inter-frequency measurements for FR1 HST, Huawei, Hisilicon

R4-2118802	Discussion on remaining issues in FR1 HST, Huawei, Hisilicon

R4-2119015	Discussion on PDSCH CA scenarios for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2119016	Simulation results on PDSCH CA scenarios for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2119102	CR to TS 38.133: intra-frequency measurements without gaps for SCells and inter-frequency measurements with/without gaps for FR1 NR HST, Nokia, Nokia Shanghai Bell

R4-2119104	Discussion on inter-frequency measurements for FR1 HST CA, Nokia, Nokia Shanghai Bell

R4-2119107	Discussion on L1-SINR measurements for Rel-17 FR1 HST CA, Nokia, Nokia Shanghai Bell

R4-2119116	Discussion on Inter-frequency measurements for NR HST FR1, ZTE Corporation

R4-2119296	Discussion on intra-frequency measurement requirements for NR FR1 HST, vivo

R4-2119297	Discussion on inter-frequency measurement requirements for NR FR1 HST, vivo

R4-2119298	Discussion on other RRM requirements for R17 NR FR1 HST, vivo

R4-2119544	Views on FR1 HST PDSCH CA Tests, Qualcomm Incorporated

R4-2120285	WF on NR FR1 HST RRM requirements, CMCC

R4-2120286	LS on signalling for RRM enhancements for Rel-17 NR FR1 HST, CMCC

R4-2120287	Draft CR on RRM requirement for NR HST in FR1, CATT

R4-2120288	Draft CR on enhanced requirements for SCell measurement for Rel-17 FR1 HST requirements, CMCC

R4-2120289	CR On SCell HST RRM FR1, Ericsson

R4-2120290	CR to TS 38.133: intra-frequency measurements without gaps for SCells and inter-frequency measurements with/without gaps for FR1 NR HST, Nokia, Nokia Shanghai Bell

R4-2120291	Draft CR on inter-frequency measurements for FR1 HST, Huawei, Hisilicon

R4-2120439	Draft Big CR: RRM requirements for Rel-17 NR FR1 HST, CMCC

R4-2120611	Email discussion summary for [101-e][319] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2120700	WF on FR1 HST demodulation, CMCC

R4-2120734	Email discussion summary for [101-e][319] NR_HST_FR1_Demod, Moderator (CMCC)

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template