3GPP TSG RAN meeting #94-e									RP-213216

Electronic Meeting, 6th – 17th Dec 2021

## Status Report to TSG

Agenda item:			13.5.8

| WI / SI Name | UE Conformance Test Aspects for 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 29% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuchun Wu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | wuyuchun@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Work plan:

-	The Work plan is updated in [1].

Common test environment:

-	Default configuration of DCI for scheduling SL communication and SCIs are added in [2];

-	Default power level setting and signal level maximum uncertainty for NR sidelink SIG test are added in [3];

-	Default configuration of SIB12 is updated in [4];

-	Default configuration of several RRC IEs are updated in [5];

-	Default configuration of V2X layer messages are added in [6]-[27];

-	Reference specs related to V2X test is updated in [28].

-	Test frequencies for V2X signaling test is updated in [29]

Implementation Conformance Statement:

-	The PICS for V2X communication is added in [30].

RF Testing:

-	Common aspects for V2X RF test is updated in [31]-[33].

-	New RF test cases are added in [34]-[47]. Corresponding TP analysis is given in [48]-[49].

SIG Testing:

-	New SIG test cases are added in [50]-[63]. Corresponding applicability is given in [64].

-	Test model, test methods and PIXIT for V2X SIG test are added in [65].

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General papers

[1] R5-217058	WP UE Conformance Test Aspects - Rel-16 NR V2X_V6.0			Huawei, Hisilicon

38.508-1

[2] R5-217878	Addition of default configuration of DCI and SCI for NR SL test			Huawei, Hisilicon

[3] R5-217879	Addition of power level setting for NR SL test						Huawei, Hisilicon

[4] R5-217877	Correction to default configuration of SIB12						Huawei, Hisilicon

[5] R5-217766	Correction to NR V2X default configuration						Huawei, Hisilicon

[6] R5-217025	Correction to DIRECT LINK ESTABLISHMENT REQUEST msg			Huawei, Hisilicon

[7] R5-217026	Correction to DIRECT LINK ESTABLISHMENT ACCEPT msg			Huawei, Hisilicon

[8] R5-217027	Correction to DIRECT LINK MODIFICATION REQUEST msg			Huawei, Hisilicon

[9] R5-217028	Correction to DIRECT LINK MODIFICATION ACCEPT msg			Huawei, Hisilicon

[10] R5-217029	Correction to DIRECT LINK RELEASE REQUEST msg				Huawei, Hisilicon

[11] R5-217030	Correction to DIRECT LINK RELEASE ACCEPT msg				Huawei, Hisilicon

[12] R5-217880	Correction to DIRECT LINK KEEPALIVE REQUEST msg				Huawei, Hisilicon

[13] R5-217032	Correction to DIRECT LINK KEEPALIVE RESPONSE msg			Huawei, Hisilicon

[14] R5-217881	Correction to DIRECT LINK AUTHENTICATION REQUEST msg		Huawei, Hisilicon

[15] R5-217882	Correction to DIRECT LINK AUTHENTICATION RESPONSE msg		Huawei, Hisilicon

[16] R5-217035	Correction to DIRECT LINK AUTHENTICATION REJECT msg			Huawei, Hisilicon

[17] R5-217883	Correction to DIRECT LINK SECURITY MODE COMMAND msg		Huawei, Hisilicon

[18] R5-217884	Correction to DIRECT LINK SECURITY MODE COMPLETE msg		Huawei, Hisilicon

[19] R5-217038	Correction to DIRECT LINK SECURITY MODE REJECT msg			Huawei, Hisilicon

[20] R5-217039	Correction to DIRECT LINK REKEYING REQUEST msg				Huawei, Hisilicon

[21] R5-217040	Correction to DIRECT LINK REKEYING RESPONSE msg			Huawei, Hisilicon

[22] R5-217885	Correction to DIRECT LINK IDENTIFIER UPDATE REQUEST msg		Huawei, Hisilicon

[23] R5-217886	Correction to DIRECT LINK IDENTIFIER UPDATE ACCEPT msg		Huawei, Hisilicon

[24] R5-217887	Correction to DIRECT LINK IDENTIFIER UPDATE ACK msg			Huawei, Hisilicon

[25] R5-217044	Correction to DIRECT LINK IDENTIFIER UPDATE REJECT msg		Huawei, Hisilicon

[26] R5-217045	Correction to DIRECT LINK MODIFICATION REJECT msg			Huawei, Hisilicon

[27] R5-217888	Correction to DIRECT LINK ESTABLISHMENT REJECT				Huawei, Hisilicon

[28] R5-217024	Add Reference file										Huawei, Hisilicon

[29] R5-217390	Update to SIG test frequencies for V2X						Huawei, Hisilicon

38.508-2

[30] R5-217889	Addition of NR V2X Capability								Huawei, Hisilicon

38.521-1/2/3

[31] R5-217609	Correction to 5G V2X RF tests					     Bureau Veritas, Huawei, HiSilicon

[32] R5-217608	Update to 5G V2X RMCs						     Bureau Veritas, Huawei, HiSilicon

[33] R5-217610	Correction to 5G V2X common sections			     Bureau Veritas, Huawei, HiSilicon

[34] R5-217382	Addition of 6.2E.1.1 MOP for intra-band contiguous V2X operation		Huawei, Hisilicon

[35] R5-217383	Addition of 6.2E.1.2 MOP for intra-band non-contiguous V2X operation	Huawei, Hisilicon

[36] R5-217384	Addition of 6.2E.1.3.1 MOP for inter-band E-UTRA Uu and NR Sidelink operation

Huawei, Hisilicon

[37] R5-217385	Addition of 6.2E.1.3.2 MOP for inter-band NR Uu and E-UTRA V2X Sidelink operation

Huawei, Hisilicon

[38] R5-217386	Addition of 6.2E.2.1 MPR for intra-band V2X operation				Huawei, Hisilicon

[39] R5-217387	Addition of 6.2E.2.2.1 MPR for inter-band E-UTRA Uu and NR Sidelink operation

Huawei, Hisilicon

[40] R5-217388	Addition of 6.2E.2.2.2 MPR for inter-band NR Uu and E-UTRA V2X Sidelink operation

Huawei, Hisilicon

[41] R5-217389	Addition of 6.3E Output power dynamics for V2X					Huawei, Hisilicon

[42] R5-218302	Addition of new test case 6.4E.2.4.2 In-band emissions for V2X / con-current operation

MTCC, KTL

[43] R5-218303	Addition of new test case 6.4E.2.5.1 EVM equalizer spectrum flatness for V2X / non-concurrent operation

MTCC, KTL

[44] R5-218304	Addition of new test case 6.4E.2.5.1D EVM equalizer spectrum flatness for V2X / non-concurrent operation / SL-MIMO

MTCC, KTL

[45] R5-218305	Addition of new test case 6.4E.2.5.2 EVM equalizer spectrum flatness for V2X / con-current operation

MTCC, KTL

[46] R5-218300	Update to test case 6.4E.2.4.1 In-band emissions for V2X / non-concurrent operation

MTCC, KTL

[47] R5-218301	Update to test case 6.4E.2.4.1D In-band emissions for V2X / non-concurrent operation / SL-MIMO

MTCC, KTL

38.905

[48] R5-217604	Addition of TP analysis of V2X MOP 6.2E.1.x					Huawei, HiSilicon

[49] R5-218306	Addition of TP analysis of V2X MPR 6.2E.2.x					Huawei, HiSilicon

38.523-1/2/3

[50] R5-217894	Addition of NR V2X test case 12.1.1.2							TDIA, CATT

[51] R5-217999	Addition of new CVX TC 12.1.3.1-PC5-only operation / Measurement configuration and reporting via PC5 RRC / PSBCH-RSRP measurement configuration					TDIA, CATT

[52] R5-217891	Addition of NR V2X test case 12.1.3.2							TDIA, CATT

[53] R5-218007	Addition of NR V2X TC 12.1.3.3								TDIA, CATT

[54] R5-218000	Addition of new CVX TC 12.1.5.1-PC5-only operation / Sidelink CSI reporting / Configuration

TDIA, CATT

[55] R5-218001	Addition of new CVX TC 12.1.5.2- PC5-only operation / Sidelink CSI reporting / Reporting

TDIA, CATT

[56] R5-217892	Addition of NR V2X test case 12.2.3.2							TDIA, CATT

[57] R5-218002	Addition of new CVX TC 12.2.4.1-Inter-carrier concurrent operation / Sidelink Reconfiguration via Uu RRC / SL DRB management / transmission side							TDIA, CATT

[58] R5-218003	Addition of new CVX TC 12.2.5.3-Inter-carrier concurrent operation / Measurement configuration and reporting via PC5 RRC / PSBCH-RSRP measurement reporting / Periodical reporting

TDIA, CATT

[59] R5-218004	Addition of NR V2X TC 12.2.6.1								TDIA, CATT

[60] R5-218005	Addition of NR V2X TC 12.2.7.1								TDIA, CATT

[61] R5-218006	Addition of NR V2X TC 12.2.8.2								TDIA, CATT

[62] R5-217890	Addition of NR V2X TC 13.1.1-V2X policy delivery					Huawei, HiSilicon

[63] R5-217893	Addition of NR V2X test case 13.2.5							TDIA, CATT

[64] R5-217895	Addition of NR V2X TC applicability					Huawei, Hisilicon, TDIA, CATT

[65] R5-217896	5G V2X: Initial Test Model								MCC TF160

.

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template