3GPP TSG RAN Meeting #94-e	RP-213264

Electronic Meeting, Dec 6 - 17, 2021

Source:	vivo

Title:	Progress of Rel-17 WI/SI led by RAN1/2/3

Agenda Item:	9.9

Document for:	Discussion and Decision

Introduction

According to the previous agreement, Rel-17 completion data was scheduled as:

- 2021.12 for RAN1 functional completion

- 2022.3 for RAN2/3/4 functional completion

- 2022.6 for ASN.1 freeze

In this contribution, we review the progress of Rel-17 work items and study items let by RAN1/2/3, items may require RAN plenary intervention are identified.

Discussion

From our assessment, the progress of each Rel-17 RAN1/2/3 led items are summarized as below. The objectives highlighted in red are the ones we see the progress is behind the schedule and the ones may require RAN plenary intervention.

We suggest in RAN#94e to review of these Rel-17 items to see whether RAN action is needed in a per WI or SI basis.

| WI/SI | Status | Need for RAN intervention |
| --- | --- | --- |
| UE power saving | - RAN1 completed. Remaining issues can be solved in maintenance phase. - RAN2 and RAN4 on track. | No need |
| RedCap | - RAN1 completed. Remaining issues can be solved in maintenance phase. - RAN2 and RAN4 on track. | No need |
| FeMIMO | - RAN1 completed. Remaining issues can be solved in maintenance phase. - RAN2 on track. - RAN4 is slightly behind schedule. | No need |
| SL enhancement | - RAN1 work not completed, completion level~80%. - RAN2 and RAN4 on track. | RAN#94 discussion needed on RAN1 progress. |
| B52.6GHz | - RAN1 almost competed except that PDCCH monitoring capability for multiple serving cell has not been discussed yet. Other remaining issues can be solved in maintenance phase. - RAN4 discussion on RRM requirement impact due to CCA has not been started yet, completion for Rel-17 in risk. | Discuss may be needed on handling of RRM requirement impact due to CCA |
| URLLC/IIOT | - RAN1 work on intra-UE multiplexing/prioritization is not completed. Other remaining issues can be solved in maintenance phase. - RAN2 and RAN4 on track. | Down-scoping of intra-UE multiplexing/prioritization needed (see vivo contribution RP-213258 for details) |
| Positioning | - RAN1 completed. Remaining issues can be solved in maintenance phase. - RAN2 and RAN4 on track. | No need |
| Coverage enhancement | - RAN1 almost completed except that no conclusion on how to support UCI multiplexing with TBoMS. - RAN2 and RAN4 on track | UCI multiplexing with TBoMS may be discussed (see vivo contribution RP-213257 for details) |
| XR SI | - Study completed. | Approve the TR and close SI |
| DSS | - Completed in RAN1.Remaining issues can be solved in maintenance phase. | No need |
| NR NTN | - Completed in RAN1.Remaining issues can be solved in maintenance phase. - RAN2 and RAN4 on track. | No need |
| IoT NTN | - Completed in RAN1.Remaining issues can be solved in maintenance phase. - RAN2 and RAN4 on track. | No need |
| Multicast | - Almost completed in RAN1. Remaining issues can be solved in maintenance phase. - RAN2 and RAN4 on track. | CFR configuration for IDLE/INACTIVE UEs needs to be discussed. (see vivo contribution RP-213259 for details) |
| MR/DC | - Completed in RAN1.Remaining issues can be solved in maintenance phase. - RAN2 and RAN3 on track. | No need |
| Multi-SIM | - RAN2 and RAN3 on track. - RAN4 impact on MUSIM gap identified. | RAN4 work and TU allocation needs to be discussed (see status report RP-213262 for details) |
| SDT | - Completed in RAN1.Remaining issues can be solved in maintenance phase. - RAN2 and RAN4 on track. | No need |
| IAB | - Completed in RAN1. Remaining issues can be solved in maintenance phase. - RAN2 and RAN4 on track. | No need |
| SL relay | - On track | No need |
| RAN slicing | - On track | No need |
| SON/MDT | - On track | No need |
| NR QoE | - On track | No need |
| NPN | - On track | No need |

Conclusions

It is proposed that RAN#94e to review the status of Rel-17 RAN1/2/3 led items to see whether any action is required for scope or TU adjustment to ensure the timely completion of Rel-17.