3GPP TSG RAN meeting #94e										RP-213350

Electronic Meeting, Dec. 6-17, 2021

## Status Report to TSG

Agenda item:			9.3.4.10

| WI / SI Name | NR and MR-DC measurement gap enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MG_enh |  |  |  |  |
| Unique ID | 890161 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211591 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 65% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ato (Tsang-Wei) YU, Rui HUANG |
|  | Company | MediaTek Inc., Intel Corporation |
|  | Email | ato.yu@mediatek.com, rui.huang@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#116e

Pre-configured MG

- At least case 5 is supported for pre-configured gap. FFS for case 4.

  - Case 4: NW signals the pre-configured gap (A+B in Q1) via RRC, then UE follows BWP status (B) to activates/deactivates gap upon BWP switching

  - Case 5: NW signals the pre-configured gap (A in Q1) via RRC, then UE determines whether the pre-configured gap should be activated or not upon BWP switching.  For example, if it is overlapped with SSB, then pre-configured gap is deactivated, otherwise it is activated.

- RAN2 hasn't seen any usefulness of MAC-CE based activation/deactivation and prefers to not support it.

- Reply LS to RAN4 on R2-2111601 [94]

Concurrent MG

- RAN2 confirms the following understanding for concurrent gap operation:

  - 1. Concurrent gaps are multiple measurement gaps and each gap pattern could be associated with one or multiple frequency layers.

  - 2. Each frequency layer can be associated with only one of the concurrent gaps.

  - 3. Without considering pre-configured MG, concurrent gaps are always activated if it is setup by the network.

  - 4. No new gap pattern is introduced for concurrent gap, the existing R15/R16 gap pattern could be configured for the concurrent gaps.

- RAN2 to clarify “frequency layer” and limitations as below:

  - PRS measurement can be associated with one gap pattern, no matter how many frequencies are measured for PRS.

  - Each measured SSB or LTE frequency is considered as one frequency layer.

  - Measured CSI-RS resources with the same center frequency is considered as one frequency layer. It is possible to have Multiple MOs including CSI-RS resources with same center frequency.

  - SSB and CSI-RS measurement in one MO are considered as different frequency layers.

- Reply LS to RAN4 on R2-2111472 [89]

NCSG

- No agreement

#### 2.2.2	Remaining Open issues

Pre-configured MG

- RRC configuration on activation/deactivation of pre-configured MG

- Impact to MR-DC

Concurrent MG

- RRC configuration for concurrent MG including the association between frequency layer and concurrent gap

- Impact to MR-DC

NCSG

- Capability reporting flow for NCSG

- Impact to MR-DC

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #101-e (Nov. 2021, Electronic)

- A WF on Pre-configured MG patterns approved in [47]

- A WF on General issues and Multiple concurrent MGs was approved in [52]

- A WF on NCSG was approved in [57]

- An LS on Pre-configured MG patterns to RAN2 approved in [48]

- An LS on mmultiple concurrent MG patterns to RAN2 was approved in [53]

- An LS on NCSG to RAN2 was approved in [58]

#### 2.4.2	Remaining Open issues

- Preconfigured MG patterns

  - Deprioritize the usage of CA scenario

  - Rules for UE autonomous Pre-MG activation/deactivation

    - The additional trigger events beside BWP switching that may change the activation status of pre-MG

  - Additional transition time for Activation/Deactivation Delay

  - Measurement period requirements

- Multiple concurrent and independent MG patterns

  - Applicability to the case when only E-UTRAN measurement objectives are configured

  - UE capability related issues

    - Whether to allow simultaneous configuration of per-UE gap and per-FR gap to FR gap capable UEs

    - Max number of concurrent gap across all FRs for per-FR gap capable UEs

  - Overlapping

    - Proximity condition

    - UE behavior during colliding gap occasion

    - Requirement applicability to different scenarios (FO, FPO, PFO, PPO)

  - Whether and how to introduce an overhead cap

  - Impact to measurement delay

  - Impact to other L1 measurements

- Network control small gap

  - Scenario and use case

    - Applicability to CSI-RS based L3 inter-frequency measurement

    - Applicability to EN-DC, NE-DC and NR-DC

    - Applicability to FR2 measurements

  - NCSG patterns

    - NCSG pattern definitions

    - Conditional mandatory gap pattern

  - UE capability and network configuration

    - NW configuration and corresponding UE behavior

    - Per-UE and per-FR differentiation

  - Measurement related requirements

    - Scheduling restriction

    - Measurement delay requirements

  - Others

    - transformation between NCSG and legacy gap

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN4 #101-e (Nov 2021, Electronic)

- R4-2117602	General issues for measurement gap enhancement WI	MediaTek inc., Intel Cooperation, Apple

- R4-2117351	Discussion on pre-configured MG pattern	CATT

- R4-2117458	On Pre-MG pattern	Apple

- R4-2117494	On pre-configured measurement gaps	Qualcomm Incorporated

- R4-2117603	Discussion on pre-configured gap	MediaTek inc.

- R4-2117704	Discussion on pre-configured MG pattern(s)	CMCC

- R4-2117795	Further considerations on pre-configured MG patterns	vivo

- R4-2117823	Further discussion on pre-configured MG pattern for NR	Xiaomi

- R4-2118013	Discussion on pre-configured measurement gap	Intel Corporation

- R4-2118364	On pre-configured MG pattern(s) for NR_MG_enh	OPPO

- R4-2119113	Views on pre-configured MG patterns	ZTE Corporation

- R4-2119349	Discussion on pre-configured MG	Huawei, Hisilicon

- R4-2119394	Discussion on Pre-configured MG patterns	Nokia, Nokia Shanghai Bell

- R4-2119451	Further analysis of pre-configured measurement gap pattern	Ericsson

- R4-2119452	Measurement requirements for Pre-MG in TS 38.133	Ericsson

- R4-2117352	Discussion on multiple concurrent and independent MG patterns	CATT

- R4-2117459	On multiple concurrent and independent MG patterns	Apple

- R4-2117495	On multiple concurrent measurement gaps	Qualcomm Incorporated

- R4-2117604	Discussion on concurrent gaps	MediaTek inc.

- R4-2117696	Discussion on multiple concurrent and independent MG patterns	CMCC

- R4-2117796	Further considerations multiple concurrent and independent MG patterns	vivo

- R4-2117824	Further discussion on multiple concurrent and independent MG patterns for NR	Xiaomi

- R4-2117835	Discussion on multiple concurrent and independent MG patterns	LG Electronics

- R4-2118014	Discussion on multiple and independent concurrent measurement gaps in NR	Intel Corporation

- R4-2118365	On multiple concurrent and independent MG patterns for NR_MG_enh	OPPO

- R4-2118400	Discussion on Multiple concurrent MG patterns	Ericsson

- R4-2118413	draftCR on concurrent gaps	Ericsson

- R4-2118775	Discussion on concurrent measurement gaps	Nokia, Nokia Shanghai Bell

- R4-2119114	Views on multiple concurrent and independent MGs	ZTE Corporation

- R4-2119350	Discussion on multiple concurrent MGs	Huawei, Hisilicon

- R4-2117353	Discussion on Network Controlled Small Gap (NCSG)	CATT

- R4-2117460	On network controlled small gap	Apple

- R4-2117605	Discussion on NCSG	MediaTek inc.

- R4-2117628	On NCSG requirement	Qualcomm, Inc.

- R4-2117697	Discussion on Network Controlled Small Gap	CMCC

- R4-2117797	Further considerations on network controlled small gap	vivo

- R4-2118015	Discussion on NCSG in NR	Intel Corporation

- R4-2118388	On NCSG for NR_MG_enh	OPPO

- R4-2118692	Draft CR on Network Controlled Small Gap (NCSG)	CATT

- R4-2119115	Views on NCSG	ZTE Corporation

- R4-2119351	Discussion on NCSG	Huawei, Hisilicon

- R4-2119395	Discussion on Network Controlled Small Gaps for NR	Nokia, Nokia Shanghai Bell

- R4-2119453	Further analysis of network controlled small gap	Ericsson

- R4-2119471	Measurement requirements for NCSG in TS 38.133	Ericsson

- R4-2120217	Email discussion summary for [101-e][222] NR_MG_enh_2	Moderator (Intel Corporation)

- R4-2120364	Email discussion summary for [101-e][222] NR_MG_enh_2	Moderator (Intel Corporation)

- R4-2120301	WF on NR MG enhancements – Pre-configured MG	Intel Corporation

- R4-2120302	LS on pre-configured MGs	CATT, Intel

- R4-2120216	Email discussion summary for [101-e][221] NR_MG_enh_1	Moderator (MediaTek)

- R4-2120363	Email discussion summary for [101-e][221] NR_MG_enh_1	Moderator (MediaTek)

- R4-2120303	WF on NR MG enhancements – General issues and Multiple concurrent MGs	MediaTek inc.

- R4-2120414	WF on NR MG enhancements – General issues and Multiple concurrent MGs	MediaTek inc.

- R4-2120304	LS on multiple concurrent MGs	Huawei

- R4-2120218	Email discussion summary for [101-e][223] NR_MG_enh_3	Moderator (Apple)

- R4-2120365	Email discussion summary for [101-e][223] NR_MG_enh_3	Moderator (Apple)

- R4-2120305	WF on NR MG enhancements – NCSG	Apple

- R4-2120415	WF on NR MG enhancements – NCSG	Apple

- R4-2120306	LS on NCSG	Apple

RAN2 #116e (Nov 2021, Electronic)

- R2-2109361	LS on R17 NR MG enhancements – Concurrent MG (R4-2115343; contact: CATT & MediaTek)	RAN4

- R2-2109367	LS on R17 NR MG enhancements – Pre-configured MG (R4-2115438; contact: Huawei & vivo)	RAN4

- R2-2109694	Consideration on NR and MR-DC MG enhancements	CATT

- R2-2109695	[Draft] Reply LS on R17 NR MG enhancements – Concurrent MG	CATT

- R2-2109731	Discussion on per-configured measurement gap	vivo

- R2-2109754	Discussion on multiple concurrent and independent MG patterns	vivo

- R2-2109789	Multiple concurrent and independent measurement gap patterns	Samsung

- R2-2109790	Preconfigured measurement gap patterns	Samsung

- R2-2109875	Measurement gap enhancement for pre-configured gap	Intel Corporation

- R2-2109876	Measurement gap enhancement for concurrent gap	Intel Corporation

- R2-2109895	Consideration on pre-configured measurement gap	ZTE Corporation, Sanechips

- R2-2109896	Consideration on concurrent measurement gap	ZTE Corporation, Sanechips

- R2-2110077	RAN2 impact from Rel-17 measurement gap enhancement	Apple

- R2-2110139	Discussion on Pre-configured MG	OPPO

- R2-2110140	Discussion on Concurrent MG	OPPO

- R2-2110278	Discussion on Pre-configured MG	Huawei, HiSilicon

- R2-2110279	Discussion on Concurrent MG	Huawei, HiSilicon

- R2-2110280	Discussion on the configuration of NCSG	Huawei, HiSilicon

- R2-2110383	Measurement gap enhancements	LG Electronics Inc.

- R2-2110707	On support of Concurrent MG enhancement	Nokia, Nokia Shanghai Bell

- R2-2110708	On support of Pre-configured MG enhancement	Nokia, Nokia Shanghai Bell

- R2-2110905	Pre-configured measurement gaps	Ericsson

- R2-2110906	Concurrent measurement gaps	Ericsson

- R2-2110944	RAN2 protocol impacts on preconfigured Measurement Gap	DENSO CORPORATION

- R2-2111152	Signalling design on concurrent gaps	DENSO CORPORATION

- R2-2111184	Work plan of R17 NR and MR-DC measurement gap enhancements WI	MediaTek (Rapporteur), Intel (Rapporteur)

- R2-2111187	Discussion on RAN2 impacts for MG enhancement WI	MediaTek Inc.

- R2-2111189	RRC signaling for measurement gap enhancement	MediaTek Inc.

- R2-2111254	RAN2 impact from Rel-17 measurement gap enhancement	Apple

- R2-2111471	Report of [AT116-e][041][MGE] Concurrent MG (MediaTek)	MediaTek

- R2-2111472	Reply LS on R17 NR MG enhancements – Concurrent MG	RAN2

- R2-2111517	Pre-Configured MG (Intel)	Intel (Rapporteur)

- R2-2111518	Draft] Clarification for Pre-configured MG	Intel

- R2-2111541	[Draft] Clarification for Pre-configured MG	Intel

- R2-2111598	Clarification for Pre-configured MG	RAN2

- R2-2111601	Reply LS on Pre-configured MG	RAN2

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template