3GPP TSG RAN Meeting #88e										RP-2xxxxx

Electronic Meeting, June 29 – July 3, 2020

Status Report to TSG

Agenda item:			9.3.5

| WI / SI Name | Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_L1enh_URLLC-Perf |  |  |  |  |
| Unique ID | 830074 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191584 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: 09/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: 65% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Yan Cheng |
|  | Company | Huawei |
|  | Email | chengyan.cheng@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#94bis-e

Demodulation performance requirements

R4-2005526	Way Forward on NR URLLC performance requirements with ultra-low BLER

Decision:		Approved.

R4-2005527	Way forward on NR UE URLLC performance requirements

Decision:		Approved.

R4-2005528	Way forward on NR URLLC BS performance requirements

Decision:		Approved.

RAN4#95-e

Demodulation performance requirements

R4-2008805	Way Forward on ultra-low BLER requirements

Decision:		Approved.

R4-2008807	Way forward on NR UE URLLC performance requirements

Decision:		Approved.

R4-2008808	Simulation assumptions for NR URLLC UE performance requirements

Decision:		Approved.

R4-2008810	Way forward on NR URLLC BS performance requirements

Decision:		Approved.

R4-2008811	Simulation assumptions for NR URLLC BS performance requirements

Decision:		Approved.

2.4.2	Remaining Open issues

- Demodulation performance requirements

  - FFS whether to create URLLC FR2 requirements for ultra-low BLER related for both UE and BS.

  - FFS whether to create URLLC FR2 requirements for UE high reliability with higher BLER.

  - FFS whether URLLC UE requirements for Rel-15 features are release independent from Rel-15.

  - FFS necessity of introduction of RAN4 features and UE applicability for URLLC requirements for Rel-15 features.

  - FFS BS SCS test applicability for ultra-low BLER test.

  - FFS test applicability rule for FR1 and FR2 if BS declare to support both FR1 and FR2 for low latency and high reliability with higher BLER.

  - Performance requirements for UE FR1 URLLC

    - Test configurations for high reliability

      - MCS

      - Methodology for MCS selection

    - Test configurations for low latency

      - Number of HARQ process

      - MCS

      - Pre-emption indication for eMBB UE

        - Pre-emption probability

        - MCS

    - CQI reporting requirements for support of CQI table 3

      - Propagation channel

      - Target BLER in case AWGN conditions will be used

      - Test metric

      - FFS whether to introduce test applicable rules among CQI and FMCS test cases if CQI test cases introduced.

  - Performance requirements for BS FR1 URLLC

    - Test configurations for PUSCH requirements for high reliability with higher BLER

      - PUSCH aggregation factor for 15 kHz SCS.

      - Safety critical aspects clarification in 3GPP specification

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#94bis-e

- R4-2002971	View on BS demodulation requirement for URLLC in NR Rel-16	Samsung

- R4-2003181	Discussion on test method and requirements for Ultra-low BLER	Intel Corporation

- R4-2003182	Discussion on UE performance requirements for URLLC	Intel Corporation

- R4-2003183	Discussion on BS performance requirements for URLLC	Intel Corporation

- R4-2003631	Views on NR BS performance for URLLC	NTT DOCOMO, INC.

- R4-2003678	Discussion on URLLC high reliability test feasibility	Huawei, HiSilicon

- R4-2003679	Discussion and simulation for URLLC UE PDSCH demodulation requirements for high reliability	Huawei, HiSilicon

- R4-2003680	Discussion on URLLC UE performance requirements for low latency for verifying pre-emption	Huawei, HiSilicon

- R4-2003681	Discussion and simulation on URLLC UE performance requirements for verifying PDSCH mapping Type B and processing capabiltiy 2	Huawei, HiSilicon

- R4-2003682	Discussion on URLLC UE CQI reporting requirements	Huawei, HiSilicon

- R4-2003683	Discussion and simulation for URLLC BS PUSCH demodulation requirements for high reliability	Huawei, HiSilicon

- R4-2003684	Discussion and simulation on URLLC BS performance requirements for low latency	Huawei, HiSilicon

- R4-2003727	New WID on UE performance for advanced recevier with soft IC for inter-stream interference and IRC for inter-cell interference	Huawei, HiSilicon

- R4-2003728	Motivation paper of new WID on UE performance for advanced recevier with soft IC for inter-stream interference and IRC for inter-cell interference	Huawei, HiSilicon

- R4-2003826	Discussion on CQI reporting requirements for URLLC	Ericsson

- R4-2003827	Discussion on pre-emption indication	Ericsson

- R4-2003828	Views on UE URLLC performance requirements for Slot Aggregation	Ericsson

- R4-2003829	Views on UE URLLC performance requirements for Type B and PDSCH capability 2	Ericsson

- R4-2003842	URLLC ultra-low BLER test	Ericsson

- R4-2003843	URLLC BS reliability related requirement	Ericsson

- R4-2003844	URLLC BS latency related requirement	Ericsson

- R4-2003845	On FR1 and FR2 for URLLC	Ericsson

- R4-2003900	On NR Rel-16 high reliability BS demodulation test feasibility and methodology	Nokia, Nokia Shanghai Bell

- R4-2003901	On NR Rel-16 relaxed high reliability and low latency BS demodulation requirements	Nokia, Nokia Shanghai Bell

- R4-2004010	Views on UE demodulation requirements for URLLC	NTT DOCOMO, INC.

- R4-2004557	Views on URLLC Test Feasibility	Qualcomm Incorporated

- R4-2004781	Views on URLLC Test Cases	Qualcomm Incorporated

RAN4#95-e

- R4-2006060	On NR Rel-16 high reliability BS demodulation test feasibility and requirements	Nokia, Nokia Shanghai Bell

- R4-2006061	NR Rel-16 non-relaxed high reliability BS demodulation requirement simulation results	Nokia, Nokia Shanghai Bell

- R4-2006062	On NR Rel-16 relaxed high reliability and low latency BS demodulation requirements	Nokia, Nokia Shanghai Bell

- R4-2006207	On UE demodulation and CSI requirements with Ultra-low BLER	Apple

- R4-2006208	On UE demodulation and CSI requirements with higher BLER	Apple

- R4-2006325	Discussion and initial simulation results for URLLC ultra-low BLER requirement	Samsung

- R4-2006326	View on remain issues for URLLC performance requirements in NR Rel-16	Samsung

- R4-2006526	Discussion on URLLC requirements for Ultra-low BLER	Intel Corporation

- R4-2006527	Discussion on UE performance requirements for URLLC	Intel Corporation

- R4-2006528	Discussion on BS performance requirements for URLLC	Intel Corporation

- R4-2006582	NR Rel-16 relaxed high reliability and low latency BS demodulation requirement simulation results	Nokia, Nokia Shanghai Bell

- R4-2006656	Views on URLLC Ultra-low BLER Test Cases	Qualcomm Incorporated

- R4-2007141	Views on UE demodulation for URLLC requirements	NTT DOCOMO, INC.

- R4-2007187	Views on NR BS performance for ultra-low BLER	NTT DOCOMO, INC.

- R4-2007188	Views on NR BS performance for high-reliability and low-latency	NTT DOCOMO, INC.

- R4-2007190	Discussion and simulation on URLLC UE high reliability with ultra-low BLER	Huawei, HiSilicon

- R4-2007191	Discussion and simulation on URLLC BS high reliability with ultra-low BLER	Huawei, HiSilicon

- R4-2007192	Discussion and simulation on URLLC UE PDSCH demodulation requirements for high reliability with higher BLER	Huawei, HiSilicon

- R4-2007193	Discussion and simulation on URLLC UE performance requirements for PDSCH mapping Type B and processing capabiltiy 2	Huawei, HiSilicon

- R4-2007194	Discussion on URLLC UE performance requirements for low latency for pre-emption	Huawei, HiSilicon

- R4-2007195	Discussion on URLLC UE CQI reporting requrements	Huawei, HiSilicon

- R4-2007196	Discussion and simulation on URLLC BS PUSCH demodulation requirements for high reliability with higher BLER	Huawei, HiSilicon

- R4-2007197	Discussion and simulation on URLLC BS performance requirements for low latency	Huawei, HiSilicon

- R4-2007362	URLLC in BS specifications	Ericsson

- R4-2007363	URLLC BS demod rquirements	Ericsson

- R4-2007364	URLLC BS ultra-low BLER test	Ericsson

- R4-2007593	Discussion on URLLC UE requirements applicability	Intel Corporation

- R4-2007801	Views on URLLC High BLER Test Cases	Qualcomm Incorporated

- R4-2007929	Discussion on UE performance requirements for Pre-emption	Ericsson

- R4-2007930	Discussion on UE URLLC performance requirements for Slot Aggregation	Ericsson

- R4-2007931	URLLC UE test applicability and specification layout	Ericsson

- R4-2007932	Views on UE URLLC performance requirements for Type B and PDSCH capability 2	Ericsson

- R4-2007933	Discussion on UE URLLC performance requirements for Ultra low BLER	Ericsson

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template