3GPP TSG RAN meeting #89e										RP-20xxxx

Electronic Meeting, September 14 - 18, 2020

Status Report to TSG

Agenda item:			9.8.8

| WI / SI Name | NR Multicast and Broadcast Services |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_MBS |  |  |  |  |
| Unique ID | 860048 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201038 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 10% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Zhenzhen CAO |
|  | Company | Huawei |
|  | Email | caozhenzhen@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Due to COVID-19 pandemic, this WI has been rescheduled and started only from Q3/2020 which is 6 months delay compared to the original schedule agreed in RP- RP-193248. For the new schedule, TUs need to be allocated for WG meetings in Q4/2020 and onwards.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#102-E agreements

Agreements:

- For RRC_CONNECTED UEs, HARQ-ACK feedback is supported for multicast and no additional evaluation is needed to justify this.

  - FFS: The detailed HARQ-ACK feedback solutions, e.g., ACK/NACK based, NACK-only based.

  - FFS: HARQ-ACK feedback can be optionally disabled and/or enabled.

Agreements:

- For RRC_CONNECTED UEs, at least support group-common PDCCH with CRC scrambled by a common RNTI to schedule a group-common PDSCH, where the scrambling of the group-common PDSCH is based on the same common RNTI.

  - o   FFS: whether to support UE-specific PDCCH to schedule a PDSCH for MBS.

Agreements:

- For RRC_CONNECTED UEs, define/configure common frequency resource for group-common PDSCH.

  - FFS: whether to reuse the BWP framework or not

  - FFS: the relation between the common frequency resource and UE dedicated BWP, e.g., the common frequency resource is a MBS specific BWP, or the common frequency resource is confined within UE’s dedicated BWP, etc.

  - FFS: whether more than one common frequency resource can be configured per UE

Agreements:

- For RRC_CONNECTED UEs, at least support FDM between unicast PDSCH and group-common PDSCH in a slot based on UE capability.

  - FFS: TDM or SDM in a slot.

Agreements:

- For RRC_CONNECTED UEs, at least support slot-level repetition for group-common PDSCH.

  - FFS: whether enhancement is needed

Agreements:

- For RRC_CONNECTED UEs, existing CSI feedback can be used for multicast transmission.

  - FFS: whether enhancement is needed

2.1.2	Remaining Open issues

- Group scheduling mechanism for MBS in RRC_CONNECTED state, including enhancements to enable simultaneous operation with unicast reception

- Reliability improvement mechanisms for MBS in RRC_CONNECTED state

- Required changes for MBS in RRC_IDLE/ RRC_INACTIVE states

2.2	RAN2

2.2.1	Agreements

RAN2#111-E agreements

Focus initially on NR SA, TBD to what extent other scenarios NR DC, NE DC can be supported.

Confirm Will support PTM transmission in a cell.

Confirm that We will, for multicast services introduce support for PTP and PTM transmission of shared traffic delivered by 5GC, at least for connected mode (this is not intended to exclude other cases)

For a UE, gNB dynamically decides whether to deliver multicast data by PTM or PTP (Shared delivery)

FFS which layer(s) handles reliability (in general), inorder delivery / duplicate handling, and it is FFS how it works at PTM PTP switch.

Focus on MBS-MBS scenario initially (i.e. shared delivery), including both PTM and PTP (if applicable). Other scenarios later, TBD.

Requirements for lossless mobility are TBD. Assume for now that R2 will anyway discuss service continuity functionality for low or no data loss.

R2 assumes that for Rel-17 NR multicast Mobility in Connected mode, handover (including variants) is the baseline, TBD exactly which variants.

R2 expect that there may be HARQ with feedback (for PTM) and this is specified by R1.

2.2.2	Remaining Open issues

- L2 architecture for MBS

- Dynamic switch of MBS between PTP/PTM with service continuity

- Solutions for mobility with service continuity.

- Solutions of MBS for UEs in RRC_IDLE/ RRC_INACTIVE states

2.3	RAN3

2.3.1	Agreements

RAN3#109-e agreements

There are 67 papers [1]-[67] submitted for this Work item, 11 email discussions were handled during the e-Meeting, with a list of agreements and working assumptions achieved.

About RAN Architecture

Agreements:

- Use existing NG-RAN architecture to support NR MBS.

- No MCE entity/node in RAN architecture.

- No SYNC protocol for this release.

- gNB makes the decision on using PTP or PTM over the radio.

- First focus on standalone (i.e. non-MR-DC) scenarios.

- Counting procedures for multicast are not introduced in Rel-17

Working Assumptions:

- For 5GC shared MBS traffic delivery of user data to a gNB, we shall use shared NG-U transport, regardless of delivery method over the radio.

- use “PTP” and “PTM” over the radio: definitions of “PTP” and “PTM”  in RAN3 are pending until basic RAN1/2 decisions are made.

About MBS Session

Agreements:

- An MBS session is denoted by an MBS session identifier unique within the PLMN.

- MBS Session Resources: the term to denote NG-RAN resources for control and delivery of MBS user data, to be used on NG, Xn, F1 and E1.

- We Define MBS session resource in analogy with PDU session resource, e.g. including radio part, CP part, NG-UP part, MBS context in RAN.

- MBS session resource establishment is requested by 5GC (similarly to the PDU session establishment for unicast).

- RAN may request MBS session resource UP establishment, e.g. in handover (FFS). The signaling procedure (e.g. nested in handover signaling or new procedure, whether a single procedure is used or not) is FFS.

- For multicast, the gNB determines the area in which MBS user data needs to be provided by knowledge of the UEs that have joined the MBS Session.

- For multicast, the area in which MBS user data needs to be provided may be further limited by the multicast service area; input from SA2 expected.

- For multicast, the area in which the MBS user data needs to be provided is deduced from UE Context data.

Working Assumptions：

- One or more QoS flows may be used within a single MBS session.

- Each MB QoS flow belongs to one MBS Session.

- Each MB QoS flow is associated with a QoS profile.

- NR MBS supports both GBR and non-GBR QoS.

- One Shared NG-U tunnel is used per MBS session.

- For multicast, same QoS requirements are applicable regardless of whether PtP or PtM is selected by NG-RAN. [Input from SA2 is needed]

About Service Continuity

Agreements:

- Prioritize work on support of mobility scenarios of UEs moving from a cell with established MBS session resource to another cell with established or to be established MBS session resource.

- For the prioritized scenario, intra-CU mobility and Xn/NG based inter-gNB mobility will be considered.

- Xn Handover Request and the NG Handover Request message should contain MBS context information for the UE

- The F1AP UE context should contain MBS context information.

- The MBS configuration decided at target gNB is sent to the UE via the source gNB (details e.g. RRC container etc. pending RAN2 progress).

Working Assumptions：

- The UE Context to be transferred to the target gNB contains information about the MBS Session(s) the UE joined. Details are FFS.

- In RRC_CONNECTED state, the MBS multicast tree is updated between the gNB and the MB-UPF at least for the first UE joining an MBS multicast session at a gNB. Similarly, the MBS multicast tree is updated between the target gNB and the MB-UPF at least for the first UE requesting an MBS multicast session and accepted into the target gNB.

2.3.2	Remaining Open issues

- PTP/PTM decision in case of disaggregated gNB.

- Session management over NG interface.

- Bearer management over F1 interface.

- Service continuity- signaling procedures.

- Service continuity- minimizing data loss.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

In SA2#140E meeting, an LS to SA, RAN, RAN2 and RAN3 has been approved in S2-2006044, with the following agreements:

-	SA2 will develop means to provide QoS requirements for an MBS Session to RAN nodes.

-	SA2 agrees that for N3 transport of the shared delivery method of MBS data, GTP-U tunnelling using a transport layer IP multicast method and shared N3 (GTP-U) Point-to-Point tunnel shall be supported from MB-UPF to NG-RAN nodes. This tunnel can use either IP multicast transport (NG-RAN sends IGMP/MLD Join/Leave to a multicast router) or point-to-point unidirectional N3 tunnels from MB-UPF to NG-RAN nodes. For unicast transport there shall be 1-1 mapping between MBS Session and GTP-U tunnel towards a RAN node, and for multicast transport there shall be 1-1 mapping between MBS Session and the GTP-U tunnel.

-	SA2 agreed that the UE shall be able to receive on-going data of a multicast MBS session while in CM-CONNECTED state.

-	Based on SA plenary decisions, Key Issue #5 ("Support of Broadcast TV Video and Radio communication services") is out of scope of Rel-17.

3.1.2	Remaining Open issues with cross-TSG impacts

Some questions in S2-2006044 should be answered and taken into account by TSG RAN and RAN WGs.

- There are different proposals how to handle the CM-IDLE/CM-CONNECTED state transitions:

  - UE within a  multicast MBS session shall stay in CM-CONNECTED state,

  - UE can receive data of a multicast MBS session also while in CM-IDLE state.

  - UEs can transition into CM-IDLE while no multicast MBS data are transmitted.

  - Some solutions propose that 5G CN may trigger notification to CM-IDLE and/or CM-CONNECTED mode UEs (e.g. paging CM-IDLE mode UEs) for establishing transmission resources for an multicast MBS session when data of an multicast MBS session are ready to be delivered.

  - Some solutions propose that the multicast MBS session can be deactivated by the network while no multicast MBS data are transmitted to save power.

  - Some solutions propose that the network can activate the multicast MBS session and trigger notification to UEs when multicast MBS data are transmitted again.

SA2 would appreciate RAN2 and RAN3 feedback on the above and comments, if any.

- Some Xn/N2 handover solutions in the SA2 study are documented in the TR.

  - Some solutions consider to have temporary MBS data forwarding from S-RAN to the T-RAN, to address potential data loss or duplication in case of a UE moving to a T-RAN supporting 5MBS.

  - Some solutions have left forwarding FFS and would appreciate RAN feedback on possibilities for forwarding at Xn/N2 handovers with considerations of minimization of data loss, data duplication and complexity.

  - Some solutions introduce HO for local MBS service that can only transmit data in a certain area, which has impact on RAN for service area restriction.

SA2 would appreciate RAN2 and RAN3 feedback and considerations on these solutions and topics.

- SA2 is debating whether broadcast (i.e. without the network’s awareness about UEs receiving broadcast contents and for other use cases than the ones excluded already for Rel-17) should be further down-scoped in Rel-17 for remaining broadcast requirement in the SID. Some companies have provided solutions on broadcast (which are documented in the TR). SA2 would like to ask SA, RAN, RAN2 and RAN3 for feedback on broadcast support in Rel-17.

- Some solution suggests the 5GC sends MBS assistance information to RAN for PTP/PTM delivery method decision and switching.

SA2 would appreciate RAN2 and RAN3 feedback on the above and comments, if any.

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#102-E contributions:

- R1-2006232	NR MBS work plan	CMCC, Huawei, HiSilicon

- R1-2007001	FL summary on NR Multicast and Broadcast Services	Moderator (CMCC)

- R1-2007089  Summary#1 on NR Multicast and Broadcast Services  Moderator (CMCC)

- R1-2007235  Summary#2 on NR Multicast and Broadcast Services  Moderator (CMCC)

- R1-2007341  Summary#3 on NR Multicast and Broadcast Services  Moderator (CMCC)

- R1-2005249	Resource configuration and group scheduling for RRC_CONNECTED UEs	Huawei, HiSilicon

- R1-2005406	Discussion on mechanisms to support group scheduling for RRC_CONNECTED UEs	vivo

- R1-2005436	Mechanisms to Support Group Scheduling for RRC_CONNECTED UEs	ZTE

- R1-2005531	Group Scheduling Mechanisms to Support 5G Multicast / Broadcast Services for RRC_CONNECTED Ues	Nokia, Nokia Shanghai Bell

- R1-2005589	Considerations on MBMS group scheduling for RRC_CONNECTED UEs	Sony

- R1-2005693	Discussion on group scheduling mechanism for RRC_CONNECTED UEs in MBS	CATT

- R1-2005898	Group Scheduling for NR-MBS	Intel Corporation

- R1-2006013	Group scheduling for NR Multicast and Broadcast Services	OPPO

- R1-2006173	On Mechanisms to support group scheduling for RRC_CONNECTED UEs	Samsung

- R1-2006233	Discussion on group scheduling mechanisms in NR MBS	CMCC

- R1-2006320	Support of group scheduling for RRC_CONNECTED UEs	LG Electronics

- R1-2006631	On group scheduling mechanism for NR multicast and broadcast	Convida Wireless

- R1-2006830	Views on group scheduling for Multicast RRC_CONNECTED UEs	Qualcomm Incorporated

- R1-2006918	Mechanism for group scheduling of RRC_CONNECTED UEs in NR	Ericsson

- R1-2005250	Mechanisms to improve reliablity for RRC_CONNECTED UEs	Huawei, HiSilicon

- R1-2005407	Discussion on mechanisms to improve reliability for RRC_CONNECTED UEs	vivo

- R1-2005437	Mechanisms to Improve Reliability for RRC_CONNECTED UEs	ZTE

- R1-2005532	Mechanisms for 5G Multicast / Broadcast Reliability Improvements for RRC_CONNECTED Ues			Nokia, Nokia Shanghai Bell

- R1-2005590	Considerations on MBMS reliability for RRC_CONNECTED UEs	Sony

- R1-2005694	Discussion on reliability improvement mechanism for RRC_CONNECTED UEs in MBS	CATT

- R1-2005899	Mechanisms to Improve Reliability for NR-MBS	Intel Corporation

- R1-2006014	UL feedback for RRC-CONNECTED UEs in MBMS	OPPO

- R1-2006174	On Mechanisms to improve reliability for RRC_CONNECTED Ues	Samsung

- R1-2006234	Discussion on reliability improvement in NR MBS	CMCC

- R1-2006321	Mechanisms to improve reliability of Broadcast/Multicast service	LG Electronics

- R1-2006632	On reliability enhancement for NR multicast and broadcast	Convida Wireless

- R1-2006831	Views on UE feedback for Multicast RRC_CONNECTED UEs	Qualcomm Incorporated

- R1-2006863	HARQ-based time-interleaving for NR Multicast/Broadcast	BBC

- R1-2006919	Mechanisms to improve reliability for RRC_CONNECTED UEs receiving PTM transmission			Ericsson

- R1-2005272	Discussion on multicast support for IDLE/INACTIVE UEs	Huawei, HiSilicon

- R1-2005408	Discussion on basic functions for broadcast/multicast for RRC_IDLE/RRC_INACTIVE UEs			vivo

- R1-2005438	Basic Functions for Broadcast or Multicast for RRC_IDLE or RRC_INACTIVE UEs	ZTE

- R1-2005533	Basic Functions for Broadcast / Multicast for  RRC_IDLE / RRC_INACTIVE Ues	Nokia, Nokia Shanghai Bell

- R1-2005695	Discussion on basic functions for broadcast/multicast for RRC_IDLE/RRC_INACTIVE UEs			CATT

- R1-2006015	Discussion on enhancements for IDLE and INACTIVE state UEs	OPPO

- R1-2006175	On Basic functions for broadcast/multicast for RRC_IDLE/RRC_INACTIVE UEs	Samsung

- R1-2006235	Discussion on NR MBS in RRC_IDLE RRC_INACTIVE states	CMCC

- R1-2006322	Basic function for broadcast/multicast	LG Electronics

- R1-2006832	Views on group scheduling for Multicast RRC_IDLE/INACTIVE UEs	Qualcomm Incorporated

- R1-2006920	Basic functions for broadcast/multicast for RRC_IDLE/RRC_INACTIVE UEs	Ericsson

- R1-2005439	Preliminary Simulation Results of Rel-17 MBS	ZTE

- R1-2005534  Simulation assumptions and evaluation scenarios for 5G Multicast Services	Nokia, Nokia Shanghai Bell

- R1-2006016	PUCCH resource allocation for UL feedback in MBMS	OPPO

- R1-2006236	On R17 NR MBS WI	CMCC

- R1-2006410	Performance evaluation of HARQ for NR multicast	Huawei, HiSilicon

- R1-2006658	Other issues for Rel-17 MBS	vivo

- R1-2006861	MIMO support in NR Multicast/Broadcast	BBC

- R1-2006921	Assumptions for Performance Evaluations of NR-MBS	Ericsson

RAN2#111-e contributions:

- R2-2006569	Radio Bearer based Multicast PTM and PTP mode switching 	TCL Communication Ltd.

- R2-2006574	 Overview on NR MBS Architecture	MediaTek Inc.

- R2-2006575	UE Reception Model of NR MBS Radio Bearer and its Dynamic PTM/PTP switch	MediaTek Inc.

- R2-2006576	Reliability Improvement for NR MBS Reception	MediaTek Inc.

- R2-2006593	Discussion on Requirement and Architecture of MBS	CATT

- R2-2006594	Discussion on Dynamic PTM and PTP Switch with Service Continuity	CATT

- R2-2006595	Discussion on Mobility with Service Continuity in RRC_CONNECTED	CATT

- R2-2006596	Discussion on the Reliability of Broadcast/Multicast Service	CATT

- R2-2006597	Consideration on Idle and Inactive mode UEs	CATT

- R2-2006793	NR Multicast Radio Bearer Architecture aspects	Qualcomm Inc

- R2-2006794	NR Multicast dynamic PTM PTP switch with service continuity	Qualcomm Inc

- R2-2006795	NR Multicast services and configuration for UEs in different RRC states 	Qualcomm Inc

- R2-2006796	NR Multicast mobility enhancements with service continuity	Qualcomm Inc

- R2-2006801	Discussion on MBS reception of idle or inactive mode UE	OPPO

- R2-2006802	Discussion on mobility with MBS Service continuity	OPPO

- R2-2006803	Dynamic PTM and PTP switching with service continuity	OPPO

- R2-2006804	General considerations for MBS in RRC_CONNECTED	OPPO

- R2-2006827	Scenarios and Requirements for Mobility with Service Continuity	MediaTek Inc.

- R2-2006952	Consideration of L2 protocol impact by MBS	Intel Corporation

- R2-2006982	Dynamic change between PTM and PTP transmission in gNB	Nokia, Nokia Shanghai Bell

- R2-2006983	Scope and solution approach for NR MBS	Nokia, Nokia Shanghai Bell

- R2-2006984	Service Continuity for Connected mode UE	NEC

- R2-2007014	Some consideration for IDLE mode and IN_ACTIVE mode UE	NEC

- R2-2007015	Simultaneous transmission of multicast/unicast	NEC

- R2-2007024	Rel-17 NR MBS workplan	Huawei, CMCC, HiSilicon

- R2-2007025	Stage 2 aspects for NR MBS	Huawei, HiSilicon

- R2-2007026	Dynamic switch between PTP and PTM for MBS bearer	Huawei, HiSilicon

- R2-2007027	Service continuity during mobility for MBS	Huawei, HiSilicon

- R2-2007028	Reliability enhancement and dynamic control of transmission area for NR MBS	Huawei, HiSilicon

- R2-2007029	IDLE/INACTIVE UE support for NR MBS	Huawei, HiSilicon

- R2-2007033	Overview of NR MBS	vivo

- R2-2007034	Dynamic PTM PTP switch for RRC Connected UE	vivo

- R2-2007035	MBS Service Continuity for RRC Connected UE	vivo

- R2-2007036	Discussion on dynamic control of transmission area for MBS	vivo

- R2-2007037	Discussion on Idle and Inactive mode UEs	vivo

- R2-2007053	Consideration on switching between PTP and PTM	Spreadtrum Communications

- R2-2007054	Discussion on Mobility with Service continuity for connected UE	Spreadtrum Communications

- R2-2007055	MBS for Idle and Inactive mode UE	Spreadtrum Communications

- R2-2007124	RAN2 Study on the NR MBMS	Apple

- R2-2007134	Discussion on delivery mode switch with service continuity in NR multicast	KT Corp.

- R2-2007177	NR multicast architecture and SC-PTM	Sony

- R2-2007178	NR multicast in connected mode	Sony

- R2-2007248	Counting scheme for dynamically switching PTM and PTP	ITRI

- R2-2007262	NR Multicast in Idle and Inactive mode	Ericsson

- R2-2007412	Initial considerations of NR Multicast	CMCC

- R2-2007413	Discussion on dynamic delivery mode switch	CMCC

- R2-2007414	Discussion on MBS mobility with service continuity	CMCC

- R2-2007415	Discussion on MBS dynamic area control and reliability enhancements	CMCC

- R2-2007416	Discussion on MBS supported UEs in RRC_IDLE and RRC_INACTIVE states	CMCC

- R2-2007442	Scope and Architecture analysis of NR MBS	ZTE, Sanechips

- R2-2007443	Delivery mode switching for NR MBS	ZTE, Sanechips

- R2-2007444	Discussion about basic mobility support in NR MBS	ZTE, Sanechips

- R2-2007445	Miscellaneous issues in NR MBS	ZTE, Sanechips

- R2-2007446	MBS for UE in RRC_INACTIVE/RRC_IDLE State	ZTE, Sanechips

- R2-2007466	Protocols and Dynamic Switching for 5G MBS PTP and PTM	Lenovo, Motorola Mobility

- R2-2007467	PDCP Count Value Alignment to support of Loss-less handover for 5G MBS	Lenovo, Motorola Mobility

- R2-2007550	Discuss NR MBS architecture and protocol stack	Futurewei

- R2-2007551	Discuss dynamic change of MBS delivery method	Futurewei

- R2-2007552	Support MBS service continuity with mobility	Futurewei

- R2-2007628	Mobility for NR MBS	Ericsson

- R2-2007631	Protocol structure and bearer modelling for NR MBS	Ericsson

- R2-2007633	Mechanisms to improve reliability for UEs in RRC_CONNECTED	Ericsson

- R2-2007636	General framework for MBS	Intel Corporation

- R2-2007637	Dynamic switch between PTM and PTP for service continuity	Intel Corporation

- R2-2007639	Overview of NR MBS work item	Ericsson

- R2-2007672	On Stage-2 aspects and overview of NR MBS 	Samsung

- R2-2007673	RRC IDLE/ INACTIVE aspects of NR MBS 	Samsung

- R2-2007774	Initial consideration of NR MBS	Kyocera

- R2-2007896	Group Based MBS Notification for Idle/Inactive mode UEs	MediaTek Inc.

- R2-2007991	MBS service continuity	LG Electronics Inc.

- R2-2007992	Dynamic bearer type change	LG Electronics Inc.

- R2-2007993	Consideration on BWP and beam in NR multicast	LG Electronics Inc.

- R2-2008031	Discussion on user-plane structure for NR multicast	LG Electronics Inc.

- R2-2008032	Discussion on reliability improvement and UL feedback in NR multicast	LG Electronics Inc.

- R2-2008052	NR MBS solution for UE in RRC_IDLE or RRC_INACTIVE state	CHENGDU TD TECH LTD.

- R2-2008061	MBS Mobility for Connected Mode UEs	Samsung

- R2-2008062	Reliability Enhancement for MBS	Samsung

- R2-2008063	Transfer Type Change with Service Continuity	Samsung

RAN3#109-e contributions:

- R3-204648	Discussion on the NG-RAN architecture enhancement for MBS	ZTE

- R3-204649	Discussion on the split gNB architecture enhancement for MBS	ZTE

- R3-204650	[Draft] LS on NR Multicast and Broadcast Services	ZTE

- R3-204688	Work Plan for Rel-17 NR Multicast and Broadcast Services	Huawei, CMCC

- R3-204689	NG-RAN Architecture to support NR MBS	Huawei

- R3-204690	Service continuity Scenarios during mobility for MBS	Huawei, LGU+

- R3-204691	Service continuity CP and UP aspects during mobility	Huawei, LGU+

- R3-204692	Dynamic switch between PTP and PTM	Huawei

- R3-204693	Dynamic Control of the MBS Transmission Area	Huawei

- R3-204702	5G MBS RAN Architecture	Qualcomm Incorporated

- R3-204703	QoS/bearer model and session management	Qualcomm Incorporated

- R3-204704	MBS Service continuity	Qualcomm Incorporated

- R3-204705	Dynamic PTM and PTP switching	Qualcomm Incorporated

- R3-204744	MBS architecture discussion	Intel Corporation

- R3-204841	5MBS Scope and Structuring of RAN3 work	Nokia, Nokia Shanghai Bell

- R3-204843	Enhancements to NG-RAN architecture for 5MBS	Nokia, Nokia Shanghai Bell

- R3-204844	5MBS Control Plane impact of mobility with service continuity	Nokia, Nokia Shanghai Bell

- R3-204845	5MBS User Plane impact of mobility with service continuity	Nokia, Nokia Shanghai Bell

- R3-204846	Key Principles for PtP-PtM Switching	Nokia, Nokia Shanghai Bell

- R3-204885	Overview of NR MBS	vivo

- R3-204886	Counting the MBS interest	vivo

- R3-204887	Mobility support for the switching between PTP and PTM	vivo

- R3-204920	Overview on NG RAN to support NR Multicast and Broadcast Services	Lenovo, Motorola Mobility

- R3-204921	Mode Decision and Dynamic Switching between PTM and PTP	Lenovo, Motorola Mobility

- R3-204922	Support of Loss-less handover for 5G MBS	Lenovo, Motorola Mobility

- R3-204923	5G MBS Transmission Mode and Area Control	Lenovo, Motorola Mobility

- R3-205032	On NG-RAN Architecture for 5G MBS	Ericsson

- R3-205033	Support of Basic Mobility with Service Continuity	Ericsson

- R3-205034	On NG-RAN support for dynamic change between PTP and PTM with service continuity	Ericsson

- R3-205035	Dynamic Control of Broadcast/Multicast Transmission Area	Ericsson

- R3-205036	On mobility to and from non-supporting NG-RAN nodes	Ericsson

- R3-205120	Discussion on service continuity between MBS-capable cells	CATT

- R3-205121	Discussion on Uu mode selection in disaggregated gNBs	CATT

- R3-205141	Discussion on MBS session management	CATT

- R3-205203	[TP for BL CR for 38.401] Overall NG-RAN architecture for NR MBS	Ericsson

- R3-205242	Consideration on basic mobility in NR MBS	ZTE

- R3-205243	Consideration on service continuty of basic mobility in NR MBS	ZTE

- R3-205244	Discussion about the procedure of delivery mode switching	ZTE

- R3-205245	Discussion about the bearer configuration for dlivery mode switching	ZTE

- R3-205246	Discussion on multicast/broadcast transmission area	ZTE

- R3-205247	Dynamic transmission area control in CU/DU split scenario	ZTE

- R3-205248	Consideration on the control information in NR MBS	ZTE

- R3-205253	Switching between multicast and unicast in RAN	LG Electronics

- R3-205351	Consideration on Mobility with Service Continuity	LG Electronics

- R3-205364	NG-RAN Architecture Discussion for MBS	CATT

- R3-205365	Consideration on MBSFN Transmission Area	CATT

- R3-205366	Consideration on Transmission Area for SC-PTM	CATT

- R3-205367	Consideration on F1 MBS Transport Mode	CATT

- R3-205396	Necessary Enhancements to NG-RAN Architecture	Samsung

- R3-205397	Addition of MBS feature	Samsung

- R3-205398	Dynamic Change Between PTP and PTM with Service Continuity	Samsung

- R3-205424	Consideration on Dynamic Control of the Broadcast/Multicast Transmission Area	LG Electronics

- R3-205443	MBS mobility with service continuity	CMCC

- R3-205444	Requirements and NG-RAN architecture to support MBS	CMCC

- R3-205495	CB: # 14_MBS_General - Summary of email discussion	Huawei - moderator

- R3-205496	CB: # 15_MBS_Architecture - Summary of email discussion	Huawei - moderator

- R3-205497	CB: # 16_MBS_Bearers_SessionMgmt - Summary of email discussion	Qualcomm - moderator

- R3-205498	CB: # 17_MBS_Mobility_SvcCont - Summary of email discussion	Ericsson - moderator

- R3-205499	CB: # 18_MBS_Mobility_SvcCont_CPUP - Summary of email discussion	Nokia - moderator

- R3-205500	CB: # 19_MBS_PTP-PTM_DynChange - Summary of email discussion	Samsung - moderator

- R3-205506	CB: # 39_MBS_UP_count  - Summary of email discussion	Lenovo - Moderator

- R3-205641	Introduction of 5MBS	Nokia, Nokia Shanghai Bell

- R3-205684	Introduction of NR MBS	Huawei

- R3-205685	CB: # 20_MBS_DynTXareaCtrl - Summary of email discussion	Ericsson - moderator

- R3-205686	CB: # 22_MBS_Counting - Summary of email discussion	Vivo - moderator

- R3-205687	CB: # 23_MBS_Mobility2NonSupporting - Summary of email discussion	Ericsson - moderator

- R3-205688	CB: # 21_MBS_CtrlInfo - Summary of email discussion	ZTE - moderator

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template