3GPP TSG RAN meeting #92e										RP-21xxxx

Electronic Meeting, June 14-18, 2021

Status Report to TSG

Agenda item:			10.6.1

| WI / SI Name | Additional enhancements for NB-IoT and LTE-MTC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NB_IOTenh4_LTE_eMTC6 |  |  |  |  |
| Unique ID | 860044 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201306 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 55% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG 1 |
| --- | --- | --- |
| Rapporteur | Name | Yubo YANG Emre YAVUZ |
|  | Company | Huawei Ericsson |
|  | Email | yangyubo1@huawei.com emre.yavuz@ericsson.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

In RAN1#104b-e meeting, 28 contributions [1-28] were submitted, and the following agreements were achieved.

For NB-IoT 16-QAM:

Agreement

Confirm the working assumption that the following TBS indices are introduced for downlink with modification in RED:

|  | 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 14 | 256 | 552 | 840 | 1128 | 1416 | 1736 | 2280 | 2856 |
| 15 | 280 | 600 | 904 | 1224 | 1544 | 1800 | 2472 | 3112 |
| 16 | 328296 | 632 | 968 | 1288 | 1608 | 1928 | 2600 | 3240 |
| 17 | 336 | 696 | 1064 | 1416 | 1800 | 2152 | 2856 | 3624 |
| 18 | 376 | 776 | 1160 | 1544 | 1992 | 2344 | 3112 | 4008 |
| 19 | 408 | 840 | 1288 | 1736 | 2152 | 2600 | 3496 | 4264 |
| 20 | 440 | 904 | 1384 | 1864 | 2344 | 2792 | 3752 | 4584 |
| 21 | 488 | 1000 | 1480 | 1992 | 2472 | 2984 | 4008 | 4968 |

Agreement

Confirm the working assumption:

- For standalone and guardband deployments, the downlink TBS entries between 14 (TBS of 2856 for I_SF=7) and 21 are used for 16QAM.

Agreement

For both uplink and downlink

- 16-QAM is not applied to C-RNTI from CSS.

- 16-QAM is not applied to EDT.

Working Assumption

The DCI size is not increased to support 16-QAM in uplink and downlink.

Agreement

The following options on the indication of downlink 16-QAM can be considered:

- Option 1: MCS field is increased to 5 bits to indicate modulation and TBS, and repetition field is reduced to 3 bits to indicate the repetition number;

- Option 2: MCS field is 4 bits to indicate TBS, and repetition field is reduced to 3 bits to indicate the repetition number;

  - 1 bit is used to indicate legacy QPSK or 16QAM

- Option 3: MCS field is 4 bits to indicate modulation and TBS

  - A reserved state of MCS field indicates use of 16QAM,

  - Repetition field indicates 16QAM MCS if 16QAM is indicated to be used.

- Option 4: MCS is 4 bits,

  - If repetition is indicated as one, 16QAM and QPSK can be indicated by MCS field;

  - If repetition is indicated larger than one, the legacy QPSK MCS can be indicated by MCS field.

- Option 5: {repetition, MCS} are indicated by 8 bits (a combination of the MCS field and repetition field)

- Note: other options are not precluded.

Agreement

For downlink power allocation to support 16QAM:

- For standalone and guard-band deployments:

  - Option 1: Two power ratios are signaled

    - NPDSCH EPRE to NRS EPRE in symbols with NRS

    - NPDSCH EPRE to NRS EPRE in symbols without NRS

  - Option 2: the power ratio of NPDSCH EPRE to NRS EPRE in symbols with NRS is signaled, assuming the same transmit power of different symbols.

  - Option 3: the power ratio of NPDSCH EPRE to NRS EPRE in symbols without NRS is signaled, assuming the same transmit power of different symbols.

  - If the signaling(s) is(are) not indicated, the legacy power allocation is used.

    - i.e., the ratio of NPDSCH EPRE to NRS EPRE is 0dB for one NRS antenna port, and -3dB for two NRS antenna ports

- For inband deployments, the power ratio of NRS EPRE to CRS EPRE is signaled in addition to the signaling for standalone and guard-band deployments.

  - FFS to reuse the existing parameter nrs-CRS-PowerOffset.

- FFS: Whether UE specific or cell-specific or carrier-specific signaling is used

Agreement

If 16-QAM is configured for NPDSCH, the channel quality report for 16-QAM is based on NPDSCH transport block that achieves an error probability not exceeding 10% BLER.

For eMTC 14-HARQ:

Agreement

In Rel-17, for the 14 HARQ processes feature, PUCCH repetition is not supported with HARQ-ACK bundling.

Conclusion

In Rel-17, the 14 HARQ processes feature is not supported when the multi-TB grant feature is enabled.

Agreement

In Rel-17, for the 14 HARQ process feature the HARQ-ACK delay solution will be down-selected in RAN1#105-e from:

- Alt-1: The HARQ-ACK delay is determined through an expression consisting of different subframe types (Using a similar principle as the PDSCH scheduling delay).

  - FFS: The expression consisting of different subframe types.

  - FFS: Signaling Details.

- Alt-2: The HARQ-ACK delay is determined following the legacy approach. That is, the “HARQ-ACK delay” is kept expressed in terms of “absolute subframes”.

  - FFS: The percentage of presence of non-BL/CE DL subframes and non-BL/CE UL subframes to be handled.

  - FFS: HARQ-ACK delay values and length of the HARQ-ACK delay set.

  - FFS: Signaling Details.

The following aspects will be considered towards the down-selection of one of the two alternatives (i.e., Alt-1 or Alt-2) for the HARQ-ACK delay solution:

- Total number of bits required in DCI

- Scenarios that can be handled, including:

  - different numbers of scheduled HARQ processes per burst (including dynamically switching between more than 10 HARQ processes and 10 or less HARQ processes)

  - different % of invalid subframes for both 10 and 40 SF long bitmaps

- Robustness against loss of DCIs

- Flexibility

- RRC signaling overhead

For eMTC maximum DL TBS of 1736 bits:

Agreement

The working assumption on the value of N is confirmed for the calculation of the number of soft channel bits based on the equation:

where N=8.

Agreement

The soft channel bits for UEs supporting maximum DL TBS of 1736 bits is 43008 bits.

Agreement

Send an LS to RAN2 informing them of RAN1’s decisions on the following:

- The soft channel bits for UEs supporting maximum DL TBS of 1736 bits is 43008 bits.

- The 1736 bits DL TBS feature is enabled by unicast RRC configuration.

R1-2103942	LS on Agreements Related to Support of a maximum DL TBS of 1736 bits as a Rel-17 optional UE capability	RAN1, Sony

In RAN1#105-e meeting, 20 contributions [29-48] were submitted, and the following agreements were achieved.

For NB-IoT 16-QAM:

Agreement

Support 16-QAM for multi-TB scheduling.

Working Assumption

Support 16-QAM for NPUSCH in PUR procedure.

- FFS on support of 16-QAM for NPDSCH in PUR procedure.

Agreement

Confirm the working assumption.

The DCI size is not increased to support 16-QAM in uplink and downlink.

Agreement

For the indication of 16-QAM in downlink:

- The “Modulation and coding scheme” field in DCI Format N1 is utilized as in legacy for scheduling QPSK.

- One reserved state in the “Modulation and coding scheme” field in DCI Format N1 is utilized to indicate the use of 16QAM.

- The “Repetition number” field in DCI Format N1 is utilized to indicate the TBS indices for 16-QAM in DL when the reserved state in MCS field is indicated.

- FFS: The manner of distinguishing the different ranges of TBS indices for “Stand-alone/Guard-band” (i.e., I_TBS indices from 14 to 21) and “In-band” (i.e., I_TBS indices from 11 to 17) deployments.

Working Assumption

For downlink power allocation to support 16QAM:

- For standalone and guard-band deployments:

  - One power ratio is signaled optionally

    - NPDSCH EPRE to NRS EPRE in symbols without NRS

  - The same transmit power is assumed across different symbols.

  - If the signaling is not indicated, the legacy power allocation is used.

    - i.e., the ratio of NPDSCH EPRE to NRS EPRE is 0dB for one NRS antenna port, and -3dB for two NRS antenna ports

- UE specific signaling is used

Agreement

Introduce a new term in uplink power control of NPUSCH using 16-QAM. FFS on the details.

Agreement

When configured with downlink 16-QAM, the channel quality can be reported in MAC CE.

- FFS on support in Msg3 in connected mode

Agreement

On the indication of downlink 16-QAM, when the reserved state in MCS field is indicated, the “Repetition number” field in DCI Format N1 is utilized to indicate the TBS indices

- From 14 to 21 for standalone/guardband deployments,

- From 11 to 17 for inband deployment.

- FFS: How UE distinguishes the deployment

Working Assumption

For the indication of 16-QAM in uplink

- The “Modulation and coding scheme” field in DCI Format N0 is utilized as in legacy for scheduling QPSK.

- One reserved state in the “Modulation and coding scheme” field in DCI Format N0 is utilized to indicate the use of 16QAM.

- The “Repetition number” field in DCI Format N0 is utilized to indicate the TBS indices (i.e., I_TBS indices from 14 to 21) for 16-QAM in UL.

Agreement

For CQI table for downlink 16-QAM, down-select between following options in RAN1#106-e:

- Option 1: More than three candidate values for 16-QAM are added in the legacy table.

  - FFS: Which of the legacy entries are removed

- Option 2: Three candidate values for 16-QAM are added in the legacy table.

- Option 3: A new CQI table is defined for 16-QAM based on the eMTC table (CQI Tables in 36.213) as a starting point

Agreement

For downlink power allocation to support 16QAM:

- For inband deployments, a power ratio is signaled in addition to the signaling for standalone and guard-band deployments which in this case applies to “symbols with NRS” and “symbols without NRS nor CRS”. Down-select from the following options in RAN1#106-e:

  - Alt 1:

    - The existing parameter nrs-CRS-PowerOffset is reused for same PCI case, and is signaled for different PCI case.

    - The same transmit power of different symbols is assumed as to derive from nrs-CRS-PowerOffset the NPDSCH EPRE in symbols with CRS.

  - Alt 2:

    - the power ratio between NPDSCH EPRE and NRS EPRE in symbols with CRS is signaled

  - FFS: NPDSCH EPRE to NRS EPRE in symbols with NRS

FFS: Whether UE specific or cell-specific or carrier-specific signaling is used

For eMTC 14-HARQ:

Agreement

In Rel-17, for the 14 HARQ process feature the HARQ-ACK delay solution will be supported with multiple solutions: Alt-1 for full flexibility and Alt-2e for support of legacy delay

Alt-1: The HARQ-ACK delay is determined through an expression consisting of different subframe types (Using a similar principle as the PDSCH scheduling delay).

  - Without using more than 6 bits

  - FFS: How to minimize the overhead by using joint encoding

Alt-2e: The HARQ-ACK delay is determined following the legacy approach. That is, the “HARQ-ACK delay” is kept expressed in terms of “absolute subframes”.

  - The HARQ-ACK delay values and the length of the HARQ-ACK delay set will be based on

    - Alt-2e: “3 bits (same as legacy)”

    - FFS: Whether HARQ delay set is to use range1 or range2

RRC signaling will be used to configure between Alt-1 and Alt-2e

FFS: Signaling details

FFS: Joint encoding

Working Assumption

The PDSCH scheduling delay and HARQ-ACK delay are jointly encoded in a single DCI field:

- The field uses no more than 7 bits if Alt-1 is configured.

- The field is 5 bits if Alt-2e is configured.

- FFS: Details of the joint encoding.

- FFS: Legacy DCI fields that might be re-purposed for the jointly encoded solution of Alt-1 and Alt-2e respectively.

Note: Alt-1 expresses the HARQ-ACK delay as: (y) BL/CE DL subframe + 1 subframe + (z) BL/CE UL subframes, where y = {0, 1, 2, … 11} and z = {1, 2, 3}.

Conclusion:

In Rel-17, for the 14 HARQ processes feature:

When the HARQ-ACK delay is configured to use Alt-1 “PUCCH using Repetition = 1 is postponed”, whereas when the HARQ-ACK delay is configured to use Alt-2e “PUCCH using Repetition = 1 is not postponed (legacy behavior)”.

Agreement

In Rel-17, the 14 HARQ processes feature is applicable for HD-FDD Cat M1 UEs in CE Mode A only.

2.1.2	Remaining Open issues

  - Remaining details on support of 16-QAM, including confirmation of support for PUR, indication of 16-QAM in uplink, a new term in the power control of NPUSCH, I_TBS indices and the distinction of the deployment modes, and further down-selection and confirmation of downlink power allocation. [NB-IoT]

  - Extend the NB-IoT channel quality reporting based on the framework of Rel-14—16, to support 16-QAM in DL, including the down-selection of CQI table for 16-QAM. [NB-IoT]

  - Remaining details to support additional PDSCH scheduling delay for introduction of 14-HARQ processes in DL, for HD-FDD Cat M1 UEs, including DCI design, etc. [LTE-MTC]

2.2	RAN2

2.2.1	Agreements

Contributions [49]– [72] were submitted to RAN2#113b-e meeting.

Contributions [73]– [101] were submitted to RAN2#114-e meeting.

NB-IoT neighbour cell measurements and corresponding measurement triggering before RLF

RAN2 discussed NB-IoT neighbour cell measurements and corresponding measurement triggering before RLF and made the following agreements.

RAN2#113bis-e agreements: None RAN2#114-e agreements: - The criteria to start measurements is based on a combination of serving cell quality threshold (option b) and variance of the serving cell quality (option c) - Configuration of the criteria to start the measurements is supported. - FFS whether any further information needs to be provided by NW - FFS whether any assistance information from UE is needed. - FFS if/how to support ‘early’ RLF.

NB-IoT carrier selection based on the coverage level and associated carrier specific configuration

RAN2 discussed NB-IoT carrier selection based on the coverage level and associated carrier specific configuration and made the following agreements.

RAN2#113bis-e agreements: None RAN2#114-e agreements: - Rel-17 paging carriers and the legacy paging carriers should be exclusive. - RAN2 assumes S1AP/NGAP update is not needed. - Carrier selection criteria does not include power boosting or service - FFS: For option 1, whether DRX can be part of the carrier selection criteria - Rel-17 paging carrier configuration is provided in broadcast signalling. - Select between the following sub-options: - Option 1c: Network enables UE to select a Rel-17 paging carrier by providing the coverage information (CEL/Rmax) for the carrier selection to the UE in dedicated signalling - Option 2a: NW indicates the carrier to use explicitly via dedicated signalling based on information determined within the NW. - FFS for both options whether there is a report from the UE to suggest a carrier or provide a metric report - Working assumption: UE metric for determining carrier suitability and selection is based on measured NRSRP. FFS whether to use a hysteresis/longer averaging/timer - For option 1, upon cell change, FFS: - Alt 1: based on previously determined CEL and broadcasted paging carrier configuration in the new cell. - Alt 2: UE needs to perform fallback mechanism. - For option 2, upon cell change, UE needs to perform fallback mechanism. - Whenever the R17 coverage based carrier criteria is met, UE uses the R17 coverage based carrier, otherwise UE should use the fallback mechanism - For both options, fall back carrier is legacy paging carrier based on UE_ID

NB-IoT: 16-QAM for unicast in UL and DL

RAN2 discussed 16-QAM for unicast in UL and DL and made the following agreements.

RAN2#113bis-e agreements: - Working assumption: For the UE supporting 16-QAM, the L2 buffer size is 12000 bytes. - Working assumption: Support of 16-QAM has separate UE capabilities for DL and UL RAN2#114-e agreements: None

eMTC: 14-HARQ processes in DL, for HD-FDD Cat M1 UEs

RAN2 discussed 14-HARQ processes in DL, for HD-FDD Cat M1 UEs and made the following agreements.

RAN2#113bis-e agreements: 14 HARQ activation is configured by dedicated RRC signalling. Working assumption: No change to current L2 buffer size requirement RAN2#114-e agreements: None

eMTC: maximum DL TBS of 1736 bits

RAN2 discussed 14 maximum DL TBS of 1736 bits and made the following agreements.

RAN2#113bis-e agreements: DL TBS of 1736 bits is configured by dedicated RRC signalling. FFS: Whether to update L2 buffer size requirement RAN2#114-e agreements: None

2.2.2	Remaining Open issues

- For NB-IoT, support of NB-IoT neighbour cell measurements and corresponding measurement triggering before RLF, including details of the measurement triggering condition, other configuration than the criteria to start the measurements, whether any assistance information from UE is needed and whether/how to support early RLF.

- For NB-IoT, support of NB-IoT carrier selection based on the coverage level and associated carrier specific configuration, including down-selection of options and details for the options.

- For NB-IoT, RAN2 aspects to introduce support 16-QAM for unicast in DL and UL.

- For eMTC, RAN2 aspects to introduce support for 14-HARQ processes in DL for HD-FDD Cat M1 UEs.

- For eMTC, RAN2 aspects to introduce support for DL TBS of 1736 bits for HD-FDD Cat. M1 UEs in CE mode A.

2.3	RAN3

2.3.1	Agreements

In RAN3#113-e meeting, 13 contributions [102-114] were submitted, and the following progresses were achieved:

-	Updated work plan noted.

-	Support for Carrier Selection and Carrier Specific Configuration

-	WA: Both EPC and 5GC scenarios are supported.

-	For CE based carrier selection, RAN3 needs to wait for RAN2 further progress.

-	For other objectives of this WI, currently there is no RAN3 impacts based on the progresses of other groups. Note that this does not preclude RAN3 impacts pop up in the future discussion.

2.3.2	Remaining Open issues

Support for Carrier Selection and Carrier Specific Configuration.

2.4	RAN4

2.4.1	Agreements

For RF:

In RAN4#98b-e meeting, 7 contributions [115-121] were submitted, and the following agreements were achieved.

R4-2105432	Way forward on BS RF requirements for R17 NB-IoT 16QAM	Huawei, HiSilicon, Ericsson

The following issues have been identified:

- NB-IoT RB power dynamic range for in-band or guard band operation or NB-IoT operation in NR in-band

RAN4 will decide whether to use the same QPSK requirements for 16QAM.

- EVM limit for 16QAM DL

RAN4 will decide whether to define 12.5% as the limit

- 16QAM FRC for BS Rx Characteristics

RAN4 will decide whether new 16QAM FRC is needed for NB-IoT BS RF tests.

R4-2105433	Way forward on UE RF requirements for R17 NB-IoT 16QAM	 Nokia

On EVM limit

  - RAN4 will decide whether to set the limit to 12.5%.

On In-band Emission limit

  - RAN4 will decide whether to change the current IBE mask and include the EVM limit.

On MPR simulation assumptions

  - I/Q image: 25 dB, Carrier leakage: 25 dBc, CIM3: 60 dB

  - PA calibration point: MPR=0 for single-tone (worst case among 3.75 kHz pi/2 BPSK and pi/4 QPSK, 15 kHz pi/2 BPSK and pi/4 QPSK)

  - Whether to include EVM limit: Yes. Companies should declare which option(s) below is(are) used

    - Option 1: 12.5%.

    - Option 2: Other values which should be clearly stated.

  - Whether to include IBE mask: Yes. Companies should declare which option(s) below is(are) used

    - Option 1: Use the existing NB-IoT IBE mask (=20 log100.175-3-5 Dtone-1 / LCtone).

    - Option 2: Include the EVM limit in the IBE mask (=20 log10EVM16QAM-3-5 Dtone-1 /LCtone).

    - Option 3: Other options are not precluded but should be clearly stated.

  - Whether to include 12-tone: Yes. Simulate allocations of 3, 6, and 12 tones.

  - Power classes to be considered: 3, 5

    - Power class 6 is optional for simulation results in RAN4#99-e.

In RAN4#99-e meeting, 10 contributions [122-131] were submitted, and the following agreements were achieved.

R4-2107901	WF on max power reduction for PRACH, PUCCH, and full-PRB PUSCH	Ericsson

The WID objective asking the feasibility of the sub-PRB power boosting relative to the other physical channel (PRACH, PUCCH and full-PRB PUSCH). RAN4 concludes two options to proceed the feasibility:

- Legacy UE power class, New MPR for sub-PRB allocation, and new MPR for PRACH, PUCCH and full-PRB PUSCH.

  - 0 dB MPR for sub-PRB allocation, but with MPR for PRACH, PUCCH, and full-PRB PUSCH

- Legacy UE power class, legacy MPR for PRACH, PUCCH, and full-PRB PUSCH, new MPR for sub-PRB allocation

  - Sub-PRB allocation power can be boosted relative to the corresponding UE power class nominal output power

Company are encouraged to bring analysis on the feasibility of above two options in next meeting.

For RRM:

In RAN4#98b-e meeting, 8 contributions [132-139] were submitted, and the following agreements were achieved.

Neighbour cell measurements in scenarios A/C

- UE can perform neighbour cell measurement without gaps and without causing interruptions to serving cell when the carrier frequencies of serving cell and of measurement neighbour cell are same (scenarios A/C).

Neighbour cell measurements in scenarios B/D/E

- When the carrier frequencies of serving cell and of measurement neighbour cell are different (scenarios B/D/E), UE can perform neighbour cell measurement without gaps without causing interruptions to serving cell using any occasion where the UE is not scheduled which includes any of the following:

  - Vacant slots not scheduled for data transmission, i.e. when not required to do data transmission/reception

  - When not required to do NPDCCH monitoring

  - During the DRX inactive period i.e. when the UE is configured with DRX.

Cell detection time

- Normal coverage:

  - 1400 ms in DRX and non-DRX for an unknown cell.

  - 80 ms in DRX and non-DRX for an unknown cell when signal quality is sufficient for cell detection on first attempt, whilst for a known cell it is 0 ms.

    - Note: no definition in RAN4 about conditions of sufficient signal quality for the first attempt cell detection

- Enhanced coverage:

  - 14800 ms in DRX and non-DRX for an unknown cell.

  - 80 ms in DRX and non-DRX for an unknown cell when signal quality is sufficient for cell detection on first attempt, whilst for a known cell it is 0 ms.

    - Note: no definition in RAN4 about conditions of sufficient signal quality for the first attempt cell detection

- The time needed for cell detection subjects to the actual measurement occasions, and the overall time for cell detection will be longer if UE is configured to perform neighbour cell measurement on multiple frequency layers.

Measurement time

| Coverage mode | Measurement period in DRX and non-DRX |  |
| --- | --- | --- |
|  | NRS based NRSRP | NSSS based NRSRP |
| Normal coverage | 800 ms | 1600 ms |
| Enhanced coverage | 1600 ms | 1600 ms |

- The time needed for measurement subjects to the actual measurement occasions, and the overall time for measurement will be longer if UE is configured to perform neighbour cell measurement on multiple frequency layers.

Known cell conditions

- The neighbour cell can be considered as known if it has been measured within the last 5 seconds and during which the cell remains detectable; otherwise the neighbour cell can be considered as unknown.

Valid NRSRP measurement definition

- RAN4 has discussed the validity time of a NRSRP measurement and concluded that there is no such definition in current specification.

R4-2105800	Reply LS on neighbour cell measurement in NB-IoT RRC_CONNECTED state, Huawei, HiSilicon

In RAN4#99-e meeting, 5 contributions [140-144] were submitted, and the following agreements were achieved.

RRM work Scope:

- Define RRM requirements for neighbour cell measurements in RRC Connected state before RLF of NB-IoT

Structures to capture the RRM requirements for neighbour cell measurement of NB-IoT:

- The new neighbour cell measurement requirements are introduced in a separate section, and exact section number and detailed structures are FFS

Starting and stopping triggering of CONNECTED mode neighbour cell measurement of NB-IoT:

- RAN4 shall wait for RAN2 conclusions on the exact conditions for starting and stopping CONNECTED mode neighbour cell measurements

2.4.2	Remaining Open issues

For RF core part:

Specify 16-QAM for unicast in UL and DL, including the EVM for 16-QAM in downlink and uplink, 16-QAM FRC, IBE mask and MPR for uplink 16-QAM. [NB-IoT]

For UEs supporting PUSCH sub-PRB resource allocation, study and if found feasible for the concluded options, specify support power reduction for PRACH, PUCCH, and full-PRB PUSCH, with a maximum reduction of e.g. 3 dB below sub-PRB PUSCH power. [LTE-MTC]

For RRM core part:

Specify RRM requirements for connected mode neighbour cell measurement of NB-IoT, including conditions for neighbor cell measurement, and multiple carriers operation. [NB-IoT]

For performance part:

Specify necessary performance requirements, measurement accuracy requirements and test cases related to the above-mentioned enhancements and core requirements. [NB-IoT][LTE-MTC]

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-2103763	Work plan of Rel-17 enhancements for NB-IoT and LTE-MTC	Huawei, Ericsson

- R1-2102357	Support of 16QAM for unicast in UL and DL in NB-IoT	Huawei, HiSilicon

- R1-2102652	Support of 16-QAM for NB-IoT	Nokia, Nokia Shanghai Bell

- R1-2102680	Switching point between QPSK and 16QAM and DCI design for 16QAM in R17	MediaTek Inc.

- R1-2102857	Discussion on UL and DL 16QAM for NB-IoT	ZTE

- R1-2103067	Support of 16-QAM for NB-IoT	Qualcomm Incorporated

- R1-2103531	Support 16QAM for NBIoT	Lenovo, Motorola Mobility

- R1-2103723	Support of 16-QAM for unicast in UL and DL in NB-IoT	Ericsson

- R1-2103853	Feature lead summary #1 on 104b-e-LTE-Rel17_NB_IoT_eMTC-01	Moderator (Huawei)

- R1-2103954	Feature lead summary #2 on 104b-e-LTE-Rel17_NB_IoT_eMTC-01	Moderator (Huawei)

- R1-2102358	Support of 14-HARQ processes in DL for HD-FDD MTC UEs	Huawei, HiSilicon

- R1-2102653	Support of 14-HARQ processes in DL for eMTC	Nokia, Nokia Shanghai Bell

- R1-2102858	Remaining issues on 14-HARQ processes in DL for eMTC	ZTE

- R1-2103068	Support of 14 HARQ processes and scheduling delay	Qualcomm Incorporated

- R1-2103464	Design considerations to support 14-HARQ Feature for LTE-M	Sierra Wireless, S.A.

- R1-2103724	Support of 14 HARQ processes in DL in LTE-MTC	Ericsson

- R1-2103859	Feature Lead Summary [104b-e-LTE-Rel17_NB_IoT_eMTC-02] 1st check point	Moderator (Ericsson)

- R1-2103860	Feature Lead Summary [104b-e-LTE-Rel17_NB_IoT_eMTC-02]: 2nd check point	Moderator (Ericsson)

- R1-2102359	Support of a max DL TBS of 1736 bits in LTE-MTC	Huawei, HiSilicon

- R1-2102654	Support of a maximum DL TBS of 1736 bits for eMTC	Nokia, Nokia Shanghai Bell

- R1-2102859	Remaining issues on DL TBS increase for eMTC	ZTE

- R1-2103069	Support of larger TBS for eMTC	Qualcomm Incorporated

- R1-2103313	Remaining issues for support of DL TBS of 1736 bits for eMTC	Sony

- R1-2103462	Design considerations to support DL TBS of 1736 bits for LTE-M	Sierra Wireless, S.A.

- R1-2103725	Support of a maximum DL TBS of 1736 bits in LTE-MTC	Ericsson

- R1-2104086	Feature Lead Summary [104b-e-LTE-Rel17_NB_IoT_eMTC-03]	 Moderator (Sony)

- R1-2104087	Summary of NWM discussion for [104b-e-LTE-Rel17_NB_IoT_eMTC-03]	Moderator (Sony)

- R1-2103942	LS on Agreements Related to Support of a maximum DL TBS of 1736 bits as a Rel-17 optional UE capability	RAN1, Sony

- R1-2104288	Support of 16QAM for unicast in UL and DL in NB-IoT	Huawei, HiSilicon

- R1-2104548	Support of 16-QAM for NB-IoT	Nokia, Nokia Shanghai Bell

- R1-2104716	Discussion on UL and DL 16QAM for NB-IoT	ZTE

- R1-2104819	Support of 16-QAM for NB-IoT	Qualcomm Incorporated

- R1-2105374	Support 16QAM in NB-IOT Release 17	MediaTek Inc.

- R1-2105622	Support 16QAM for NBIoT	Lenovo, Motorola Mobility

- R1-2105889	Support of 16-QAM for unicast in UL and DL in NB-IoT	Ericsson

- R1-2106042	Feature lead summary #1 on 105-e-LTE-Rel17_NB_IoT_eMTC-01	Moderator (Huawei)

- R1-2106104	Feature lead summary #2 on 105-e-LTE-Rel17_NB_IoT_eMTC-01	Moderator (Huawei)

- R1-2106219	Feature lead summary #3 on 105-e-LTE-Rel17_NB_IoT_eMTC-01	Moderator (Huawei)

- R1-2104289	Support of 14-HARQ processes in DL for HD-FDD MTC UEs	Huawei, HiSilicon

- R1-2104549	Support of 14-HARQ processes in DL for eMTC	Nokia, Nokia Shanghai Bell

- R1-2104717	Remaining issues on 14-HARQ processes in DL for eMTC	ZTE

- R1-2104821	Support of 14 HARQ processes and scheduling delay	Qualcomm Incorporated

- R1-2105890	Support of 14 HARQ processes in DL in LTE-MTC	Ericsson

- R1-2106028	Feature Lead Summary [105-e-LTE-Rel17_NB_IoT_eMTC-02] checkpoint#1	Moderator (Ericsson)

- R1-2106029	Feature Lead Summary [105-e-LTE-Rel17_NB_IoT_eMTC-02] checkpoint#2	Moderator (Ericsson)

- R1-2104718	Remaining issues on DL TBS of 1736 bits for CE mode A	ZTE

- R1-2105891	On the L2 Buffer Size for NB-IoT and LTE-M UEs	Ericsson

- R1-2105939	Discussion on DL PAPR for 16-QAM of NB-IoT	Huawei, HiSilicon

- R2-2103014	Condition for NB-IoT connected mode neighbour cell measurement	Qualcomm Incorporated

- R2-2103015	Determining paging carrier suitability	Qualcomm Incorporated

- R2-2103176	Carrier selection enhancement	MediaTek Inc.

- R2-2103191	Signalling procedure for connected mode measurements support for reestablishment time reduction	Nokia, Nokia Shanghai Bells

- R2-2103192	Further analysis on paging carrier selection options	Nokia, Nokia Shanghai Bells

- R2-2103241	Further discussion on the corresponding measurement before RLF	Spreadtrum Communications

- R2-2103242	Further discussion on enhanced paging carrier selection and NPRACH carrier selection	Spreadtrum Communications

- R2-2103320	RAN2 aspects of measurement in connected mode	ZTE Corporation, Sanechips

- R2-2103321	Details of CEL-based paging carrier selection	ZTE Corporation, Sanechips

- R2-2103364	Consideration on supporting 14 HARQ for eMTC	ZTE Corporation, Sanechips

- R2-2103365	Consideration on supporting 16QAM for NB-IoT	ZTE Corporation, Sanechips

- R2-2103394	Neighbor cell measurements triggering before RLF	Lenovo, Motorola Mobility

- R2-2103486	Neighbour cell measurements in RRC_CONNECTED	Huawei, HiSilicon

- R2-2103487	Summary of [Post113-e][351][NBIOT R17] Paging carrier selection	Huawei

- R2-2103488	Discussion on 16-QAM for NB-IoT	Huawei, HiSilicon

- R2-2103489	Support of 14 HARQ Processes in DL, for HD-FDD Cat M1 UEs	Huawei, HiSilicon

- R2-2103490	Support of DL TBS of 1736 bits for HD-FDD Cat. M1 UEs	Huawei, HiSilicon

- R2-2103925	Discussion on Fast RLF Recovery procedures in NB-IoT	Ericsson

- R2-2103926	Support of 16-QAM for unicast in UL and DL in NB-IoT	Ericsson

- R2-2103927	Comparing solution for NB-IoT paging carrier selection	Ericsson

- R2-2104042	Work plan of Rel-17 enhancements for NB-IoT and LTE-MTC	Ericsson, Huawei

- R2-2104450	Report of [AT113bis-e][301][NBIOT/eMTC R17] NB-IoT Carrier Selection (Qualcomm)	Qualcomm Incorporated

- R2-2104451	RAN2 agreements for Rel-17 NB-IoT and LTE-MTC	Document Rapporteur (Ericsson)

- R2-2104653	Reply LS on neighbour cell measurement in NB-IoT RRC_CONNECTED state (R4-2105800; contact: Huawei	RAN4

- R2-2104706	LS on Agreements Related to Support of a maximum DL TBS of 1736 bits as a Rel-17 optional UE capability (R1-2103942; contact: Sony)	RAN1

- R2-2104725	Reply LS on neighbour cell measurement in NB-IoT RRC_CONNECTED state (R4-2105800; contact: Huawei)	RAN4

- R2-2105224	Analysis on connected mode signalling procedure changes for Re-establishment time reduction	Nokia, Nokia Shanghai Bells

- R2-2105225	Further analysis on paging carrier selection options	Nokia, Nokia Shanghai Bells

- R2-2105314	Remaining issues for measurement in connected mode	ZTE Corporation, Sanechips

- R2-2105317	Further discussion on CEL-based paging carrier selection	ZTE Corporation, Sanechips

- R2-2105318	Further discussion on 16QAM for NB-IoT	ZTE Corporation, Sanechips

- R2-2105363	Further discussion on 14 HARQ and DL TBS of 1736bits for eMTC	ZTE Corporation, Sanechips

- R2-2105543	Discussion on the remaining issue of reestablishment-time-reduction	Spreadtrum Communications

- R2-2105544	Further discussion on enhanced paging carrier selection and NPRACH carrier selection	Spreadtrum Communications

- R2-2105642	Simplified Static solution	THALES

- R2-2105657	Triggering RLF cell selection before T3010 expiry	Huawei, HiSilicon

- R2-2105658	Clarification on Paging carrier selection	Huawei, HiSilicon

- R2-2105659	Guildelines for the design of coverage based paging carrier selection	Huawei, HiSilicon

- R2-2105660	Support of DL TBS of 1736 bits for HD-FDD Cat. M1 Ues	Huawei, HiSilicon

- R2-2105661	Report of email discussion [351] NB-IoT RLF measurements (Huawei)	Huawei

- R2-2105828	Neighbor cell measurements triggering before RLF	Lenovo, Motorola Mobility

- R2-2105918	Consideration on neighbour cell measurement in RRC connected state	Qualcomm Incorporated

- R2-2105919	Considerations on the two paging carrier selection schemes	Qualcomm Incorporated

- R2-2106076	Analysis of Rmax based solution and carrier-based solution	Ericsson

- R2-2106078	Support of 16-QAM for unicast in UL and DL in NB-IoT	Ericsson

- R2-2106080	Discussion on connected mode measurement in NB-IoT	Ericsson

- R2-2106158	Total L2 Buffer Size for NB-IoT and LTE-M UEs	Ericsson

- R2-2106198	Carrier selection enhancement	MediaTek Inc.

- R2-2106289	Measurement before radio link failure	MediaTek Inc.

- R2-2106380	Network configuration for paging carrier selection	Nokia Solutions & Networks (I)

- R2-2106466	Summary of NB-IoT AI 9.1.3 carrier selection based on coverage level	Ericsson

- R2-2106601	[AT114-e][301][NBIOT/eMTC R17] NB-IoT Carrier Selection (Ericsson)	Ericsson

- R2-2106603	Report of [AT114-e][302][NBIOT/eMTC R17] NB-IoT/eMTC Other (ZTE)	ZTE (email discussion rapporteur)

- R3-211588	Discussion on Carrier Selection and Carrier Specific Configuration	ZTE

- R3-211589	36.413 (Rel-17) Introduction of CEL based paging carrier selection for Option 1	ZTE

- R3-211590	36.413 (Rel-17) Introduction of paging carrier information for Option 2	ZTE

- R3-211649	Support of Carrier Selection based on coverage level	Nokia, Nokia Shanghai Bell

- R3-211650	Support of Carrier Selection based on coverage level	Nokia, Nokia Shanghai Bell

- R3-211916	Work plan of Rel-17 enhancements for NB-IoT and LTE-MTC	Huawei, Ericsson

- R3-211917	Consideration on NB-IoT Carrier Selection	Huawei

- R3-211918	Support of Additional enhancements for NB-IoT and LTE-MTC	Huawei

- R3-211919	Consideration on Rel-17 enhancements for NB-IoT and LTE-MTC	Huawei

- R3-212355	Discussion on NB-IoT paging carrier selection	Ericsson

- R3-212673	CB: # 1101_IOT_Gen - Summary of email discussion	Ericsson - moderator

- R3-212674	CB: # 1102_IOT_Main - Summary of email discussion	Huawei - moderator

- R3-212715	Response paper to R3-211588, R3-211590, R3-211650, R3-211918	Ericsson

- R4-2107255	Work plan of Rel-17 enhancements for NB-IoT and LTE-MTC	Huawei, HiSilicon, Ericsson

- R4-2104458	Proposals on BS RF requirements for support of 16QAM in NB-IoT	Nokia, Nokia Shanghai Bell

- R4-2107245	BS RF impact analysis on R17 NB_IoT	Ericsson

- R4-2104651	MPR for NB-IoT 16-QAM	Nokia

- R4-2107246	UE RF impact analysis on R17 NB_IoT	Ericsson

- R4-2107258	MPR Simulation Assumptions for 16QAM NB-IoT Uplink	Huawei, HiSilicon

- R4-2107244	RF impact analysis on Rel-17 eMTC WID, 	Ericsson

- R4-2108978	EVM limit in NB-IoT IBE mask	Nokia, Nokia Shanghai Bell

- R4-2109386	Proposals on BS RF requirements for support of 16QAM in NB-IoT	Nokia, Nokia Shanghai Bell

- R4-2109387	Proposals on support of power reduction for PRACH, PUCCH, and full-PRB PUSCH in MTC	Nokia, Nokia Shanghai Bell

- R4-2109948	MPR for NB-IoT 16-QAM	Nokia, Nokia Shanghai Bell

- R4-2111061	Proposals on support of power reduction for PRACH, PUCCH, and full-PRB PUSCH in MTC	Nokia, Nokia Shanghai Bell

- R4-2111190	RF impact analysis on Rel-17 eMTC WID	Ericsson

- R4-2111191	BS RF impact analysis on R17 NB_IoT	Ericsson

- R4-2111192	UE RF impact analysis on R17 NB_IoT	Ericsson

- R4-2111295	Discussion on UE RF requirements for 16QAM NB-IoT uplink	Huawei,HiSilicon

- R4-2111296	Discussion on BS RF requirements for 16QAM NB-IoT DL	Huawei,HiSilicon

- R4-2105826	Email discussion summary: [98-bis-e][226] LS_reply_R2-2102165_NBIOT, Moderator (Huawei)

- R4-2105800	Reply LS on neighbour cell measurement in NB-IoT RRC_CONNECTED state, Huawei, HiSilicon

- R4-2105849	WF on neighbour cell measurement in NB-IoT RRC_CONNECTED state in Rel-17, Ericsson

- R4-2104429	Reply LS on neighbour cell measurement in NB-IoT RRC_CONNECTED state, ZTE Corporation

- R4-2106345	Discussion of neighbor cell measurements in RRC_CONNECTED for Rel-17 NB-IoT, Qualcomm Incorporated

- R4-2106857	Reply LS on neighbour cell measurement in NB-IoT RRC_CONNECTED state, Ericsson

- R4-2106985	Reply LS on neighbour cell measurement in NB-IoT RRC_CONNECTED state, Huawei, HiSilicon

- R4-2107185	Discussion on neighbour cell measurements in NB-IoT RRC_CONNECTED state, Nokia, Nokia Shanghai Bell

- R4-2108412	Email discussion summary: [99-e][240] NB_IOTenh4_LTE_eMTC6_RRM, Moderator (Huawei)

- R4-2108369	WF on RRM requirements of Rel-17 Additional enhancements for NB-IoT and LTE-MTC, Huawei, HiSilicon

- R4-2110275	On the scope of work on RRM core requirements for Additional enhancements for NB-IoT and LTE-MTC, Nokia, Nokia Shanghai Bell

- R4-2110346	Discussion on neibour cell measurement in CONNECTED state for NB-IoT Rel-17, Huawei, HiSilicon

- R4-2111250	Discussions on RRM requirements for release 17 WI on eMTC and NB-IoT, Ericsson

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template