3GPP TSG RAN WG1 Meeting #106-e	R1-2107687

E-meeting, August 16th – 27th, 2021

Agenda Item:	8.9

Source:	Huawei, Ericsson

Title:	Work plan of Rel-17 enhancements for NB-IoT and LTE-MTC

Document for:	Discussion and Decision

Introduction

The Rel-17 additional enhancements for NB-IoT and LTE-MTC WI was approved at RAN#86 and updated at RAN#88e, with RAN1 completion due by June 2021 (RAN#91) and overall core part completion due by September 2021 (RAN#92). In RAN#92e, the TU and WID were updated [1][2].

This contribution presents the rapporteurs’ work plan for the WI. It does not affect or limit the scope of the approved WID or the exchange of information the working groups can undertake. Note that there may be changes in the proposed work plan due to schedule updates in the responsible working groups.

WID objectives

It is the Work Item objective to specify the following improvements for NB-IoT and LTE-MTC [2]:

- Specify 16-QAM for unicast in UL and DL, including necessary changes to DL power allocation for NPDSCH and DL TBS. This is to be specified without a new NB-IoT UE category. For DL, increase in maximum TBS of e.g. 2x the Rel-16 maximum, and soft buffer size will be specified by modifying at least existing Category NB2. For UL, the maximum TBS is not increased. [NB-IoT] [RAN1, RAN4]

  - Extend the NB-IoT channel quality reporting based on the framework of Rel-14—16, to support 16-QAM in DL. [NB-IoT] [RAN2, RAN1, RAN4]

- Support additional PDSCH scheduling delay for introduction of 14-HARQ processes in DL, for HD-FDD Cat M1 UEs. [LTE-MTC] [RAN1]

- Specify signaling for neighbor cell measurements and corresponding measurement triggering before RLF, to reduce the time taken to RRC reestablishment to another cell, without defining specific gaps. [NB-IoT] [RAN2, RAN4].

- Introduce support for NB-IoT carrier selection based on the coverage level, and associated carrier specific configuration (e.g. maximum repetitions UL/DL, DRX configurations, etc.). [NB-IoT] [RAN2, RAN3]

- For UEs supporting PUSCH sub-PRB resource allocation, study and if found feasible, specify support power reduction for PRACH, PUCCH, and full-PRB PUSCH, with a maximum reduction of e.g. 3 dB below sub-PRB PUSCH power. [LTE-MTC] [RAN4]

- Add a Rel-17 optional UE capability to support a maximum DL TBS of 1736 bits for HD-FDD Cat. M1 UEs in CE mode A only. [LTE-MTC] [RAN1, RAN2]

  - Determine soft buffer size [RAN1]

  - Capability signaling without introducing a new UE category [RAN2]

  - There shall be no changes to: DCI formats, TBS tables, CQI tables

  - This objective begins work from RAN#90, i.e. December 2020

Work plan

August 2021

RAN1#106:

- Continue discussion on channel quality report, and conclude on downlink power allocation and uplink power control to support 16QAM for NB-IoT.

- Continue discussion on DCI design to support 14-HARQ for eMTC.

RAN2#115:

- Continue discussion on signaling for neighbor cell measurements and corresponding measurement triggering before RLF.

- Continue discussion on support for NB-IoT carrier selection based on the coverage level, and associated carrier specific configuration.

- Continue on technical details of RAN2 aspects of support of 16QAM, taking into account any input from RAN1.

- Continue on technical details of RAN2 aspects of additional PDSCH scheduling delay to support 14-HARQ processes in DL, taking into account any input from RAN1.

- Continue on technical details of RAN2 aspects of DL TBS of 1736 bits for HD-FDD Cat. M1 UEs in CE mode A (e.g. L2 buffer size).

- Kick-off running CRs with the agreements from the meeting.

RAN3#113:

- Continue the discussion on RAN3 impacts of the NB-IoT carrier selection and other topics (if any).

- Start baseline CRs according to the discussion.

RAN4#100:

- Continue discussion on the feasibility of power reduction for PRACH, PUCCH, and full-PRB PUSCH for UEs supporting PUSCH sub-PRB resource allocation

- Align the MPR simulation results for NB-IoT UL 16QAM and agree on the MPR values

- Continue to discuss any other UE RF or BS RF issues in the support of 16QAM for NB-IoT

- Continue the discussion on specifying the RRM requirements for the new signaling for neighbor cell measurements before RLF for NB-IoT

October 2021

RAN1#106bis:

- Conclude on channel quality report to support 16QAM for NB-IoT.

- Conclude on DCI design to support 14-HARQ for eMTC.

- First version of RAN1 parameters list, and liaise with other working groups on the parameter list and agreements achieved if necessary.

- Discussion of remaining issues.

November 2021

RAN1#107:

- Update of the RAN1 parameter list, and liaise with other working groups on the parameter list and agreements achieved if necessary.

- Discussion of remaining issues.

RAN2#116:

- Finalize any remaining issues of signaling for neighbor cell measurements and corresponding measurement triggering before RLF.

- Finalize any remaining issues of support for NB-IoT carrier selection based on the coverage level, and associated carrier specific configuration.

- Agree on technical details of RAN2 aspects of support of 16QAM, taking into account any input from RAN1.

- Agree on technical details of RAN2 aspects of additional PDSCH scheduling delay to support 14-HARQ processes in DL, taking into account any input from RAN1.

- Agree on technical details of RAN2 aspects of DL TBS of 1736 bits for HD-FDD Cat. M1 UEs in CE mode A (e.g. L2 buffer size).

- Discussion on optional/mandatory requirements and need for capability reporting.

- Update running CRs with the agreements from the meeting, including RAN1 parameters list if available, in an e-mail discussion following meeting.

RAN3#114:

- Continue the discussion on RAN3 impacts of the NB-IoT carrier selection and other topics (if any).

- Update baseline CRs according to the discussion.

RAN4#101:

- Continue discussion on the feasibility of power reduction for PRACH, PUCCH, and full-PRB PUSCH for UEs supporting PUSCH sub-PRB resource allocation

- Discuss any remaining issues in RF and RRM core requirements for NB-IoT

- Start discussion on the demod performance requirements for NB-IoT DL/UL 16QAM as well as 14-HARQ for LTE-MTC DL, align simulation assumptions if necessary

- Start discussion on extending the NB-IoT channel quality reporting based on the framework of Rel-14-16, to support 16-QAM in DL

January 2022

RAN2#116bis:

- Finalize technical details of RAN2 aspects of support of 16QAM, taking into account any input from RAN1.

- Finalize technical details of RAN2 aspects of additional PDSCH scheduling delay to support 14-HARQ processes in DL, taking into account any input from RAN1.

- Finalize technical details of RAN2 aspects of DL TBS of 1736 bits for HD-FDD Cat. M1 UEs in CE mode A (e.g. L2 buffer size).

- Continue discussion on optional/mandatory requirements and need for capability reporting.

- Update running CRs with the agreements from the meeting, including update RAN1 parameters list if available, in an e-mail discussion following meeting.

RAN3#114bis:

- Discussion on remaining issues of the NB-IoT carrier selection and other topics (if any).

- Update baseline CRs according to the discussion.

RAN4#101bis:

- Continue discussion on the feasibility of power reduction for PRACH, PUCCH, and full-PRB PUSCH for UEs supporting PUSCH sub-PRB resource allocation

- Discuss any remaining issues in RF and RRM core requirements for NB-IoT

- Continue discussion on the demod performance requirements for NB-IoT DL/UL 16QAM as well as 14-HARQ for LTE-MTC DL, align simulation assumptions if necessary

- Continue discussion on extending the NB-IoT channel quality reporting based on the framework of Rel-14-16, to support 16-QAM in DL

February 2022

RAN2#117:

- Finalize any RAN2 remaining issues.

- Discuss and finalize RAN2 aspects resulting from latest RAN1, RAN3 & RAN4 agreements.

- Finalize discussion on optional/mandatory requirements and need for capability reporting.

- Finalize the CRs based on the agreements from the meetings for RAN plenary submission.

RAN3#115:

- Finalize the discussion on RAN3 impacts of the NB-IoT carrier selection and other topics (if any).

- Finalize the baseline CRs, complete the work in RAN3.

RAN4#102:

- Finalize the core parts CRs

- Continue the discussion on the demod performance requirements for NB-IoT DL/UL 16QAM as well as 14-HARQ for LTE-MTC DL

- Continue the discussion on extending the NB-IoT channel quality reporting based on the framework of Rel-14-16, to support 16-QAM in DL

- Start discussion on performance requirements of neighbor cell measurements before RLF for NB-IoT

April 2022

RAN4#102bis:

- Continue the discussion on the demod performance requirements for NB-IoT DL/UL 16QAM as well as 14-HARQ for LTE-MTC DL

- Continue the discussion on extending the NB-IoT channel quality reporting based on the framework of Rel-14-16, to support 16-QAM in DL

- Continue discussion on performance requirements of neighbor cell measurements before RLF for NB-IoT

May 2022

RAN4#103:

- Discuss any remaining issues in the demod performance requirements

- Discuss any remaining issues in the RRM performance requirements

August 2022

RAN4#104:

- Finalize the performance parts CRs, complete the work in RAN4

- References

RP-211604, Status of time budgets for RAN1/2/3/4 ongoing and new WIs/SIs after RAN #92e, RAN1 Chair, RAN2 Chair, RAN3 Chair, RAN4 Chair. RAN#92e, June, 2021

RP-211340, WID revision: Additional  enhancements for NB-IoT and LTE-MTC, Huawei, HiSilicon, RAN#92e, June, 2021