## Slide 1
3GPP TSG RAN WG1 #106bis-e
e-Meeting, October 11th – 19th, 2021
R1-2108691
Highlights from RAN#93-e
RAN1 Chair

## Slide 2: LTE and NR CRs
All RAN1 endorsed LTE CRs submitted to RAN#93-e are approved
All RAN1 endorsed NR CRs submitted to RAN#93-e are approved

## Slide 3: RAN Planning (1/2)
RAN/RAN WG Chair’s joint proposal for revised Rel-17/Rel-18 planning was endorsed in RP-212587

## Slide 4: RAN Planning (2/2)
RAN1 meetings in Q1 of 2022 confirmed to be e-meetings
  Whether WGs will return to F2F meeting in Q2 of 2022 will be decided in RAN#94-e (December)
Completion target date of Rel-17 remains unchanged but the start date of Rel-18 has been shifted by a quarter
  Rel-17 stage-3 completion for RAN1 remains as Q4 of 2021
  Rel-18 start for RAN1 is now changed to Q2 of 2022 (Q3 for other WGs)
RAN1 meetings in Q1 of 2022
  First RAN1 meeting remains the same as shared in RAN#92-e (January 17 ~ 25)
  Second RAN1 meeting is now shortened by 1 day compared to what was shared in RAN#92-e (February 21 ~ March 3)
  Both RAN1 meetings will be dedicated to maintenance
RAN1 meetings in Q2 of 2022
  If F2F meetings does not resume in Q2 of 2022, there will be only a single e-meeting (May 16 ~ 27) in Q2
  If F2F meetings resume in Q2 of 2022, there will be two F2F meetings (April 4 ~ 8 and May 16 ~ 20) in Q2
Potential prioritization/down-scoping for Rel-17 items was discussed in RAN#93-e
  Outcome of discussions in RAN#93-e can be found in follow up slides

## Slide 5: Updated Rel-17 SIs/WIs with RAN1 involvement (1/3)
For Rel-17 WI on “Enhanced Industrial Internet of Things (IoT) and URLLC”, the following RAN guidance was taken as a conclusion:
  For the objective on enhancements for support of time synchronization, RAN should provide the following guidance:
    RAN4 to provide reply LS to RAN1 (e.g. in response to R1-2108635 on TA-based PDC and a potential RAN1 LS on RTT-based PDC) before the start of RAN1#107-e (Nov 11th)
WID on “Further enhancements on MIMO for NR” was updated in RP-212535 (RAN4 related)
WID on “Extending current NR operation to 71 GHz” was updated in RP-212637 (RAN4 related)
For the WI on “Coverage Enhancement”, the following conclusion was taken

## Slide 6: Updated Rel-17 SIs/WIs with RAN1 involvement (2/3)
For the WI on NR Multicast and Broadcast Services, the following was agreed
Agreement:
The following aspects can be considered to be within the scope of the Rel-17 MBS WID and can be further discussed in the WGs with the aim of minimizing specification impacts:
  Configurable scrambling sequence initialization for PDCCH/PDSCH and DMRS sequence generator initialization for PDCCH/PDSCH for broadcast transmission (as supported for RRC_CONNECTED UE).
  Configuring TRS as QCL sources for broadcast transmission (as supported for RRC_CONNECTED UE).
Note: For broadcast transmission, the presence of TRS would be optional from a network perspective.
Note: Any SFN operation is transparent to the UE
Agreement (Updated proposal from RAN1#106e):
For a configured/defined CFR for GC-PDCCH/PDSCH carrying MCCH and MTCH for broadcast reception with UEs in RRC IDLE/INACTIVE state.
Support Case-C
Support at least one of Case D and Case E.
  Down-selection to be made at RAN1#106b-e
Note: Case C, D and E are defined in previous agreements

## Slide 7: Updated Rel-17 SIs/WIs with RAN1 involvement (3/3)
For the WI on “UE Power Saving Enhancements for NR”, the following was agreed and the WID was updated in RP-212630 (RAN3, RAN4 related)
Support PDCCH-based PEI as the only option
Only essential function for PEI is support
New DCI format
Higher layer configuration, including SS
Details of the procedures of PEI monitoring, and identification of MOs before PO
Only Behv-A (per RAN1#104e agreement) is supported
If TRS availability indication is agreed to be supported in both paging DCI and the DCI format for PEI, same mechanism/principle for TRS availability indication is adopted for the two DCI formats
Supporting TRS availability indication in DCI format for PEI shall not delay the completion of essential functionality of PEI

## Slide 8: Others: Offline GTW Sessions
The following is from RP-212587 on offline GTW sessions
RAN1 guidelines on offline GTW sessions can be found in R1-2108694