## Slide 1: Status Report RAN WG1
3GPP RAN WG1 Chair
Younsun Kim
Draft RP-212642

## Slide 2: Executive Summary
David Mazzarese has been elected as new RAN1 vice-chair
Rel-16 & earlier: Maintenance using email only in RAN1#107-e
  RAN1 specifications are stable for both LTE and NR
Rel-17: Covered all items with emails and GTW calls (a total of 136.5 hours with 3 parallel sessions)
  From RAN1 perspective, Rel-17 is completed with the exception of the following (details to follow): NR coverage enhancement, NR sidelink enhancement, and enhanced IIoT and URLLC (RAN2-led)
RAN1#106bis-e | October 11th – 20th, 2021
RAN1#107-e | November 11th – 19th, 2021
RAN #94-e | December 6th – 17th, 2021

## Slide 3: Delegates in RAN1
Chart: 
| 100-e | 100bis-e | 101-e | 102-e | 103-e | 104-e | 104bis-e | 105-e | 106-e | 106bis-e | 107-e
Participants per meeting | 367 | 539 | 681 | 783 | 816 | 853 | 851 | 919 | 885 | 951 | 865

## Slide 4: Tdoc submitted to RAN1
Chart: 
| 100-e | 100bis-e | 101-e | 102-e | 103-e | 104-e | 104bis-e | 105-e | 106-e | 106bis-e | 107-e
Contributions per meeting | 1272 | 1683 | 1928 | 2268 | 2321 | 2249 | 1852 | 2061 | 2269 | 2013 | 2126

## Slide 5: Statistics for GTW Usage
Overall, roughly 136.5 hours of GTW conference calls in Q4
Statistics shown below
  Roughly 10.3 hours (7.5%) of GTW conference call time was used for Rel-17 LTE items
  And remaining 126.2 hours (92.5%) of GTW conference call time was used for Rel-17 NR items (including 7.6 hours for Rel-17 UE features)
  The overall GTW conference call time split among the Rel-17 items is roughly proportional to the correspondingly budgeted TUs
 | Rel-17 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | MIMO | 60GHz | IIoT/ URLLC | NTN | ePos | REDCAP | PowSav | CovEnh | Sidelink | DSS | NB-IoT/ eMTC | IAB | MBS | XR | NB-IoT/ eMTC over NTN | LTE Broadcast | UE features
RAN1#106bis-e | 10.1 | 6.3 | 5.8 | 3.5 | 6.2 | 6.3 | 3.6 | 5.6 | 5.2 | 2.7 | 2.3 | 1.6 | 3.5 | 2.2 | 3.2 | 0.0 | 0.0
RAN1#107-e | 9.4 | 4.9 | 6.1 | 2.6 | 4.6 | 5.1 | 2.9 | 5.1 | 5.4 | 2.5 | 2.2 | 1.8 | 3.0 | 2.5 | 2.6 | 0.0 | 7.6
2021.Q4 Total | 19.5 | 11.2 | 11.9 | 6.1 | 10.8 | 11.4 | 6.5 | 10.7 | 10.7 | 5.2 | 4.5 | 3.4 | 6.5 | 4.7 | 5.8 | 0.0 | 7.6
Total | 136.5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 6
RAN1 Election

## Slide 7: RAN1 Election for one vice-chair position
Election was organized from Oct 11 – Oct 14
  Havish Koorapathy from Ericsson LM (ETSI) steps down as the current RAN1 vice-chair
  David Mazzarese from Huawei Technologies France (ETSI) is elected as new RAN1 vice-chair

## Slide 8
E-UTRA

## Slide 9: Overview of RAN1-led Rel-17 LTE SI/WIs
All RAN1-led Rel-17 LTE WI/SIs have been completed as according to the target completion date
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
Additional enhancements for NB-IoT and LTE-MTC | WI | Yes | No | RAN#94 | RAN#94 | RP-213365
NB-IoT/eMTC support for Non-Terrestrial Network | WI | Yes | No | RAN#94 | RAN#94 | RP-213349
New bands and bandwidth allocation for LTE based 5G terrestrial broadcast | WI | Yes | No | RAN#94 | RAN#94 | RP-213455
 | Disputed
red | Proposal for change

## Slide 10: LTE Summary: Maintenance
LTE Rel-8 to Rel-16 Maintenance: overall very stable
  Very limited total number of email threads
    eMTC: 2 email threads
  Limited set of CRs agreed
    1 related to LTE Rel-15 (Cat F)
    2 related to LTE Rel-16 (1 Cat F, 1 Cat A)

## Slide 11: LTE Summary: Rel-17 CRs
All Rel-17 LTE WIs are captured in the existing specifications
  No need to create a new TS
First draft of Rel-17 LTE RAN1 specifications (along with Rel-17 LTE RRC parameters) were endorsed in RAN1 after RAN1#106bis-e (October)
Rel-17 LTE RAN1 specifications were endorsed after RAN1#107-e (November) and submitted to RAN
For Rel-17 higher layer parameters, RAN1 approved first LS to RAN2/RAN3 after RAN1#106bis-e. An updated list was sent to RAN2/RAN3 after RAN1#107-e.
For Rel-17 UE features, RAN1 initiated discussions and the first LS to RAN2 was approved. Rel-17 UE features will be further discussed and revised in the next RAN1 meeting.
Text in RED are to be revised later if necessary

## Slide 12
5G NR

## Slide 13: Overview of RAN1-led Rel-17 NR SI/WIs
Except for NR sidelink enhancement and NR coverage enhancements, all RAN1-led Rel-17 LTE WI/SIs have been completed as according to the target completion date
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
Extending current NR operation to 71GHz | WI | Yes | No | RAN#94 | RAN#94 | RP-212990
NR positioning enhancements | WI | Yes | No | RAN#94 | RAN#94 | RP-213008
Support of reduced capability NR devices | WI | Yes | No | RAN#94 | RAN#94 | RP-212802
NR coverage enhancements | WI | No | No | RAN#94 | RAN#95 | RP-213075
Study on XR (Extended Reality) evaluations for NR | SI | Yes | Yes | RAN#94 | RAN#94 | RP-212988
Further enhancements on MIMO for NR | WI | Yes | No | RAN#94 | RAN#94 | RP-213011
NR Sidelink enhancement | WI | No | No | RAN#94 | RAN#95 | RP-212880
NR Dynamic spectrum sharing (DSS) | WI | Yes | No | RAN#94 | RAN#94 | RP-213240
 | Disputed
red | Proposal for change

## Slide 14: Overview of Other WG-led Rel-17 NR SI/WIs
From RAN1 perspective, all NR SI/WIs led by other WGs with RAN1 objectives have been completed except for (RAN2-led) Enhanced IIoT and URLLC
Title |  | Completed? |  | Target completion date |  | SR
 |  | RAN1 | Overall | Agreed | Proposed | 
(RAN2-led) Enhanced Industrial Internet of Things (IoT) and URLLC | WI | No | No | RAN#94 | RAN#96 | RP-212953
(RAN2-led) Solutions for NR to support non-terrestrial networks (NTN) | WI | Yes | No | RAN#94 | RAN#94 | RP-212803
(RAN2-led) UE Power Saving Enhancements | WI | Yes | No | RAN#94 | RAN#94 | RP-213348
(RAN2-led) Enhancements to Integrated Access and Backhaul | WI | Yes | No | RAN#94 | RAN#94 | RP-212810
(RAN2-led) NR Multicast and Broadcast Services | WI | Yes | No | RAN#94 | RAN#94 | RP-213212
(RAN2-led) Further Multi-RAT Dual-Connectivity enhancements | WI | Yes | No | RAN#94 | RAN#94 | RP-213213
(RAN2-led) NR small data transmissions in INACTIVE state | WI | Yes(note) | No | RAN#94 | RAN#94 | RP-212822
(RAN4-led) RF requirements enhancement for NR frequency range 1 (FR1) | WI | Yes | No | RAN#94 | RAN#94 | RP-213124
(RAN4-led) Introduction of DL 1024QAM for NR FR1 | WI | Yes | No | RAN#94 | RAN#94 | RP-213002
 | Disputed
red | Proposal for change
(note) There is no explicit RAN1 related objective in the SDT WID. All RAN1 work on SDT was initiated by RAN2 via LSs.

## Slide 15: NR Summary: Maintenance
RAN1 specs for NR Rel-15 are very stable
  15 email threads in RAN1#107-e and
  In total, 5 Cat F endorsed NR Rel-15 CRs
Overall, Rel-16 RAN1 specifications are stable
  31 email threads in RAN1#107-e (including email threads for handling LS responses related to maintenance)
  In total, 21 Cat F endorsed NR Rel-16 CRs
Rel-16 UE features are very stable
  Special thanks to Hiroki Harada from DoCoMo for leading the great efforts

## Slide 16: NR Summary: Rel-17 Work Items
The following objectives are considered incomplete from RAN1 point of view
  (RAN1-led) NR coverage enhancements
    Mechanism(s) to support TB processing over multi-slot PUSCH [RAN1]
  (RAN1-led) NR Sidelink enhancement
    Resource allocation to reduce power consumption of the UEs [RAN1, RAN2]
    Inter-UE coordination [RAN1, RAN2]
  (RAN2-led) Enhanced Industrial Internet of Things (IoT) and URLLC
    UE feedback enhancements for HARQ-ACK [RAN1]
    Intra-UE multiplexing and prioritization of traffic with different priority [RAN1]
Assessment of situation
  For coverage enhancement, RAN1 failed to reach an agreement on how to determine the starting coded bits for TBoMS
  For sidelink enhancement, there is still significant amount of work to be done in RAN1 across both RAN1 related objectives
  For IIoT and URLLC, there is still significant amount of work to be done in RAN1 especially for intra-UE multiplexing and prioritization of traffic with different priority

## Slide 17: NR Summary: Rel-17 TEIs
One Rel-17 TEI on NR Positioning support for TA measurement in NR UL E-CID was endorsed in 2021.Q4
  Relevant TPs were endorsed in RAN1, RAN2, and RAN3
  To align the TEI CR submission across working groups, RAN1 CR on the agreed Rel-17 TEI will be submitted to RAN#95-e

## Slide 18: NR Summary: Rel-17 CRs
All Rel-17 NR WIs are captured in the existing specifications
  No need to create a new TS
Rel-17 NR RAN1 specifications were endorsed after RAN1#107-e (November) and submitted to RAN
For Rel-17 higher layer parameters, RAN1 approved the first LS to RAN2/RAN3 after RAN1#106bis-e. An updated list was sent to RAN2/RAN3 after RAN1#107-e.
For Rel-17 UE features, RAN1 initiated discussions and the first LS to RAN2 was approved after RAN1#107-e. Rel-17 UE features will be further discussed and revised in RAN1#107bis-e.
Text in RED are to be revised later if necessary

## Slide 19: NR Summary: Rel-17 MBS (CFR for Broadcast)
In RAN#93-e, RAN1 was tasked to down select which cases to support for a configured/defined CFR for GC-PDCCH/PDSCH carrying MCCH and MTCH for broadcast reception with UEs in RRC IDLE/INACTIVE state
  RAN1 discussed the issue but concluded that it was not able to achieve consensus on the support of Case D and/or Case E.

## Slide 20: Concluding Remarks
David Mazzarese from Huawei Technologies France (ETSI) is elected as new RAN1 vice-chair
Rel-16 & earlier RAN1 specifications are stable for both LTE and NR
Rel-17: covered all items with GTW calls & emails
  All Rel-17 RAN1 work can be considered completed from RAN1 perspective except NR coverage enhancement, NR sidelink enhancement, enhanced IIoT and URLLC (RAN2-led)
Highly appreciate:
  Patrick Merias for his always efficient and excellent support
  VCs Havish Koorapathy (outgoing), David Mazzarese (newly elected), and Xiaodong Xu for sharing the e-meeting management
  Editors Brian Classon (TS36.212), Vijay Nangia (TS36.213), Satoshi Nagata (TS38.201), Alexandros Manolakos (TS38.202), Sorour Falahati (TS37.213) Stefan Parkvall (TS36.211, TS38.211), Yan Cheng (TS38.212), Aris Papasakellariou (TS38.213), Mihai Enescu (TS38.214), Alexei Davydov (TS38.215) for their tremendous efforts to draft the Rel-17 CRs
  Hiroki Harada for leading NR Rel-17 TEI and Rel-16 UE features discussions
  Shinya Kumagai and Ralf Bendlin for leading Rel-17 UE features discussions
  Sorour Falahati for leading the Rel-17 RRC parameter discussions
  All feature leads/moderators for leading discussions in each respective feature
  All delegates for active and enthusiastic discussion, and being construtive in driving consensus