3GPP TSG-RAN WG1 Meeting #84 	R1-160956

# St Julian’s, Malta, 15th – 19th February 2016

Agenda item:		6.2.3

Source:	Huawei, HiSilicon

Title:	Work plan for Multi-Carrier enhancements for UMTS

Document for:		Discussion/Decision

# Introduction

In RAN#70 meeting, a new study item "Study on Multi-Carrier enhancements for UMTS " was approved [1]. RAN1 is the primary group, while RAN2 and RAN3 are the secondary groups.

In this contribution, we propose a work plan for the SI.

# Discussion

## Study item objectives

As described in [1], this SI is to address the following aspects:

- Identify the scenarios for DB-DC-HSUPA/DC-HSUPA features and investigate mechanisms to improve coverage/capacity.

  - Study the potential deployment scenarios, e.g. scheduling 2ms+10ms TTI or 10ms+10ms TTI for uplink transmission with dual carrier.(RAN1, RAN2)

  - Investigate the performance for the enhanced scenarios and the impact on current mechanism, e.g. E-TFC selection, 2ms and 10ms switch, RRC measurement and handover.(RAN1, RAN2)

The study shall include considerations to minimize the impact on legacy terminals.

## Proposed work plan

Table 1 shows a proposed work plan for The Study on Multi-Carrier enhancements.

Table 1: Work plan for Multi-Carrier enhancements for UMTS

|  | RAN1 | RAN2 | RAN3 |
| --- | --- | --- | --- |
| Feb 2016 | RAN1#84: - 2 TU - Determine the target scenarios for the multi-carrier enhancements SI - Determine the evaluation methodology for the target scenarios - Discuss initial results - Skeleton of the TR endorsed - RAN1 informs RAN2/3 about RAN1 progress and work needed in RAN2/3. | RAN2#93: - 0 TU | RAN3#91: - 0 TU |
| Apr 2016 | RAN1#84bis: - 2 TU - Investigate the performance for the enhanced scenarios - Investigate impact on current mechanism - RAN1 informs RAN2/3 about RAN1 progress | RAN2#93bis: - 2 TU - On the target scenarios, start evaluations based on RAN1 request - Investigate the impact on current mechanism, e.g. E-TFC selection, 2ms and 10ms switch. Identify potential issues based on the investigation if any - RAN2 informs RAN1/3 about progress | RAN3#91bis: - 1 TU - Investigate impact on current mechanism |
| May 2016 | RAN1#85: - 1 TU - Finalize evaluation and impact of the introduced scenarios - TR endorsed | RAN2#94: - 2 TU - Continue investigation on the impact on current mechanism - Discuss potential solutions for the identified issues - Agree on RAN2 TPs, and send them to RAN1 to be included in the TR | RAN3#92: - 1 TU - Investigate impact on current mechanism - Solve any open issues |

# Conclusion

This contribution presents the work plan for the Multi-Carrier enhancements SI to be completed in RAN#72. It is proposed to endorse the work plan in Section 2.

# References

- RP-152290, New SID: Study on Multi-Carrier Enhancements for UMTS