3GPP TSG RAN WG1 Meeting #101							R1-2003638

e-Meeting, May 25th – June 5th, 2020

Source:	CATT, Intel Corporation, Ericsson

Title:	Work Plan for Study Item of NR Positioning Enhancements

Agenda item:	8.2

Document for:	Discussion and Decision

Introduction

At the RAN#86 meeting, the study item on NR Positioning Enhancements was approved [1]. In this contribution, we provide the tentative work plan on NR Positioning Enhancements SI for information purpose.

# Work Plan for NR Positioning Enhancements SI

Work Plan for RAN1 WG

Table 1 outlines the work plan for the SI on NR Positioning Enhancements from RAN1’s perspective.

Table 1: RAN1 work plan for NR Positioning Enhancements SI

|  | Q2/2020 | Q3/2020 | Q4/2020 |
| --- | --- | --- | --- |
|  | RAN1#101-e (2TUs) | RAN1#102 (2TUs) | RAN1#102bis (2TUs) |
| Additional scenarios for R17 positioning enhancements | Confirm the target performance requirements for R17 RAT-dependent positioning solutions as presented in SID. Agree on I-IoT scenarios for simulation evaluation and define the detailed parameter settings for the selected scenarios. The goal is to come with a stable simulation evaluation assumption. | Finalization of evaluation assumptions if any opens are left. It is undesirable, but we can make necessary adjustments of evaluation scenarios if it is necessary, e.g., the parameter settings. |  |
| Evaluation of achievable positioning accuracy and latency | Individual companies are invited to bring their initial evaluation results. - Note: For the 1st meeting, since there is no agreement on the evaluation scenarios before the meeting, each company may bring the evaluation results based on their own proposed scenarios. Discuss and agree on template for collection of evaluation results to be included into the TR | Evaluate the achievable positioning performance with the Rel-16 positioning solutions for the agreed evaluation scenarios; Determine the possible performance gap between the target Rel-17 performance and the achievable performance based on the Rel-16 positioning solutions, and decide whether there is a need to introduce the enhancements of positioning solutions in R17. | Conclude the evaluation of the achievable positioning performance with the Rel-16 positioning solutions under the agreed evaluation scenarios; Conclude the evaluation of positioning performance with potential enhancements of positioning solutions and technologies. |
| Potential positioning enhancements | Companies may present their proposals on the potential positioning solutions and technologies for further study, which may include the enhancements to Rel-16 positioning techniques and new techniques. Individual companies may submit initial evaluation results together with their proposed NR positioning enhancement techniques. Note: There is no treatment during the e-Meeting according to the meeting agenda. | Further discussion of the proposals on the potential enhancements positioning solutions and technologies. Individual companies may submit their evaluation results together with the proposed NR positioning enhancements to show the potential benefits of their proposals Discuss the candidate list of potential positioning enhancements to be focused on for further study in this SI | Conclude the discussion of potential enhancements positioning solutions and technologies; Provide the recommendation of potential positioning enhancements for Rel-17 WI. |
| 3GPP TR on NR Positioning | Present and agree on TR Update TR with RAN1 agreements and conclusions Inform RAN2 on RAN1’s progress | Update TR with RAN1 evaluation results, agreements and conclusions Inform RAN2 on RAN1’s progress Prepare TR for RAN#89 submission | Update TR with RAN1 evaluation results, agreements and conclusions Update TR with RAN2 agreements and conclusions Inform RAN2 on RAN1’s progress Prepare TR for RAN#90 submission |

Work Plan for RAN2 WG

Table 2 outlines the work plan for the SI on NR Positioning Enhancements from RAN2’s perspective.

Table 2: RAN2 work plan for NR Positioning Enhancements SI

|  | Q3/2020 | Q4/2020 |  |
| --- | --- | --- | --- |
|  | RAN2#111 (0.5TUs) | RAN2#111bis (0.5TUs) | RAN2#112 (1TUs) |
| Enhancement of signalling and procedures | Identify and evaluate potential enhancement of signalling and procedures for supporting positioning technologies for improved accuracy, reduced latency, network efficiency and device efficiency based on Rel-16 LPP/NRPPa/NR RRC signalling and procedures with the special consideration of IIOT use cases. | Further identify and evaluate potential enhancement of signalling and procedures for supporting positioning technologies for improved accuracy, reduced latency, network efficiency and device efficiency. Note: RAN2’s work may take in to account the outcome from RAN1 (e.g., IIOT scenarios, Rel-16 enhancements, and new positioning techniques). | Finalize work on evaluation of potential enhancement of signalling and procedures for supporting positioning technologies for improved accuracy, reduced latency, network efficiency and device efficiency, and provide the recommended enhancements for Rel-17 WI. Note: RAN2’s work may take in to account the outcome from RAN1 (e.g., IIOT scenarios, Rel-16 enhancements, and new positioning techniques). |
| Support of integrity and reliability of assistance data and position information | Initial discussion of the solutions necessary to support integrity and reliability of assistance data and position information, including - Identify positioning integrity KPIs and relevant use cases. - Identify the error sources, threat models, occurrence rates and failure modes requiring positioning integrity validation and reporting. - Study methodologies for network-assisted and UE-assisted integrity | Further discussion of the solutions necessary to support integrity and reliability of assistance data and position information. | Finalize work on the solutions necessary to support integrity and reliability of assistance data and position information, and provide the recommended solutions for Rel-17 WI. |
| 3GPP TR on NR Positioning | Update TR w RAN2 agreements and send LS to RAN1 | Update TR w RAN2 agreements and send LS to RAN1 | Prepare text proposal and conclusions from RAN2 side and send LS to RAN1 for TR finalization Prepare TR for RAN#90 submission |

Conclusions

In this contribution, we provided the tentative work plan for the SI on NR Positioning Enhancements for information purpose, which may facilitate the preparation and planning of contributions on the SI.

References

- RP-193237, “New SID on NR Positioning Enhancements”.