3GPP TSG-RAN WG2 #101	R2-1802750

Athens, Greece, February 26th – March 2nd 2018

Agenda item:	9.9.1

Source:	Nokia, Nokia Shanghai Bell

Title:	Updated work plan for the euCA WID

WID/SID:	LTE_euCA-Core - Release 15

Document for:	Discussion and Decision

# 1	Introduction

The WID “Enhancing CA Utilization” was approved in RAN#75 in RP-170805, with the following objectives:

The objective of this work item is to investigate and develop enhancements to - Reduced delays in Scell set-up, including shorter Scell configuration delay after UE moves from idle to connected by addressing the following aspects connected by addressing the following aspects: - Measurements on Scell candidates (e.g. network assistance in identifying Scell candidate carriers, and best effort UE measurements for Scell candidates), - Measurement reporting (e.g. utilize UE’s earlier idle mode measurements for configuring Scell), - Scell configurations and activations (e.g. the network could immediately configure Scell for CA without additional measurements when UE’s earlier idle mode measurements are available for setting up Scell) - Reduced Scell configuration and activation signaling overhead - Consider optimizations related to UE mobility and carrier switching in licensed and unlicensed deployment using LAA and configurations of multiple Scells. The focus of the enhancements is especially on small cell deployment scenarios and when practical Carrier Aggregation (CA) support is extended beyond 5 carriers (up to 32 carriers). The CA enhancements developed in this work item aim to be applicable for traditional CA deployments and CA including LAA and DC deployment scenarios.

The work plan for euCA was approved in RAN2#99 as per R2-1707817. The WID now is halfway in terms of number of meetings, so this contribution aims to update the work plan accordingly.

# 2	RAN1 work plan

RAN2 has agreed on the following concepts with RAN1 impacts:

- New SCell state: CQI reporting changes during the new state. RAN2 already sent LS R2-1714239 to RAN1, asking them to consider what would be needed to specify the required CQI/PMI/RI reporting.

This is expected to be handled without any TU allocation, pending further RAN1 input.

- CQI reporting after HO: Since this modifies the CQI reporting, it may require RAN1 modifications. –

This should first be further discussed in RAN2 as (like with the new Scell state), only minor changes may be needed to RAN1, which could be handled without any TU allocations.

Hence, both of these topics can be handled via TEI15 work in RAN1, i.e. no TUs are needed.

Proposal 1: No RAN1 TUs are foreseen to be needed for the euCA WID.

# 3	RAN2 work plan

The proposed high-level work plan for RAN2 meeting is listed below (highlighted parts clarified based on recent WID progress).

| RAN2 meeting | Work plan |
| --- | --- |
| RAN2#101, February 2018 (0.5 TU) | Overview: Continue Stage-3 work. Reduced SCell setup delay - Close pending Stage-2 issues (if any) of agreed schemes for SCell setup delay reduction. - Continue discussion on remaining Stage-3 details of agreed schemes for SCell setup delay reduction (IDLE measurements, direct SCell activation, new SCell state & temporary CQI reporting at SCell activation) Reduced SCell signalling overhead - Finalize the pending Stage-2 aspects of the work. - Continue discussion on Stage-3 details of reduced SCell signalling overhead |
| RAN2#101bis, April 2018 (1 TU) | Overview: Finalize as many Stage-3 aspects of the work as possible. Start discussion on UE capabilities Reduced SCell setup delay - Finalization of as many pending stage-3 details as possible - Start UE capability discussion Reduced SCell signalling overhead - Continue discussion on remaining Stage-3 details of reduced SCell signalling overhead CRs - Finalization of Stage-2/Stage-3 CRs as much as possible (except for any pending open issues) Draft 36.306 CR + impacts to CR to 36.331 for UE capabilities |
| RAN2#102, May 2018 (0.5 TU) | Overview: Finalize all pending Stage-3 aspects of the work and final CRs to be submitted to RAN. Reduced SCell setup delay + Reduced SCell signalling overhead - Decide on UE capabilities - Finalization of remaining stage-3 details CRs - Final Stage-3 CRs agreed |

Table 1. Proposed euCA work plan for RAN2

As can be seen, total of 2 TUs during 3 meetings remain for the WID. Hence, the work should focus on agreed concepts: IDLE measurements, direct SCell activation at configuration, new SCell state, CQI reporting after HO.

To ensure timely work item completion on schedule, the February meeting should close all Stage-2 details as much as possible in the current meeting and finalize those in April meeting.

Proposal 2: RAN2 to focus work on already-agreed concepts: No new Stage-2 concepts can be agreed after this meeting except for corrections to already-agreed concepts.

# 4	RAN3 work plan

For RAN3, originally time was allocated since it was considered some work could happen for the reduced SCell signalling overhead. However, early on it became apparent that RAN3 work may not be needed, so it would make sense to take away the RAN3 TUs to avoid overallocation.

Proposal 3: No TUs are foreseen to be needed for remaining RAN3 work.

# 5	RAN4 work plan

The proposed high-level work plan for RAN4 is listed below.

| RAN4 meeting | Work plan |
| --- | --- |
| RAN4#86, February 2018 (1 TU) | Overview: Continue discussion on performance requirements. Reduced SCell setup delay + Reduced SCell signalling overhead - Discuss RAN4 performance requirements and test cases based on contributions on following topics: IDLE measurements, new SCell state, direct SCell activation, temporary CQI reporting after Scell activation. CRs - Start running Stage-3 CR to 36.133 |
| RAN4#86bis, April 2018 (1 TU) | Overview: Finalize as many aspects as possible. Reduced SCell setup delay + Reduced SCell signalling overhead - Continue discussion on performance requirements. - Discuss details of new/modified test cases CRs - Continue work on running Stage-3 CR to 36.133 |
| RAN4#87, May 2018 (1 TU) | Overview: Finalize Stage-2 aspects of the work based on RAN2 progress. Reduced SCell setup delay + Reduced SCell signalling overhead - Finalization of performance requirements - Finalization of new/modified test cases CRs - Final 36.133 CR agreed |

Table 2. Proposed euCA work plan for RAN4

For RAN4, the November meeting only started the work, with the work plan R4-1713141, a first WF on RRM work in R4-1713142 approved, and two LSs to RAN2 (R4-1713920 and R4-1713921) approved. Since RAN4 also has only 3 meetings left with a total of 3TUs to spend, it is necessary to focus the work on defining the requirements as requested by RAN2: IDLE measurements, new SCell state, direct SCell activation and temporary CQI reporting after Scell activation.

Proposal 4: Focus RAN4 work on defining requirements to TS36.133 for the RAN2-agreed schemes on IDLE measurements, new SCell state, direct SCell activation and temporary CQI reporting after Scell activation.

Additionally, RAN4 should start the work on CR to 36.133 as soon as the first agreements on how the requirements could be defined are done.

Proposal 5: Start running CR to TS36.133 as soon as possible (i.e. latest after February meeting).

# 6	Conclusions

The contribution has discussed the work plan for the new euCA WID, and it is proposed to agree to start the work according to the overall work plan presented here.

Proposal 1: No RAN1 TUs are foreseen to be needed for the euCA WID.

Proposal 2: RAN2 to focus work on already-agreed concepts: No new Stage-2 concepts can be agreed after this meeting except for corrections to already-agreed concepts.

Proposal 3: No TUs are foreseen to be needed for remaining RAN3 work.

Proposal 4: Focus RAN4 work on defining requirements to TS36.133 for the RAN2-agreed schemes on IDLE measurements, new SCell state, direct SCell activation and temporary CQI reporting after Scell activation.

Proposal 5: Start running CR to TS36.133 as soon as possible (i.e. latest after February meeting).

# References

[1] RP-170805, “New Work Item on Enhancing CA Utilization”, Nokia, Alcatel-Lucent Shanghai Bell