3GPP TSG-RAN WG2 #111 e	 R2-2007163

E-Meeting, 17th – 28th August, 2020

Agenda Item:	8.3

Source:	vivo, Charter Communications

Title:	Work plan for Multi SIM WI

Document for:	Discussion, Decision

# Introduction

At RAN#86 meeting, RAN has approved a new work Item on multi-SIM devices [1] with main objectives:

- Specify, if necessary, enhancement(s) to address the collision due to reception of paging when the UE is in IDLE/INACTIVE mode in both the networks associated with respective SIMs [RAN2] - RAT Concurrency: Network A can be NR. Network B can either be LTE or NR. - Applicable UE architecture: Single-Rx/Single-Tx. - Specify mechanism for UE to notify Network A of its switch from Network A (for MUSIM purpose) [RAN2]: - RAT Concurrency: Network A is NR. Network B can either be LTE or NR. - Applicable UE architecture: Single-Rx/Single-Tx, Dual-Rx/Single-Tx - Unless SA2 find an alternative solution or decides otherwise , specify mechanism for an incoming page to indicate to the UE whether the service is voLTE/VoNR.[ RAN2] - RAT Concurrency: Network A is either LTE or NR. Network B is either LTE or NR. - Applicable UE architecture: Single-Rx/Dual-Rx/Single-Tx

The WI work would also address potential RAN impacts due to Multi-SIM devices resulting from SA2 SI outcome on Multi-SIM devices [2].

This contribution highlight a potential work plan for Multi-SIM  WI which takes into account SA2 progress on the relative SI output.

# Work Plan

|  | Obj1: Paging Collision | Obj2: switching notification | Obj3: Paging Cause | Comments |
| --- | --- | --- | --- | --- |
| 2020Q3: 1st meeting | Potential solutions description | Potential scenarios and requirements description | Wait for SA2 further progress | No TU@ meeting discussion |
|  | For Paging collision: discussion and summarize potential solutions for further discussion. | For switching notification: highlight different UE switching potential scenarios with their corresponding requirements. Further may consider scenarios classification, e.g., short time switching, long time switching, … |  | Post meeting potential email discussions: - Discussion on paging different collision solutions and their impacts, e,g., impact on UE, RAN, CN - Discussion to summarize main UE switching scenarios and requirement to consolidate WI scope, - Discuss how to respond to SA2 on different Multi-SIM solutions, if any Ls in |
| 2020Q4: 2nd meeting | Discuss report of email discussion, if any. |  | Initial discussion on paging cause based on SA2 progress and input . | Post meeting email discussion(s) may be considered for better progress |
|  | Solution evaluation and down selection | Solutions for UE switching notification for identified scenarios |  |  |
| 2021Q1: 3rd meeting | Solution specification, based on Q4 solution down selection | Further discussion on identified solutions, solutions down selection if needed. Stage 2 description | Detailed solutions description, if needed | Post meeting email discussion(s) may be considered for better progress |
| 2021Q2: 4th meeting | Finalizing solutions and stage 3 description | Cont’d stage 2 and begin stage 3 Solutions for UE switching notification for identified scenarios cont’d | Finalizing solutions: stage2/3 description, if needed | Post meeting email discussion(s) may be considered for better progress |
| 2021Q3: 5th meeting | Stage 2 corrections, Finalizing stage 3. WI completion |  |  |  |

# Conclusion

Proposal: RAN2 is kindly asked to consider the above work plan as baseline for Multi-SIM WI.

# References

- RP-201309	Support for Multi-SIM devices for LTE/NR

- SP-190248