3GPP TSG-RAN WG2 meeting #117-e	R2-2203417

Electronic Meeting, 21st Feb – 3rd Mar 2022

Agenda Item: 	8.0.1

Source:	Ericsson, Samsung

Title:	Rel-17 ASN.1 review plan

Document for:	Discussion, Decision

# Introduction

This paper discusses the plan for review of NR and LTE RRC in preparation for ASN.1 freeze, Rel-17.

# Discussion

General

- Joint process and time plan for NR and LTE, but separate Review files

- Adopt the same ASN.1 review process as during NR Rel-15/16, i.e. using macro based comments, check-in/check-out to get access to review file, continuous iterative process, macro based RIL extraction

  - Further details about the setting of fields in the “RILs” will be provided by the RRC Rapporteurs (ASN.1 review moderators) at kick-off

  - Splitting the spec into parts may be used (easier to get file access, but additional work to maintain consistence). Will be decided by rapporteur and clarified at kick-off

Details

The plan is based on the following:

- At RAN2#117e, RAN2 agrees on all WI running CRs to be sent to RAN#95 March meeting for approval.

  - CRs that are not ready should be postponed.

  - FFSs, Editor’s Notes etc should remain in the CRs, and will end up in the Rel-17 specifications.

  - CRs should use syntactically correct ASN.1.

    - Can use e.g. “ENUMERATED { ffs }” and “maxXxxx INTEGER = 9999” together with Editor’s Note.

  - Expected that RAN approves CRs and Rel-17 specification is created (by MCC).

  - WI running CRs will not be maintained.

- ASN1 review Phase 1

  - Kicked off as soon as Rel-17 spec is available.

  - Companies will insert their comments into the review file, provide solution proposals, and comment on issues/items inserted by other companies.

  - RAN2 to discuss what process to use:

    - “Rel-15 methodology”:

      - One RRC Review file for all review comments

      - Results in one “big CR”.

      - The review file can be split in smaller parts

    - “Rel-16 methodology”:

      - One RRC review file for ASN.1-specific issues and issues covering multiple CRs

        - Results in smaller “ASN.1 CR”

      - WI-specific CRs for WI-specific issues.

      - All issues (ASN.1/general and WI-specific issues) get a unique RIL identity,are tracked by RILs in the RRC review file and classified as “ASN.1 specific” (Class 2) and “WI-specific” (Class 3).

- ASN.1 AdHoc meeting

  - Main focus to resolve ASN.1 specific issues

  - FFS to what extent also WI-specific issues will be discussed

- ASN.1 review Phase 2

  - Review file: Rel-17 spec with agreed TPs and CRs in RAN2 AdHoc meeting, provided by the RRC Rapporteurs

  - Before RAN2 118 May meeting, the Rapporteur will provide consolidated status and proposed conclusion on each item.

- In parallel, work on UE capability CRs will be ongoing

  - 3x.306 and specific sections in 3x.331

  - FFS whether to include the work on the UE Capability CRs in the same “ASN.1 review process”

- Recommendation on ASN.1 freeze to be assessed at RAN2 118e May meeting

  - ASN.1 freeze typically means that compatibility issues with implementations based on this version of the spec should be avoided.

Schedule

- ASN.1 review phase 1 kick-off

  - As soon as Rel-17 RRC is available.

- Last day for company comments

  - RRC rapporteur (moderator) provides consolidated status and proposed conclusion on each item to be used at the RAN2 ASN.1 Adhoc.

- ASN.1 review phase 1 kick-off

  - RRC rapporteur (moderator) provides updated RRC review file, based on RAN2 ASN.1 AdHoc agreements.

- RAN2 118e submission.

  - Last day for ASN.1 review comments

  - RRC rapporteur (moderator) provides consolidated status and proposed conclusion on each item to be used at RAN2 #118E

|  | Mar |  | Apr |  | May |
| --- | --- | --- | --- | --- | --- |
| 1 | RAN2#117 |  | Silence period |  |  |
| 2 | RAN2#117 |  |  |  | Silence period |
| 3 | RAN2#117 |  |  |  | Silence period |
| 4 |  |  | A |  | Silence period |
| 5 |  |  |  |  | Silence period |
| 6 |  |  |  |  | Silence period |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  | D |
| 10 |  |  |  |  |  |
| 11 |  |  |  |  |  |
| 12 |  |  |  |  |  |
| 13 |  |  | B |  |  |
| 14 |  |  |  |  |  |
| 15 |  |  | Silence period |  |  |
| 16 |  |  |  |  | RAN2#118 |
| 17 | RAN#95 |  |  |  | RAN2#118 |
| 18 | RAN#95 |  | Silence period |  | RAN2#118 |
| 19 |  |  |  |  | RAN2#118 |
| 20 |  |  | RAN2 AdHoc |  | RAN2#118 |
| 21 | RAN#95 |  | RAN2 AdHoc |  |  |
| 22 | RAN#95 |  | RAN2 AdHoc |  |  |
| 23 | RAN#95 |  |  |  | RAN2#118 |
| 24 |  |  |  |  | RAN2#118 |
| 25 |  |  |  |  | RAN2#118 |
| 26 |  |  |  |  | RAN2#118 |
| 27 |  |  | C |  | RAN2#118 |
| 28 | Silence period |  |  |  |  |
| 29 | Silence period |  |  |  |  |
| 30 | Silence period |  |  |  |  |
| 31 | Silence period |  |  |  |  |

# Conclusion

This paper discussed the plan for review of NR and LTE RRC in preparation for ASN.1 freeze, Rel-17. RAN2 is requested to confirm the plan.

# Reference

[1] TS 36.331, RRC Specification, E-UTRA

[2] TS 38.331, RRC Specification, NR