3GPP TSG-RAN WG2 Meeting #120	R2-2211595

Toulouse, France, 14 – 18 November 2022

Agenda item:	8.5.1

Source:	Rapporteurs (Nokia, Qualcomm)

Title:	Work Plan for Rel-18 SI on XR Enhancements for NR

WID/SID:	FS_NR_XR_enh - Release 18

Document for:	Information

# 1	Introduction

This contribution is an update of the work plan.

# 2	Timeline

The agreed timeline for the Study on XR Enhancements for NR is echoed on Figure 2.1 below. Note that the SA2 and SA4 study items were not closed as planned and are expected to continue in Q4.

Figure 2.1: XR Study Timeline

# 3	Objectives of SI

According to the following objectives, RAN1 study will focus on XR-specific power saving and capacity improvements [RP-220285].

Objectives on XR-awareness in RAN (RAN2): - Study and identify the XR traffic (both UL and DL) characteristics, QoS metrics, and application layer attributes beneficial for the gNB to be aware of. - Study how the above information aids XR-specific traffic handling. Objectives on XR-specific Power Saving (RAN1, RAN2): - Study XR specific power saving techniques to accommodate XR service characteristics (periodicity, multiple flows, jitter, latency, reliability, etc...). Focus is on the following techniques: - C-DRX enhancement. - PDCCH monitoring enhancement. Objectives on XR-specific capacity improvements (RAN1, RAN2): - Study mechanisms that provide more efficient resource allocation and scheduling for XR service characteristics (periodicity, multiple flows, jitter, latency, reliability, etc…). Focus is on the following mechanisms: - SPS and CG enhancements; - Dynamic scheduling/grant enhancements.

# 4	Workplan

In the following, a work plan for the study on XR-specific power saving and capacity improvements is suggested. Changes compared to the last version are highlighted with revision marks.

Table1: XR Study Workplan

| Date | RAN1 | RAN2 | RAN |
| --- | --- | --- | --- |
| 2022-05 | RAN1#109 Endorse TR structure (RAN1 part). Collect evaluation results for XR-specific power saving and capacity improvements techniques. Identify the more detailed areas for power saving and capacity improvements. | - |  |
| 2022-06 | - | - | RAN#96 Status Report (20% target) |
| 2022-08 | RAN1#110 Discuss the detailed candidate enhancements including further evaluation results. Determine the scope of focused enhancements by the end of this meeting. | RAN2#119 Endorse overall TR structure Populate background part of the TR based on previous work in SA2, SA4 and RAN1 Initiate the work on XR awareness in cooperation with SA2. Initiate the work on power saving and capacity enhancements in cooperation with RAN1 (using RAN1 studies as starting point) Identify critical questions to be asked to RAN1, SA2 and SA4 |  |
| 2022-09 | - | - | RAN#97 Status Report (30% progress) |
| 2022-10 | RAN1#110bis Further discuss the beneficial candidate enhancements for XR-specific power saving and capacity improvements. Provide preliminary conclusions on noncontroversial beneficial candidate enhancements for XR-specific power saving and capacity improvements. Send LS to RAN2 if any conclusion is available in RAN1. | RAN2#119bis Identify possible solutions for XR awareness, power saving and capacity enhancements. Provide TR-like description of all solutions Take feedback from RAN1, SA2 and SA4 into account if any |  |
| 2022-11 | RAN1#111 Discuss the remaining candidate enhancements for XR-specific power saving and capacity improvements. Capture conclusions of the discussions and candidate enhancements in TR 38.835. | RAN2#120 Continue discussing possible solutions for XR awareness, power saving and capacity enhancements. Select the most promising solution(s) and capture them in TR 38.835. Conclude studies. |  |
| 2022-12 |  |  | RAN#98 Status Report (100% target) TR provided for approval (v2.0.0) |