3GPP TSG-RAN WG2 Meeting #123bis															R2-2309596
Xiamen, China, October 9th – 13th, 2023

Source:	CATT, Intel Corporation, Ericsson

Title:	Work Plan for Rel-18 WI on Expanded and Improved NR Positioning

Agenda item:	7.2.1

Document for:	Discussion and Decision

Introduction

At the RAN#98 meeting, RAN1 completed the work on “Study on expanded and improved NR positioning” [1], the corresponding work item contained RAN1 related objectives was approved in [2] and sidelink positioning was revised in [3] with the following objectives:

- Specify solutions for support of sidelink positioning (including ranging) in NR systems, including the following [RAN1, RAN2, RAN3, RAN4]:

  - Specify SL PRS for support of sidelink positioning such that the SL PRS uses a comb-based (full RE mapping pattern is not precluded) frequency domain structure and a pseudorandom-based sequence where the existing sequence of DL-PRS is used as a starting point [RAN1].

    - Specify support for SL PRS bandwidths of up to 100 MHz in FR1 spectrum.

    - NOTE: SL PRS transmission in FR2 is not precluded but no FR2 specific aspects will be specified.

  - Specify measurements to support RTT-type solutions using SL, SL-AoA, and SL-TDOA [RAN1, RAN2].

  - Specify support of resource allocation for SL PRS:

    - Including resource allocation Scheme 1 and Scheme 2, where Scheme 1 corresponds to a network-centric SL PRS resource allocation and Scheme 2 corresponds to UE autonomous SL PRS resource allocation [RAN1].

      - For resource allocation mechanism for SL PRS in Scheme 2:

        - Study and specify support of sensing-based resource allocation, and/or a random resource selection [RAN1].

        - Study and specify solutions for congestion control for SL PRS and/or inter-UE coordination for SL-PRS [RAN1].

    - Support resource allocation for shared resource pool with Rel-16/17/18 sidelink communication and dedicated resource pool for SL PRS [RAN1].

      - NOTE: For SL positioning resource (pre-)configuration in a shared resource pool with Rel-16/17/18 sidelink communication, backward compatibility with legacy Rel-16/17 UEs should be ensured.

  - Specify procedures for transmit power control for SL PRS transmissions at least based on open loop power control (OLPC) [RAN1].

  - Specify signalling and associated UE behavior for support of unicast, groupcast (not including many to one) and broadcast of SL PRS transmissions [RAN1, RAN2].

  - Specify unicast session-based signalling and procedures to facilitate support of SL positioning for single target UE (it is not precluded to apply the procedures to multiple target UEs but no signaling optimizations will be considered for this case) [RAN2, RAN3]:

    - Specify the protocol and procedures for SL positioning between UEs (Protocol for Sidelink positioning procedures (SLPP)).

    - Specify the protocol and procedures for SL positioning between UEs and a single LMF for in coverage scenario only, including joint PC5-Uu scenarios.

      - NOTE: Assumes all involved UEs are served by same LMF.

    - For SL-TDOA, RAN2 will not work on procedures for synchronization of the anchor UEs. RAN2 can discuss and implement agreed RAN1 parameters related to synchronization.

  - Specify signalling to NG-RAN for sidelink positioning and ranging service authorizations as needed. [RAN3, RAN2]

  - Specify corresponding new core requirements, as well as identifying and specify the impact on the existing RAN4 specification, including RRM measurements and procedures [RAN4].

- Specify the error modelling parameters, signalling, and procedures to support UE-based and LMF-based integrity of RAT-dependent positioning methods [RAN2, RAN3].

- Specify enhancements for enabling LPHAP use-case 6 as defined in TS 22.104 including:

  - Extending eDRX cycle beyond 10.24s in RRC_INACTIVE state towards meeting the battery life requirement for LPHAP [RAN2, RAN3, RAN4]

    - Positioning-specific enhancement for eDRX cycle beyond 10.24s to be defined as part of Rel-18 WI on expanded and improved NR positioning.

      - NOTE: Work on this objective should be coordinated with that in Rel-18 WI on eRedCap. Towards this, the feature of extending eDRX cycle beyond 10.24s should be defined as part of Rel-18 WI on eRedCap.

    - NOTE: Inputs from RAN1 as necessary may be facilitated via LSs

  - For UL and DL+UL positioning for UEs in RRC_INACTIVE state, specify SRS configuration enhancements based on SRS positioning validity area to avoid frequent RRC connection for SRS (re)configuration [RAN2, RAN1, RAN3].

    - SRS for positioning configurations in multiple cells [RAN2, RAN1].

      - Note: Details including issues such as interference, timing advance, spatial relation information, pathloss reference and common SRS parameters across multiple cells can be further discussed during normative work.

    - Pre-configuration of one or multiple SRS for positioning configurations [RAN2, RAN3].

    - SRS for positioning activation/request procedure(s) [RAN2, RAN1].

  - Specify solutions for DL PRS measurements for a UE in RRC_IDLE state and reporting of the measurements in RRC_CONNECTED state [RAN2].

  - Specify solutions for alignment between eDRX and PRS configurations [RAN2].

  - Specify corresponding new core requirements, as well as identifying and specifying the impact on the existing RAN4 specification, including RRM measurements and procedures [RAN4].

- Specify support of positioning for UEs with Reduced Capabilities (RedCap UEs)

  - Specify support of Frequency Hopping (FH) beyond maximum RedCap UE bandwidth for reception of DL PRS and transmission of UL SRS for positioning [RAN1, RAN2].

    - NOTE: The complexity of the corresponding capabilities for RedCap UEs should be addressed for the introduction of appropriate capabilities for RedCap UEs.

  - Specify RRM requirements for positioning including RRM measurements and procedures for RedCap UEs for both with and without frequency hopping [RAN4].

- Specify bandwidth aggregation for positioning measurements across up to three intra-band contiguous carriers [RAN1, RAN2, RAN4].

  - Specify signalling and procedures to support aggregation of PRS/SRS (respectively) resources across PFLs/carriers (respectively) for positioning measurements under the assumption that the signals over aggregated resources are transmitted and received (respectively) using a single RF chain (same antenna) [RAN1, RAN2].

    - NOTE: The support of bandwidth aggregation for positioning measurements applies only to timing related measurements (e.g., RSTD, RTOA, and UE/gNB Rx-Tx time difference).

  - Specify RRM requirements with measurement gaps in connected mode, and in inactive mode, including PRS measurement period/reporting [RAN4].

- Specify physical layer measurements and signalling to support NR DL and UL carrier phase positioning for UE-based, UE-assisted, and NG-RAN node assisted positioning [RAN1, RAN2, RAN3, RAN4].

  - Existing DL PRS and UL SRS for positioning are used for NR carrier phase measurements.

  - Specify measurements that are limited to a single carrier/PFL.

  - Specify corresponding new core requirements, as well as identifying and specifying the impact on the existing RAN4 specification, including RRM measurements without measurement gaps in connected and inactive mode (including PRS measurement period/reporting) and procedures [RAN4].

- Define extensions of signalling, protocol, and procedure for NR positioning enhancement, as needed for the above objectives [RAN3].

In this contribution, we provide tentative work plan on Rel-18 WI on Expanded and Improved NR Positioning. Note that it is provided for information purpose only.

Work Plan for NR Positioning enhancements work Item

The work plan on RAN1, 2, 3 and 4 is provided in Table 1:

Table 1: RAN1, 2, 3 and 4 work plan

| Quarter | Meeting # | TU | Work plan |
| --- | --- | --- | --- |
| RAN#101 (Sep. 2023) Rel-18 WI completion for RAN2, 3, 4 (core part) | RAN1#114bis |  | Handle opening issues (e.g., the LSs from other WGs) |
|  | RAN2#123bis |  | - Start to capture RAN1 parameters into LPP/SLPP/RRC/MAC specifications for Rel-18 positioning, including: - Sidelink positioning (including ranging) in NR systems based on revised WID - Enhancements for enabling LPHAP - Positioning for UEs with Reduced Capabilities (RedCap UEs) - Bandwidth aggregation for positioning measurements across up to three intra-band contiguous carriers - NR DL and UL carrier phase positioning for UE-based, UE-assisted, and NG-RAN node assisted positioning - Finalization of Stage 3 work for: - UE-based and LMF-based integrity of RAT-dependent positioning |
|  | RAN3#121bis | 0.5 | - Start to capture RAN1 parameters into NRPPa specifications for Rel-18 positioning, including: - Sidelink positioning (including ranging) in NR systems; - Enhancements for enabling LPHAP; - NR DL and UL carrier phase positioning for UE-assisted, and NG-RAN node assisted positioning; - BW aggregation positioning, if any; - RedCap positioning, if any. - Finalization of Stage 3 work for: - LMF-based integrity of RAT-dependent positioning |
|  | RAN4#108bis | 0.5 (RF) + 1.5 (RD) | RF (subject to content of agreed scope) - Prepare relevant CR content on NR carrier phase measurements study or send LS to RAN1 (if needed) RRM - Further discussion RRM requirements for sidelink positioning - Agree the specific requirements based on RAN1’s further agreements - Discuss simulation assumptions if simulations are needed - Send LS to RAN1/2 if needed for any new signaling is identified - Further discussion RRM requirements for RedCap UEs positioning: - Agree the requirements frameworks based on RAN1’s further agreements - Send LS to RAN1/2 if needed for any new signaling is identified - Further discussion on RRM requirements for LPHAP use-case 6 positioning enhancements - Send LS to RAN1/2 if needed for any new signaling is identified - Further discussion on RRM requirements for positioning measurements with bandwidth aggregation - Further discussion on RRM requirements for carrier phase positioning |
|  | RAN1#115 |  | Handle opening issues (e.g., the LSs from other WGs) |
|  | RAN2#124 | 2 | - Finalization of Stage-3 work, approve corresponding CRs |
|  | RAN3#122 | 1 | - Finalization of Stage-3 work, approve corresponding CRs |
|  | RAN4#109 | 0.5 (RF) + 1 (RD) | RRM - Finalization of RRM core requirements: - Agree on the CRs for RRM requirements for sidelink positioning - Agree on the CRs for RRM requirements for RedCap UEs positioning - Agree on the CR for RRM requirements for LPHAP use-case 6 positioning enhancements - Agree on the CR for RRM requirements for positioning measurements with bandwidth aggregation - Agree on the CR for RRM requirements for the carrier phase positioning - Start discussion on performance requirements - Agree on simulation assumptions if needed |

Note: the coordination between RAN WG1, WG2, WG3, WG4 and SA2 is expected during the WG discussion, e.g., potential LS exchange, taking into account the progress in other WGs, etc.

Open issue list

TS 38.355(Intel)

The column “related to the completion of the WI” means the topic/subtopic has to be removed from Rel-18 scope if the corresponding open issues cannot be resolved.

| Topic | Open issues | Related to the completion of the WI | Remark |
| --- | --- | --- | --- |
| 4.1 SLPP general | To complete 4.1.1 SLPP Configuration | Yes | Rapporteur will provide TP on this |
|  | To complete 4.1.2 SLPP Sessions and Transactions - Editor’s note FFS on the definition of SLPP Session. - Editor's note FFS on the definition of sessionID. FFS within what scope the session ID is unique. • LMF involved case, FFS on how to handle session for UEs involved in the same LMF involved SL based positioning and the relationship between routing ID/correlation ID and session ID. • FFS if this involves single or separate SLPP sessions (LMF  UE1 and UE1  UE2). - Editor's note FFS on SLPP message header, e.g. cast type, UE ID - Editor's note FFS the details of initiator in SLPP-TransactionID. | Yes | Rapporteur will provide TP on this, RAN2 already agreed • Reuse the LPP transaction mechanism to SLPP. Company contribution on open issues |
|  | To complete 4.1.3 SLPP Position Methods - Editor’s note FFS on the supported positioning methods. | Yes | Rapporteur will provide TP on this. Based on RAN1 agreements, only SL-TDOA, SL-AoA and SL-RTT are supported in R18. The EN can be removed; |
|  | To complete 4.1.4 SLPP Messages | Yes | Rapporteur will provide TP on this. |
| 4.2 Common SLPP Session Procedure | To complete 4.2 Common SLPP Session Procedure | Yes | Rapporteur will provide TP on this. |
| 4.3 SLPP Transport | To complete 4.3 SLPP Transport - Editor's note FFS on whether SLPP message Segmentation is needed. - Editor's note FFS on the support of session-less operation. - Editor's note May be updated based on the discussion on session management. - Editor's note FFS on the support of broadcast/groupcast. - Editor's note FFS With regards to duplicate detection: the applicability of the 10min inactivity rule. With regards to retransmission: the applicability of the timeout period of 250ms. | Yes | Rapporteur will provide TP on this. Note: the ENs on session-less and broadcast/group cast can be removed based on RANP decision. Company contribution on open issues |
| 5 SLPP Procedures | To complete 5 SLPP Procedures - Editor's note The content of each section will be added in accordance with future agreements, not based on LPP legacy directly. - Editor's note FFS on whether to add procedure description in the field description as LPP. | Yes | Rapporteur will provide TP on this. Company contribution on open issues |
| 6.1 General | Editor's note FFS on Need code (e.g. how to support no UL/DL), support of delta signalling, full configuration, import IE from LPP, setup/release. Editor's note The structure may be updated based on RAN1 agreements/parameter list. | Yes | Company contribution on open issues |
| 6.2 SLPP messages | To complete 6.2 SLPP messages - - Request Capabilities; - - Provide Capabilities; - - Request Assistance Data; - - Provide Assistance Data; - - Request Location Information; - - Provide Location Information; - - Abort; - - Error. | Yes | Rapporteur will provide TP on this, e.g. Change method A/B/C to SL AoA, SL TDOA, SL RTT, also add the abbreviation on them, complete the location request, RequestAssistanceData , Abort , Error, etc. |
| To capture RAN1 /4 parameters | General- Handling on positioning method specific parameters - Editor's note FFS on whether any positioning method specific capability IEs should be grouped by positioning method. - Which parameters shall be put under common, which should be put under positioning method specific IE | Yes | See email discussion [401] Company contribution on open issues |
|  | Assistance data: - The details of ProvideAssistanceData and RequestAssistanceData - How to inform the Rx UE of the parameters for the SL PRS configuration used by Tx UE (if it is done by server, how can server get the information) - How to capture SL-PRS configuration, common sect3ion and then invoked by positioning method specific IE or? - Capture RAN1 parameters | Yes | See email discussion [401] Company contribution on open issues Wait for RAN1/4 inputs on parameters; |
|  | Measurement reporting: - The details of Provide Location Information; - Mapping between measurement results and positioning methods - separate positioning methods for SL-RSTD and SL-RTOA - Capture RAN1 parameters | Yes | See email discussion [401] Company contribution on open issues Wait for RAN1/4 inputs on parameters; |
|  | Measurement request: - The details of Request Location Information; - Capture RAN1 parameters | Yes | See email discussion [401] Company contribution on open issues Wait for RAN1/4 inputs on parameters; |
| To capture RAN1/RAN4 feature list | To capture RAN1/RAN4 feature list - The details of Request Capabilities and Provide Capabilities; | Yes | Wait for RAN1/4 inputs |

TS 37.355(CATT)

| Topic | Open issues | Related to the completion of the WI | Remark |
| --- | --- | --- | --- |
| Sidelink Positioning | Joint SL and Uu positioning | Yes | It depends on the submitted candidate solutions since this subtopic is specified in the revised WID. |
|  | Enable SL-MO-LR/SL-MT-LR involving LMF when in coverage, including the possible request/provide assistance data and request/provide location info based on the SL-MO-LR/ SL-MT-LR procedure in TS23.273. | Yes | It depends on the submitted candidate solutions since this subtopic is specified in the revised WID. |
| RAT-dependent integrity | FFS if RAN2 support signalling the beam related information (Beam Bore-Sight Direction/Beam Antenna Information) as error sources for DL-AoD positioning. | Yes | It can be decided in two meetings. |
|  | How to handle the reference location for error bund since reference location can be real or unreal location. | Yes | It can be decided in two meetings. |
|  | UE integrity capability - Whether the UE capability for each error source for UE based RAT dependent positioning integrity is neede or not. | Yes | Should be decided in RAN2. |
| LPHAP | Specify the UE-initiated on-demand PRS mechanism to support alignment of PRS to fixed (e)DRX | Yes | Should be decided in RAN2. |
|  | UE capabilities - UE capability on alignment of PRS to fixed (e)DRX request; | Yes | Should be decided in RAN2. RAN2 agreed UE-initiated on-demand PRS mechanism to support alignment of PRS to fixed (e)DRX. If there is no stage 3 spec impact, the capability is not needed. |
| RAN1 Led item- Carrier phase positioning | Reporting of RSCP with UE Rx-Tx time difference measurement | Yes | Need to confirm with RAN1: Can the associated resourceSetID be different from the resourceSetID of Rx-Tx time difference measurement? |
|  | Reporting of RSCPD with RSTD | Yes | Should be decided in RAN2 according to RAN1 agreement. |
|  | Enable simultaneous measurements on same DL PRS by a target UE and a PRU | Yes | Should be decided in RAN2 according to RAN1 agreement. |
|  | Enable simultaneous transmission of UL SRS for positioning by a target UE and a PRU | Yes | Should be decided in RAN2 according to RAN1 agreement. |
|  | Support UE-based carrier phase positioning | Yes | Need to confirm with RAN1: Can the RSTD of PRU be provided to UE? Is the timestamp of RSTD the same as RSCPD? Does RSTD share the same PRU location with RSCPD? |
|  | UE capabilities | Yes | Follow the feature list from RAN1 |
| RAN1 Led item- Bandwidth aggregation for positioning | For PRS bandwidth aggregation, enable the location information request including a request to indicate UE which two or three PFLs to be used for performing joint measurement and new ReportingGranularityfactor. | Yes | Should be decided in RAN2 according to RAN1 agreement. |
|  | Support joint measurement and report for the PRS resources aggregated across the PFLs for DL-TDOA and multi-RTT positioning methods | Yes | Should be decided in RAN2 according to RAN1 agreement. |
|  | Support UE-initiated on-demand PRS request for PRS bandwidth aggregation | Yes | Should be decided in RAN2 |
|  | FFS the PRS bandwidth aggregation can be broadcast | ? | Should be decided in RAN2 |
|  | UE capabilities | Yes | Follow the feature list from RAN1 |
| RAN1 Led item- RedCap positioning | FFS the indication of FrequencyHopping is required when NR-DL-AoD-RequestLocationInformation is sent to UE | Yes | Need RAN1 further agreement |
|  | FFS the indication of FrequencyHopping is required when NR-Multi-RTT-RequestLocationInformation is sent to UE | Yes | Need RAN1 further agreement |

TS 38.331(Ericsson)

| Topic | Open issues | Related to the completion of the WI | Remark |
| --- | --- | --- | --- |
| Sidelink Positioning | SL-PRS configuration from gNB to UE for scheme1 including resource pool configurations. | Yes | There are already some RAN1 agreements in this area which impatcs RRC. RAN1 parameter needed |
|  | UE to UE SL Positioning RRC message exchange for scheme 2 resource allocation including preconfigurations. | Yes | There are already some RAN1 agreements in this area which impacts RRC. RAN1 parameter needed |
| LPHAP | 5.3.8.3 Editor’s Note: For preconfigured SRS, there is no need to start the inactivePosSRS-ValidityAreaTAT immediately. But for Periodic SRS the above clause would be needed. Agreement says: “Periodic SRSis supported to be configured with validity area. This agreement does not affect preconfigured SRS.” How to differentiate normal and preconfigured SRS. FFS How to start/stop the timer. |  |  |
|  | 5.3.13.6 Editor’s Note: 1> else if cell reselection occurs when srs-PosRRC-InactiveValidityArea is configured and if the cell is not included in the srs-PosConfigValidityArea: 2> indicate to the lower layer to stop inactivePosSRS-ValidityAreaTAT; 2> release the srs-PosRRC-InactiveValidityArea. Editor’s Note: FFS on Release clause ASN.1: Editor’s Note: FFS on timer value |  |  |
| RAN1 Led item- Carrier phase positioning | Enable simultaneous transmission of UL SRS for positioning by a target UE and a PRU | Yes | Should be decided in RAN2 according to RAN1 agreement. |
| RAN1 Led item- Bandwidth aggregation for positioning | UL SRS configuration to support bandwidth aggregation | Yes | RAN1 paarameter list |
| RAN1 Led item- RedCap positioning | Frequency hoping configuration for UL SRS | Yes | RAN1 parameter list |

TS 38.321(Huawei)

| Topic | Open issues | Covered by the post-Meeting Email discussion? | Remark |
| --- | --- | --- | --- |
| Sidelink Positioning | Prioritization between sidelink grant for SL-PRS transmission and transmission of MAC PDU on Uu. | Yes |  |
|  | On the CG configuration - whether mulitple CGs can be configued for SL-PRS transmission; whether sl-CS-RNTI can be used for retransmission; - whether the number of maximum SL-PRS transmissions on dedicated resource pool with CG is needed; - the field name and alignment with RRC spec | No | Dependent on RAN1 agreement for multiple CG config and maximum number of transmissions |
|  | Determination of CG occasion for SL-PRS transmission for CG type 1/2 with the existing formula or use a new one | No |  |
|  | RNTI for CG type 2 and type 1 retransmission | No | Dependent on further RAN1 discussions |
|  | harmonization of the wording “Sidelink resource allocation mode1/2” in legacy sidelink spec and the “resource allocation Scheme 1/2” in sidelink positioning for shared resource pool when both data and SL-PRS are transmitted | No | More of a spec modelling discussion. Need to be aligned between RRC and MAC |
|  | configured sidelink grant confirmation after reception of activation/deactivatoin for CG type 2. | Yes |  |
|  | whether the MAC layer can determine whether to select multiple or single SL-PRS transmission | No | More of a spec modelling discussion |
|  | Resource pool selection with resource allocation scheme 2 on shared/dedicated resource pool. | Yes |  |
|  | whether the legacy conditions for Tx resource (re-)selection still hold for SL-PRS transmission | Yes |  |
|  | DRX impacts to resource selection for SL-PRS transmission. Applicability of DRX on shared and dedicated RP | Yes |  |
|  | selection of resource reservation period on shared resource pool for SL-PRS transmission | No | Can be confirmed when RAN1 provide the RRC parameter list, i.e., whether a list of reservation periods are provided |
|  | applicability of the reselection counter for resource reservation of SL-PRS on dedicated resource pool | Yes |  |
|  | the details of number of SL-PRS retransmissions selection based on CBR and L1 priority, including the exact RRC fields, etc | Yes | There is related discussion on priority of SL-PRS and data in shared RP in the email discussion |
|  | The resource selection on shared resource pool when both data corresponding to logical channel with PDB and SL-PRS with delay budget are transmitted; or when there is no data corresponding to logical channel and there is only SL-PRS delay budget. The same issue also applies in the following paragraph | Yes | Same as above |
|  | SL-PRS transmission on shared resource pool when the MAC PDU has been positively acked. | No |  |
|  | how the MAC entity determines the SL-PRS delay budget | No |  |
|  | How the SL-PRS ID is selected | No | Need to clarify the relationship between the selected PRS resource and the SL-PRS ID. More a spec modelling issue |
|  | SL-PRS priority provided by the peer UE that triggers the SL-PRS transmission with lower layer signaling | No | An LS has been sent to RAN1 on this. No need for further discussions in RAN2 |
|  | SL-PRS resource request MAC CE - LCID/eLCID is used for the MAC CE - triggering of SR for SL-PRS resource request MAC CE when there is no enough UL-SCH resources to accommodate the MAC CE. - cancellation of the MAC CE | Yes | The SR and cancellation issues are discussed in the email discussion |
|  | for unicast, if the source ID in the corresponding SCI is 12 bit, UE should compare the source ID in the corresponding SCI with the 12 LSB of the UE’s destination ID | No | Need to consider the case when the ID in the SCI is 12 bit or 24 bit. Can revisit when the RRC parameter is provided |
| LPHAP | the pathloss reference threshold condition for positioning SRS transmission when validity area is configured. | No | Need to discuss further based on the previous RAN1 agreement for the RS for pathloss reference |
| RAN1 Led item- Bandwidth aggregation for positioning |  |  |  |
| RAN1 Led item- RedCap positioning |  |  |  |

TS 38.305(Qualcomm)

| Topic | Open issues | Remark |
| --- | --- | --- |
| Sidelink Positioning | Description of SL-PRS Method(s) (section 4.3.16/8.15) | Depends on SLPP progress. |
|  | Resolving the FFS in the Architecture Figure 5.1-1 | FFS can probably be removed. |
|  | Network interfaces supporting positioning operations – General description of PC5 Interface (6.1.7) | Depends on SLPP progress. |
|  | General Description of SLPP (6.2.5) | Depends on SLPP progress. |
|  | Signalling between an LMF and UE – Description of SLPP PDU Transfer (6.4.3): Separate section or combined LPP/SLPP section? | Separate section seems cleaner. |
|  | Signalling between UEs (6.7) – Protocol Layering: Double check with 23.586 | Rapporteur's understanding is that current Figure is correct. |
|  | SLPP PDU Transfer (6.7.2): Since only unicast is supported in this Release, some updates may be needed and/or a Note needs to be added. | Rapporteur will provide TP for this. |
|  | Service Layer Support (7.3, 7.3A): Double check with 23.273. | Since this is mainly SA2 material, updates/corrections also depend on SA2. |
|  | General SLPP procedures for UE Positioning and Ranging (7.X): Description for each individual SLPP transaction. | Depends on SLPP progress. |
| RAT-dependent integrity | Completion of Tables for "Mapping of integrity parameters" (8.11.2.1.1/8.12.2.1.1) | Depends on LPP details |
| LPHAP | PRS-DRX alignment/on-demand PRS: Agreements (so far) need to be implemented. | Rapporteur will provide TP for this |
|  | Positioning in RRC_INACTIVE state (7.9): All SRS related agreements (so far) need to be implemented. | Rapporteur will provide TP for this |
|  | Positioning in RRC_IDLE state (7.X). Agreements so far need to be implemented. | Rapporteur will provide TP for this |
| RAN1 Led item- Carrier phase positioning | Positioning method descriptions in section 8.X need to be updated (e.g., to include the new measurements, etc.) | Depends on LPP details. |
| RAN1 Led item- Bandwidth aggregation for positioning | Positioning method descriptions in section 8.X need to be updated. | Depends on LPP details. |
| RAN1 Led item- RedCap positioning | Positioning method descriptions in section 8.X need to be updated. | Depends on LPP details. |

TS 38.300(vivo)

| Topic | Open issues | Remark |
| --- | --- | --- |
| Sidelink Positioning | What should be captured in 38.300 considering that there is a dedicated stage 2 specification 38.305. | In the rapporteur’s understanding, a general description of the new reference signal SL-PRS and the corresponding measurement can be captured in 38.300, and adding the reference to 38.305 about the specific procedure. |

TS 38.306(xiaomi)

| Topic | Open issues | Related to the completion of the WI | Remark |
| --- | --- | --- | --- |
| Sidelink Positioning | To capture RAN1/RAN4 feature list | Yes | Follow RAN1/RAN4 UE feature list |
|  | To determine RAN2 feature list | FFS | Depends on whether there are RAN2 features that need for the gNB to know if the feature is supported |
| RAT-dependent integrity | It is caputed in TS37.355. |  | The spec impact is TS37.355. |
| LPHAP | UE capability on SRS configuration request by RRC message | FFS | The spec impact is TS38.306, TS38.331 Regarding LPHAP, RAN1 had already defined three UE features as below: 41-3-1 SRS for positioning configuration in multiple cells for UEs in RRC_INACTIVE state for initial UL BWP 41-3-2 SRS for positioning configuration in multiple cells for UEs in RRC_INACTIVE state configured outside initial UL BWP 41-3-3 [Processing capability for/Support of] PRS measurement in RRC_IDLE RAN2 agreed that UE can request SRS configuration by RRC message, so RAN2 should determine whether UE capability on SRS configuration request by RRC is needed or not. |
|  | UE capability on preconfigured SRS | Yes | The spec impact is TS38.306, TS38.331 and TS37.355. Rapporteur understand the UE features on SRS for positioning configuration in multiple cells for UEs in RRC_INACTIVE state is the precondition of the preconfigured SRS. And if the preconfigured SRS is supported, which means the activation indication of the pre-configuration SRS is supported. So the independent capability on activation indication of the pre-configuration SRS is not needed. |
|  | To capture RAN1/RAN4 feature list | Yes | Follow RAN1/RAN4 UE feature list |
| RAN1 Led item- Carrier phase positioning | / |  | Assumed no RAN2 feature list |
|  | To capture RAN1/RAN4 feature list |  | Follow RAN1/RAN4 UE feature list |
| RAN1 Led item- Bandwidth aggregation for positioning | / |  |  |
|  | To capture RAN1/RAN4 feature list | Yes | Follow RAN1/RAN4 UE feature list |
| RAN1 Led item- RedCap positioning | / |  | Assumed no RAN2 feature list |
|  | To capture RAN1/RAN4 feature list | Yes | Follow RAN1/RAN4 UE feature list |

Conclusions

In this contribution, we have provided tentative work plan for Rel-18 WI on Expanded and Improved NR Positioning and open issue list for information purpose only and hope it can help to facilitate preparation of contributions and work planning on NR positioning.

References

- RP-222616, “Revised SID on Study on expanded and improved NR positioning,” Intel Corporation, CATT, Ericsson

- RP-223549, “New WID on Expanded and Improved NR Positioning,” Intel Corporation, CATT, Ericsson

- RP-232670, “Expanded and Improved NR Positioning,” Intel Corporation, CATT, MediaTek