3GPP TSG-RAN WG2#123bis	R2-2311022

Xiamen, China, October 9 – 13, 2023

Agenda Item:	7.16.1

Source:	Ericsson, Qualcomm Incorporated

Title:	Open Issues / Rapporteur Insights

Document for:	Information

# 1	Introduction

The RAN1-led Study Item (SI) on “AI/ML for NR Air Interface” was approved in RAN#94-e in December 2021 (see the approved SID in RP-213599 and the revised version in RP-221348).

According to the time budget presented in the Table below (see RP-232659 for further details), there are 2 remaining meetings in RAN2 for this Study Item.

Therefore, the Rapporteur believes that this document should serve to identify the areas and topics that need special attention in order to finalize the study in RAN2 in due time.

|  | 2022 |  |  |  | 2023 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | May | Aug | Oct | Nov | Feb | April | May | Aug | Oct | Nov |
| RAN1 | #109 | #110 | #110bis | #111 | #112 | #112bis | #113 | #114 | #114bis | #115 |
|  | 2 TU | 3 TUs | 3 TUs | 3 TUs | 3 TUs | 3 TUs | 3 TUs | 3 TUs | 2 TUs | 2 TUs |
| RAN2 |  |  | #119bis | #120 | #121 | #121bis | #122 | #123 | #123bis | #124 |
|  |  |  | 1 TU | 1 TU | 1 TU | 1 TU | 1 TU | 1 TU | 1 TU | 1 TU |
| RAN4 |  |  |  |  |  | #106bis | #107 | #108 | #108bis | #109 |
|  |  |  |  |  |  | 0.5 TU | 0.5 TU | 0.5 TU | 0.5 TU | 0.5 TU |

# 2	Discussion

## 2.1	Open issues

For the main topics and their corresponding sub-topics listed below, it appears that RAN2 might need to address and answer the following.

- Architecture general

  - Functional framework

    - Considering RAN2#123’s discussion, is the current version stable?

    - Do we really need anything else? (e.g., separate figures for model-ID-based LCM and functionality-based LCM)

  - Mapping of functions-to-entities

    - A set of Tables for each of the SI’s use cases was agreed during RAN2#123

    - Certain FFSs remain in the Tables. What are companies’ motivation to further study/consider those cases?

  - UE capability reporting & Applicability-related reporting

    - These aspects were first addressed during RAN2#123

    - For capabilities: can we take on some of the proposals from [AT123][001][AIML]?

    - For applicability;

      - Is the issue clear?

      - Is there any terminology roadblock? Do we need to clarify differences between terms?

      - Can we agree on certain mechanisms to address the issue? If so, which?

- Data collection

  - Try reaching a (preliminary) conclusion considering:

    - Mapping of functions-to-entities

    - RAN1’s Reply LS

    - Outcome of [Post123][059][AIML]

- Model transfer

  - Identify potential RAN2 impact from the agreed mapping of functions-to-entities

- Other(?)

  - TR: work on a stable version that could be agreed and refined it towards RAN2#124

    - Focus on list of alternative solutions and recommendations

Some further analysis and Rapporteur suggestions are given below.

## 2.2	Architecture general

### 2.2.1	Functional framework

For this topic, the identified list includes the following:

  - Functional framework

    - Considering RAN2#123’s discussion, is the current version stable?

    - Do we really need anything else? (e.g., separate figures for model-ID-based LCM and functionality-based LCM)

On this the Rapporteur’s suggestion would be to agree that there is no need to consider separate figures for model-ID- and functionality-based LCM. And in case of real need, RAN2 can address these aspects in the TR / text description.

RAN2 should be able to consider the current functional framework stable. Specific additional aspects (e.g., considerations for model-ID- or functionality-based LCM) are addressable in the TR’s TP.

### 2.2.2	Mapping of functions-to-entities

For this topic, the identified list includes the following:

  - Mapping of functions-to-entities

    - A set of Tables for each of the SI’s use cases was agreed during RAN2#123

    - Certain FFSs remain in the Tables. What are companies’ motivation to further study/consider those cases?

The Tables mapping functions-to-entities for the different use cases (see agreed Tables in R2-2308286) prove to be impacting the data collection and the model transfer discussions. However, certain FFSs remain in these tables. Companies are then invited to share their motivations to consider or not these FFSs. On this matter, and given the time constraints, unless tangible motivations/concerns are received, the Rapporteur’s suggestion would be for RAN2 to focus on the already agreed entities in the Tables and continue with the other “AIML methods” analysis.

The data collection and model transfer discussions depend on the mapping of functions-to-entities Tables. Companies are invited to bring up motivations/concerns regarding the FFSs in the Tables.

### 2.2.3	UE capability and applicability

For this topic, the identified list includes the following:

  - UE capability reporting & Applicability-related reporting

    - These aspects were first addressed during RAN2#123

    - For capabilities: can we take on some of the proposals from [AT123][001][AIML]?

    - For applicability;

      - Is the issue clear?

      - Is there any terminology roadblock? Do we need to clarify differences between terms?

      - Can we agree on certain mechanisms to address the issue? If so, which?

The Summary report of [AT123][001][AIML] UE capability and applicability conditions in R2-2309202, included some proposals (e.g., P1 and P2) with full support on how to proceed with the UE capability reporting for AIML for PHY use cases. The Rapporteur suggest quickly agreeing to those as it would allow to clarify some aspects discussed by RAN1 in the TR and some related RAN2 discussion.

In an online discussion, A) RAN2 have already identified that the legacy UE capability reporting framework can serve as the baseline to report supported AI/ML-enabled features, and B) RAN2 confirmed that Stage 3 details concerning these reporting should be postponed to normative phase. This is useful information for the TR. Agreeing to this should be straightforward.

As for the applicability-related discussion. The RAN2#123 discussion was not smooth. So, in case there are still questions, RAN2 might need to spend some (small amount of) time clarifying the issue and what eventually needs to be done to tackle it.

Some alternatives have been proposed by companies. So RAN2 should quickly investigate these and try to agree on which are within the scope. Companies are obviously invited to propose other alternatives/mechanisms.

Additionally, as the Rapporteur sees it, the following aspects captured in the meeting Agenda are also related to the discussion around applicability, applicable conditions, and additional conditions, for which companies are invited to provide their views:

Can discuss the AIML model/functionality dependency on locality (e.g. cell specific), UE-side AIML dependency on gNB configuration etc, dependency on other aspects such as UE speed, Network-side AIML dependency to be UE specific etc, and the related procedure impacts.

Potential alternatives have already been presented by RAN2 companies to report a model’s/functionality’s applicability, applicable conditions, or any sort of related information (e.g., the so called “additional conditions” which can for example be linked to dependency on locality, configuration, etc…). Rapporteur suggests continuing with the discussion in RAN2#123bis.

## 2.3	Data collection

For this topic, the identified list includes the following:

- Data collection

  - Try reaching a (preliminary) conclusion considering:

    - Mapping of functions-to-entities

    - RAN1’s Reply LS

    - Outcome of [Post123][059][AIML]

As per the points above, at the opening of the meeting RAN2 should have a reasonably good idea of the  outcome of [Post123][059][AIML] which considers the result of the mapping of functions-to-entities discussion we had last meeting.

Additionally, in an ideal scenario, RAN2 will also have a full understanding of RAN1’s Reply LS (note that Part A of the Reply can be found in R1-2308730).

Considering the above points and the discussion that will follow, it appears reasonable for RAN2 to aim to reach some more progress during RAN2#123bis. On this matter, with the outcome of [Post123][059][AIML] at hand, we believe that RAN2 should be able to analyze some preliminary data collection principles, at least for the CSI/beam management use cases, and for the one-sided scenarios, i.e., NW-side and UE-side data collection, which could serve as starting point for future discussion in RAN2..

Let us try reaching (preliminary) conclusions on suitability of the different identified data collection frameworks and related basic principles during RAN2#123bis, by considering the mapping of functions-to-entities, RAN1’s Reply LS (Part A in R1-2308730) and the outcome of [Post123][059][AIML].

## 2.4	Model transfer

For this topic, the identified list includes the following:

- Model transfer

  - Identify potential RAN2 impact from the agreed mapping of functions-to-entities

During RAN2#121, RAN2 identified a set of solutions to achieve model transfer. From this, RAN2 agreed that the table in R2-2302268 could serve as a starting point for continued discussion. However, it appears difficult to converge on details/views for each of the fields in the table. Hence, it remains uncertain whether this table will be captured (as is) in the TR.
Note: still certain aspects could be considered for “TR recommendations”.

Alternatively, RAN2 can, and in principle should at this point rely on the identified (agreed) entities involved in model transfer for each of the use cases (to do so focus on the model transfer “rows” for the function-to-entity mapping exercise/tables in R2-2308286).
From this, RAN2 should then proceed to assess for each use cases which of the identified solutions apply and whether there is RAN2 specification impact. This will allow to eventually down select alternatives and provide further recommendations in the TR.

The discussion on model transfer takes as starting point the mapping between entities and functionalities agreed during the last meeting (see R2-2308286). From this, we can analyze whether any of the identified model transfer solutions is suitable and assess impact to RAN2 specification focusing on TR recommendation(s).

## 2.5	TR and other

For this topic, the identified list includes the following:

- Other(?)

  - TR: work on a stable version that could be agreed and then refined towards RAN2#124

    - Focus on list of alternative solutions and recommendations

A 2nd version of the RAN2 input to the TR gathering the latest agreements is submitted to RAN2#123bis. An “AT” offline discussion might be useful to gather companies’ views. If possible, it would be particularly important to focus on conclusions/recommendations thinking ahead of a potential normative work (or even in case of a Study Item Phase 2).

At this point, companies are alo invited to point out any other critical aspect that needs to be addressed by RAN2 in order to finalize the SI.

It appears beneficial to discuss whether the document submitted to RAN2#123bis containing the RAN2 input to the TR is stable/agreeable. A special focus on recommendations is advised. A discussion could be organized to allow for companies to provide views and, if needed, for them to raise other potential topics that need special RAN2 attention.

Finally, the below is proposed.

The above observations can be considered to organize the discussion during RAN2#123bis.

# 3	Conclusion

In the previous sections we made the following observations:

Observation 1	RAN2 should be able to consider the current functional framework stable. Specific additional aspects (e.g., considerations for model-ID- or functionality-based LCM) are addressable in the TR’s TP.

Observation 2	The data collection and model transfer discussions depend on the mapping of functions-to-entities Tables. Companies are invited to bring up motivations/concerns regarding the FFSs in the Tables.

Observation 3	In an online discussion, A) RAN2 have already identified that the legacy UE capability reporting framework can serve as the baseline to report supported AI/ML-enabled features, and B) RAN2 confirmed that Stage 3 details concerning these reporting should be postponed to normative phase. This is useful information for the TR. Agreeing to this should be straightforward.

Observation 4	Potential alternatives have already been presented by RAN2 companies to report a model’s/functionality’s applicability, applicable conditions, or any sort of related information (e.g., the so called “additional conditions” which can for example be linked to dependency on locality, configuration, etc…). Rapporteur suggests continuing with the discussion in RAN2#123bis.

Observation 5	Let us try reaching (preliminary) conclusions on suitability of the different identified data collection frameworks and related basic principles during RAN2#123bis, by considering the mapping of functions-to-entities, RAN1’s Reply LS (Part A in R1-2308730) and the outcome of [Post123][059][AIML].

Observation 6	The discussion on model transfer takes as starting point the mapping between entities and functionalities agreed during the last meeting (see R2-2308286). From this, we can analyze whether any of the identified model transfer solutions is suitable and assess impact to RAN2 specification focusing on TR recommendation(s).

Observation 7	It appears beneficial to discuss whether the document submitted to RAN2#123bis containing the RAN2 input to the TR is stable/agreeable. A special focus on recommendations is advised. A discussion could be organized to allow for companies to provide views and, if needed, for them to raise other potential topics that need special RAN2 attention.

Based on the discussion in the previous sections we propose the following:

Proposal 1	The above observations can be considered to organize the discussion during RAN2#123bis.

# 4	References

RP-213599, “New SI: Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface”, TSG RAN, RAN#94-e, Dec. 2021

RP-221348, “Revised SID: Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface”, TSG RAN, RAN#96, Budapest, Hungary, June 2022

RP-232659, “Status Report to TSG”, TSG RAN WG1, Bangalore, India, September 2023

R2-2309202, “Summary report of [AT123][001][AIML] UE capability and applicability conditions”, Apple, RAN2#123, Toulouse, August 2023

R2-2308912, “R2 input to TR 38.843”, Ericsson, RAN2#123bis, October 2023

R1-2308730, “Reply LS on Data Collection Requirements and Assumptions”, RAN1, RAN1#114, Toulouse, France, August 2023

R2-2308286, “Report of [Post122][060][AIML] Mapping of functions to physical entities (CMCC)”, CMCC, RAN2#123, Toulouse, France, August 2023